# Midgard Suite — Completion Plan (SAD_09)

Veldris Ltd

The engineering backlog from specification-complete reference implementation to an operable product: every item a prompt, Given/When/Then acceptance criteria, and a definition of done.

Owner: Veldris Ltd (company no. 17366869) · Methodology: Imhotep (arc42 + TOGAF + C4) · v1.0.0 · PUBLIC, published with the Midgard repository Scope: the entire repository — core services, Mimir, model supply, Forge, Bifrost, Heimdall, Admin Control Panel, Client Platforms, the SDK, the design system, every console UI, the CI/release gate, deployment, documentation, and the end-to-end user flows that cross them.

## 0. What this document is

The BUILD_PLAYBOOK describes how the suite was built to specification: 8 phases, 72 acceptance criteria, 15 runtime AI prompts, 50+ Evals. That work landed. Every one of the 72 AC-* ids is referenced by a test and driven by a deploy/acceptance/verify-*.sh script, and every FR-*/NFR-*/DD-* id in the SADs (bar one design-only note) is cited in source.

This document describes the other half: everything the playbook did not ask for, deferred to "a later phase", stubbed to keep a gate green, or left as an in-memory reference implementation of a thing that must eventually be real. It is the completion plan from spec-complete reference implementation to operable product.

It is written to be executed the same way the playbook was: each item is a self-contained, copy-pasteable prompt for a coding agent, followed by acceptance criteria in Given/When/Then form and a definition of done. New criteria are numbered AC-RF-* so they extend, rather than collide with, the 72 in Appendix B of the playbook.

### How to read an item

| Field | Meaning |
| --- | --- |
| Severity | Critical / High / Medium / Low — see §2 |
| Area | Which workstream it belongs to |
| Evidence | The file(s) and line(s) that establish the gap — verified, not inferred |
| Depends on | Items that must land first |
| Prompt | The agent instruction. Copy verbatim; adjust ids to your target |
| Acceptance criteria | AC-RF-* — the Given/When/Then contract |
| Done when | The gate; usually "criteria pass under --network none" |

### Rules that bind every item

These carry forward from the playbook and are not restated in each prompt. Assume them.

- Fail closed. Absent, invalid, or unverifiable inputs deny. No soft passes, no silent fallbacks. A stub that returns success is a security defect, not a placeholder.

- Provenance tags. Every new source file cites the [FR-*] / [NFR-*] / [DD-*] / [AC-*] ids it serves.

- Post-quantum by default. New transport is PQ-mTLS; new data at rest is KEM-DEM sealed; new signatures are ML-DSA. Never re-roll crypto — consume crypto/pqc-agility.

- Air-gap first. Anything added must build, test, and run under docker run --network none. Network-requiring work must be behind an explicit, off-by-default feature and must degrade to a fail-closed error, never a hosted fallback.

- Governed. Every new mutation path goes through services/governance for the policy decision and writes PQ-signed audit lineage. Every new AI touchpoint is assembled through the eight-layer pipeline and guarded at all four interception points.

- Design system only. Every pixel comes from @midgard/design-system. One accent per screen, mono ALL-CAPS labels, ProductMark not invented logos, PQ state visible in the UI, never emoji.

- Reproducible. New buildable artefacts are bit-reproducible, emit a CycloneDX SBOM, and are ML-DSA-signed at release.

## 1. Summary

The plan holds 182 items across 25 workstreams (A to Y), registered in Appendix 1. Each item names its severity, the evidence for the gap, its dependencies, a prompt, and acceptance criteria numbered AC-RF-*. Where an item has been built, an As built note records how the implementation departs from the prompt. Workstream A (supply chain) and Workstream B (runtime) come first; §3 gives the order.

## 2. Severity model

| Severity | Definition | Response |
| --- | --- | --- |
| Critical | A security control that appears to work but does not, or an absence that makes the system unusable/unrecoverable in any real deployment. | Fix before any deployment, including internal pilots. |
| High | A capability the SADs treat as core that is absent or simulated; a user-facing surface backed by fabricated data; a compliance claim not evidenced. | Fix before GA. |
| Medium | A real gap in depth, robustness, coverage, or operability that will bite in production but has a workaround. | Fix before scale-out. |
| Low | Drift, polish, hygiene, or documentation accuracy. | Fix opportunistically; batch. |

Truth-in-status rule. Until an item is closed, no README, SAD, or release note may describe the capability it covers as present. Where this document contradicts a status line elsewhere in the repo, this document is correct — and RF-DOC-1 exists to reconcile them.

## 3. Workstream index and dependency order

| # | Workstream | Items | Severity ceiling | Gate |
| --- | --- | --- | --- | --- |
| A | Supply chain & release integrity | RF-SC-1..8 | Critical | The gate refuses an unsigned, unscanned, or non-reproducible artefact |
| B | Runtime & process model | RF-RT-1..7 | Critical | Every service is a configurable, observable, gracefully-terminating process |
| C | Persistence & durability | RF-PER-1..8 | Critical | State survives restart; the audit chain survives restart and proves it |
| D | Transport & API surface | RF-API-1..7 | High | Every subsystem has a proto contract and a reachable, authenticated edge |
| E | Identity, authentication & session | RF-IAM-1..6 | Critical | A human can log in, step up, and be revoked |
| F | Observability & operations telemetry | RF-OBS-1..5 | High | SLOs are measured, not fixtures |
| G | Mimir — real inference | RF-MI-1..8 | High | A signed GGUF answers a grounded question on a GPU node, offline |
| H | Model supply chain | RF-MS-1..5 | High | A real upstream model reaches serving through staging, unmodified in trust posture |
| I | Forge — execution depth | RF-F-1..7 | High | A pipeline over 10⁸ rows executes, versions, and projects |
| J | Bifrost — delivery reality | RF-B-1..6 | High | A ring rollout reaches a real fleet agent and rolls back |
| K | Heimdall — fusion reality | RF-H-1..6 | High | Live feeds fuse into one picture with sub-second sync |
| L | Admin Control Panel depth | RF-AD-1..7 | High | Every console action reaches a real subsystem under dual control |
| M | UI platform foundations | RF-UI-1..10 | High | Auth, errors, a11y, i18n, keyboard, responsive, offline |
| N | UI data wiring | RF-UID-1..7 | High | Zero mock gateways in any shipped build |
| O | End-to-end user flows | RF-UX-1..12 | High | Each journey completes against real services, audited end to end |
| P | Client platforms | RF-CL-1..9 | High | Six shells build, ship, and pass on-device audits |
| Q | SDKs & developer experience | RF-SDK-1..5 | Medium | Four language SDKs generated from proto, documented, versioned |
| R | Deployment & topology | RF-DEP-1..7 | Critical | Single-node, HA, and air-gapped installs are one command each |
| S | Resilience, backup & DR | RF-RES-1..5 | Critical | Documented RPO/RTO, exercised restore |
| T | Security assurance | RF-SEC-1..8 | Critical | Threat model validated by test, not assertion |
| U | Test strategy & coverage | RF-TST-1..8 | High | Unit, property, fuzz, integration, E2E, load, chaos, a11y, visual |
| V | Compliance & assurance artefacts | RF-CMP-1..6 | High | Control mappings evidenced from CI, not prose |
| W | Multi-tenancy, scale & performance | RF-SCL-1..5 | High | Tenant isolation proven; published performance envelope |
| X | Documentation, design system & drift | RF-DOC-1..7 | Medium | No statement in the repo is contradicted by the repo |
| Y | Claim alignment & public release | RF-CA-1..13 | Critical | Every published claim is checkable from one signed, tagged public commit |

### Critical path

A (supply chain)  ──┐
B (runtime)       ──┼──▶ C (persistence) ──▶ D (transport) ──▶ E (identity/session)
                    │                                              │
                    └──▶ R (deployment) ◀──────────────────────────┘
                                │
        ┌───────────────────────┼───────────────────────┐
        ▼                       ▼                       ▼
   F (observability)      G/H (Mimir+supply)      I/J/K/L (product depth)
        │                       │                       │
        └───────────────────────┴───────────┬───────────┘
                                            ▼
                             N (UI wiring) ──▶ M (UI foundations) ──▶ O (user flows)
                                            │
                                            ├──▶ P (clients) ──▶ Q (SDKs)
                                            │
                                            └──▶ S/T/U/V/W (assurance) ──▶ X (docs)

Sequencing rule. Do not start Workstream N (UI wiring) before D and E: pointing a console at an unauthenticated, contractless edge produces a second thing to rewrite. Do not start P (clients) before Q's UniFFI/wasm surface is stable. T, U and V run continuously alongside everything from B onward, not as a phase at the end.

Workstream Y sits outside this graph. Its truth track (RF-CA-1..7, RF-CA-13) depends on nothing above and comes first: it changes what is said, not what is built. Its capability track (RF-CA-8..12) wires libraries that A–X already produced into the services that now run, and each item names the A–X items it extends.

# A — Supply chain & release integrity

Why first. The suite's core marketing and security claim is a post-quantum, reproducible, signed, SBOM'd supply chain. Today the tools that enforce that claim exit 0 without doing anything, and the CI job that checks reproducibility is invoked with an argument that short-circuits it. This is the only workstream where the gap is not "missing" but "misleading" — the gate looks green.

### RF-SC-1 · Implement mg-sign — ML-DSA detached signature + DSSE attestation

Severity: Critical · Area: Supply chain · Depends on: — · Blocks: RF-SC-2, RF-SC-5, RF-DEP-4, RF-B-2

Evidence. tools/mg-sign/src/main.rs:17 prints mg-sign STUB (Phase 0.b): would ML-DSA-sign … and returns ExitCode::SUCCESS. It has no dependency on pqc-agility and no inline tests. It is invoked by just sign, by just gate, and by the PQ-sign (ML-DSA) step of .github/workflows/release.yml. Any artefact — including one that was never signed — passes.

Prompt

Replace the tools/mg-sign stub with the real signer.

Contract. `mg-sign <artefact-path>` must:
  1. Read the artefact and compute its SHA-256 digest via pqc_agility::sha256.
  2. Locate the sibling CycloneDX SBOM `<artefact>.sbom.cdx.json`. If it is
     absent or does not parse, FAIL CLOSED (non-zero) — never sign an artefact
     whose bill of materials is unknown.
  3. Build the signing payload as the canonical concatenation
     `digest ‖ sha256(sbom_bytes) ‖ sha256(attestation_bytes)` under a
     domain-separation label b"midgard-artefact-v1", so a signature over one
     artefact can never be replayed as a signature over another, and swapping
     the SBOM or the attestation invalidates it.
  4. Obtain an ML-DSA-87 signing key from the KMS/HSM seam. Define that seam as
     a trait `SigningBackend { fn key_id(&self)->&str; fn sign(&self, msg:&[u8])
     -> Result<Signature, SignError>; fn verifying_key(&self)->VerifyingKey; }`
     with two implementations: (a) `KmsSigner`, which talks to services/kms over
     the local trust-root interface, and (b) `FileSigner`, gated behind a
     `--key-file` flag that is REFUSED unless the env var
     MIDGARD_ALLOW_FILE_SIGNING_KEY=1 is set, for local development only. Keys
     are never read from the repo, image, or a default path. [ASVS V14.3]
  5. Emit two files:
       <artefact>.sig  — the detached ML-DSA signature, plus the algorithm id,
                         key id, and the domain label, in a minimal
                         self-describing binary envelope you also define a
                         parser for.
       <artefact>.att  — an in-toto/DSSE attestation (statement type
                         https://in-toto.io/Statement/v1) whose subject is the
                         artefact digest and whose predicate records: source
                         revision, toolchain hash, rustc version, the SBOM
                         digest, hermetic=true, and the reproducibility digests
                         from mg-repro when present.
  6. Exit non-zero on ANY of: missing artefact, missing/invalid SBOM,
     unreachable KMS, unavailable algorithm, write failure. Print the reason to
     stderr. There is no success path that did not produce a valid signature.

Constraints. No external crates: the DSSE/in-toto JSON is rendered by a small
deterministic encoder in-crate (mirror the style of tools/mg-sbom). Sorted keys,
no timestamps, no map iteration order dependence — the .att must be
bit-reproducible. The .sig is NOT byte-reproducible and must not be made so:
ML-DSA hedged signing draws fresh randomness, which resists fault attacks that
deterministic signing (fips204's `try_sign_with_seed`) does not. Nothing depends
on signature byte-stability — mg-repro establishes reproducibility by comparing
binaries, and verification checks that the signature *verifies*. Add unit tests
for the envelope round-trip, the domain separation, the SBOM-missing refusal, and
the file-signing refusal without the env var. Add the crate to `just test`.

As built. Landed as crypto/attest (the format plus sign_artefact and verify_artefact) with mg-sign as a thin CLI over it, so RF-SC-2's mg-verify and the Bifrost/Mimir call sites converge on one implementation — see AC-RF-SC-2d. The KMS/HSM seam is kms::SigningRoot (signing happens inside the custodian; the key is never returned), with kms::SoftwareSigningRoot as its software implementation and an ML-KEM-1024-sealed keystore for custody at rest. Two deliberate deviations from the prompt above, both recorded in crypto/attest/src/preimage.rs: (1) the attestation digest is bound into the preimage, so a swapped .att is caught by the signature rather than by parsing attacker-controlled JSON — which also means verify_artefact needs no JSON parser at all; (2) ML-DSA-87 is the release default while BIFROST_SIG_ALG and VELDRIS_MODEL_SIG_ALG stay at ML-DSA-65, since the release key is the highest-value key in the enclosure. RF-SC-2 verifies over the three-digest preimage accordingly and drops its separate attestation-consistency step.

RF-SC-2 subsequently moved the domain prefix into attest::accept, so the release preimage is now len(label) ‖ label ‖ artefact ‖ sbom ‖ attestation — the same shape every other signing construct in the suite uses.

A later audit against the prompt above closed three gaps: (a) the SBOM is now parsed, by a strict in-crate parser (crypto/attest/src/json.rs: RFC 8259, no trailing data, no duplicate keys, bounded nesting), rather than searched for substrings. sbom::validate requires a top-level bomFormat of CycloneDX, a specVersion, and a non-empty components array in which every entry carries a purl. Because verify_artefact shares that function, verification is stricter by the same amount; (b) sign_artefact refuses a key whose algorithm is not in APPROVED_RELEASE_ALGS and verifies its own signature against the signer's advertised verifying key before writing anything (SignError::UnapprovedAlgorithm, SignError::SelfVerifyFailed), so no successful run leaves a bundle verify_artefact would refuse. mg-sign keygen --alg accepts only the approved algorithms; (c) mg-sign --repro records only rows mg-repro marked reproducible: true, and refuses unless the report contains the digest of the artefact being signed. A recorded exception still signs, with a warning, but is not attested as reproducible; an unexcepted failure is refused.

Still open from that audit: the .att is a bare in-toto Statement v1, not wrapped in a DSSE envelope (it is bound through the preimage instead); its top-level keys are in fixed rather than sorted order; hermetic: true is asserted, not established; and the toolchain hash falls back to hashing the rustc version string when rust-toolchain.toml is not in the working directory.

Acceptance criteria

- AC-RF-SC-1a — Signing produces a verifiable artefact. Given an artefact and a valid sibling SBOM, when mg-sign runs against a KMS-backed ML-DSA-87 key, then <artefact>.sig and <artefact>.att are written, and mg-verify (RF-SC-2) accepts them.

- AC-RF-SC-1b — Missing SBOM fails closed. Given an artefact with no sibling .sbom.cdx.json, when mg-sign runs, then it exits non-zero, writes no .sig, and names the missing SBOM in stderr.

- AC-RF-SC-1c — Unreachable KMS fails closed. Given a KMS that returns an error for every request, when mg-sign runs, then it exits non-zero and no signature file exists on disk afterwards.

- AC-RF-SC-1d — No ambient key material. Given --key-file is passed without MIDGARD_ALLOW_FILE_SIGNING_KEY=1, when mg-sign runs, then it exits non-zero. And a grep of the crate for filesystem key-path defaults returns nothing.

- AC-RF-SC-1e — Domain separation holds. Given artefacts A and B and their SBOMs, when A's .sig is placed alongside B, then verification of B fails.

- AC-RF-SC-1f — Attestation is reproducible. Given the same artefact, SBOM, and source revision, when mg-sign runs twice, then both .att files are byte-identical.

Done when: all AC-RF-SC-1* pass in just test; just sign on any workspace binary produces files mg-verify accepts; the stub text no longer exists in the tree.

### RF-SC-2 · Implement mg-verify — fail-closed signature, SBOM and provenance verification

Severity: Critical · Area: Supply chain · Depends on: RF-SC-1 · Blocks: RF-B-2, RF-MS-2, RF-DEP-4

Evidence. tools/mg-verify/src/main.rs:16 prints mg-verify STUB (Phase 0.b) and returns ExitCode::SUCCESS. Its own doc comment states the real verifier "returns a non-zero exit on any missing/invalid signature, SBOM, or attestation — never a soft pass" — the code does the opposite. It is the pre-publish gate in release.yml and the documented pre-deploy check for AC-B-1 and the model-load check for AC-MS-2.

Prompt

Replace the tools/mg-verify stub with the real verifier, and make it the ONE
implementation of "reject unless proven" that CI, Bifrost pre-deploy, and Mimir
model-load all call.

Contract. `mg-verify <artefact-path> [--trust-anchor <path-or-kms-key-id>]`:
  1. Require all three sidecars: <artefact>.sig, <artefact>.sbom.cdx.json,
     <artefact>.att. Any missing file → non-zero, named in stderr.
  2. Recompute the artefact digest; parse the .sig envelope; reject if the
     algorithm id is not an approved ML-DSA parameter set, if the key id is not
     in the trust anchor set, or if the domain label is wrong.
  3. Verify the ML-DSA signature over the RF-SC-1 preimage — the domain label
     followed by `sha256(artefact) ‖ sha256(sbom) ‖ sha256(attestation)`. Reject
     on failure.
  4. The attestation needs no parsing: its digest is bound into the preimage, so
     a swapped `.att` is caught by step 3 rather than by reading
     attacker-controlled JSON.
  5. Validate the SBOM: well-formed CycloneDX 1.5, at least one component, every
     component carries a purl. Reject otherwise.
  6. Print a one-line machine-readable verdict on stdout
     (`ok artefact=<name> digest=<hex> key=<id> components=<n>`) and exit 0 ONLY
     when every check passed.

Refactor for reuse. Move the verification logic into a library crate
`tools/mg-verify` exposes (`pub fn verify(...) -> Result<Verdict, VerifyError>`)
so bifrost/artefact and mimir/model-server call the same function rather than
re-implementing acceptance. Update those crates to depend on it. Delete any
locally-duplicated verification they currently perform, or make it delegate.

Tests. Table-driven negative tests, one per rejection reason: missing sig,
missing sbom, missing att, tampered artefact byte, tampered SBOM byte, tampered
att subject, wrong key id, unapproved algorithm, wrong domain label, malformed
CycloneDX, empty component list. Each must exit non-zero. One positive test.

As built. The decision lives in attest::accept — a single accept(domain, body, anchor, signature, approved_algs) — and mg-verify is a thin CLI over attest::verify_artefact, which calls it. The convergence went further than a straight substitution, because the three call sites were not duplicating the file verifier: they verify their own in-memory manifests under their own preimages. All four signing constructs now route through the one acceptor, each under its own domain:

| Construct | Domain | Call site |
| --- | --- | --- |
| CI release bundle | midgard-artefact-v1 | attest::verify_artefact |
| Bifrost artefact manifest | midgard-bifrost-artefact-v1 | bifrost_artefact::verify (ingest + pre-deploy) |
| Bifrost offline-bundle manifest | midgard-bifrost-bundle-v1 | bifrost_bundle::import |
| Mimir model manifest | midgard-mimir-model-v1 | ModelLoader::verify_and_load |

This added domain separation the subsystems did not have: preimages are len(label) ‖ label ‖ body, so a Bifrost artefact signature can never be replayed as a bundle or model-manifest signature even though they share a key and a parameter set. It also gave them an approved-algorithm check they lacked. Signing and verification moved together, so every existing AC test (AC-B-1, AC-B-3, AC-B-4, AC-MS-2, AC-MI-7, AC-C-7) passes unchanged.

attest gained a custody feature so verifiers do not pull kms in merely to check a signature: bifrost-artefact, bifrost-bundle and model-server depend on it with default-features = false.

The unapproved algorithm row is covered twice. The anchor-file parser refuses a non-approved algorithm outright — defence in depth ahead of the acceptor's own check, and itself a test — and the CLI table forges the envelope's own algorithm tag, which is the route by which an unapproved algorithm can actually reach the acceptor.

Crate location. The shared crate landed as crypto/attest (package attest), alongside pqc-agility, pq-mtls, policy and audit-writer — not under tools/. It is a cross-cutting primitive that services consume, and a service depending on a tools crate would have been backwards.

Two platform findings surfaced by running the gate for real: (1) cargo run without --release overflows the main thread's stack during ML-KEM-1024 / ML-DSA-87 keygen, because the FIPS crates hold large fixed-size arrays by value that only an optimised build elides. mg-sign and mg-verify now run on a 64 MiB worker thread so they behave identically in either profile, and the gate recipes use --release. (2) The MSVC linker stamps a wall-clock timestamp into the PE header and the debug directory and derives the PDB signature GUID from it, so no Windows build was ever bit-reproducible — measured at 20 differing bytes between two otherwise-identical builds. mg-repro now passes -Clink-arg=/Brepro on MSVC targets, which brings it to zero. The broader environment sweep (CARGO_BUILD_JOBS, RUSTC_WRAPPER, HOSTNAME, TZ, LC_ALL, PATH ordering) remains RF-SC-3.

A later audit against the prompt above closed the following: (a) --help is honoured only as the sole argument. Beside an artefact it is a usage error (exit 2); it used to exit 0 from any position, which a caller checking only the exit code would read as "verified". (b) attest::verify_artefact is called by mg-verify only — in the gate and in each image's entrypoint. Bifrost and Mimir share attest::accept::accept, not that function, and the doc comments now say so. The structural SBOM gate (step 5) was therefore missing from Bifrost: bifrost_artefact::verify and the streaming bundle import now apply attest::sbom::validate after the signature holds (VerifyError::SbomInvalid), Bifrost's generate_sbom emits a pkg:generic/… purl on every component so its own output passes, and mg-bundle pack refuses an SBOM that import would refuse. Mimir model manifests carry no SBOM, so nothing changes there. (c) The verdict line percent-encodes artefact and key outside [A-Za-z0-9._-], so a file name cannot plant a second field. (d) The AC-RF-SC-2d test names all four acceptance call sites (it omitted bifrost/bundle/src/stream.rs) and walks every source file under bifrost/*/src and mimir/*/src, failing on any .verify(, sig_for( or FipsSig. (e) The SBOM must declare specVersion exactly 1.5. (f) The SBOM is parsed only after the signature verifies, so a tampered SBOM is always a signature failure and unauthenticated bytes never reach the parser. (g) One key id anchored to two different keys is refused, within a file and across --trust-anchor files; the last one used to win silently. (h) The CLI table gained rows for an unapproved algorithm, a component without a purl, a non-1.5 SBOM, truncated and trailing-data SBOMs, and an artefact that was never signed.

Not implemented: --trust-anchor takes a path only. The prompt's <path-or-kms-key-id> form needs a key directory to resolve an id against, and none exists until anchor distribution lands in RF-SC-8.

Acceptance criteria

- AC-RF-SC-2a — Every tamper is caught. Given a validly signed artefact set, when any single byte of the artefact, the SBOM, or the attestation is altered, then mg-verify exits non-zero for each case independently.

- AC-RF-SC-2b — Absence is rejection. Given any one of the three sidecars is deleted, when mg-verify runs, then it exits non-zero and names the missing file.

- AC-RF-SC-2c — Untrusted key is rejection. Given a signature made by a key id absent from the trust anchor set, when mg-verify runs, then it exits non-zero, even though the signature is cryptographically valid.

- AC-RF-SC-2d — One implementation. Given the Bifrost pre-deploy check (AC-B-1) and the Mimir model-load check (AC-MS-2), when their code paths are inspected, then both call attest::accept::accept and neither contains an independent acceptance decision.

- AC-RF-SC-2e — Verdict is machine-readable. Given a passing verification, when stdout is parsed, then it yields artefact name, digest, key id and component count, and exit code 0.

Done when: the negative-test table is complete and green; bifrost-artefact and model-server no longer contain independent verification logic; just verify <path> fails on a deliberately unsigned artefact (just gate always signs before it verifies, so it cannot express that state).

### RF-SC-3 · Make the reproducibility check non-vacuous in CI

Severity: Critical · Area: Supply chain · Depends on: — · Blocks: RF-SC-5

Evidence. tools/mg-repro/src/main.rs special-cases the argument workspace: it prints "'workspace' is a placeholder" and returns ExitCode::SUCCESS without building anything. .github/workflows/ci.yml invokes exactly nix develop --command just repro workspace. The AC-M-6 reproducibility smoke check therefore never builds and never compares. (The two-build comparison logic itself, for a concrete package, is correct.)

As built. The workspace short-circuit is gone: mg-repro with no argument (or workspace) now checks the whole workspace. Rather than 2N builds it does two, comparing every emitted artefact — binaries and library .rlibs — so a reproducibility regression in a library is caught before it reaches a binary. Measured on this tree: 57 artefacts, 57 reproducible, 0 differing. Verified non-vacuous by injecting a build script that stamps a nanosecond timestamp into the binary: the check failed, named the artefact and exited 1 (AC-RF-SC-3c).

Two platform causes had to be fixed first, both surfaced by running it for real: the MSVC linker's PE-header timestamp and PDB GUID made every Windows build non-reproducible (20 differing bytes — now zero with -Clink-arg=/Brepro), and mg-repro could not find its own artefact because it never resolved the platform executable suffix.

Environment normalisation now pins SOURCE_DATE_EPOCH, CARGO_INCREMENTAL, TZ, LC_ALL, LANG and CARGO_BUILD_JOBS, and clears RUSTC_WRAPPER and RUSTC_WORKSPACE_WRAPPER. HOSTNAME and PATH ordering are deliberately not normalised — with paths remapped neither is known to reach the output, and pinning them would imply a guarantee the tool does not make.

supply-chain/repro-exceptions.txt exists and is empty, as AC-RF-SC-3e requires. repro.json is emitted and embedded into the provenance attestation by mg-sign. Nothing uploads it: this tree has no CI configuration (RF-CA-4).

One correctness fix beyond the item. repro proved a normalised build reproducible while the gate signed a separately built binary from target/release — so the signed digest was one no third party could reproduce from source. mg-repro --emit <dir> now hands out the artefact it actually proved (re-checking each digest as it lands), and just gate SBOMs, signs and verifies that one. The signed digest and the reproducibility digest are now the same bytes.

Closed out. Re-reading the item against the first cut found four shortfalls, all now fixed:

- Coverage was assumed, not enforced. The tool reported the artefacts it found; it never checked that every workspace member produced one, so a member emitting nothing would have passed silently — the exact hole AC-RF-SC-3b names. It now enumerates members from the root manifest and each member's own Cargo.toml (a directory name is frequently not the package name — clients/sync is midgard-client-sync), and a package with no comparable artefact fails the run. Measured: 57 artefacts across all 56 members.

- repro.json recorded one digest, not two. On a failure the report has to show how the builds diverged, not merely that they did. It now carries digest_run1 and digest_run2.

- HOSTNAME is pinned, as the item asks. PATH ordering remains deliberately un-normalised, with the reason stated in the module doc: pinning it would mean choosing a toolchain layout, and a PATH resolving different binaries is a different build rather than a formatting difference. The hermetic Nix shell is what makes PATH reproducible for the run that matters.

- Parallelism is pinned — build parallelism can change codegen-unit partitioning, so a fixed value keeps the two builds comparable. (This first read "CI now pins --jobs 4"; there is no CI in this tree, and the tool only pinned it when --jobs was passed. See the audit below.)

The coverage-hole failure path is unit-tested rather than exercised against a real build: every crate in this workspace emits an artefact, so producing a genuine hole would mean adding a target-less member.

Still open: the release matrix is hand-maintained (RF-SC-5).

Audit against the prompt. A later read of the tool found ten further gaps, all now closed. Measured afterwards on this tree: 138 artefacts across all 70 members, 138 reproducible, 0 differing (18 executables, 60 .rlib, 60 .rmeta).

- --help exited 0 from any position, so mg-repro workspace --help "passed" without building — a breach of AC-RF-SC-3a. It is now help only as the sole argument and an error otherwise.

- Artefacts were read from a directory listing. The two build directories were fixed names in the system temp folder and never cleaned, so a file left by an earlier run — older source, a removed package, a wider scope — was reported as reproducible, counted as coverage, and handed out by --emit. The tool now asks Cargo what it produced (--message-format=json) and compares exactly those files; the directories moved to the checkout's own target/mg-repro/.

- Artefacts were attributed to packages by file name. Six binaries are not named after their package, and bifrost-fleet — built by bifrost-fleet-server — is also the name of an unrelated library, so the report, the attestation, the exception list and the coverage check all credited it to the wrong package. Attribution now follows the manifest that declares the target, and members come from cargo metadata rather than a hand-parse of the root Cargo.toml.

- CARGO_BUILD_JOBS was pinned only when --jobs was passed, which just gate never does. It is now always pinned (default 4).

- A pass by exception printed "every artefact is bit-reproducible". It now prints OK WITH EXCEPTIONS and counts them; --emit reports them too.

- An ambient CARGO_ENCODED_RUSTFLAGS silently replaced the path remapping. The tool now sets that variable itself, which outranks every other source of flags, and clears RUSTFLAGS and CARGO_BUILD_RUSTFLAGS.

- .rmeta was not compared, though the prompt asks for it. It is now, and a static library's .lib is compared on MSVC.

- repro.json was written without JSON escaping.

- AC-RF-SC-3c had no test, and its example could not work: HOSTNAME is pinned to the same value in both builds, so embedding it changes nothing. tools/mg-repro/tests/regression.rs now builds a throwaway workspace whose build script stamps the wall clock and asserts exit 1 with the package named; the criterion's example is corrected.

What remains is the CI half: nothing in this tree runs just repro over the workspace on a schedule or uploads repro.json (RF-CA-4).

Prompt

Make mg-repro cover the workspace, and make CI's invocation meaningful.

1. Replace the `workspace` short-circuit in tools/mg-repro/src/main.rs with real
   behaviour: enumerate every workspace member that produces a binary, run the
   existing two-build bit-comparison for each, and report a per-package table
   plus an aggregate verdict. Any non-reproducible package fails the whole run.
   Support `--jobs N` for parallelism and `--only <pkg>[,<pkg>]` for a subset.
2. Extend the comparison beyond the binary: also hash and compare any emitted
   .rlib/.rmeta for library-only members, so a reproducibility regression in a
   library is caught before it reaches a binary.
3. Record the results as a machine-readable `repro.json` (sorted, timestamp-free)
   listing package → {digest_run1, digest_run2, reproducible}. mg-sign (RF-SC-1)
   embeds this into the DSSE predicate when present.
4. Harden the build environment normalisation: in addition to the existing
   --remap-path-prefix and SOURCE_DATE_EPOCH, clear or pin every variable known
   to leak into output (CARGO_BUILD_JOBS, RUSTC_WRAPPER, HOSTNAME, TZ, LC_ALL,
   PATH ordering). Document each one and why in the module comment.
5. Update .github/workflows/ci.yml to call `just repro` with no argument (meaning
   the whole workspace) and to upload repro.json as a build artefact. Keep the
   job under the CI time budget by using --jobs.

If the workspace proves non-reproducible today, DO NOT weaken the check. Fix the
cause, or list the offending package in an explicit, commented allow-list with a
tracking item — the allow-list must be empty at GA.

Acceptance criteria

- AC-RF-SC-3a — No vacuous argument. Given any invocation of mg-repro, when it exits 0, then at least one package was built twice and compared. No argument value produces a success without a comparison.

- AC-RF-SC-3b — Workspace coverage. Given mg-repro with no argument, when it runs, then every workspace member appears in the report with a reproducible verdict.

- AC-RF-SC-3c — Regression is caught. Given a deliberately injected non-determinism (e.g. a build script that stamps the wall clock into a binary — not env!("HOSTNAME"), which is pinned to the same value in both builds and so cannot differ), when the check runs, then it fails and names the package.

- AC-RF-SC-3d — Report feeds provenance. Given a passing run, when mg-sign executes afterwards, then the DSSE predicate contains the per-package digests from repro.json.

- AC-RF-SC-3e — Allow-list is empty. Given the GA release tag, when the allow-list is inspected, then it contains no entries.

Done when: CI's reproducibility job demonstrably builds; an injected non-determinism turns it red; repro.json is an uploaded artefact.

### RF-SC-4 · Vulnerability scanning and licence allow-list over the SBOM

Severity: Critical · Area: Supply chain · Depends on: RF-SC-2 · Blocks: RF-CMP-2

Evidence. .github/workflows/release.yml step Scan SBOM (CVE + licence allow-list) is two echo "TODO(Phase 1)" lines. The suite's open-source posture claim ([FR-MS-6], "no non-OSI deps/weights in the OSS core") is unenforced. There is no deny.toml, no cargo-audit configuration, and no advisory database vendored for offline scanning.

Prompt

Implement the release-time scan stage as a real, air-gap-capable gate.

1. Vendor an offline advisory source. Add `vendor/advisory-db/` containing a
   pinned snapshot of the RustSec advisory database (and OSV records for the
   JS/TS workspace), with a documented refresh procedure and a recorded snapshot
   date. The scan MUST work with no network; a stale-database warning is emitted
   past a configurable age, and past a hard maximum age the gate FAILS (a
   silently ancient database is worse than none).
2. Build `tools/mg-scan`: reads a CycloneDX SBOM, resolves each purl against the
   vendored advisory data, and emits a sorted, deterministic findings report.
   Fail closed on: any CRITICAL or HIGH advisory with no recorded, expiring
   exception; any component whose licence is not on the allow-list; any
   component with no licence metadata at all.
3. Define the licence allow-list in `supply-chain/licences.toml` — OSI-approved
   identifiers only, each with a one-line justification, plus an `[exceptions]`
   table where every entry carries an owner, a reason, and a mandatory expiry
   date. An expired exception fails the gate.
4. Define the vulnerability exception table in `supply-chain/advisories.toml`
   with the same owner/reason/expiry discipline, and require a link to the
   compensating control.
5. Wire it: replace the release.yml TODO with `just scan <artefact>`, add a
   `scan` recipe to the justfile, and insert `scan` into the `gate` chain
   between `sbom` and `sign` — an artefact that fails the scan must never be
   signed.
6. Also run the scan on every PR (advisory-only, non-blocking for MEDIUM and
   below; blocking for CRITICAL) so exposure is discovered at PR time, not at
   release time.

Acceptance criteria

- AC-RF-SC-4a — Critical advisory blocks release. Given a component in the SBOM with a CRITICAL advisory and no exception, when just gate runs, then it fails at the scan stage and the artefact is never signed.

- AC-RF-SC-4b — Disallowed licence blocks release. Given a component whose licence is absent from licences.toml, when the scan runs, then it fails and names the component, the licence and the purl.

- AC-RF-SC-4c — Missing licence metadata blocks release. Given a component with no licence field, when the scan runs, then it fails — unknown is not permitted.

- AC-RF-SC-4d — Expired exception blocks release. Given an exception whose expiry is in the past, when the scan runs, then it fails and reports the expiry date and owner.

- AC-RF-SC-4e — Offline. Given docker run --network none, when the scan runs against the vendored database, then it completes and produces a verdict.

- AC-RF-SC-4f — Stale database is surfaced. Given an advisory snapshot older than the hard maximum age, when the scan runs, then it fails with a stale-database error naming the snapshot date.

Done when: the scan is in the gate chain before sign; a deliberately vulnerable or wrongly-licensed dependency turns the gate red offline.

As built. tools/mg-scan sits between sbom and sign in just gate, so a failing scan can never reach a signature. The real RustSec database is vendored at vendor/advisory-db — 1206 advisories, 3.9 MB, pinned by commit with its upstream commit date — refreshed by just advisory-db-refresh, the only online step in the gate.

The SBOM had to grow a licence field first. mg-sbom emitted only name, version and purl, so there was nothing for a licence gate to check. It now resolves licences from the vendored crates' own manifests and from workspace members (following license.workspace = true), and emits CycloneDX licenses: [{ expression }]. All 98 components resolve. A component whose licence cannot be resolved emits an empty array, never a guess: "we looked and found nothing" has to be distinguishable from "nobody looked".

The licence check evaluates SPDX expressions rather than matching strings. 34 of 98 components are MIT OR Apache-2.0 or a permutation; treating the expression as an opaque token would reject nearly everything and push maintainers straight to a blanket exception, which defeats the gate. OR needs one satisfiable side, AND needs all, WITH needs a recognised exception modifier, and the legacy MIT/Apache-2.0 slash form is read as OR.

Everything is in-crate and offline: the SBOM reader, the SPDX evaluator, a semver comparator, a CVSS v3.1 base-score implementation from the specification, and civil-date arithmetic. No new dependencies.

A bug this found in itself. The first cut scored CVSS with ?, so the 55 advisories carrying CVSS 4.0 vectors were dropped whole — the database loaded 1149 of 1206 and still reported "clean". An unscoreable vector now becomes UNSCORED, which blocks, and mg-scan refuses outright if fewer advisories load than snapshot.toml declares. A parser that silently skips what it cannot read is indistinguishable from a clean scan.

Every criterion was exercised against the real database, not a fixture: a genuinely vulnerable abox 0.4.0 (RUSTSEC-2020-0121) blocks, 0.4.1 — the patched version — passes, a valid exception downgrades it to a note, and an expired one blocks twice over. Stale-database, missing-licence and disallowed-licence paths all refuse. The whole scan runs under docker --network none.

PR-time exposure is the --advisory-only mode (just scan-advisory): reports everything, blocks only on CRITICAL, so an unrelated MEDIUM does not stall a change while a critical one still cannot be merged past. Nothing in this tree invokes it on a PR — there is no CI configuration here (RF-CA-4).

Known limits, deliberately. CVSS 4.0 vectors are not scored — the v4 macrovector lookup is a much larger algorithm — so those advisories escalate to UNSCORED and block rather than being silently mis-ranked. None currently affects this dependency graph. The JS/TS workspace has no OSV records vendored yet; that lands with RF-UI-10's dependency gating.

Audit against the prompt. A later read of the tool found twelve gaps, two of them serious. All are closed, and tools/mg-scan/tests/cli.rs now drives the real binary against fixture databases for every criterion.

- Compound version ranges were split on the comma, so vulnerable versions scanned clean. ">=0.8.26, <1.0.0" is one requirement; read as two independent "patched" ranges, <1.0.0 alone cleared everything below the fix. 98 of the 1206 vendored advisories carry one. Reproduced with RUSTSEC-2025-0073: alloy-dyn-abi 0.8.0 and 1.2.0, both vulnerable, both reported "0 findings". Arrays are now read by quoted element. Re-checking this tree's 41 registry crates under the corrected rule finds nothing that had been hidden.

- SOURCE_DATE_EPOCH stood in for today. Reproducible-build shells export it as a fixed instant years in the past, which made every database fresh and every exception unexpired. Age and expiry are now judged by the system clock only, and a snapshot dated after "today" is refused.

- --help exited 0 from any position. It is now help only as the sole argument.

- The SBOM was read by substring, and only "type": "library" in that exact spacing was seen: a compact document, another component type or a nested component went unscanned while mg-verify counted it. The scanner now applies attest::sbom::validate and walks the parsed document, every component and every licence entry.

- Advisory matching was skipped for any component without a hashes block, silently — which also exempted git dependencies and any SBOM from another tool. mg-sbom now records each component's origin (midgard:source, from Cargo.lock), only a declared workspace member is exempt, and the scan prints how many components were matched and how many were exempt.

- PR mode blocked an excepted CRITICAL and printed "OK" over release blockers. It now fails only on an unexcused CRITICAL and otherwise prints PASSED (advisory-only) with the count that would block a release.

- Exceptions did not have to say anything. A licence exception needed no reason; an advisory exception accepted empty fields and a compensating control with no link. Every field must now be present and non-empty, and the control must contain a URL or a path to a document.

- Smaller: CVSS scores use the specification's integer Roundup; the database must load exactly the number of advisories its manifest declares and an unparseable advisory file is a refusal; the findings report is fully JSON-escaped; WITH modifiers moved to their own [modifiers] table, so LLVM-exception alone is not a licence; and a staleness limit that is written but unreadable is an error rather than a default.

Still open after the audit: the gate-level proof that a failed scan leaves no .sig, and a first run of the PR-time wiring on a forge (the pipelines now exist; see RF-SC-5). OSV data for the JS/TS workspace is now vendored at vendor/advisory-db-npm and mg-scan matches each component against its own ecosystem's advisories; see RF-SC-5's As-built note. The advisory snapshot is vendored and refreshed by the procedure in RF-SC-7.

### RF-SC-5 · Extend the release gate to every buildable artefact

Severity: High · Area: Supply chain · Depends on: RF-SC-1..4

Evidence. .github/workflows/release.yml matrix lists four artefacts: tools/mg-sign, tools/mg-sbom, tools/mg-verify, tools/mg-repro. The workspace has 56 crates, one runnable service (http-gateway), seven UI applications, a TypeScript SDK, and (per Workstream P) six client shells — none of which pass the gate. The final step is echo "TODO(Phase 5): hand the verified bundle to Bifrost".

Prompt

Generalise the release gate so "every buildable artefact" is literally true.

1. Replace the hand-maintained matrix with a generated one: add
   `just release-manifest`, which enumerates every releasable artefact —
   workspace binaries, the container images from RF-DEP-1, each product UI
   bundle, the @midgard/sdk package tarball, each client shell package from
   Workstream P — and emits a JSON matrix consumed by
   `strategy.matrix.include: ${{ fromJson(...) }}`. Adding a new artefact must
   require no workflow edit; forgetting to add one must be impossible because
   the enumeration is derived from the workspace manifests, not a list.
2. Make the gate uniform across artefact kinds. Non-Rust artefacts (UI bundles,
   npm packages, container images) get the SAME five stages: reproducible build,
   SBOM, scan, PQ-sign, verify. For UI bundles this means a deterministic Vite
   build (pinned toolchain, no timestamps in output, sorted asset names, content
   hashes only); for images, a reproducible OCI build with a fixed created-time.
3. Implement the final stage properly: assemble the release bundle
   (artefact + .sbom.cdx.json + .sig + .att + repro.json) and hand it to Bifrost
   via bifrost-artefact's registry API (RF-B-1), which becomes the single place a
   released artefact is recorded.
4. Add a `release-dry-run` workflow_dispatch mode that runs the full gate without
   publishing, so the gate is exercised on every release-affecting PR.
5. Fail the whole release if the manifest and the published set differ — no
   artefact may ship that was not gated, and no gated artefact may be silently
   dropped.

Acceptance criteria

- AC-RF-SC-5a — Coverage is derived, not listed. Given a new binary crate added to the workspace, when the release runs with no workflow edit, then that binary appears in the matrix and is gated.

- AC-RF-SC-5b — Non-Rust artefacts are gated identically. Given a product UI bundle, when the release runs, then it has a reproducible build, an SBOM, a scan verdict, an ML-DSA signature and a passing verification.

- AC-RF-SC-5c — Nothing ships ungated. Given a publish step, when the published set is compared to the gated set, then they are equal; any difference fails the release.

- AC-RF-SC-5d — Bundles reach Bifrost. Given a completed gate, when the release finishes, then each artefact is recorded in the Bifrost artefact registry with its digest, SBOM digest, signature key id and provenance.

- AC-RF-SC-5e — Dry run. Given release-dry-run, when dispatched on a branch, then the full gate executes and nothing is published.

Done when: the matrix is generated; a UI bundle and a container image both carry a valid .sig/.att; the publish/gate set comparison is enforced.

As built. The Rust half of this item is now complete and the pipelines exist; the non-Rust half is still open.

The matrix is derived (5a). tools/ci/release-artefacts.sh builds the manifest from the workspace's own manifests — declared [[bin]] targets, the implicit src/main.rs, src/bin/<name>.rs and src/bin/<name>/main.rs — and supply-chain/release-artefacts.txt only annotates it with a component kind and an image. A binary the list does not mention is gated as a bare tool, with a warning. The list can no longer hide a binary, and a stale or malformed entry, or one binary name built by two packages, fails --check. just release-manifest prints the JSON matrix. tools/ci/tests/release-artefacts.test.sh covers each case against throwaway workspaces.

Nothing ships ungated (5c). Two defects made this false before. mg-register signed and admitted whatever binary it was handed without ever reading the release signature; it now runs attest::verify_artefact against the pinned release anchor first, and re-checks the signature over the exact bytes it stores. And each just gate began with rm -rf target/verified, so gating the binaries in turn left only the last one's bundle; a gate now clears only its own binary's files and writes <bin>.repro.json and <bin>.scan-findings.json beside it. tools/ci/release.sh then asks the registry what it holds for the version (mg-register list) and fails unless that equals the gated set, each with its signature, provenance and reproducibility report.

Bundles reach Bifrost (5d). mg-register admits the binary and, beside it as attestation artefacts, its .sig, its .att and its repro report, and prints the digest, SBOM digest and release key id. The admission keystore must be the key pinned in the admission anchor file, and signing goes through the custodian rather than taking the key out of it. tools/mg-register/tests/cli.rs drives the binary through the refusals: never signed, changed after signing, SBOM or provenance swapped, signed by the wrong key, admission key not pinned.

Dry run (5e). just release-dry-run (tools/ci/release.sh --dry-run) runs the whole release — manifest, gate, admission, set comparison — with throwaway keys and a throwaway registry outside the checkout, and publishes nothing. Run here for two binaries end to end.

Pipelines. .github/workflows/{ci,release,shell-audit}.yml and .gitlab-ci.yml now exist. Neither contains build logic: every step is bash tools/ci/run.sh <job>, and tools/ci/pipelines.sh --check fails if the two call different jobs. See docs/dev/CI.md. They parse and pass the parity check; they have not yet run on either forge.

One prerequisite was missing from the tree. .cargo/config.toml, which the build documentation cites as what makes every crate resolve from /vendor, had never been committed. Without it nothing builds under --network none. It is added, and the workspace was confirmed to resolve and build offline with an empty Cargo cache.

Non-Rust artefacts are gated identically (5b). The seven UI bundles and the @midgard/sdk package go through the same five stages and the same release run:

- Derived. tools/ci/js-artefacts.sh reads pnpm-workspace.yaml: a member with a Vite config is a ui-bundle, one under sdk/ an npm-package; internal libraries ship inside the bundles that import them.

- Reproducible build. Each is built twice and the results must be bit-identical — a deterministic tar of dist/, or the packed tarball. All eight are, with no change to their build configuration. A fixture that stamps the clock into a package fails the build and is named.

- SBOM. mg-sbom --pnpm-lock lists the importer's production closure from pnpm-lock.yaml, with the SHA-512 integrity the lockfile pins and each package's own licence. Workspace packages are marked as such.

- Scan. mg-scan now matches a component only against its own ecosystem's advisories, read from its purl — before this it would have matched an npm package against RustSec by name. npm components are matched against a vendored OSV snapshot (vendor/advisory-db-npm: 83 advisories for the 119 packages the lockfile pins, built by just advisory-db-npm-refresh). An npm package the snapshot was not filtered for, or an ecosystem with no database, is a blocking finding.

- Sign, verify, admit. mg-sign, mg-verify and mg-register, unchanged.

A dry run across one Rust binary, the SDK package and all seven UI bundles passed here: nine artefacts gated, admitted and accounted for. The scan reports three MEDIUM advisories against react-router 6.30.4 as notes; nothing blocks.

The image build is reproducible by construction, not yet by proof. deploy/images/build.sh builds each image twice, uncached, with a fixed SOURCE_DATE_EPOCH and rewritten file times, and refuses unless the two digests are equal; the service account is written directly rather than with useradd, which stamps the date into /etc/shadow. The mechanism was checked on a stand-in base image. It has not run on the real one, which is not present here.

Still open.

- The client shells have no buildable projects, so there is nothing to gate.

- The image build has not been proven on the real base image.

- Build tooling is not in the bill of materials. A UI bundle's SBOM lists what ships, not the bundler and compiler that produced it; those are pinned by the lockfile's integrity hashes.

- just advisory-db-npm-refresh is written for Linux. On Windows, the antivirus quarantines some of the export's malware reports as they are unpacked, and the import refuses a file it cannot read. The snapshot here was built from the same export read in memory.

- release-images, release-bundle and release-publish have never run: they need the signing runner, the service base image and real keys.

- The client shell audits fail closed until each shell has a buildable project, and a release waits on them.

### RF-SC-6 · Implement the provenance-tag lint

Severity: Medium · Area: Supply chain · Depends on: —

Evidence. .github/workflows/ci.yml Provenance-tag lint prints TODO(Phase 1): fail if a changed source file … lacks a provenance tag. Scaffold placeholder for now. Traceability is currently maintained by convention alone. It happens to be near-complete today (66 of 67 FR-* ids are cited in source) — which makes this cheap to enforce and easy to lose.

Prompt

Implement the provenance-tag lint as a real CI gate, and make traceability
bidirectional.

Build `tools/mg-trace` with two modes:

  `mg-trace lint --changed <base-ref>`
    For every changed source file under services|mimir|forge|bifrost|heimdall|
    admin|clients|crypto|products|ui|sdk|tools, require at least one provenance
    tag matching [FR-*], [NFR-*], [DD-*], [KDD-*], [AC-*] or [STD:*] in the file.
    Report each offender with a path and a suggested tag based on its directory.
    Exclude generated code via an explicit, committed exclusion list.

  `mg-trace matrix`
    Parse every id defined in docs/dev/markdown/*.md and BUILD_PLAYBOOK.md; parse
    every id cited in source and in deploy/acceptance/verify-*.sh; emit
    docs/dev/fixes/traceability.md — a generated table of
    requirement → citing files → verifying tests → verify-script line.
    Fail if any id defined in the SADs has zero citations (except ids explicitly
    marked -DESIGN, e.g. FR-MS-9-DESIGN), or if any id cited in source does not
    exist in the SADs (catches typos and invented ids).

Wire `lint` into ci.yml replacing the echo, and `matrix` into a scheduled job
that opens a PR when the generated table changes.

Acceptance criteria

- AC-RF-SC-6a — Untagged change fails. Given a PR adding a source file with no provenance tag, when CI runs, then the guards job fails and names the file.

- AC-RF-SC-6b — Orphan requirement fails. Given a requirement id present in a SAD with no citation in source and no -DESIGN suffix, when mg-trace matrix runs, then it fails and names the id.

- AC-RF-SC-6c — Invented id fails. Given a source file citing [FR-ZZ-99], which appears in no SAD, when mg-trace matrix runs, then it fails.

- AC-RF-SC-6d — Matrix is generated and current. Given the scheduled job, when the traceability table drifts from the tree, then a PR is opened with the regenerated table.

Done when: the echo is gone; a deliberately untagged file and a deliberately invented id both fail CI.

Partially delivered. Two of the always-on guards this item belongs beside now exist and gate CI: just fmt-check (cargo fmt --all --check) and just lint (clippy at -D warnings). The workspace was rustfmt-normalised — it never had been — and the ~12 clippy findings across it were fixed rather than allow-listed, with two documented exceptions: a derivable_impls on LicencePolicy kept explicit so the permissive default reads as a decision, and too_many_arguments in http-gateway's seeded data.rs, which RF-API-3 deletes outright.

Both recipes mirror just test's per-feature groupings. They cannot be a single --workspace invocation: the crypto crates' test-backend and backend-fips are mutually exclusive behind a compile_error!, so one workspace-wide clippy run unifies the features and fails to compile. That trap is documented in the justfile beside the recipe.

Formatting is pinned by rustfmt.toml (defaults only, plus the edition) next to the existing rust-toolchain.toml, so the verdict is identical in CI and on a developer's machine. Without both pins a contributor on a different toolchain reformats files they never touched and every diff becomes noise.

The provenance-tag lint itself is still the echo placeholder.

### RF-SC-7 · Vendored-dependency policy, refresh procedure and integrity check

Severity: Medium · Area: Supply chain · Depends on: RF-SC-4

Evidence. vendor/ holds the offline dependency graph (including zeroize, fips20x, x25519-dalek, aes-gcm) and .cargo/config.toml redirects to it, which is what makes the air-gapped build work. There is no documented procedure for refreshing it, no check that the vendored sources match the upstream Cargo.lock hashes, and no policy governing what may be added.

Prompt

Govern the vendor/ directory.

1. Write supply-chain/VENDORING.md: what may be vendored (OSI-licensed, pure
   Rust preferred, no build scripts that execute network calls, no proc-macro
   without review), who approves an addition, how to refresh, and how to record
   the upstream provenance (source URL, git rev or crates.io checksum, date,
   reviewer).
2. Add `tools/mg-vendor-check`: verifies that every directory in vendor/
   corresponds to a package in Cargo.lock, that its checksum matches the
   lockfile, that no vendored crate has been locally modified (compare against
   the recorded checksum), and that no package in Cargo.lock is missing from
   vendor/. Fail closed on any mismatch. Run it in ci.yml.
3. Record per-crate provenance in supply-chain/vendor-manifest.toml, one entry
   per vendored package, and make mg-vendor-check enforce that every vendored
   directory has an entry.
4. Add a scheduled job that reports (does not auto-apply) upstream updates and
   any new advisories affecting vendored crates.

Acceptance criteria

- AC-RF-SC-7a — Local modification detected. Given a byte changed inside a vendored crate, when CI runs, then mg-vendor-check fails and names the file.

- AC-RF-SC-7b — Undeclared vendor entry fails. Given a directory in vendor/ with no manifest entry, when the check runs, then it fails.

- AC-RF-SC-7c — Lockfile drift fails. Given a package in Cargo.lock absent from vendor/, when the check runs, then it fails — the offline build cannot be silently broken.

- AC-RF-SC-7d — Policy is documented and applied. Given a PR adding a vendored crate, when review occurs, then VENDORING.md's checklist is satisfiable from the manifest entry alone.

Done when: mg-vendor-check is in CI; a tampered vendored byte turns it red.

### RF-SC-8 · Key management for release signing: rotation, revocation, trust distribution

Severity: High · Area: Supply chain · Depends on: RF-SC-1, RF-SC-2

Evidence. release.yml targets a [self-hosted, kms] runner and uses OIDC for a signing identity, but there is no defined key hierarchy, no rotation procedure, no revocation mechanism, and no way for an air-gapped site to learn the current trust anchor set. mg-verify (RF-SC-2) needs a trust anchor input that today has no source.

Prompt

Define and implement release key management end to end.

1. Specify the hierarchy in supply-chain/KEYS.md: an offline root (SLH-DSA,
   long-lived, air-gapped, split custody) that signs a set of online release
   keys (ML-DSA-87, short-lived, KMS/HSM-resident, one per artefact class), with
   documented ceremony, custody, and audit requirements for each.
2. Implement the trust bundle: a signed, versioned `trust-anchors.json`
   enumerating the currently valid release key ids, their algorithms, validity
   windows, and revocation status, signed by the root. mg-verify consumes it;
   the absence of a trust bundle is a verification failure, not a bypass.
3. Implement rotation: `mg-keys rotate` issues a new release key, signs it with
   the root, publishes an updated trust bundle, and overlaps validity windows so
   in-flight artefacts remain verifiable. Old artefacts signed by a rotated (not
   revoked) key MUST remain verifiable.
4. Implement revocation: a revoked key id causes mg-verify to reject every
   signature under it, including previously-accepted artefacts, and Bifrost to
   quarantine any deployed artefact signed by it (feeding RF-B-5).
5. Air-gap distribution: the trust bundle transits as a Bifrost signed bundle
   (AC-B-3 path), so a disconnected site can update its anchors offline.
6. Record every key ceremony, rotation, and revocation in the PQ-signed audit
   ledger via services/governance.

Acceptance criteria

- AC-RF-SC-8a — No anchors, no verification. Given a verification with no trust bundle available, when mg-verify runs, then it fails closed.

- AC-RF-SC-8b — Rotation preserves history. Given an artefact signed by key K1, when K1 is rotated out and K2 becomes current, then the old artefact still verifies and new artefacts verify under K2.

- AC-RF-SC-8c — Revocation is retroactive. Given K1 is revoked, when an artefact signed by K1 is verified, then verification fails, and when Bifrost inventories the fleet, then deployments carrying K1-signed artefacts are flagged for quarantine.

- AC-RF-SC-8d — Offline anchor update. Given an air-gapped site, when a signed trust bundle transits by removable media through the Bifrost bundle path, then the site's anchors update and the bundle's own signature is verified against the previous root before acceptance.

- AC-RF-SC-8e — Ceremonies are audited. Given any key ceremony, rotation or revocation, when the audit ledger is queried, then a PQ-signed entry exists naming the operator, the key ids, and the dual-control approver.

Done when: KEYS.md is written and reviewed; rotation and revocation are exercised in tests; an air-gapped anchor update is demonstrated.

# B — Runtime & process model

Why second. 51 of 56 crates are libraries with no process. There is no way to run the enclosure — only to test it. Everything downstream (persistence, transport, observability, deployment) needs a process to live in, a configuration to read, and a lifecycle to hook.

### RF-RT-1 · Give every service a process: binary, configuration, lifecycle

Severity: Critical · Area: Runtime · Depends on: — · Blocks: RF-PER-, RF-API-, RF-OBS-, RF-DEP-

Evidence. find . -name main.rs returns five files: services/http-gateway and the four tools/*. services/iam, services/fabric, services/kms, services/governance, services/scheduler, services/gateway, every mimir/*, forge/*, bifrost/*, heimdall/* and admin/* crate is a library only. There is no configuration mechanism anywhere in the tree — no config file format, no environment schema, no defaults, no validation.

Prompt

Turn the service libraries into runnable services without changing their
library-first design.

1. Add a shared crate `services/runtime` providing the process harness every
   service binary uses:
     - Config: a layered loader (defaults → config file → environment →
       command-line flags), with a typed, VALIDATED schema per service and a
       `--check-config` mode that validates and exits. Unknown keys are an
       error, not a warning. Secrets are never logged, and the config dump
       redacts them structurally (by type, not by name matching).
     - Lifecycle: start → ready → serving → draining → stopped, with SIGTERM
       triggering a bounded drain (finish in-flight work, refuse new work) and
       SIGINT an immediate stop. Publish the state transitions as events.
     - Health: liveness (process is not wedged) and readiness (dependencies
       satisfied, PDP reachable, storage open, trust anchors loaded) as distinct
       checks. Readiness must be false until every dependency is genuinely
       usable — never optimistic.
     - Panic policy: a panic in a request path is caught at the boundary,
       audited, and returned as a fail-closed error; a panic in a background
       task terminates the process rather than leaving it half-alive.
     - Identity: obtain the workload identity certificate from services/iam at
       startup and fail to start without it. [NFR-SEC-1]
2. Add a binary target for each service: iam, fabric, kms, governance,
   scheduler, gateway, model-server, agent-runtime, staging, forge-engine (as
   the Forge service host), bifrost controller, heimdall fusion host, admin
   backend. Each is a thin main() that loads config, builds the library types,
   and runs the harness — all logic stays in the library so tests are unchanged.
3. Define each service's configuration surface in
   `docs/dev/operations/config/<service>.md`, generated from the typed schema so
   it cannot drift.
4. Audit the 41 `unwrap()`/`expect()`/`panic!` sites currently in non-test src/
   across services|mimir|forge|bifrost|heimdall|admin|clients|crypto. Each is
   either (a) provably infallible with a comment proving it, or (b) converted to
   a typed error. Add a clippy lint denying new ones in request paths.

Acceptance criteria

- AC-RF-RT-1a — Every service runs. Given a valid configuration, when each service binary is started, then it reaches serving, answers liveness and readiness, and logs its identity and version.

- AC-RF-RT-1b — Invalid config refuses to start. Given a config with an unknown key, a missing required key, or a value failing validation, when the service starts, then it exits non-zero with a message naming the key, and --check-config reproduces the same verdict without binding a port.

- AC-RF-RT-1c — Readiness is honest. Given an unreachable dependency (PDP, storage, IdP), when readiness is probed, then it reports not-ready and the service accepts no work.

- AC-RF-RT-1d — Graceful drain. Given in-flight requests, when SIGTERM is delivered, then new requests are refused, in-flight requests complete within the drain budget, and the process exits 0. And requests still in flight at the end of the budget are terminated with a fail-closed error, not silently dropped.

- AC-RF-RT-1e — No identity, no start. Given an IdP that will not issue a workload certificate, when a service starts, then it fails to start.

- AC-RF-RT-1f — Secrets never surface. Given a config containing key material or tokens, when the config is dumped or an error is logged, then no secret value appears in the output.

- AC-RF-RT-1g — Panic hygiene. Given the non-test source tree, when it is scanned, then every remaining unwrap/expect/panic! carries a comment proving infallibility, and the clippy lint denies new unannotated ones.

Done when: every service has a binary; --check-config works for all; drain and readiness behaviours are covered by tests; the panic audit is complete.

### RF-RT-2 · Concurrency and asynchrony model

Severity: High · Area: Runtime · Depends on: RF-RT-1

Evidence. services/gateway and services/http-gateway both use thread-per-connection TcpListener with a hand-rolled HTTP/1.1 parser, deliberately (the module docs state "No async runtime and no external HTTP framework"). Only 4 files in the entire non-test tree use Mutex/RwLock. That posture is defensible for a reference implementation and untenable at fleet scale: thread-per-connection caps concurrency at the thread limit and offers no backpressure, no timeouts, and no connection limits.

Prompt

Decide and implement the concurrency model, explicitly and once.

1. Write an ADR at docs/dev/adr/0001-concurrency-model.md evaluating three
   options against the sovereignty constraints (vendored deps, offline builds,
   reproducibility, auditability of the dependency graph):
     (a) keep thread-per-connection, add a bounded pool + backpressure;
     (b) adopt a vendored async runtime for I/O-bound services only;
     (c) hybrid — threads for the PQ-mTLS data plane, async for the HTTP edge.
   Record the decision, the rejected alternatives, and the consequences for the
   dependency graph and the SBOM.
2. Whichever is chosen, implement uniformly in services/runtime:
     - a bounded connection limit with an explicit reject-when-full behaviour
       (fail-closed with a retry-after, never unbounded queueing);
     - read, write, and total-request deadlines on every connection;
     - a bounded work queue per service with a documented queue-full policy;
     - per-peer connection caps to blunt a single misbehaving client;
     - shed-load metrics feeding RF-OBS-1.
3. Replace the hand-rolled HTTP/1.1 parser with a hardened one: enforce maximum
   header count and size, maximum body size, reject smuggling vectors
   (conflicting Content-Length/Transfer-Encoding, obs-fold, bare LF), and
   normalise paths before routing. Fuzz it (RF-TST-4).
4. Load-test the result and publish the measured envelope (RF-SCL-4).

Acceptance criteria

- AC-RF-RT-2a — ADR exists and is applied. Given the implemented model, when it is compared with the ADR, then they agree, and any divergence is a superseding ADR.

- AC-RF-RT-2b — Bounded and honest under overload. Given offered load beyond the configured limit, when it is applied, then excess connections are rejected promptly with a retry signal, memory stays bounded, and already-accepted requests still meet their deadlines.

- AC-RF-RT-2c — Deadlines are enforced. Given a client that opens a connection and sends nothing, when the read deadline elapses, then the connection is closed and the slot released.

- AC-RF-RT-2d — Smuggling is rejected. Given a request with both Content-Length and Transfer-Encoding, or a bare-LF header terminator, or an oversized header block, when it reaches the edge, then it is rejected with a 400 and no request is forwarded.

- AC-RF-RT-2e — Parser survives fuzzing. Given 24 hours of coverage-guided fuzzing against the HTTP parser, when the campaign ends, then no panic, hang, or unbounded allocation is found.

Done when: the ADR is merged; limits and deadlines are configurable and tested; the parser fuzz target is in CI's nightly job.

### RF-RT-3 · Structured, correlated, redacting logging

Severity: High · Area: Runtime · Depends on: RF-RT-1 · Blocks: RF-OBS-3

Evidence. Diagnostics across the tree are eprintln! (e.g. services/http-gateway/src/lib.rs connection and accept errors). There is no log level, no structure, no correlation id, no redaction, and no way to route logs anywhere.

Prompt

Introduce structured logging as a first-class, governed output.

1. Add `services/runtime::log`: levelled (error/warn/info/debug/trace), emitting
   deterministic, sorted-key structured records. Provide a human-readable format
   for consoles and a machine format for collectors. No external crate unless
   the RF-RT-2 ADR admits one; if not, implement a minimal encoder in-crate.
2. Correlation. Every inbound request is assigned or adopts a request id; the id
   propagates across service hops (PQ-mTLS metadata and HTTP header), into audit
   records, and into agent-runtime loop steps so an AI action can be traced from
   the operator click to the model call to the mutation.
3. Redaction is structural, not textual. Wrap sensitive values in types
   (`Secret<T>`, `Marked<T>`) whose Display/Debug print a placeholder. Logging a
   marked value above the log sink's clearance is a compile-time impossibility
   for `Secret<T>` and a runtime redaction for `Marked<T>`. Never rely on
   pattern-matching field names.
4. Replace every eprintln!/println! diagnostic in service and library code with
   the logger. Keep stdout clean for machine-readable tool output (mg-verify's
   verdict line, mg-repro's report).
5. Route logs: stderr by default; an optional file sink with size-based
   rotation; and a forwarding sink for RF-OBS-3. Log sinks obey the same
   default-deny egress policy as everything else — a remote sink is opt-in
   configuration, never a default.

Acceptance criteria

- AC-RF-RT-3a — Structure and levels. Given any service, when it logs, then every record carries timestamp, level, service, version, request id (where applicable), and sorted structured fields.

- AC-RF-RT-3b — Correlation spans hops. Given a console action that traverses edge → fabric → governance → agent-runtime, when logs are filtered by the request id, then records from every hop appear, and the audit entry for the action carries the same id.

- AC-RF-RT-3c — Secrets cannot be logged. Given a Secret<T>, when it is formatted in any log statement, then the output is a placeholder. And a test attempting to log raw key material fails to compile.

- AC-RF-RT-3d — Marked data is redacted by clearance. Given a Marked<T> above the sink's clearance, when it is logged, then the value is redacted and the redaction itself is recorded.

- AC-RF-RT-3e — No stray printing. Given the service and library source tree, when it is scanned, then no eprintln!/println! remains outside tool stdout contracts and tests, enforced by a clippy lint.

Done when: the logger is in use everywhere; correlation is demonstrated across four hops; the redaction tests pass.

### RF-RT-4 · Time, clocks and determinism

Severity: Medium · Area: Runtime · Depends on: RF-RT-1

Evidence. The reference implementation is deliberately clock-free (forge/engine/src/reference.rs: "No threads, no I/O, no clock"), and audit-writer takes an injected Timestamp. Real services need time — token expiry, break-glass windows, time-boxed grants, retention, rotation, rate limits — and an air-gapped enclosure has no NTP. There is currently no time source abstraction and no policy for what happens when the clock is wrong.

Prompt

Define the platform's relationship with time.

1. Add `services/runtime::clock` with a `Clock` trait (`now_utc`,
   `monotonic_elapsed`) and three implementations: SystemClock, a TestClock with
   manual advance, and a MonotonicGuardClock that detects and refuses backward
   wall-clock jumps beyond a tolerance. All time-dependent logic takes an
   injected Clock — never calls the OS directly — so every expiry, window and
   retention rule is testable deterministically.
2. Enumerate every time-dependent security decision (token expiry, session
   lifetime, break-glass window, time-boxed privilege grant, signature validity
   window, key rotation, retention/legal hold, rate-limit windows, replay
   protection) and make each one use monotonic time where the concern is a
   duration, and wall-clock time only where the concern is a calendar instant.
   Document the choice per decision.
3. Air-gapped time: define the trusted time source (hardware RTC, an operator-
   attested time injection, or a local stratum-1 source), how skew is detected,
   and what the system does when time is untrustworthy. The answer must be
   fail-closed for security decisions — an enclosure that cannot trust its clock
   refuses to issue tokens or approve time-boxed grants rather than guessing.
4. Record clock anomalies (backward jump, excessive skew, untrusted state) in
   the audit ledger and surface them in the Admin console (RF-AD-6).

Acceptance criteria

- AC-RF-RT-4a — All time is injected. Given the source tree, when scanned, then no security-relevant decision calls the OS clock directly; all take a Clock.

- AC-RF-RT-4b — Expiry is deterministic under test. Given a TestClock, when it is advanced past a token's expiry, then the token is rejected without any real waiting.

- AC-RF-RT-4c — Backward jump is refused. Given a wall-clock jump backwards beyond tolerance, when a time-boxed grant is evaluated, then the decision fails closed and an anomaly is audited.

- AC-RF-RT-4d — Durations are monotonic. Given a wall-clock adjustment during an active break-glass window, when the window is evaluated, then its duration is unaffected.

- AC-RF-RT-4e — Untrusted clock stops issuance. Given the clock is marked untrusted, when a token issue or a time-boxed grant is requested, then it is refused with a distinguishable error and audited.

Done when: the Clock seam is universal; the anomaly path is tested and visible in the Admin console.

### RF-RT-5 · Randomness, entropy and nonce discipline

Severity: High · Area: Runtime · Depends on: RF-RT-1

Evidence. pqc-agility correctly injects &mut dyn Rng and offers OsRng (getrandom) under backend-fips and a deterministic SeedRng under test-backend. There is no start-up entropy health check, no policy preventing a test RNG reaching a production build path beyond feature gating, and no documented nonce-uniqueness argument for the AES-GCM usage in kms and pq-mtls.

Prompt

Harden randomness end to end.

1. Start-up entropy check in services/runtime: verify the OS CSPRNG is seeded
   and healthy before the service reports ready; fail to start otherwise. On
   platforms where this is detectable (getrandom blocking behaviour, /dev/urandom
   entropy availability, TPM RNG presence) use the platform mechanism; document
   the check per platform.
2. Build-time guard: make it a compile error for any production binary to link
   the `test-backend` feature, and add a CI check that inspects release
   artefacts for the deterministic RNG symbol. The existing mutual-exclusion
   compile_error is necessary but not sufficient — a binary must be provably
   built without it.
3. Nonce discipline: write docs/dev/design/nonce-policy.md proving uniqueness for
   every AES-GCM use (KMS envelope sealing, pq-mtls record protection, client
   store sealing). For each, state the nonce construction, the key lifetime, the
   maximum messages per key, and the rekey trigger. Implement the message
   counters and rekey triggers where they do not exist, and make exceeding the
   limit a hard failure rather than a wrap.
4. Add tests asserting nonce non-repetition across a long run for each AEAD user,
   and a test that the counter limit triggers rekey rather than reuse.

Acceptance criteria

- AC-RF-RT-5a — Unhealthy entropy blocks start. Given an unseeded CSPRNG, when a service starts, then it does not reach ready and reports the entropy failure.

- AC-RF-RT-5b — No test RNG in release. Given a release artefact, when it is inspected in CI, then the deterministic RNG is absent, and when a build attempts to enable test-backend for a release binary, then it fails to compile.

- AC-RF-RT-5c — Nonces never repeat. Given an extended run of each AEAD consumer, when emitted nonces are collected, then no value repeats under a given key.

- AC-RF-RT-5d — Limit triggers rekey. Given a key that reaches its documented message limit, when the next seal is attempted, then a rekey occurs (or the operation fails closed) — never a nonce wrap.

- AC-RF-RT-5e — Policy is written and matches code. Given nonce-policy.md, when compared with each implementation, then the stated construction, limits and triggers match.

Done when: the entropy check gates readiness; the release-artefact scan is in CI; the nonce policy is written and enforced by tests.

### RF-RT-6 · Resource governance: memory, file descriptors, CPU

Severity: Medium · Area: Runtime · Depends on: RF-RT-2

Evidence. No crate imposes any bound on collection growth. services/fabric's object store, audit-writer's InMemoryLedger, heimdall/picture's layers and mimir/model-server's KV-cache accounting all grow with input. Combined with the absence of persistence (RF-PER-1), a long-running enclosure has an unbounded memory profile and an OOM as its only limit.

Prompt

Give every unbounded structure a bound and a policy.

1. Inventory every growable in-memory structure across the workspace (stores,
   caches, queues, ledgers, indexes, session tables, picture layers, KV caches)
   and record it in docs/dev/operations/resource-inventory.md with: what bounds
   it today (usually nothing), what should bound it, and the eviction or
   spill-to-disk policy.
2. Implement bounds: configurable maxima with an explicit policy per structure —
   reject (fail closed), evict (LRU/LFU with the eviction audited where it is
   security-relevant), or spill (to the persistent tier from RF-PER-1). A cache
   may evict; a ledger may NEVER evict — it spills or refuses.
3. Add file-descriptor and thread accounting to the runtime harness, with limits
   and a metric per RF-OBS-1.
4. Add memory pressure handling: a documented high-water behaviour (shed load,
   refuse new sessions, drop optional caches first) rather than an OOM kill.
5. Add long-running soak tests (RF-TST-6) that assert a flat memory profile over
   24 hours of representative load.

Acceptance criteria

- AC-RF-RT-6a — Every structure is bounded. Given the resource inventory, when each entry is checked against code, then every structure has a configured bound and a policy.

- AC-RF-RT-6b — Ledgers never lose entries. Given an audit ledger at its in-memory bound, when another record arrives, then it is persisted or the write fails closed — no record is evicted or dropped.

- AC-RF-RT-6c — Soak stability. Given 24 hours of representative load, when the soak completes, then resident memory is flat within a stated tolerance and file descriptors do not grow monotonically.

- AC-RF-RT-6d — Pressure is graceful. Given memory pressure, when the high-water mark is crossed, then the documented shed behaviour occurs and is logged and metered — never an unhandled OOM.

Done when: the inventory is complete and every entry bounded; the 24-hour soak is green in the nightly pipeline.

### RF-RT-7 · Feature flags, safe defaults and a documented hardening baseline

Severity: Medium · Area: Runtime · Depends on: RF-RT-1

Evidence. The workspace has meaningful feature gates (test-backend vs backend-fips, default-features = false across clients), but there is no runtime feature-flag mechanism, no single statement of the secure default configuration, and no way to verify a deployed instance matches the hardened baseline.

Prompt

Make the secure configuration explicit, checkable, and hard to leave.

1. Add a runtime feature-flag facility to services/runtime: typed flags with
   defaults, per-environment overrides, and an audit record for every flag
   change. Security-relevant flags (anything that relaxes a control) require
   dual-control to enable and expire automatically.
2. Write docs/dev/operations/hardening-baseline.md: the exact configuration that
   constitutes a hardened deployment, per service, with the rationale for each
   setting and the risk of deviating.
3. Implement `mg-posture`: reads a running enclosure's effective configuration
   (via the admin API, authenticated) and reports every deviation from the
   baseline, with severity. Run it as a scheduled check feeding the Admin
   console (RF-AD-6) and as a deployment gate.
4. Ensure defaults are the hardened values, so an operator must actively opt out
   of a control rather than opt in. Any relaxation is logged at start-up as a
   prominent warning naming the control and the risk.

Acceptance criteria

- AC-RF-RT-7a — Defaults are hardened. Given a service started with an empty configuration, when its effective settings are dumped, then they match the hardening baseline exactly.

- AC-RF-RT-7b — Deviation is visible. Given a deployment that relaxes a control, when mg-posture runs, then it reports the deviation with severity and the control's id, and the Admin console surfaces it.

- AC-RF-RT-7c — Relaxations are gated and expiring. Given an attempt to enable a security-relaxing flag, when it is made without dual control, then it is refused; when granted, it carries an expiry after which the flag reverts and the reversion is audited.

- AC-RF-RT-7d — Start-up warns. Given a relaxed control, when the service starts, then a warning names the control and its risk.

Done when: the baseline document exists; mg-posture runs as a gate; a deliberately relaxed deployment is detected.

# C — Persistence & durability

Why this is Critical. There is no file or database I/O anywhere in services/, mimir/, forge/, bifrost/, heimdall/, admin/, clients/ or crypto/. Every store in the platform — the object fabric, the append-only audit ledger, the model registry, the dataset store, admin configuration, the client keystore — is an in-process collection. Restarting a service destroys the audit trail. This is the single largest gap between the reference implementation and a system anyone can operate.

### RF-PER-1 · Choose and implement the storage substrate

Severity: Critical · Area: Persistence · Depends on: RF-RT-1 · Blocks: RF-PER-2..8, RF-RES-, RF-SCL-

Evidence. Grepping std::fs and File:: across every product and service crate returns nothing. audit_writer::InMemoryLedger is the only ledger implementation. services/iam documents itself as having "No database … identities live in an in-memory store". fabric::store::ObjectStore is described as "horizontally-scalable" and is a BTreeMap.

Prompt

Introduce the storage substrate the enclosure has never had.

1. Write an ADR at docs/dev/adr/0002-storage-substrate.md. Evaluate candidates
   against the hard constraints: vendorable and offline-installable, reproducible
   builds, no phone-home, PQ-compatible at-rest encryption via services/kms
   (not the engine's own crypto), auditability of the dependency graph, and
   operability by a small team in an air-gapped site. Consider at minimum: an
   embedded engine (redb/sled-class) per service, a single embedded engine with
   logical separation, and a vendored server engine (PostgreSQL-class) for the
   HA topology. Record the decision, the rejected options, and the migration
   consequences.
2. Define ONE storage seam so no crate depends on the engine directly:
     trait KeyValueStore  — get/put/delete/scan-prefix, atomic batch
     trait AppendOnlyLog  — append, read-from-sequence, truncate-never
     trait BlobStore      — content-addressed put/get by digest
   Each with a durability contract (when a write is guaranteed on stable
   storage), a transaction/consistency contract, and an explicit statement of
   what is NOT guaranteed.
3. Encrypt at rest through services/kms, not the engine: every value written is
   KEM-DEM sealed under the trust root before it reaches storage, so a stolen
   data directory is inert. Record the root key id and suite per blob so
   rotation needs no migration (the existing kms design already supports this —
   preserve that property).
4. Implement backends: an embedded production backend per the ADR, plus the
   existing in-memory implementations retained ONLY behind a test feature. No
   production binary may link the in-memory backend (enforce as in RF-RT-5b).
5. Migrate every in-memory store to the seam, one crate at a time, preserving
   the current API so existing tests continue to pass unchanged. The test suite
   must remain runnable fully in-memory for speed.
6. Add a storage layout document: directory structure, file ownership and
   permissions, what may be safely deleted, and the disk-space model.

Acceptance criteria

- AC-RF-PER-1a — State survives restart. Given an enclosure with objects, policies, identities, audit records, model registrations and configuration, when every service is stopped and restarted, then all state is present and identical.

- AC-RF-PER-1b — Durability contract holds. Given a write that has returned success, when the process is killed with SIGKILL immediately afterwards, then the write is present after restart.

- AC-RF-PER-1c — At-rest data is inert. Given a copy of the data directory without the trust root, when it is inspected, then no plaintext object, audit payload, identity or configuration value is recoverable.

- AC-RF-PER-1d — Rotation without migration. Given data sealed under root key K1, when the root is rotated to K2, then old data remains readable and new writes use K2, with no rewrite of existing blobs.

- AC-RF-PER-1e — No engine leakage. Given the source tree, when scanned, then no crate outside the storage backend imports the engine; all use the three traits.

- AC-RF-PER-1f — In-memory is test-only. Given a production binary, when inspected, then the in-memory backend is absent.

- AC-RF-PER-1g — Offline. Given --network none, when the substrate is initialised and exercised, then it works.

Done when: the ADR is merged; every in-memory store is behind the seam; the kill-and-restart test is green in CI.

### RF-PER-2 · Durable, tamper-evident audit ledger with verifiable history

Severity: Critical · Area: Persistence · Depends on: RF-PER-1

Evidence. crypto/audit-writer (383 lines) implements a PQ-signed chained ledger correctly — over InMemoryLedger. services/governance writes every authorisation decision into it. On restart the chain is gone, which makes AC-M-3 (append-only, tamper-evident audit) true only within a single process lifetime, and makes AC-AD-6/AC-AD-12 unfalsifiable in operation.

Prompt

Make the audit ledger durable and independently verifiable.

1. Implement `PersistentLedger` over the AppendOnlyLog seam: each entry is
   PQ-signed and chained to its predecessor's digest exactly as today, fsynced
   before the write is acknowledged, and never rewritten. Preserve the existing
   AuditWriter API so governance, admin/audit, heimdall/workflow and
   clients/inference need no change.
2. Segment and seal: roll the log into segments; at each roll, sign a segment
   summary (first/last sequence, first/last digest, entry count, segment digest)
   and chain segment summaries into a higher-level chain, so verifying the whole
   history does not require replaying every entry.
3. Build `mg-audit verify <path>`: recomputes the full chain offline, from
   genesis, against the trust anchors; detects insertion, deletion, reordering
   and modification; reports the exact sequence number of the first divergence.
   Fail closed. This is the tool an auditor runs, and it must work with no
   running service.
4. Recovery semantics: a torn final write is detected and the log is truncated
   to the last complete, verified entry — with the truncation itself audited to
   the next segment. A corrupt middle segment makes the ledger unusable and the
   service refuses to start rather than serving a broken chain.
5. Retention and legal hold: entries are never deleted; retention governs
   ARCHIVAL (sealed, exported, offline) not deletion. Implement legal hold as a
   flag that blocks archival. Both are governed operations requiring dual
   control and are themselves audited. [RF-CMP-4]
6. Export: `mg-audit export --from <seq> --to <seq>` produces a signed, portable
   evidence bundle whose verification does not require the enclosure.

Acceptance criteria

- AC-RF-PER-2a — Chain survives restart. Given N audited actions, when the service restarts and M more occur, then mg-audit verify validates a single unbroken chain of N+M entries.

- AC-RF-PER-2b — Every tamper is located. Given a persisted ledger, when an entry is modified, deleted, reordered or inserted, then verification fails and names the first divergent sequence number for each case.

- AC-RF-PER-2c — Durable before acknowledged. Given an audited action whose call returned, when the process is SIGKILLed, then the entry is present and verifies after restart.

- AC-RF-PER-2d — Torn write is recovered honestly. Given a truncated final record, when the service starts, then it truncates to the last verified entry and audits the truncation; it does not silently discard.

- AC-RF-PER-2e — Corruption fails closed. Given a corrupted middle segment, when the service starts, then it refuses to serve and reports the segment.

- AC-RF-PER-2f — Offline auditor verification. Given an exported evidence bundle and the trust anchors, when an auditor verifies it on an unrelated machine with no Midgard install beyond mg-audit, then verification succeeds.

- AC-RF-PER-2g — Hold blocks archival. Given a legal hold on a range, when archival is attempted, then it is refused and audited.

Done when: mg-audit verify and export exist; the tamper table is green; restart-continuity is proven in the acceptance suite.

### RF-PER-3 · Object fabric storage: indexes, scale and query performance

Severity: High · Area: Persistence · Depends on: RF-PER-1

Evidence. services/fabric (990 lines) implements the type registry, instances, inverted-property indexing, typed queries, search-around and the action/function runtime — all over in-memory maps. The module doc calls the store "horizontally-scalable"; nothing about the implementation is. Search-around and per-object authorisation are O(n) scans.

Prompt

Give the object fabric a real storage and indexing layer.

1. Persist objects, links, types and actions through the KeyValueStore seam,
   with an explicit key schema documented in docs/dev/design/fabric-keyspace.md
   (object by id, object by type, property inverted index, link forward and
   reverse adjacency, action history).
2. Make indexing incremental and durable: an index update is part of the same
   atomic batch as the write it indexes, so an index can never be stale relative
   to committed data. On start-up, verify index consistency and rebuild
   incrementally if a mismatch is found, reporting progress.
3. Make search-around bounded and streaming: hop expansion streams results with
   a configurable per-hop fan-out cap and a total-result cap, applying per-object
   authorisation during traversal rather than after, so an unauthorised branch is
   never materialised. Exceeding a cap returns a truncation marker the UI
   renders (RF-UID-2), never a silent partial result.
4. Add query planning: cost-based selection between index scan and full scan,
   with an EXPLAIN surface exposed through the SDK and rendered in the Object
   Explorer so an operator can see why a query is slow.
5. Preserve dynamic security exactly: per-object authorisation at query time
   remains mandatory and remains the fabric's responsibility, not the caller's.
   Prove it still holds under the new storage path with the existing AC-M-4
   tests unchanged.
6. Benchmark and publish: 10^6 objects, 10^7 links, cold and warm, for point
   read, typed query, 3-hop search-around and action apply. Record in
   docs/dev/operations/performance.md and gate regressions in CI (RF-TST-7).

Acceptance criteria

- AC-RF-PER-3a — Fabric survives restart with indexes intact. Given a populated fabric, when services restart, then typed queries and search-around return identical results without a rebuild.

- AC-RF-PER-3b — Index is never stale. Given a crash between a write and its index update, when the service restarts, then the index either reflects the committed write or the write is absent — never a committed object missing from its index.

- AC-RF-PER-3c — Authorisation during traversal. Given a search-around whose path crosses an object above the caller's clearance, when the query runs, then that branch is not traversed and no metadata about it appears in the result or the timing.

- AC-RF-PER-3d — Truncation is explicit. Given a traversal exceeding a fan-out or result cap, when results return, then a truncation marker is present and rendered.

- AC-RF-PER-3e — Published performance envelope. Given the benchmark corpus, when the suite runs, then measured latencies are recorded and a regression beyond the stated tolerance fails CI.

- AC-RF-PER-3f — AC-M-4 unchanged. Given the existing dynamic-security tests, when run against the persistent fabric, then they pass without modification.

Done when: the keyspace document exists; the benchmark is in CI; restart-with-indexes is proven.

### RF-PER-4 · Durable registries: models, artefacts, datasets, configuration

Severity: High · Area: Persistence · Depends on: RF-PER-1

Evidence. mimir/model-server/src/model_registry.rs and registry.rs, bifrost/artefact/src/registry.rs, forge/dataset-store, admin/config/src/store.rs and admin/identity/src/session.rs are all in-memory. A restart loses every registered model, every recorded artefact, every dataset version and every admin session — including, critically, any in-flight dual-control approval or break-glass window.

Prompt

Persist every registry and every piece of operational state.

For each of: mimir model registry, mimir staging intake records, bifrost artefact
registry, bifrost rollout/fleet state, forge dataset-store versions and branches,
forge pipeline definitions and run history, heimdall picture layers and track
history, admin config store and GitOps history, admin identity sessions, admin
privilege grants and approvals, admin break-glass windows, client delivery
install records:

  1. Move the store behind the RF-PER-1 seam with a documented key schema.
  2. Define the durability point precisely: which operations must be durable
     before they are acknowledged. Anything security-relevant (a granted
     privilege, an opened break-glass window, an approved dual-control action,
     a verified model registration) is durable BEFORE it takes effect.
  3. Define restart semantics: what happens to in-flight state. A dual-control
     approval survives; a break-glass window survives WITH its original expiry
     (it does not restart); a partially-applied rollout resumes or rolls back
     deterministically; an interrupted pipeline run is marked failed, never
     silently retried.
  4. Add versioned schema migration: every persisted structure carries a schema
     version; a service refuses to start against data written by a newer schema,
     and applies forward migrations for older ones, auditing each migration.
  5. Preserve existing crate APIs so the AC-* tests are unchanged.

Acceptance criteria

- AC-RF-PER-4a — Registries survive restart. Given registered models, artefacts, datasets and configuration, when services restart, then all are present with identical verification state.

- AC-RF-PER-4b — Break-glass windows do not reset. Given an open break-glass window with 4 minutes remaining, when the admin service restarts, then the window still has approximately 4 minutes remaining and expires on the original schedule.

- AC-RF-PER-4c — Privileges are durable before effective. Given a granted time-boxed privilege, when the process is killed immediately after the grant returns, then the grant is present after restart with its original expiry.

- AC-RF-PER-4d — Rollouts resume deterministically. Given a rollout interrupted mid-ring, when the controller restarts, then it either resumes from the recorded position or rolls back — and which one is a documented, tested decision, not an accident.

- AC-RF-PER-4e — Schema versioning is enforced. Given data written by a newer schema version, when an older service starts, then it refuses to start with a clear message. Given older data, when a newer service starts, then it migrates forward and audits the migration.

- AC-RF-PER-4f — Interrupted runs are honest. Given a pipeline run interrupted mid-execution, when the service restarts, then the run shows as failed with the interruption recorded — never as succeeded or silently re-run.

Done when: every listed store is persistent; the restart-semantics table is documented and each row tested.

### RF-PER-5 · Client-side persistence: offline store, keystore, sync queue

Severity: High · Area: Persistence · Depends on: RF-PER-1

Evidence. clients/store (297 lines), clients/keystore (490), clients/sync (311) implement sealed storage, key custody and CRDT convergence — in memory. An "offline-first" client that loses everything on process exit is not offline-first. AC-C-4 (offline CRDT sync) is proven within a process.

Prompt

Make the client core genuinely offline-first.

1. Persist the client object store, the pending-operation queue and the CRDT
   causal metadata to local durable storage, sealed under the platform keystore
   exactly as today (the KEM-DEM envelope is unchanged — the client re-rolls no
   crypto, KDD-1).
2. Persist across the six platform floors: define the storage location and
   permissions per platform (iOS app container, Android internal storage,
   Linux XDG data dir, Windows AppData, macOS Application Support, browser
   OPFS/IndexedDB for the WASM shell) and the security floor each provides. The
   browser extension persists NOTHING sensitive (KDD-2) — verify that
   structurally, as the current type system already does for sealing.
3. Bound the pending-operation queue with an explicit full policy, and persist
   its ordering so replay after restart is deterministic and idempotent (the
   existing convergence tests already assert idempotence — extend them across a
   restart boundary).
4. Implement local wipe: a remote or local wipe destroys the sealed store and
   the key material such that recovery is infeasible, and the wipe is recorded
   for the next sync. Tie into RF-UX-9.
5. Handle storage exhaustion: a full device fails closed on writes with a clear
   user-facing state, never silent data loss.
6. Extend verify-clients.sh to prove offline durability: seed, kill, restart,
   converge — all with no network.

Acceptance criteria

- AC-RF-PER-5a — Offline edits survive restart. Given edits made with no connectivity, when the client process is killed and restarted still offline, then every edit and its causal metadata are present.

- AC-RF-PER-5b — Convergence across restart. Given two clients that diverged offline and were both restarted, when they reconnect, then they converge to the same state, and re-applying the pending list is idempotent.

- AC-RF-PER-5c — At-rest sealing holds. Given the on-device store copied off the device without the keystore, when inspected, then no plaintext object is recoverable.

- AC-RF-PER-5d — Extension holds nothing. Given the browser extension, when its storage is inspected after use, then no key material and no sealed object payload is present.

- AC-RF-PER-5e — Wipe is effective and recorded. Given a wipe, when it completes, then the sealed store and key material are unrecoverable and the wipe appears in the next sync and in the audit ledger.

- AC-RF-PER-5f — Full device fails closed. Given exhausted storage, when a write is attempted, then it fails with an explicit state surfaced to the user and no partial write is committed.

Done when: verify-clients.sh proves durability across a restart, air-gapped, for the shared core.

### RF-PER-6 · Data lifecycle: retention, archival, deletion and right-to-erasure

Severity: High · Area: Persistence · Depends on: RF-PER-1, RF-PER-2 · Blocks: RF-CMP-4

Evidence. No retention policy, archival mechanism, or deletion path exists anywhere. The audit ledger is append-only by design, which is correct — but there is no reconciliation between "never delete audit" and any obligation to erase personal data, and no lifecycle for objects, datasets, model artefacts, or logs.

Prompt

Design and implement the data lifecycle, including the audit/erasure tension.

1. Write docs/dev/design/data-lifecycle.md: for every data class (fabric objects,
   links, action history, audit entries, datasets and versions, model artefacts,
   logs, telemetry, session records, client stores), state the retention driver,
   default period, archival target, deletion semantics, and who may change it.
2. Implement retention as a governed policy object evaluated by
   services/governance, not as ad-hoc per-service code. Changing retention is a
   dual-control, audited, simulatable action (it must appear in admin/sim's
   dry-run exactly like an access change).
3. Implement archival: sealed, signed, verifiable export of aged data to an
   offline target, with the archive's own manifest and signature, and a
   documented restore path. Archival is not deletion.
4. Resolve erasure vs immutable audit with crypto-shredding: personal data in
   audit entries is stored as a KMS-sealed payload under a per-subject key;
   erasure destroys that key, rendering the payload unrecoverable while the
   chain, its digests and its signatures remain intact and verifiable. Document
   this as the erasure mechanism, prove the chain still verifies after a shred,
   and record the shred itself as an audit event.
5. Implement legal hold as an override that blocks archival, deletion and
   shredding, applied per subject or per range, dual-controlled and audited.
6. Surface all of it in the Admin console: current policies, next archival,
   pending erasure requests, active holds (RF-AD-5).

Acceptance criteria

- AC-RF-PER-6a — Policy-driven, simulatable. Given a proposed retention change, when it is simulated, then the report shows exactly which data classes and volumes are affected before any commit.

- AC-RF-PER-6b — Chain survives shredding. Given a crypto-shred of a subject's key, when the audit chain is verified, then it verifies end to end; and when the shredded payload is read, then it is unrecoverable.

- AC-RF-PER-6c — Shred is itself audited. Given an erasure, when the ledger is inspected, then an entry records the request, the approvers, the scope and the completion.

- AC-RF-PER-6d — Hold beats retention. Given data under legal hold whose retention period has expired, when archival runs, then the data is retained and the skip is recorded.

- AC-RF-PER-6e — Archives are verifiable and restorable. Given an archive, when verified on an unrelated machine, then its signature and manifest validate; when restored, then the data matches the original.

Done when: the lifecycle document is written; crypto-shredding is implemented and the post-shred chain verification test is green.

### RF-PER-7 · Transactionality and consistency across service boundaries

Severity: High · Area: Persistence · Depends on: RF-PER-1, RF-API-1

Evidence. A single logical operation today spans several crates in one process (e.g. an action apply touches fabric, governance, audit-writer). Once these are separate processes with separate stores (RF-RT-1, RF-PER-1), there is no defined consistency model, no distributed transaction story, and no idempotency mechanism — which will produce duplicated mutations and audit entries that do not match reality.

Prompt

Define and implement the consistency model for multi-service operations.

1. Write docs/dev/design/consistency-model.md enumerating every operation that
   spans services (action apply, policy commit, privilege grant, model
   registration, artefact promotion, rollout step, pipeline run, break-glass
   open/close), and for each state the required consistency, the failure modes,
   and the reconciliation.
2. Prefer designs that avoid distributed transactions: make the audit write the
   commit point where possible (an action is "done" iff its audit entry is
   durable), and make downstream effects idempotent and replayable from it.
3. Implement idempotency keys on every mutating API: a caller-supplied key makes
   retries safe; the server records the key with the outcome and returns the
   original result on replay, within a documented window.
4. Implement the outbox pattern where an effect must follow a local commit:
   record the intent durably in the same transaction, then dispatch with
   at-least-once delivery plus idempotent receipt.
5. Implement reconciliation jobs that detect and report divergence (an audit
   entry with no corresponding state change, or vice versa) and surface it in
   the Admin console as an integrity alert.
6. Test with fault injection (RF-TST-8): kill each participant at each step
   boundary and assert the documented outcome every time.

Acceptance criteria

- AC-RF-PER-7a — Retries are safe. Given a mutating call retried with the same idempotency key, when it is replayed, then exactly one effect occurred and both calls return the same result.

- AC-RF-PER-7b — Documented outcome under every crash point. Given a multi-service operation, when any single participant is killed at any step boundary, then the resulting state matches the consistency model's stated outcome for that step.

- AC-RF-PER-7c — Audit matches reality. Given the reconciliation job, when it runs after a fault-injection campaign, then it reports zero unexplained divergences.

- AC-RF-PER-7d — Divergence is surfaced. Given an artificially induced divergence, when reconciliation runs, then an integrity alert appears in the Admin console naming the operation and the participants.

Done when: the consistency model is documented; the fault-injection matrix is green; the reconciliation job runs on a schedule.

### RF-PER-8 · Storage operations: capacity, compaction, integrity scrubbing

Severity: Medium · Area: Persistence · Depends on: RF-PER-1

Prompt

Make the storage tier operable.

1. Capacity: expose used/available per store, growth rate, and projected
   exhaustion date as metrics (RF-OBS-1) and in the Admin console. Alert well
   before exhaustion; refuse writes with a clear fail-closed error at the hard
   limit rather than corrupting.
2. Compaction and vacuum: implement online compaction with bounded impact,
   scheduled in a configurable window, cancellable, and reporting progress.
3. Integrity scrubbing: a background scrubber that periodically reads and
   verifies stored blobs against their recorded digests, reports corruption,
   and (where a replica exists) repairs. Corruption findings are audited and
   alerted, never silently corrected.
4. Tooling: `mg-store` with `stat`, `verify`, `compact`, `export`, `import`, and
   `repair` subcommands, all authenticated and audited when run against a live
   enclosure, and usable offline against a cold data directory.
5. Document the disk layout, permissions, and the exact set of files an operator
   may back up or move.

Acceptance criteria

- AC-RF-PER-8a — Exhaustion is predicted and then refused. Given growth toward capacity, when the projection crosses the alert threshold, then an alert fires; when the hard limit is reached, then writes fail closed with a distinguishable error and no corruption.

- AC-RF-PER-8b — Compaction is bounded and safe. Given compaction during serving, when it runs, then latency stays within the stated tolerance, it can be cancelled cleanly, and no data is lost or duplicated.

- AC-RF-PER-8c — Corruption is detected, not hidden. Given a deliberately corrupted blob, when the scrubber runs, then it reports the blob, audits the finding and raises an alert.

- AC-RF-PER-8d — Offline tooling works. Given a cold data directory and no running service, when mg-store verify runs, then it validates integrity and reports.

Done when: mg-store exists; the scrubber runs on a schedule; capacity metrics and alerts are live.

# D — Transport & API surface

Why. The proto contract — described as "the source of truth for all SDKs" — contains two files covering the object fabric and shared types. The browser edge exposes 15 endpoints, all Midgard-core. Five of six products have no server-side API at all. Nothing between services is defined by contract except the PQ-mTLS byte frame.

### RF-API-1 · Complete the proto contract for every subsystem

Severity: High · Area: API · Depends on: RF-RT-1 · Blocks: RF-API-2..7, RF-UID-, RF-SDK-

Evidence. contracts/proto/midgard/v1/ contains exactly common.proto and object_fabric.proto. contracts/buf.yaml and buf.gen.yaml exist and just gen runs buf lint + buf generate, but there is nothing to generate for IAM, KMS, governance, scheduler, Mimir, model supply, Forge, Bifrost, Heimdall, admin, or clients. The SdkScreen in the Midgard console renders an "RPC surface" that has no proto behind it.

Prompt

Define the full contract surface, and make it the single source of truth.

1. Author one proto package per subsystem under contracts/proto/midgard/v1/:
   iam, kms, governance, scheduler, object_fabric (extend), mimir (inference,
   agents, evals, guardrails), model_supply, forge (connectors, datasets,
   pipelines, health, projection), bifrost (artefacts, bundles, channels, fleet,
   rollout, risk), heimdall (feeds, picture, entities, workflows, sync,
   lineage), admin (identity, privilege, config, sim, audit, breakglass,
   copilot), clients (sync, delivery, inference-tiering, broker).
2. Model the governance envelope in the contract, not around it: every request
   carries the policy context (subject, purpose, clearance, roles) and every
   response carries the classification markings, the audit sequence number, and
   any redaction indicator, so a client cannot render governed data without
   also having the evidence of how it was governed.
3. Model human gates explicitly: a mutating RPC either carries a valid human-
   gate token or returns a typed HUMAN_GATE_REQUIRED error carrying what the
   approval needs — never a generic denial the UI must guess at.
4. Model errors as a shared, typed enumeration with stable codes, a
   machine-readable reason, a human-readable message, a retryability flag, and a
   correlation id. No stringly-typed errors anywhere.
5. Model pagination, filtering, sorting, and partial-result truncation uniformly
   across every list RPC, and streaming (server-streaming) for audit, feeds,
   traces, build logs and agent responses.
6. Enforce compatibility: wire `buf breaking` against main into CI (it is not
   wired today) and run it on every package, and document the versioning policy (additive
   only within v1; a v2 package for anything else).
7. Generate: Rust server/client stubs, TypeScript client types, and the
   documentation surface, all from buf. The hand-written types in
   sdk/ts/src/types.ts must become generated or must be proven equivalent by a
   conformance test — they may not drift.

Acceptance criteria

- AC-RF-API-1a — Every subsystem has a contract. Given the twelve subsystem areas, when contracts/proto is inspected, then each has a package covering the operations its console and SDK expose.

- AC-RF-API-1b — Governance is in the contract. Given any response carrying governed data, when its message is inspected, then it carries markings, the audit sequence, and any redaction indicator.

- AC-RF-API-1c — Human gates are typed. Given a mutating RPC called without a gate token, when it is rejected, then the error is the typed HUMAN_GATE_REQUIRED carrying the approval requirements.

- AC-RF-API-1d — Breaking changes are blocked. Given a PR that removes or renumbers a field, when CI runs, then buf breaking fails.

- AC-RF-API-1e — Generated types are the only types. Given the TypeScript SDK, when built, then its domain types are generated from proto or pass a conformance test against the generated ones.

- AC-RF-API-1f — Generation is offline. Given --network none with the buf toolchain vendored, when just gen runs, then it succeeds.

Done when: every subsystem package lints and generates; the SDK's types derive from proto; buf breaking covers all packages.

### RF-API-2 · Implement the inter-service RPC layer over PQ-mTLS

Severity: High · Area: API · Depends on: RF-API-1, RF-RT-1, RF-RT-2

Evidence. crypto/pq-mtls (1 371 lines) implements a real handshake and framed records, and services/gateway authenticates and authorises a peer then hands &[u8] to a RequestHandler returning Vec<u8>. There is no request/response framing above that, no method dispatch, no serialisation, no deadlines, no retries, no circuit breaking — every service-to-service call in the tree today is a direct Rust function call within one process.

Prompt

Build the RPC layer that turns the PQ-mTLS channel into a service mesh.

1. Define the wire protocol above pq-mtls frames: request id, method (fully
   qualified proto method name), deadline, policy context, idempotency key,
   correlation id, payload; response: status, typed error, payload, audit
   sequence. Server-streaming support for the streaming RPCs from RF-API-1.
   Specify it in docs/dev/design/rpc-protocol.md, including the exact byte
   layout and the versioning rule.
2. Generate server skeletons and typed clients from the proto definitions, so a
   service implements a trait and a caller gets a typed client — no hand-written
   dispatch.
3. Client-side reliability: per-call deadlines derived from the caller's
   remaining budget (deadline propagation, so a chain cannot exceed the
   originator's budget), bounded retries ONLY for idempotent methods, jittered
   backoff, circuit breaking per peer, and connection pooling with health
   checking. A retry must never bypass a human gate or re-execute a mutation
   without an idempotency key.
4. Server-side: concurrency limits per method, per-caller quotas, request
   validation before any work, and a uniform interceptor chain that performs
   authentication (peer identity from the certificate), authorisation (the PDP),
   audit, logging and metrics — so no handler can accidentally omit one.
5. Zero-trust: every hop authenticates mutually; a call from an unknown or
   unauthorised workload identity is refused before the payload is parsed;
   default-deny between services with an explicit, reviewed allow-matrix of
   which service may call which method.
6. Keep the loopback exception explicit: model-server → GPU sidecar remains
   loopback-only and is documented as such.

Acceptance criteria

- AC-RF-API-2a — Typed calls across processes. Given two services in separate processes, when one calls the other, then the call is typed, mutually authenticated over PQ-mTLS, and carries policy context and correlation id.

- AC-RF-API-2b — Deadlines propagate. Given a caller with a 2-second budget, when it invokes a chain three deep, then no downstream call outlives the originator's budget, and the chain returns a deadline-exceeded error rather than hanging.

- AC-RF-API-2c — Unauthorised callers are refused early. Given a workload identity absent from the allow-matrix, when it calls a method, then the call is refused before payload parsing and the refusal is audited.

- AC-RF-API-2d — Retries never duplicate mutations. Given a mutating call that times out after the server committed, when the client retries with the same idempotency key, then exactly one mutation exists.

- AC-RF-API-2e — Interceptors cannot be skipped. Given any handler, when it is invoked, then authentication, authorisation, audit, logging and metrics all ran — proven by a test that adds a handler omitting them and observes them applied anyway.

- AC-RF-API-2f — Circuit breaking protects the caller. Given a peer failing persistently, when the breaker opens, then calls fail fast, the breaker is metered, and it half-opens on the documented schedule.

Done when: the protocol is specified; generated clients and servers are in use; the allow-matrix is enforced and reviewed.

### RF-API-3 · Complete the browser edge for all six products

Severity: High · Area: API · Depends on: RF-API-1, RF-API-2, RF-IAM-3 · Blocks: RF-UID-*

Evidence. services/http-gateway/src/lib.rs:64-129 routes 15 paths, all Midgard-core (object-types, query, actions, search-around, audit, policies, policy/simulate, identities, keys, compute, observability, resilience, sdk-surface, health). The data.rs module seeds enclosure state directly rather than calling services. CORS is unconditionally permissive. There is no authentication on any route.

Prompt

Turn the http-gateway into the real, authenticated browser edge for all six
consoles.

1. Expand coverage: implement every RPC the six product gateway interfaces
   require (see sdk/ts/src/products/*.ts for the current shape — treat those
   interfaces as the requirements list, not the implementation). Every route
   forwards to the owning service over the RF-API-2 RPC layer; the edge holds no
   business logic and no seeded state.
2. Authenticate every route (RF-IAM-3): a valid session; step-up where the
   operation requires it; human-gate token where the operation is gated. An
   unauthenticated request receives 401 with no information about whether the
   resource exists.
3. Replace permissive CORS with a configured allow-list, and add the full
   browser security header set: CSP (no inline script; nonce or hash based),
   HSTS, X-Content-Type-Options, Referrer-Policy, Permissions-Policy,
   COOP/COEP/CORP, frame-ancestors none. Verify the consoles run under the CSP
   with no relaxations — including the inline styles the screens currently use
   (RF-UI-8).
4. Add streaming: server-sent events or long-poll for audit lineage, Heimdall
   feeds, Mimir agent responses, Forge build logs and Bifrost rollout progress,
   replacing any polling in the SDK. Backpressure and reconnect-with-resume are
   part of the contract.
5. Add edge concerns: request size limits, per-session rate limits, method
   allow-listing, strict content-type checking, and a uniform typed error body
   matching RF-API-1's error model.
6. Delete services/http-gateway/src/data.rs's seeded state entirely once every
   route forwards. The edge must not be able to serve data no service produced.

Acceptance criteria

- AC-RF-API-3a — Every console operation has a route. Given the six product gateway interfaces, when each method is exercised, then a real route exists and forwards to the owning service.

- AC-RF-API-3b — No unauthenticated access. Given a request with no session, when it hits any route except health, then it receives 401 and no data, and the response does not distinguish existing from non-existing resources.

- AC-RF-API-3c — CSP holds with no relaxation. Given the deployed CSP, when each console is loaded and exercised, then no CSP violation is reported and no unsafe-inline or unsafe-eval is present.

- AC-RF-API-3d — Streaming replaces polling. Given the audit, feeds, agent, build-log and rollout surfaces, when they update, then the UI receives pushed events; and when a connection drops, then it resumes from the last received sequence without duplication or gaps.

- AC-RF-API-3e — No seeded state. Given the edge with every downstream service stopped, when any data route is called, then it returns a dependency error — it cannot serve data from itself.

- AC-RF-API-3f — Limits are enforced. Given an oversized body or an over-rate session, when the request arrives, then it is rejected with the typed error and metered.

Done when: all six consoles run against the edge with no mocks; data.rs seeding is deleted; CSP and headers verified by an automated scan.

### RF-API-4 · API versioning, deprecation and compatibility policy

Severity: Medium · Area: API · Depends on: RF-API-1

Prompt

Write and enforce the API lifecycle policy.

1. docs/dev/design/api-versioning.md: the compatibility guarantee for proto,
   RPC, the HTTP edge and the SDKs; what is additive-only; how a field is
   deprecated (marked, warned, then removed only at a major version); the
   support window per version; and how a client discovers the server's version
   and supported features.
2. Implement version negotiation: the client announces its supported version;
   the server responds with the negotiated version or refuses. A client too old
   for a mandatory security change is refused with a distinguishable, actionable
   error, not silently degraded.
3. Implement deprecation telemetry: calls to deprecated methods or fields are
   counted, attributed to a caller identity, and surfaced in the Admin console so
   removal can be evidence-based.
4. Publish a machine-readable changelog per release, generated from the proto
   diff, and include it in the release bundle.

Acceptance criteria

- AC-RF-API-4a — Negotiation works and refuses safely. Given a client older than the minimum supported version, when it connects, then it receives a distinguishable refusal naming the required version.

- AC-RF-API-4b — Deprecated use is measured. Given a deprecated field in use, when the Admin console is opened, then the caller identity and call volume are visible.

- AC-RF-API-4c — Changelog is generated. Given a release, when the bundle is inspected, then it contains a proto-derived changelog listing every added, deprecated and removed element.

Done when: the policy is documented; negotiation is implemented; deprecation telemetry is live.

### RF-API-5 · API documentation and an offline explorer

Severity: Medium · Area: API · Depends on: RF-API-1

Evidence. products/midgard/ui/src/screens/SdkScreen.tsx renders an RPC surface from fixtures. There is no generated reference for any API, and contracts/README.md is the only contract documentation.

Prompt

Generate the API reference and make the SdkScreen real.

1. Generate reference documentation from the proto definitions — every service,
   method, message, field, error code, and the governance envelope semantics —
   into docs/dev/api/, and publish it as part of the docs set. It must build
   offline and be included in the air-gap bundle.
2. Add worked examples per method in every SDK language (RF-SDK-*), generated
   and compile-checked so an example can never rot.
3. Make SdkScreen read the real surface from the server's reflection endpoint:
   live method list, request/response shapes, required policy context, whether a
   human gate applies, and a governed "try it" that executes under the operator's
   own session and shows the resulting audit entry. A try-it call is a real,
   audited call — never a simulation.
4. Document the errors: every code, when it occurs, whether it is retryable, and
   what an operator should do.

Acceptance criteria

- AC-RF-API-5a — Reference is generated and complete. Given the proto set, when docs are built, then every method and field appears with its documentation, and a method lacking documentation fails the build.

- AC-RF-API-5b — Examples compile. Given the examples in each SDK, when CI runs, then every example compiles and executes against a test enclosure.

- AC-RF-API-5c — SdkScreen is live. Given the running enclosure, when SdkScreen is opened, then it lists the server's actual methods; when try-it is used, then a real call executes and its audit entry is displayed.

- AC-RF-API-5d — Offline. Given the air-gap bundle, when the docs are opened with no network, then they render fully.

Done when: the reference builds in CI; SdkScreen reads reflection; try-it produces an audit entry.

### RF-API-6 · Webhooks, egress control and outbound integration policy

Severity: Medium · Area: API · Depends on: RF-API-2, RF-RT-7

Evidence. The platform is default-deny egress by design, and nothing today makes an outbound call. Real deployments will need notifications (approval requests, break-glass alerts, incident escalation, Heimdall alerts) and Forge connectors to external sources. There is currently no framework, which means the first such need will be met with an ad-hoc HTTP call that bypasses every control.

Prompt

Build the one sanctioned egress path, before anyone builds an unsanctioned one.

1. Implement an egress broker service: the ONLY component permitted to make
   outbound connections. Every outbound request is declared by policy
   (destination allow-list by host and path, method, size, rate), authorised by
   the PDP, audited with its full request/response metadata, and subject to
   data-loss rules that refuse to transmit data above a configured marking.
2. Implement outbound webhooks through it: registration is a dual-controlled
   admin action; payloads are signed (ML-DSA) so a receiver can verify origin;
   delivery is at-least-once with idempotency keys, bounded retries, dead-letter
   handling and per-endpoint circuit breaking.
3. Implement inbound webhooks symmetrically: signature verification, replay
   protection, size and rate limits, and strict schema validation before any
   processing.
4. Enforce structurally: a network-policy default-deny (RF-DEP-3) plus a CI check
   that no crate other than the broker and the Forge connector runtime performs
   outbound I/O. In an air-gapped deployment the broker is absent and every
   egress-dependent feature degrades to a clear, fail-closed state — never a
   silent no-op.
5. Surface egress in the Admin console: registered destinations, recent
   deliveries, failures, and any blocked-by-marking events.

Acceptance criteria

- AC-RF-API-6a — One egress path. Given the source tree, when scanned, then only the egress broker and the connector runtime perform outbound I/O.

- AC-RF-API-6b — Marking blocks transmission. Given a payload containing data above the destination's permitted marking, when delivery is attempted, then it is refused, audited and surfaced.

- AC-RF-API-6c — Webhooks are verifiable. Given a delivered webhook, when the receiver verifies its ML-DSA signature against the published key, then verification succeeds; when the body is altered, then it fails.

- AC-RF-API-6d — Air-gap degrades cleanly. Given no broker deployed, when an egress-dependent feature is used, then it reports an explicit unavailable state, and no operation silently succeeds without notifying.

- AC-RF-API-6e — Inbound is hardened. Given a replayed or unsigned inbound webhook, when it arrives, then it is rejected and audited.

Done when: the broker exists; the no-outbound-I/O CI check passes; air-gap degradation is tested.

### RF-API-7 · Rate limiting, quotas and abuse resistance

Severity: Medium · Area: API · Depends on: RF-API-2, RF-API-3

Prompt

Add quota and abuse controls at every boundary.

1. Multi-dimensional limits: per identity, per tenant (RF-SCL-1), per method,
   per source, with burst and sustained rates, configurable per deployment and
   defaulting to conservative values.
2. Cost-aware limiting for expensive operations: inference tokens, search-around
   hops, pipeline rows scanned, query result bytes. A cheap request and a
   million-row scan must not count the same.
3. Fail-closed semantics with honest signalling: over-limit returns the typed
   error with a retry-after; limits are metered; sustained abuse raises a
   security event (RF-SEC-6).
4. Protect authentication specifically: per-account and per-source throttling on
   login and step-up, with account lockout policy and an operator unlock path
   that is itself audited.
5. Ensure limiting cannot be used as an oracle: a rate-limit response must not
   reveal whether an account or resource exists.

Acceptance criteria

- AC-RF-API-7a — Limits are enforced and metered. Given traffic beyond a configured limit, when it is applied, then excess is rejected with retry-after and counted per dimension.

- AC-RF-API-7b — Cost is accounted. Given an expensive query and a trivial one, when both are made, then they consume budget proportionally to cost, not per-request.

- AC-RF-API-7c — Credential stuffing is throttled. Given repeated failed logins for one account or from one source, when the threshold is crossed, then further attempts are throttled, a security event is raised, and the audit records it.

- AC-RF-API-7d — No enumeration oracle. Given rate-limited requests for an existing and a non-existent account, when responses are compared, then they are indistinguishable in body, status and timing.

Done when: limits are configurable, metered and tested; the auth throttle and its unlock path are exercised.

# E — Identity, authentication & session

Why Critical. services/iam is a genuine offline IdP for workload identities and PQ-signed tokens. There is no human authentication anywhere: no login screen in any of the six consoles, no session, no MFA, no step-up, no logout, no revocation. admin/identity/src/session.rs models sessions but nothing creates one from a credential.

### RF-IAM-1 · Human authentication: credentials, MFA and enrolment

Severity: Critical · Area: Identity · Depends on: RF-PER-4 · Blocks: RF-IAM-2..6, RF-UI-1, RF-API-3

Evidence. grep -rln "login\|signIn\|authenticat" across products/*/ui/src matches two files, both of which merely display identity data. services/iam issues tokens but has no credential verification path. clients/keystore/src/auth.rs implements assertion verification for device biometrics — that is the only authentication primitive in the tree, and it is client-side.

Prompt

Implement human authentication for the enclosure, offline-capable and
phishing-resistant by default.

1. Primary factor: WebAuthn/FIDO2 with platform and roaming authenticators, and
   an enclosure-local relying party (no external service). Reuse the assertion
   verification already implemented in midgard_client_keystore::auth rather than
   writing a second verifier. Passwords, if supported at all for bootstrap, are
   Argon2id-hashed, never reversible, expire, and cannot be used for any
   high-risk action.
2. Second factor and step-up: define which operations require step-up
   (everything dual-controlled, break-glass, key operations, policy commits,
   privilege grants, model promotion, rollout to production rings) and enforce
   step-up at the point of action, not at login.
3. Enrolment and recovery: an operator's first credential is enrolled under dual
   control; recovery from a lost authenticator is a dual-controlled, audited,
   rate-limited process with no self-service reset path for privileged roles.
4. Break-glass authentication: a documented, sealed, dual-custody path for
   emergency access that is time-boxed, alerts on use, and cannot be exercised
   silently — integrating with admin/breakglass, which already models the window
   and the alert.
5. Offline: every mechanism works with no external IdP and no internet. External
   IdP federation (RF-IAM-4) is optional and additive, never required.
6. Audit every authentication event — success, failure, step-up, enrolment,
   recovery, break-glass — with the actor, mechanism, source and outcome.

Acceptance criteria

- AC-RF-IAM-1a — A human can authenticate offline. Given an air-gapped enclosure with no external IdP, when an enrolled operator authenticates with a security key, then a session is established.

- AC-RF-IAM-1b — Step-up is enforced at the action. Given an authenticated session without recent step-up, when a high-risk action is attempted, then it is refused pending step-up, and after step-up it proceeds.

- AC-RF-IAM-1c — No self-service privileged recovery. Given a privileged operator who lost their authenticator, when they attempt recovery, then it requires dual control and is audited; no path exists that a single actor can complete.

- AC-RF-IAM-1d — Break-glass is loud and bounded. Given break-glass authentication, when used, then an alert fires immediately, the window is time-boxed, and every action within it is marked as break-glass in the audit.

- AC-RF-IAM-1e — Credentials are never recoverable. Given the credential store, when inspected, then no verifier can be reversed to a credential, and no secret is logged.

- AC-RF-IAM-1f — Every event is audited. Given any authentication event, when the ledger is queried, then it records actor, mechanism, source, outcome and correlation id.

Done when: an operator can log in to a console on an air-gapped enclosure with a security key; the step-up matrix is implemented and tested.

### RF-IAM-2 · Session management, token lifecycle and revocation

Severity: Critical · Area: Identity · Depends on: RF-IAM-1, RF-PER-4

Prompt

Implement the session lifecycle.

1. Sessions are server-side records (durable per RF-PER-4) referenced by a
   short-lived, PQ-signed token. Include: absolute lifetime, idle timeout,
   binding to the authenticating device/channel, the clearance and purpose in
   force, and the step-up state with its own expiry.
2. Refresh: rotate on every use with reuse detection — a replayed refresh token
   invalidates the whole session family and raises a security event.
3. Revocation must be immediate and global: an administrator revoking a session,
   a credential, or an identity takes effect on the next request everywhere, not
   at token expiry. Implement a revocation check that cannot be cached past a
   bounded, documented staleness, and make that bound a configured security
   parameter.
4. Browser-side storage: tokens in memory plus an HttpOnly, Secure, SameSite
   cookie for the refresh path; never localStorage. CSRF defence via
   double-submit or origin checking; verify against the CSP from RF-API-3.
5. Concurrent sessions: list, attribute (device, source, start time, last use),
   and terminate individually or all-but-current, from the operator's own
   profile and from the Admin console.
6. Logout: terminates server-side, clears client state, and is audited.

Acceptance criteria

- AC-RF-IAM-2a — Revocation is immediate. Given an active session, when an administrator revokes it, then the next request from that session fails, within the documented staleness bound.

- AC-RF-IAM-2b — Refresh reuse is detected. Given a refresh token used twice, when the second use occurs, then the entire session family is invalidated and a security event is raised.

- AC-RF-IAM-2c — Idle and absolute timeouts hold. Given an idle session past the idle timeout, or any session past the absolute lifetime, when a request is made, then it is rejected and re-authentication is required.

- AC-RF-IAM-2d — Tokens are not in web storage. Given a console session, when localStorage and sessionStorage are inspected, then no token is present.

- AC-RF-IAM-2e — Sessions are visible and terminable. Given multiple sessions, when the operator views their profile, then all are listed with attribution and can be terminated individually.

- AC-RF-IAM-2f — Step-up expires independently. Given a step-up performed 30 minutes ago with a 15-minute step-up window, when a high-risk action is attempted, then step-up is required again while the base session remains valid.

Done when: revocation, reuse detection, timeouts and session listing are implemented and tested end to end through a console.

### RF-IAM-3 · Authorise the browser edge and bind sessions to policy context

Severity: Critical · Area: Identity · Depends on: RF-IAM-2, RF-API-3

Evidence. sdk/ts/src/http/HttpGateway.ts accepts an optional token and a policy context that "defaults to the demo operator" — the browser supplies its own policy context, which the server trusts. That is an authorisation bypass by construction.

Prompt

Make the server the sole source of policy context.

1. Remove client-supplied policy context from the wire. The subject, roles,
   clearance and purpose in force are derived server-side from the session; a
   client may REQUEST a purpose from those it is entitled to, and the server
   validates and records the selection. A client-asserted clearance is ignored,
   and an attempt to assert one is a security event.
2. Purpose selection becomes an explicit, audited UI act (RF-UX-2): the operator
   chooses a lawful purpose for the working session, it is bound to the session,
   it is displayed persistently in the console chrome, and changing it is
   audited.
3. Every edge route resolves the session, derives the context, and forwards it in
   the RPC envelope (RF-API-1). No handler accepts a context from the body.
4. Update the SDK: remove the `policy` option from HttpGatewayOptions; expose a
   read-only `policy()` that reflects what the server says is in force.
5. Add a regression test asserting that a forged context in a request body has no
   effect on the decision.

Acceptance criteria

- AC-RF-IAM-3a — Forged context is inert. Given a request whose body asserts a higher clearance, when it is processed, then the decision uses the session's clearance, the request is not elevated, and the attempt is recorded as a security event.

- AC-RF-IAM-3b — Purpose is server-validated. Given an operator requesting a purpose they are not entitled to, when they select it, then it is refused and audited.

- AC-RF-IAM-3c — Context is visible. Given an authenticated console, when any screen is shown, then the subject, clearance and purpose in force are displayed in the chrome and match the server's view.

- AC-RF-IAM-3d — SDK cannot supply context. Given the SDK's public surface, when inspected, then there is no way to set a policy context; policy() is read-only.

Done when: the SDK option is removed; the forged-context regression test is green; purpose selection is a real, audited UI flow.

### RF-IAM-4 · Optional federation: OIDC, SAML and SCIM provisioning

Severity: Medium · Area: Identity · Depends on: RF-IAM-1, RF-API-6

Prompt

Add optional enterprise federation without weakening the offline posture.

1. OIDC and SAML 2.0 as OPTIONAL, off-by-default identity sources. When enabled,
   the enclosure remains the authorisation authority: an external assertion
   establishes identity only; roles, clearance and purpose entitlements are
   always assigned locally. An external IdP can never grant clearance.
2. Harden the implementations against the classic failures: signature and
   audience validation, replay protection, XML canonicalisation and XSW defences
   for SAML, nonce/state validation and PKCE for OIDC, strict issuer and
   redirect-URI allow-listing, and clock-skew bounds tied to RF-RT-4.
3. SCIM 2.0 inbound provisioning for lifecycle: create, update, deactivate. A
   deactivation upstream must revoke sessions immediately (RF-IAM-2). Mapping
   from upstream attributes to local roles is an explicit, reviewed,
   dual-controlled configuration — never inferred.
4. Federation is configured through the Admin console as a dual-controlled,
   simulatable change (an operator can see exactly which local roles the mapping
   would grant, using admin/sim, before committing).
5. Air-gapped deployments run with federation disabled and must lose no
   capability beyond federation itself.

Acceptance criteria

- AC-RF-IAM-4a — External assertions never carry authority. Given an OIDC or SAML assertion claiming an administrative role or a clearance, when it is consumed, then local entitlements alone determine access, and the claim is recorded but not honoured.

- AC-RF-IAM-4b — Classic attacks fail. Given a replayed assertion, an XSW-mutated SAML response, a mismatched audience, a missing PKCE verifier, or a redirect to a non-allow-listed URI, when each is attempted, then each is rejected and audited.

- AC-RF-IAM-4c — Deactivation revokes immediately. Given a SCIM deactivation, when it is processed, then all sessions for that identity are revoked within the documented bound.

- AC-RF-IAM-4d — Mapping is simulatable. Given a proposed attribute-to-role mapping, when simulated, then the report lists exactly which identities gain which local roles before commit.

- AC-RF-IAM-4e — Disabled by default, air-gap intact. Given a fresh install, when configuration is inspected, then federation is disabled; and given an air-gapped enclosure, then every capability except federation is available.

Done when: both protocols pass a negative-test suite; SCIM deactivation revokes sessions; mapping simulation works.

### RF-IAM-5 · Role model, least privilege and separation of duties at scale

Severity: High · Area: Identity · Depends on: RF-IAM-1

Evidence. admin/identity (601 lines) implements roles, capabilities and the no-super-admin separation; admin/privilege (612 lines) implements risk-tiered dual control and time-boxed grants; crypto/policy implements the PDP. What is missing is the operational layer: role definitions for the whole platform (not just admin), delegated administration, entitlement review, and drift detection.

Prompt

Extend the role model from the admin panel to the whole platform.

1. Define the complete role catalogue across every subsystem — who may register a
   model, promote an artefact, run a pipeline, edit a picture layer, approve a
   workflow, read audit — as data, in a reviewed catalogue file, with each role's
   capabilities, risk tier, and the separation-of-duties conflicts it has with
   other roles. Enforce the conflicts: a single identity may never simultaneously
   hold two conflicting roles, and an attempt is refused and audited.
2. Implement delegated administration: a scoped administrator can manage
   identities and grants within their scope only, and cannot escalate beyond it
   or grant themselves. Prove the non-escalation property with tests.
3. Implement entitlement review (access recertification): a scheduled campaign
   presenting each owner with their grantees, requiring explicit keep/revoke, with
   auto-revocation of unreviewed entitlements after a deadline. Surface it in the
   Admin console (RF-AD-4).
4. Implement drift and dormancy detection: unused entitlements, expired-but-still-
   present grants, orphaned identities, role assignments that violate the
   conflict matrix. Report continuously, not only at review time.
5. Every grant, revocation, review decision and conflict refusal is audited, and
   every one is simulatable through admin/sim before commit.

Acceptance criteria

- AC-RF-IAM-5a — Conflicts are refused. Given an identity holding role A, when conflicting role B is granted, then the grant is refused, named, and audited.

- AC-RF-IAM-5b — No self-escalation. Given a scoped administrator, when they attempt to grant themselves or anyone a capability beyond their scope, then it is refused and audited.

- AC-RF-IAM-5c — Unreviewed access is revoked. Given a recertification campaign whose deadline passes with entitlements unreviewed, when the deadline is reached, then those entitlements are revoked and the revocation is audited and notified.

- AC-RF-IAM-5d — Drift is visible. Given a dormant entitlement or an expired grant still present, when the Admin console is opened, then it appears in a drift report with age and owner.

- AC-RF-IAM-5e — Catalogue is the source of truth. Given the role catalogue, when compared with enforced capabilities, then they agree, verified by a test that fails on divergence.

Done when: the catalogue exists and is enforced; recertification runs; drift detection is live in the console.

### RF-IAM-6 · Service and machine identity lifecycle

Severity: High · Area: Identity · Depends on: RF-API-2

Evidence. admin/service-identity (145 lines) and services/iam issue and verify workload identities for PQ-mTLS. There is no issuance ceremony for a new node, no certificate rotation, no revocation distribution, and no attestation of what a workload is before it is certified.

Prompt

Complete the workload identity lifecycle.

1. Enrolment: define how a new node or workload obtains its first identity —
   an attested join (TPM/measured boot where available, an operator-approved
   one-time token otherwise), never a shared secret. Fail closed where
   attestation is required by policy and unavailable.
2. Rotation: short-lived workload certificates with automatic renewal well before
   expiry, and a documented behaviour when renewal fails (drain and stop, never
   continue on an expired identity).
3. Revocation: a revoked workload identity is refused at every peer within a
   bounded, documented staleness; distribute revocation to air-gapped sites via
   the Bifrost bundle path.
4. Least privilege for workloads: each workload identity carries the exact method
   allow-list it needs (RF-API-2's allow-matrix), generated from the service's
   declared dependencies rather than hand-maintained.
5. Audit every issuance, renewal, revocation and refused enrolment.

Acceptance criteria

- AC-RF-IAM-6a — Unattested workloads are refused. Given policy requiring attestation, when a workload without valid attestation attempts to enrol, then it is refused and audited.

- AC-RF-IAM-6b — Expiry drains, never continues. Given a workload whose renewal fails repeatedly, when its certificate approaches expiry, then it drains and stops before expiry rather than serving with an invalid identity.

- AC-RF-IAM-6c — Revocation propagates. Given a revoked workload identity, when it calls any peer, then it is refused within the documented staleness bound, including at an air-gapped site after bundle transit.

- AC-RF-IAM-6d — Allow-lists are derived. Given a service's declared dependencies, when its identity is issued, then its method allow-list matches exactly, and a call outside it is refused.

Done when: enrolment, rotation and revocation are implemented and tested, including the air-gapped revocation path.

# F — Observability & operations telemetry

Why. There is no metric, no trace and no structured log in the platform. products/midgard/ui/src/screens/ObservabilityScreen.tsx renders SloMetric fixtures from sdk/ts/src/mock/fixtures.ts. An enclosure in production would be operated blind.

### RF-OBS-1 · Metrics: instrument every service and every governed decision

Severity: High · Area: Observability · Depends on: RF-RT-1, RF-RT-3

Prompt

Instrument the platform.

1. Add `services/runtime::metrics`: counters, gauges, histograms with bounded
   cardinality (an explicit label allow-list per metric — no unbounded label
   values such as object ids or user input, ever). Expose in an open,
   scrape-friendly text format on a separate, authenticated, non-public port.
2. Instrument uniformly via the RF-API-2 interceptor chain so no handler can be
   uninstrumented: request rate, error rate by typed code, latency histogram,
   in-flight, queue depth, shed-load, deadline exceeded, retry, circuit state.
3. Instrument the governed paths specifically — these are the metrics that make
   this platform's claims measurable:
     - policy decisions by outcome (permit/deny) and by rule
     - audit writes, chain length, verification failures
     - guardrail interceptions by point (pre-model, pre-act, post-model,
       post-run) and by category
     - human gates raised, approved, denied, expired
     - break-glass windows opened, actions within, expiries
     - Evals run, passed, failed, by prompt and by model family
     - inference: tokens in/out, time-to-first-token, batch occupancy, KV-cache
       hit rate, tier selection distribution, fail-closed events
     - supply chain: verifications, rejections by reason
     - storage: capacity, growth, compaction, scrub findings
   Ensure no metric label can leak governed content.
4. Define SLIs and SLOs per service in docs/dev/operations/slos.md — availability,
   latency, correctness — with error budgets, and compute them from real metrics.
5. Feed the Observability console (RF-UID-3) from these metrics, replacing the
   fixtures entirely.

Acceptance criteria

- AC-RF-OBS-1a — Every endpoint is instrumented. Given any RPC or route, when it is exercised, then rate, error and latency metrics exist for it without per-handler code.

- AC-RF-OBS-1b — Cardinality is bounded. Given a request carrying arbitrary user input, when metrics are emitted, then no label takes its value from that input, enforced by a test that attempts it and fails.

- AC-RF-OBS-1c — Governance is measurable. Given the listed governed paths, when each is exercised, then a corresponding metric moves.

- AC-RF-OBS-1d — No content leakage. Given the full metric output, when inspected after handling classified data, then no governed content or identifier appears.

- AC-RF-OBS-1e — SLOs are computed. Given the SLO definitions, when the platform runs, then current attainment and remaining error budget are computed from real metrics and visible in the console.

- AC-RF-OBS-1f — Endpoint is protected. Given the metrics port, when accessed without authentication, then it is refused; it is never exposed on the public ingress.

Done when: the interceptor instruments every path; the Observability screen reads live metrics; the SLO document exists and is computed.

### RF-OBS-2 · Distributed tracing across services, agents and the UI

Severity: High · Area: Observability · Depends on: RF-RT-3, RF-API-2

Prompt

Implement end-to-end tracing, including the AI path.

1. Adopt an open trace context propagated over PQ-mTLS RPC metadata, the HTTP
   edge, and into the client SDKs. The trace id equals the correlation id from
   RF-RT-3 so logs, traces, metrics exemplars and audit entries all join.
2. Span the whole path: browser interaction → edge → service → PDP decision →
   storage → audit write, and for AI: agent loop step → prompt assembly layer →
   guardrail pass → model call → tool gate → mutation. Each agent loop step is a
   span whose attributes record the invariant checks (INV-1..8) that ran.
3. Sample adaptively: always trace errors, denials, guardrail blocks, human
   gates, break-glass actions and anything above a latency threshold; sample the
   rest at a configurable rate.
4. Redact by construction: span attributes may never carry governed content or
   secrets; use the `Secret<T>`/`Marked<T>` types from RF-RT-3 so it cannot
   happen accidentally.
5. Provide a local, offline trace viewer in the air-gap bundle — tracing must
   not require an external service.
6. Surface traces in the Mimir Session Traces screen (RF-UID-4) so an operator
   sees the real assembled prompt layers, the real guardrail verdicts, and the
   real gate decisions for a session.

Acceptance criteria

- AC-RF-OBS-2a — One id joins everything. Given a console action, when its correlation id is used, then logs, spans, metric exemplars and the audit entry for that action are all retrievable.

- AC-RF-OBS-2b — The AI path is fully spanned. Given an agent run that assembles a prompt, is guardrailed, calls a model, proposes a mutation and is gated, when its trace is viewed, then every one of those stages is a span, and the invariant checks are recorded as attributes.

- AC-RF-OBS-2c — Errors are always traced. Given a failing, denied or guardrail-blocked request under low sampling, when traces are queried, then it is present.

- AC-RF-OBS-2d — No content in spans. Given a trace of a request handling classified data, when span attributes are inspected, then no governed content or secret appears.

- AC-RF-OBS-2e — Offline viewing. Given an air-gapped site, when an operator investigates, then traces are viewable locally with no external dependency.

Done when: the AI path is traced end to end; Session Traces renders real spans; the offline viewer ships in the bundle.

### RF-OBS-3 · Log and telemetry pipeline, retention and governed access

Severity: Medium · Area: Observability · Depends on: RF-RT-3, RF-PER-6

Prompt

Make telemetry a governed data class, not an escape hatch.

1. Collection: an in-enclosure collector aggregating logs, metrics and traces
   with buffering, backpressure and disk spill, so a collector outage never
   blocks a service or loses data silently.
2. Governance: telemetry is subject to the same marking and clearance rules as
   any other data. Reading logs requires authorisation; reading logs that contain
   markings requires the corresponding clearance; every telemetry query is
   audited. There is no "just look at the logs" bypass.
3. Retention: per RF-PER-6 — telemetry has its own retention period, archival
   path and erasure semantics, configured as policy and simulatable.
4. Egress: forwarding telemetry outside the enclosure goes through the egress
   broker (RF-API-6), is default-off, and is refused for content above a
   configured marking.
5. Air-gap: everything works with no external collector; the offline bundle
   includes the local viewer and query tooling.

Acceptance criteria

- AC-RF-OBS-3a — Collector outage is survivable. Given the collector is stopped, when services continue to run, then they do not block, telemetry is buffered and spilled, and it is delivered on recovery with no silent loss.

- AC-RF-OBS-3b — Telemetry access is governed. Given an operator without the required clearance, when they query logs containing marked content, then the marked content is withheld and the query is audited.

- AC-RF-OBS-3c — Every query is audited. Given any telemetry query, when the ledger is inspected, then an entry records the actor, the query and the scope returned.

- AC-RF-OBS-3d — Egress respects markings. Given forwarding enabled, when a record above the permitted marking would be sent, then it is withheld and the block is recorded.

Done when: the collector is deployed with spill; telemetry access is authorised and audited; forwarding is default-off and marking-aware.

### RF-OBS-4 · Alerting, on-call and incident response integration

Severity: High · Area: Observability · Depends on: RF-OBS-1, RF-API-6

Prompt

Turn signals into a response.

1. Define the alert catalogue in docs/dev/operations/alerts.md: for each alert —
   the condition, the SLO or control it protects, the severity, the expected
   response, the runbook link, and the auto-resolution criteria. Alerts that
   nobody would act on are not created.
2. Security alerts are first-class and must page: guardrail block spike,
   authentication anomaly, forged policy context, signature verification
   failure, audit chain verification failure, break-glass opened, revoked key
   still in use, integrity/reconciliation divergence, storage corruption.
3. Routing through the egress broker with severity-based escalation, on-call
   schedules, acknowledgement and suppression — all configured as
   dual-controlled admin actions, and all audited. Alert suppression is
   time-boxed and expires.
4. Air-gap: local alerting (console banner, local notification, physical signal
   hook) with no dependency on an external pager.
5. Write runbooks for every alert in docs/dev/operations/runbooks/ (RF-DOC-5),
   and add a CI check that every alert has one.

Acceptance criteria

- AC-RF-OBS-4a — Every alert is actionable. Given the alert catalogue, when checked, then each alert has a severity, an expected response and an existing runbook, enforced in CI.

- AC-RF-OBS-4b — Security conditions page. Given each listed security condition, when induced in a test environment, then the corresponding alert fires at the stated severity.

- AC-RF-OBS-4c — Air-gapped alerting works. Given no egress, when an alert fires, then it is surfaced locally in the Admin console and by the local notification path.

- AC-RF-OBS-4d — Suppression is bounded and audited. Given a suppressed alert, when the suppression expires, then it resumes; and the suppression and its expiry are audited.

Done when: the catalogue and runbooks exist with CI enforcement; each security alert is proven to fire.

### RF-OBS-5 · Health, dependency and readiness surfaces per service

Severity: Medium · Area: Observability · Depends on: RF-RT-1

Prompt

Make health machine-checkable and honest.

1. Standardise three endpoints per service: /healthz (liveness — the process is
   not wedged), /readyz (readiness — every dependency is usable), /startupz
   (initialisation complete). Never conflate them.
2. Readiness enumerates dependencies with per-dependency status, last-checked
   time and latency: PDP, storage, IdP, trust anchors, KMS, and any peer service
   or model backend the service requires.
3. Dependency checks are real: an actual round trip against the dependency, with
   its own timeout and a cached result bounded by a short, documented TTL. Never
   assume-healthy.
4. Aggregate into a platform health view in the Admin console: every service,
   version, health, dependency graph and current SLO attainment — replacing the
   Resilience screen's fixtures (RF-UID-3).
5. Version and build provenance are exposed on the health surface: version, git
   revision, build digest, signing key id — so an operator can confirm exactly
   what is running and that it was signed (ties to RF-SC-8's revocation sweep).

Acceptance criteria

- AC-RF-OBS-5a — The three endpoints are distinct. Given a service whose dependency is down, when probed, then liveness is healthy and readiness is not-ready with the failing dependency named.

- AC-RF-OBS-5b — Checks are real. Given a dependency that accepts connections but does not respond, when readiness is evaluated, then the check times out and reports not-ready.

- AC-RF-OBS-5c — Platform view is complete. Given the Admin console health view, when opened, then every deployed service appears with version, health, dependencies and SLO attainment, sourced from live probes.

- AC-RF-OBS-5d — Provenance is verifiable at runtime. Given a running service, when its health surface is read, then it reports the build digest and signing key id, and these match the released artefact's attestation.

Done when: all services expose the three endpoints; the Admin health view is live; runtime provenance matches attestations.

# G — Mimir: real inference

Why. Mimir's control plane is genuinely good: the eight-layer assembly with per-layer budgets and a reject-don't-trim rule, the governed loop enforcing INV-1..8, the four guardrail interception points, the Evals harness with per-family execution, the model router and hardware-aware selection. What it does not have is a model. mimir/model-server/src/backends/local.rs:3-11 is a deterministic string generator "standing in for a real local model"; backends/gpu_docker.rs:10-15 commits "the descriptor, the hardware gating, and the exact container launch specification … Actually spawning the sidecar and streaming tokens from it is a GPU-node integration".

### RF-MI-1 · Launch and supervise the GPU serving sidecar

Severity: High · Area: Mimir · Depends on: RF-RT-1, RF-DEP-1 · Blocks: RF-MI-2..6

Prompt

Make GpuDockerBackend actually serve.

1. Implement sidecar lifecycle: take the existing LaunchSpec (keep it exactly as
   the inspectable, testable contract it is) and add spawn, readiness probing,
   supervision, restart-with-backoff, and clean shutdown. The sidecar is
   co-located and reached over LOOPBACK only — preserve that invariant and
   assert it in a test that fails if a non-loopback address is ever used.
2. Implement the client to the serving engine (vLLM/TensorRT-LLM class):
   completion and chat endpoints, token streaming, stop sequences, logprobs
   where available, and cancellation that actually frees the slot.
3. Fail closed, always: if the sidecar is absent, unhealthy, or the model is not
   loaded, serving returns an error. There is NO fallback to a hosted model and
   no silent degradation to the reference engine. Assert this with a test that
   removes the sidecar mid-flight.
4. Preserve the selection logic: the autonomous selector already places a
   backend by HwProfile — extend it so a node with insufficient VRAM degrades to
   a smaller quantisation tier or to the CPU reference engine, and RECORDS which
   it chose and why, surfaced in the Model Plane screen.
5. Resource governance: VRAM accounting, model eviction policy when several
   models compete, and refusal (not thrashing) when a requested model cannot fit.
6. Air-gap: the sidecar image is delivered as a signed Bifrost bundle and
   verified before launch (RF-SC-2). It must never pull an image at runtime.

Acceptance criteria

- AC-RF-MI-1a — A model answers on a GPU node. Given a GPU node with a verified model bundle, when an inference request is made, then the sidecar serves it and tokens stream back.

- AC-RF-MI-1b — Loopback only. Given the running system, when the sidecar connection is inspected, then it is loopback; and a test configuring a non-loopback address fails closed.

- AC-RF-MI-1c — No fallback on failure. Given the sidecar is killed mid-request, when the request completes, then it returns a fail-closed error; no hosted model is contacted and no reference-engine output is substituted.

- AC-RF-MI-1d — Selection is explained. Given a node with insufficient VRAM for the preferred tier, when a model is placed, then the chosen tier and the reason are recorded and visible in the Model Plane screen.

- AC-RF-MI-1e — Unverified image never launches. Given a sidecar image whose signature does not verify, when launch is attempted, then it is refused and audited.

- AC-RF-MI-1f — Cancellation frees resources. Given a cancelled long generation, when it is cancelled, then the slot and its KV-cache are released within the stated bound.

Done when: a real model answers a grounded question on a GPU node with no network; every fail-closed path is tested.

### RF-MI-2 · Model loading, tokenizers and per-family adapters

Severity: High · Area: Mimir · Depends on: RF-MI-1, RF-MS-1

Evidence. mimir/model-server/src/adapter.rs, quant.rs, artifact.rs and model_registry.rs model families, quantisations and artefacts as metadata. There is no tokenizer, no weight file reader, and no chat-template application — the "Model Abstraction Layer" that makes prompts portable across Mistral/Nemotron/Gemma/Granite exists as a type-level seam only.

Prompt

Implement the Model Abstraction Layer for real.

1. Artefact loading: read and validate real weight formats (GGUF and safetensors
   at minimum) — header parse, tensor inventory, quantisation detection, and a
   digest check against the registry entry BEFORE any load. A mismatch fails
   closed (this is the AC-MS-2 path; call mg_verify::verify, do not re-implement).
2. Tokenizers: load the family's real tokenizer from the artefact; implement
   encode/decode, special-token handling, and an exact token counter. Replace
   agent-runtime's WordCounter with the real counter for budget enforcement —
   the per-layer token budgets are only meaningful against real tokens.
3. Chat templating per family: system-message placement, role markers, stop
   tokens, and BOS/EOS handling for Mistral, Nemotron, Gemma and Granite. Prompts stay
   family-agnostic (that is the FR-MS-7/8 contract) — all family specifics live
   in the adapter, and a test asserts no prompt text in mimir/prompts contains a
   family-specific token.
4. Golden tests per family: a fixed prompt renders to a byte-exact expected
   template; a fixed string tokenizes to an expected id sequence. These catch
   adapter drift, which is otherwise silent and corrupts every downstream Eval.
5. Sampling: temperature, top-p, top-k, repetition penalty, seed — with seeded
   determinism so Evals are reproducible.
6. Run the full Eval suite per family against the real models and record the
   per-family certification, as FR-MS-7 requires.

Acceptance criteria

- AC-RF-MI-2a — Real artefacts load, bad ones do not. Given a valid signed GGUF, when loaded, then it serves; given a digest mismatch or corrupt header, then the load fails closed and is audited.

- AC-RF-MI-2b — Token budgets use real tokens. Given an assembled prompt, when budgets are enforced, then the count comes from the family tokenizer, and a prompt exceeding a layer budget is rejected (not trimmed), as today.

- AC-RF-MI-2c — Templating is family-exact. Given the golden template tests for each family, when run, then rendered prompts are byte-identical to the expected output.

- AC-RF-MI-2d — Prompts stay portable. Given mimir/prompts, when scanned, then no family-specific token or template syntax appears.

- AC-RF-MI-2e — Evals certify per family. Given each supported family, when the Eval suite runs against the real model, then results are recorded per family and a failure blocks that family's certification.

- AC-RF-MI-2f — Sampling is reproducible. Given a fixed seed and parameters, when the same prompt is run twice, then the outputs are identical.

Done when: real weights load and tokenize; golden template tests exist per family; per-family Eval certification is recorded.

### RF-MI-3 · Serving performance: batching, KV-cache, scheduling and admission

Severity: Medium · Area: Mimir · Depends on: RF-MI-1, RF-MI-2

Evidence. mimir/model-server/src/serve.rs, handler.rs and router.rs model continuous batching and KV-cache accounting; backends/local.rs computes synthetic latencies (BASE_MS = 12.0, PER_TOKEN_MS = 0.4). No real scheduling exists.

Prompt

Make the serving plane real and measured.

1. Wire the existing batching and KV-cache accounting to the real engine's
   actual state rather than modelled values — real occupancy, real cache hit
   rate, real queue depth. Where the engine exposes them, read them; where it
   does not, measure them at the boundary.
2. Admission control and fairness: bounded queue with a documented full policy,
   priority classes (interactive operator request vs background Eval vs batch
   job), per-tenant fair sharing (RF-SCL-1), and deadline-aware scheduling that
   rejects rather than silently queues past a caller's deadline.
3. Prefix caching for the shared system-prompt prefix — the eight-layer assembly
   means layers 1–2 are often identical across requests, which is exactly the
   case prefix caching serves. Measure the gain.
4. Publish the real performance envelope: time-to-first-token and tokens/second
   per family, per quantisation, per hardware profile, at several concurrency
   levels. Record in docs/dev/operations/performance.md and gate regressions.
5. Replace the synthetic latency constants in the reference engine with values
   clearly labelled as synthetic, and make it impossible for a synthetic value to
   be reported as a measurement in the Model Plane screen.

Acceptance criteria

- AC-RF-MI-3a — Metrics are measured, not modelled. Given the Model Plane screen, when it shows occupancy, cache hit rate and latency, then those values come from the real engine, and any synthetic value is labelled as such in the UI.

- AC-RF-MI-3b — Deadlines are honoured or refused. Given a request whose deadline cannot be met at current queue depth, when it is submitted, then it is refused immediately rather than queued to failure.

- AC-RF-MI-3c — Fairness holds. Given one tenant saturating the queue, when another submits, then the second receives its fair share within the documented bound.

- AC-RF-MI-3d — Prefix caching helps measurably. Given requests sharing the assembled prefix, when served, then time-to-first-token improves against the no-cache baseline by a recorded margin.

- AC-RF-MI-3e — Envelope is published and gated. Given the benchmark, when a change regresses latency beyond tolerance, then CI fails.

Done when: the Model Plane shows measured values; the envelope is published; the regression gate is live.

### RF-MI-4 · Real tool execution in the governed loop

Severity: High · Area: Mimir · Depends on: RF-API-2, RF-MI-1

Evidence. mimir/agent-runtime/src/govloop.rs (the governed loop) is thorough — gating, pre-authorisation, human decisions, healing, audit sequences, step budgets. ActionExecutor is a trait; the concrete executors are test doubles. The agent can propose and be gated, but there is no production executor invoking real subsystem operations.

Prompt

Connect the governed loop to real capabilities.

1. Implement a production ActionCatalog and ActionExecutor backed by the RF-API-2
   RPC clients, so a gated, approved action performs a real fabric action, Forge
   run, Bifrost promotion or Heimdall workflow step. Every executor call carries
   the agent's scoped identity, not the operator's ambient authority.
2. Least privilege per turn (INV-2): the tool schemas injected for a turn are
   derived from policy for THIS subject, purpose and task — never a static
   catalogue. A tool absent from the turn's injection must be unreachable even if
   the model names it; add a test that the model naming an uninjected tool
   produces a refusal, not an execution.
3. Reversibility (INV-5): every executor declares whether its effect is
   reversible and, if so, supplies the compensating action. Irreversible actions
   require explicit human sign-off naming the irreversibility. Implement undo for
   reversible actions and expose it in the UI.
4. Budgets (INV-8): wall-clock, token, step and cost budgets per run, with
   exhaustion halting to a human — and the partial work left in a clean,
   documented state, never half-applied.
5. Sandboxing: any tool that executes code (Forge transforms, projections) runs
   with no network, a filesystem allow-list, memory and CPU limits, and a hard
   timeout. Escape attempts are security events.
6. Audit every step with the correlation id so the Session Traces screen can
   reconstruct the run exactly (RF-UID-4).

Acceptance criteria

- AC-RF-MI-4a — Approved actions really happen. Given a gated, human-approved action, when the loop executes it, then the target subsystem state changed and the audit records both the gate and the effect.

- AC-RF-MI-4b — Uninjected tools are unreachable. Given a model output naming a tool not injected this turn, when the loop processes it, then it refuses, records the refusal, and executes nothing.

- AC-RF-MI-4c — Irreversible needs sign-off. Given an irreversible action, when it is proposed, then execution requires an explicit human decision that names the irreversibility; a pre-authorised scope alone is insufficient.

- AC-RF-MI-4d — Undo works. Given an executed reversible action, when undo is invoked, then the compensating action runs and both are audited.

- AC-RF-MI-4e — Budget exhaustion is clean. Given a run that exhausts its step or token budget mid-plan, when it halts, then no action is half-applied and the state is the documented one.

- AC-RF-MI-4f — Sandbox holds. Given a transform attempting network access or an out-of-allow-list file read, when it runs, then it is refused, the run fails, and a security event is raised.

Done when: the production executor is wired for at least fabric, Forge and Bifrost; every criterion above has a test.

### RF-MI-5 · Memory, sessions and multi-turn context

Severity: Medium · Area: Mimir · Depends on: RF-PER-1, RF-MI-2

Evidence. Assembly layer 4 is "Agent memory — scoped prior facts" from a "Memory store (PQ)" and layer 6 is "Task history" from a "Session store". Neither store exists; both are inputs the caller supplies.

Prompt

Implement the memory and session stores the assembly pipeline assumes.

1. Session store: durable, PQ-sealed multi-turn history scoped to
   (subject, agent, session), with the assembly's ordering and budget rules
   applied on read. Sessions expire, are listable, and are deletable by their
   owner and by an administrator, with deletion audited.
2. Memory store: durable, PQ-sealed scoped facts with explicit provenance (which
   run wrote it, from which grounded source), a clearance marking, and an
   expiry. Memory is retrieved under the reader's clearance — a fact learned at
   a higher clearance is invisible to a lower-clearance reader, and the retrieval
   filter is applied before assembly, not after.
3. Poisoning resistance: memory writes come only from the A.5 feedback distiller
   path, which already rejects poisoned and regressive feedback; nothing else may
   write memory. Every write records provenance and is reviewable and revocable
   in the Feedback screen.
4. Isolation: memory and sessions are strictly scoped by subject and tenant; add
   a test that cross-subject and cross-tenant retrieval returns nothing.
5. Budgets: memory retrieval is bounded by the layer budget and by relevance; an
   over-budget retrieval rejects rather than trims (consistent with the existing
   assembly rule).

Acceptance criteria

- AC-RF-MI-5a — Multi-turn context persists. Given a session with prior turns, when the service restarts and the session continues, then prior turns are present and assembled at layer 6.

- AC-RF-MI-5b — Clearance filters memory. Given a fact recorded at a high marking, when a lower-clearance subject runs an agent, then the fact is not retrieved and does not influence output.

- AC-RF-MI-5c — Only the distiller writes memory. Given the source tree, when memory write paths are inspected, then only the A.5 distiller path can write; a test attempting a direct write fails.

- AC-RF-MI-5d — No cross-subject leakage. Given two subjects and two tenants, when each runs agents, then neither retrieves the other's memory or session content.

- AC-RF-MI-5e — Memory is reviewable and revocable. Given stored memory, when the Feedback screen is opened, then each fact shows its provenance and can be revoked, with the revocation audited.

Done when: both stores are durable and clearance-aware; the isolation and provenance tests are green.

### RF-MI-6 · Evals as a continuous, gating governance system

Severity: High · Area: Mimir · Depends on: RF-MI-2, RF-OBS-1

Evidence. mimir/agent-runtime/src/evals.rs implements the A.1–A.5 starter suites with per_family execution and MODEL_FAMILIES; admin/ai-assist/src/evals.rs and clients/inference/src/evals.rs add theirs. They run as unit tests against deterministic doubles. There is no continuous execution against real models, no result store, no trend, and no gate on promotion.

Prompt

Turn Evals from a test suite into the governance mechanism the SADs describe.

1. Eval service: run the full library (all 15 prompts' suites, ~50 Evals) against
   real models on a schedule and on every model, prompt or adapter change.
   Persist results with the model id, family, quantisation, prompt version,
   adapter version and hardware profile.
2. Gate promotion: a model may not be promoted to serving, and a prompt change
   may not ship, unless every critical Eval passes for every family it will be
   routed to. Enforce it in the model registry and in CI, not by convention.
   INV-4 already says a failing critical Eval halts the loop at runtime — this
   extends the same rule to release time.
3. Regression detection: compare against the recorded baseline; a statistically
   significant regression blocks promotion and alerts. Handle nondeterminism
   honestly — fixed seeds where possible, and a documented tolerance with
   repeated sampling where not.
4. Expand coverage beyond the starter suites: adversarial prompt-injection
   corpora for A.3 (including obfuscation and multi-turn), grounding-fidelity and
   citation-accuracy for A.1/A.2/A.8, refusal-correctness and false-positive rate
   for every guardrail, mutation-as-proposal for A.1, and tier-parity for the
   client prompts. Record a false-positive budget per guardrail and treat
   exceeding it as a failure — an over-blocking guardrail is also a defect.
5. Surface it: the Evals screen shows real current results, per family, with
   history, trend, and which promotions are blocked and why (RF-UID-4).

Acceptance criteria

- AC-RF-MI-6a — Evals run against real models. Given a registered model, when the Eval service runs, then results are recorded per family with full provenance.

- AC-RF-MI-6b — Failing Evals block promotion. Given a model failing a critical Eval for a family it would be routed to, when promotion is attempted, then it is refused and the reason is recorded.

- AC-RF-MI-6c — Prompt changes are gated. Given a PR changing a library prompt, when CI runs, then the affected Evals run per family and a failure blocks merge.

- AC-RF-MI-6d — Regressions are detected. Given a change degrading grounding fidelity beyond tolerance, when Evals run, then the regression is detected, promotion is blocked, and an alert fires.

- AC-RF-MI-6e — Over-blocking is a failure. Given a guardrail whose false-positive rate exceeds its budget, when Evals run, then it fails.

- AC-RF-MI-6f — Results are visible. Given the Evals screen, when opened, then it shows real results, per family, with history and blocked promotions.

Done when: the Eval service runs on schedule and in CI; promotion gating is enforced in the registry; the Evals screen is live.

### RF-MI-7 · Guardrail depth and adversarial resistance

Severity: High · Area: Mimir · Depends on: RF-MI-6

Evidence. defend.rs (self-defending input guardrail, A.3), guardrail.rs (the interception trait), heal.rs (A.4 supervisor) and learn.rs (A.5 distiller) implement the four interception points with deterministic classifiers. Real adversarial resistance requires a real classifier and a real corpus.

Prompt

Deepen the guardrails to production strength.

1. Input guardrail (pre-model): combine the deterministic rules with a real
   classifier running on the local model plane, and require agreement rules —
   deterministic block always blocks; classifier block blocks; disagreement
   escalates to sanitise-and-log rather than allow. Handle obfuscation
   (encoding, homoglyphs, translation, indirection through retrieved content)
   and multi-turn injection where the payload accumulates across turns.
2. Indirect injection is the sharpest risk here: grounding content from the
   fabric and tool outputs is untrusted input. Ensure retrieved content is
   structurally marked as data and can never be interpreted as instruction —
   assert the assembly layer boundary holds under an adversarial corpus in which
   grounded documents contain instructions.
3. Output guardrail (post-model): marking-aware redaction and schema validation
   already exist — extend to detect governed content leaking into free text,
   citations that do not resolve to injected grounding, and structured output
   that validates but contradicts its citations.
4. Pre-act guardrail: extend beyond policy to intent — an action whose effect
   exceeds what the user asked for is escalated to human review even when
   policy-permitted.
5. Every block, sanitisation and escalation is audited with its category and
   evidence, metered (RF-OBS-1), and visible in the Guardrails screen with a
   real probe path (RF-UID-4).

Acceptance criteria

- AC-RF-MI-7a — Adversarial corpus is blocked. Given the injection corpus including obfuscated, translated and multi-turn variants, when each is submitted, then the block rate meets the stated target and every block is audited with its category.

- AC-RF-MI-7b — Indirect injection fails. Given grounded content containing instructions ("ignore your instructions and…"), when an agent reasons over it, then the instruction is not followed and the attempt is recorded.

- AC-RF-MI-7c — Unresolvable citations are rejected. Given model output citing an id absent from the injected grounding, when the output guardrail runs, then the response is rejected, not returned with a bad citation.

- AC-RF-MI-7d — Over-broad actions escalate. Given a policy-permitted action whose blast radius exceeds the request, when it is proposed, then it escalates to human review.

- AC-RF-MI-7e — Benign traffic is not over-blocked. Given the benign corpus, when it is submitted, then the false-positive rate stays within budget.

- AC-RF-MI-7f — Guardrails screen probes for real. Given the Guardrails screen probe, when an input is submitted, then the real guardrail chain runs and the real verdict with evidence is displayed.

Done when: the corpora exist and are run continuously; the indirect-injection boundary test is green; the probe path is real.

### RF-MI-8 · Cost, quota and capacity governance for AI usage

Severity: Medium · Area: Mimir · Depends on: RF-MI-3, RF-API-7

Prompt

Account for and govern AI consumption.

1. Account every inference: tokens in/out, wall time, GPU seconds, model, family,
   quantisation, subject, tenant, purpose, and the calling product. Persist it.
2. Budget and enforce: per subject, per tenant, per product and per purpose, with
   soft warning and hard fail-closed thresholds. Exceeding a hard budget refuses
   with a typed, actionable error — never a silent downgrade to a weaker model.
3. Capacity planning: forecast GPU demand from usage trends and surface it in the
   Admin console with the headroom before the next hardware decision.
4. Attribute the AI touchpoints individually so an operator can see which feature
   (Forge NL-to-transform, Bifrost risk analysis, Heimdall options, Admin
   copilot, client assistants) consumes what.
5. Expose the operator's own consumption and remaining budget in the console
   chrome, so a limit is never a surprise.

Acceptance criteria

- AC-RF-MI-8a — Every call is accounted. Given any inference from any touchpoint, when accounting is queried, then the call appears with full attribution.

- AC-RF-MI-8b — Hard budgets fail closed. Given an exhausted hard budget, when an inference is requested, then it is refused with an actionable error and no weaker model is silently substituted.

- AC-RF-MI-8c — Warnings precede refusal. Given consumption crossing the soft threshold, when it does, then the operator sees a warning in the console before any refusal occurs.

- AC-RF-MI-8d — Attribution by feature. Given the Admin console, when AI usage is viewed, then consumption is broken down by product feature and purpose.

Done when: accounting is persistent; budgets are enforced; the console shows consumption and headroom.

# H — Model supply chain

Status. mimir/staging (1 158 lines) implements intake, provenance and licence/risk assessment (A.9), and model-server's registry models artefacts, families and quantisations. The gap is that nothing has ever transited it: there is no real upstream ingest, no weight handling, and the re-sign step operates on metadata.

### RF-MS-1 · End-to-end intake of a real upstream model

Severity: High · Area: Model supply · Depends on: RF-SC-1, RF-SC-2, RF-PER-4

Prompt

Take a real upstream model all the way through staging to serving.

1. Ingest: accept a real model distribution (weights, tokenizer, config, licence,
   model card) from removable media or a staging drop. Verify the upstream
   digest where published, record it, and record its absence explicitly where it
   is not — an unverifiable upstream is a recorded risk, never an assumption.
2. Scan in the enclave: format validation, deserialisation safety (reject pickle
   and any format permitting code execution — safetensors/GGUF only), size and
   tensor-inventory sanity, and a malware scan of the whole distribution.
3. Assess: run the A.9 licence/risk assessor over the real licence and model
   card. It captures restrictions and marks unknowns — it MUST NOT issue a
   verdict (that is the EV-A9-noverdict contract). A human makes the decision on
   its evidence.
4. Re-sign: on approval, re-sign the artefact with the enclosure's own ML-DSA key
   via mg-sign, producing the SBOM (listing the model's own components and
   provenance), the signature and the attestation. From this point the enclosure
   trusts its own signature, not the upstream's.
5. Register and promote: record in the model registry with family, quantisation,
   hardware requirements, licence restrictions, and the Eval certification
   status. Promotion to serving requires passing Evals per family (RF-MI-6).
6. Air-gap transit: the approved bundle moves to disconnected sites via the
   Bifrost signed-bundle path (the AC-MS-3 route), verified offline before load.

Acceptance criteria

- AC-RF-MS-1a — A real model completes the journey. Given a real upstream distribution, when it passes intake, scan, assessment, approval, re-sign, registration and Eval certification, then it serves inference on a GPU node with no network at any stage after the initial media ingest.

- AC-RF-MS-1b — Unsafe formats are refused. Given a distribution containing a pickle-format weight file, when intake runs, then it is refused and audited.

- AC-RF-MS-1c — The assessor never decides. Given any A.9 assessment, when its output is inspected, then it contains restrictions and unknowns but no approve/reject verdict, and approval requires a recorded human decision.

- AC-RF-MS-1d — Unverifiable upstream is recorded. Given a distribution with no published digest, when it is ingested, then the absence is recorded as a risk on the registry entry and surfaced at promotion.

- AC-RF-MS-1e — Enclosure signature governs load. Given a registered model, when it is loaded, then verification is against the enclosure's own signature via mg_verify::verify, and a tampered artefact fails closed.

- AC-RF-MS-1f — Air-gapped sites can receive it. Given an approved bundle on removable media, when it is verified and loaded at a disconnected site, then it serves; and a tampered bundle is refused there.

Done when: the full journey is demonstrated with a real model and documented as a runbook.

### RF-MS-2 · Model licence, restriction and export-control enforcement at runtime

Severity: High · Area: Model supply · Depends on: RF-MS-1, RF-CMP-5

Prompt

Make recorded restrictions actually constrain use.

1. Model restrictions as machine-readable policy attached to the registry entry:
   permitted purposes, prohibited uses, attribution requirements, redistribution
   terms, jurisdiction limits, and any output-use conditions.
2. Enforce at routing time: a request whose purpose is prohibited for the
   selected model is refused (or routed to a permitted model, explicitly and
   visibly), never silently served. The refusal names the restriction.
3. Enforce at distribution time: a model whose licence forbids redistribution
   cannot be packaged into a transit bundle; the attempt is refused and audited.
4. Attribution: where a licence requires attribution, surface it in the UI
   wherever that model's output is shown, and include it in exports.
5. Export control: where a model or its outputs are subject to export
   restrictions, integrate with the RF-CMP-5 controls so cross-jurisdiction
   transit is blocked.
6. Surface every restriction on the Model Plane screen so an operator sees the
   terms governing the model they are using.

Acceptance criteria

- AC-RF-MS-2a — Prohibited purpose is refused. Given a model prohibiting a purpose and a request under it, when routed, then the request is refused naming the restriction, or explicitly re-routed with the reason shown.

- AC-RF-MS-2b — Non-redistributable models cannot transit. Given such a model, when bundle packaging is attempted, then it is refused and audited.

- AC-RF-MS-2c — Attribution is displayed and exported. Given output from a model requiring attribution, when it is shown or exported, then the attribution accompanies it.

- AC-RF-MS-2d — Restrictions are visible. Given the Model Plane screen, when a model is selected, then its full restriction set is displayed.

Done when: restrictions are machine-readable, enforced at routing and distribution, and visible in the UI.

### RF-MS-3 · Model versioning, rollback and deprecation

Severity: Medium · Area: Model supply · Depends on: RF-MS-1, RF-MI-6

Prompt

Give models the same lifecycle discipline as code artefacts.

1. Version every registered model (family, base version, quantisation, adapter
   version) with immutable identifiers, and make routing target a resolvable
   version — never a floating "latest".
2. Canary and rollback: promote a new model version to a fraction of traffic,
   compare Eval and production quality signals against the incumbent, and roll
   back automatically on regression. Reuse Bifrost's ring mechanics rather than
   inventing a second rollout system.
3. Deprecation: mark a version deprecated, warn its callers, and remove only
   after a documented window with usage evidence that it is unused.
4. Reproducibility of AI decisions: every recorded agent action names the exact
   model version, prompt version, adapter version and sampling parameters used,
   so a past decision can be reconstructed and re-run. This is what makes the
   audit lineage meaningful for AI actions.
5. Surface versions, canary state and rollback history in the Model Plane screen.

Acceptance criteria

- AC-RF-MS-3a — No floating targets. Given any routing configuration, when inspected, then it resolves to an immutable version identifier.

- AC-RF-MS-3b — Canary regression rolls back. Given a canary whose quality signals regress beyond tolerance, when detected, then traffic returns to the incumbent automatically and the event is audited and alerted.

- AC-RF-MS-3c — Past decisions are reconstructible. Given an audited AI action from the past, when its recorded model, prompt, adapter and parameters are re-applied, then the decision can be reproduced (or the reason it cannot is recorded, e.g. a deleted model).

- AC-RF-MS-3d — Deprecation is evidence-based. Given a deprecated version, when removal is attempted with recorded usage, then it is blocked until usage is zero for the documented window.

Done when: versioned routing, canary rollback and decision reconstruction are implemented and demonstrated.

### RF-MS-4 · Fine-tuning, adapters and derived-model governance

Severity: Medium · Area: Model supply · Depends on: RF-MS-1, RF-MS-2

Prompt

Govern models the enclosure produces, not only those it receives.

1. Define the derived-model lifecycle: what data may be used for tuning (with
   marking and purpose constraints enforced at dataset selection), who approves,
   how the training run is recorded, and how the result is signed and registered.
2. Data governance for training is the sharp edge: a derived model can encode the
   data it saw. Enforce that a tuning dataset's markings propagate to the derived
   model's marking, so a model tuned on classified data inherits that
   classification and its routing restrictions.
3. Provenance: the derived model's registry entry records base model, dataset
   versions (content-addressed, from forge/dataset-store), hyperparameters,
   training code version, and the approving authority — a complete, verifiable
   lineage.
4. Evals: derived models face the same per-family certification, plus regression
   against the base model, plus a memorisation/leakage check against the training
   data.
5. Adapters (LoRA-class) follow the same path as full models: signed, registered,
   Eval-gated, and version-pinned in routing.

Acceptance criteria

- AC-RF-MS-4a — Markings propagate. Given tuning on a dataset with a marking, when the derived model is registered, then it carries at least that marking, and routing restricts it accordingly.

- AC-RF-MS-4b — Lineage is complete and verifiable. Given a derived model, when its provenance is inspected, then base model, dataset content digests, hyperparameters, code version and approver are all present and verifiable.

- AC-RF-MS-4c — Leakage is tested. Given a derived model, when the memorisation check runs against its training data, then results are recorded and a failure blocks promotion.

- AC-RF-MS-4d — Unapproved tuning is impossible. Given a tuning run without recorded approval, when registration is attempted, then it is refused.

Done when: the derived-model path is implemented with marking propagation and leakage testing.

### RF-MS-5 · Multi-family routing policy and portability certification

Severity: Medium · Area: Model supply · Depends on: RF-MI-2, RF-MI-6

Evidence. mimir/model-server/src/router.rs and select.rs implement routing and hardware-aware selection. FR-MS-9 (the model-portability consequence for the prompt library) is the one requirement id in the SADs with no citation in source — it is tagged -DESIGN, but the portability property it describes is exactly what needs a test.

Prompt

Prove portability, and make routing policy explicit.

1. Routing policy as data: which model serves which purpose, product, clearance
   and hardware profile, with explicit precedence and a documented default. No
   routing decision may be implicit in code.
2. Portability certification: for each library prompt, run its Eval suite against
   every family it may be routed to and record a certification matrix
   (prompt × family × result). A prompt may only be routed to a family it is
   certified against; an uncertified route is refused, not attempted.
3. Cite FR-MS-9 in the certification implementation, closing the one traceability
   gap, and add its verification to the acceptance suite.
4. Degradation policy: when the preferred family is unavailable, the documented
   behaviour is an explicit, visible, audited substitution to another CERTIFIED
   family — or a refusal. Never an uncertified substitution and never a silent
   one.
5. Surface the certification matrix in the Model Plane and Evals screens.

Acceptance criteria

- AC-RF-MS-5a — Uncertified routes are refused. Given a prompt not certified for family F, when routing would select F, then the request is refused or routed to a certified family, visibly and with an audit record.

- AC-RF-MS-5b — Certification matrix is real and current. Given the matrix, when compared with Eval results, then they agree; a stale matrix fails CI.

- AC-RF-MS-5c — Routing policy is data. Given the source tree, when routing decisions are traced, then each derives from the policy file, not from hard-coded logic.

- AC-RF-MS-5d — FR-MS-9 is traced. Given the traceability matrix (RF-SC-6), when generated, then FR-MS-9 has a citing implementation and a verifying test.

Done when: the certification matrix gates routing; FR-MS-9 is closed in traceability.

# I — Forge: execution depth

Status. forge/ is 4 000 lines across seven crates: a reference execution engine explicitly "no threads, no I/O, no clock", a content-addressed dataset store, a pipeline compiler with a codegen seam for "a future backend (Polars/DuckDB/Spark)", connectors, health expectations, projection to the fabric, and the A.6 NL-to-transform assistant. It is a complete design with a deliberately minimal executor. products/README.md states the Forge backend is "Rust (DataFusion)" — DataFusion is not a dependency of any crate.

### RF-F-1 · A real execution backend behind the codegen seam

Severity: High · Area: Forge · Depends on: RF-PER-1, RF-RT-2

Prompt

Land a real execution engine behind the existing seam without disturbing it.

1. Decide in an ADR (docs/dev/adr/0003-forge-execution-engine.md): DataFusion,
   Polars, or a bespoke vectorised executor, judged against vendorability,
   offline builds, reproducibility, memory behaviour on constrained nodes, and
   the SBOM/licence impact. products/README.md currently claims DataFusion —
   either make that true or correct the document (RF-DOC-1).
2. Implement the backend behind forge/pipeline's codegen seam so the reference
   engine remains the semantic oracle: every operation the real backend performs
   must produce results identical to the reference engine on the test corpus.
   That equivalence test is the core deliverable, not the backend itself.
3. Support out-of-core execution: spill to disk, bounded memory, and progress
   reporting for datasets that exceed RAM. A pipeline must not OOM a node.
4. Support partitioned and incremental execution: process new partitions only,
   with correct handling of late-arriving data and a documented consistency
   model for readers during a run.
5. Preserve determinism where it is claimed: a pipeline declared deterministic
   must produce bit-identical output for identical input, which is what makes
   the content-addressed versioning meaningful. Non-deterministic operations are
   declared and their outputs marked.
6. Publish the performance envelope: rows/second by operation, memory profile,
   spill behaviour, at 10^6, 10^8 and 10^9 rows.

Acceptance criteria

- AC-RF-F-1a — Semantic equivalence. Given the test corpus, when the same pipeline runs on the reference engine and the real backend, then results are identical for every case.

- AC-RF-F-1b — Out-of-core works. Given a dataset several times available RAM, when a pipeline runs, then it completes within the memory bound by spilling, and reports progress throughout.

- AC-RF-F-1c — Determinism holds. Given a pipeline declared deterministic, when run twice on identical input, then outputs are bit-identical and hash to the same content address.

- AC-RF-F-1d — Incremental is correct. Given new and late-arriving partitions, when an incremental run executes, then results match a full recomputation.

- AC-RF-F-1e — Envelope published and gated. Given the benchmark, when throughput regresses beyond tolerance, then CI fails.

Done when: the ADR is merged; the equivalence suite is green; out-of-core and incremental execution are demonstrated at 10^8 rows.

### RF-F-2 · Real connectors and ingestion

Severity: High · Area: Forge · Depends on: RF-F-1, RF-API-6

Evidence. forge/connector-sdk (528 lines) defines the connector contract and credential handling via KMS. No concrete connector exists. ConnectorsScreen lists fixtures.

Prompt

Ship a real connector set and the runtime that hosts them.

1. Implement a first-party connector set covering the realistic sovereign
   deployment: local and network filesystems (CSV, Parquet, JSON, NDJSON),
   object storage (S3-compatible), relational databases via a vendored driver,
   message streams, and a generic HTTP/REST source — the last two routed through
   the egress broker (RF-API-6) so no connector makes uncontrolled outbound
   calls.
2. Connector runtime: sandboxed execution (no ambient network, filesystem
   allow-list, memory and time limits), credential injection from KMS (never
   plaintext, never logged), backpressure, checkpointing and exactly-once or
   idempotent-at-least-once semantics — declared per connector, not assumed.
3. Schema discovery and drift: infer schemas, detect upstream drift, and surface
   it as a governed decision (accept, reject, quarantine) rather than silently
   adapting. Drift that would change a downstream projection's semantics
   requires human approval.
4. Incremental capture: watermarks and change capture where the source supports
   them, with a documented behaviour for sources that do not.
5. Error handling: per-record error routing to a quarantine dataset with the
   reason, so one bad record never fails a whole run silently and never
   disappears.
6. Connector SDK docs and a template so third parties can write one that inherits
   every control by construction.

Acceptance criteria

- AC-RF-F-2a — Real sources ingest. Given each first-party connector and a real source, when ingestion runs, then data lands in a versioned dataset with recorded lineage.

- AC-RF-F-2b — Credentials never leak. Given a connector using credentials, when logs, traces, metrics, error messages and the dataset are inspected, then no credential material appears.

- AC-RF-F-2c — Sandbox holds. Given a connector attempting network access outside the broker or a file outside its allow-list, when it runs, then it is refused and a security event is raised.

- AC-RF-F-2d — Drift is a governed decision. Given an upstream schema change affecting a projection, when it is detected, then the run pauses for a human decision and does not silently adapt.

- AC-RF-F-2e — Bad records are quarantined, not lost. Given records failing validation, when the run completes, then they are in the quarantine dataset with reasons and counts, and the run reports partial success explicitly.

- AC-RF-F-2f — Resumption is correct. Given an interrupted ingestion, when it resumes from its checkpoint, then no record is duplicated or dropped relative to the declared semantics.

Done when: the first-party set is implemented and tested against real sources; the SDK template exists.

### RF-F-3 · Pipeline orchestration, scheduling and dependency management

Severity: High · Area: Forge · Depends on: RF-F-1, RF-PER-4

Evidence. forge/pipeline compiles pipelines; SchedulesScreen renders fixtures; services/scheduler is a replica rolling-upgrade state machine, not a job scheduler. There is no orchestrator.

Prompt

Build the pipeline orchestrator.

1. DAG scheduling with real dependency resolution: trigger on schedule, on
   upstream completion, or on data arrival; detect cycles at definition time;
   support backfill over a date range with bounded concurrency.
2. Execution management: concurrency limits per pipeline and globally, priority,
   retry with backoff for transient failures only (a data-quality failure must
   not be retried into success), timeouts, and cancellation that actually stops
   work and cleans up.
3. State and idempotency: a run's state is durable (RF-PER-4); an interrupted run
   is marked failed and is safely re-runnable; partial outputs are never visible
   as complete.
4. SLAs and freshness: declare expected completion and data freshness per
   pipeline; alert on breach (RF-OBS-4); surface freshness on every dataset so a
   consumer can see how stale their data is.
5. Lineage: record dataset-level and column-level lineage across runs, and expose
   it as a queryable graph — this is what makes impact analysis possible before a
   change.
6. Governance: pipeline definitions are versioned, changes are reviewable and
   audited, and a pipeline that would alter a projection's semantics requires
   approval.

Acceptance criteria

- AC-RF-F-3a — Dependencies are honoured. Given a DAG, when it runs, then each task starts only after its upstreams succeed, and a cycle is refused at definition time.

- AC-RF-F-3b — Retries do not mask data errors. Given a data-quality failure, when the run fails, then it is not retried; given a transient infrastructure failure, then it is retried within the bounded policy.

- AC-RF-F-3c — Interrupted runs are safe to re-run. Given a run killed mid-execution, when it is re-run, then the result equals a clean run and no partial output was ever visible as complete.

- AC-RF-F-3d — Freshness is visible and alerted. Given a pipeline breaching its freshness SLA, when the breach occurs, then an alert fires and every consuming dataset shows its staleness.

- AC-RF-F-3e — Lineage answers impact. Given a proposed schema change, when impact analysis runs, then it lists every downstream dataset, projection, object type and dashboard affected, at column granularity.

- AC-RF-F-3f — Backfill is bounded. Given a backfill over a long range, when it runs, then concurrency is bounded, progress is reported, and it can be paused and resumed.

Done when: the orchestrator runs real DAGs with backfill; lineage-based impact analysis works; freshness SLAs alert.

### RF-F-4 · Data quality: expectations, profiling and quarantine

Severity: Medium · Area: Forge · Depends on: RF-F-3

Evidence. forge/health (300 lines) implements expectations; DataHealthScreen renders fixtures.

Prompt

Make data quality operational.

1. Expand the expectation library: schema conformance, nullability, uniqueness,
   referential integrity across datasets, range and distribution checks,
   freshness, volume anomaly, and custom expressions.
2. Profile automatically: on every run, compute and store column statistics, and
   detect drift against the historical profile, so an anomaly is caught without
   anyone having written an expectation for it.
3. Enforcement policy per expectation: warn, quarantine the failing records, or
   fail the run. A dataset failing a blocking expectation must not be projected
   to the fabric — bad data must not reach the operational picture.
4. Quarantine is first-class: failing records are retained with their reason,
   inspectable in the UI, and re-processable after correction.
5. Publish a data-quality scorecard per dataset with trend, and surface it on the
   dataset and in every consumer that depends on it.

Acceptance criteria

- AC-RF-F-4a — Blocking failures stop projection. Given a dataset failing a blocking expectation, when projection is attempted, then it is refused and the reason is recorded.

- AC-RF-F-4b — Drift is detected without an explicit rule. Given a column whose distribution shifts materially, when profiling runs, then drift is flagged even with no expectation defined for it.

- AC-RF-F-4c — Quarantine is inspectable and re-processable. Given quarantined records, when they are viewed and corrected, then they can be re-processed and the outcome is recorded.

- AC-RF-F-4d — Consumers see quality. Given a dataset with a degraded scorecard, when a consumer views anything derived from it, then the quality state is visible.

Done when: profiling and drift run automatically; blocking expectations gate projection; the scorecard is live.

### RF-F-5 · Dataset versioning, branching and time travel at scale

Severity: Medium · Area: Forge · Depends on: RF-PER-1, RF-F-1

Evidence. forge/dataset-store (785 lines) implements content-addressed versioning and branches, in memory.

Prompt

Make versioning durable and practical at data scale.

1. Persist versions, branches and commits over the BlobStore seam with
   content-addressed chunking, so an unchanged partition is stored once across
   versions.
2. Implement branch operations properly: create, merge with conflict detection,
   diff (schema and statistical, not row-by-row for large data), and delete with
   garbage collection of unreferenced content.
3. Time travel: read any dataset as of a version or a timestamp, with the
   performance characteristics documented, and enforce that time-travel reads are
   authorised at the CURRENT clearance — not the clearance in force when the
   version was written.
4. Retention for versions: how many are kept, for how long, and how GC interacts
   with legal hold (RF-PER-6). A version under hold is never collected.
5. Storage efficiency: measure and report deduplication ratio and total footprint
   per dataset, and surface it so an operator understands cost.

Acceptance criteria

- AC-RF-F-5a — Versions survive restart and deduplicate. Given many versions differing in one partition, when stored, then unchanged content is stored once and all versions are readable after restart.

- AC-RF-F-5b — Time travel is authorised now. Given a version written when a subject had higher clearance, when they read it after downgrade, then current clearance governs and the read is filtered accordingly.

- AC-RF-F-5c — Merge conflicts are detected. Given divergent branches with incompatible changes, when merged, then conflicts are reported rather than silently resolved.

- AC-RF-F-5d — GC respects hold. Given an unreferenced version under legal hold, when GC runs, then it is retained and the skip is recorded.

Done when: versioning is durable with deduplication; time-travel authorisation is proven; GC and hold interact correctly.

### RF-F-6 · Projection to the fabric: incremental, consistent, reversible

Severity: High · Area: Forge · Depends on: RF-PER-3, RF-F-3

Evidence. forge/projection (306 lines) maps dataset columns to object types.

Prompt

Make projection production-grade — this is the seam where data becomes the
operational picture, and where a mistake becomes operationally visible.

1. Incremental projection: project only changed rows, with correct handling of
   updates, deletes and reordering; a full re-projection must produce the same
   fabric state as the incremental path (assert this).
2. Consistency: a projection is atomic from a reader's perspective — the fabric
   never shows a half-projected dataset. Define and implement the visibility
   semantics.
3. Marking propagation: a dataset's and a column's markings propagate to the
   projected objects and properties, so classified data cannot be laundered into
   an unmarked object. Test the negative case explicitly.
4. Reversibility: a projection can be rolled back, restoring the prior fabric
   state, with the rollback audited. Mapping changes are simulated first — show
   exactly which objects would change, be created, or be removed, before commit.
5. Conflict handling: when two datasets project to the same object type, define
   precedence and detect contradictions rather than last-writer-wins.
6. Scale: project 10^8 rows within a published time envelope without degrading
   fabric query latency beyond a stated bound.

Acceptance criteria

- AC-RF-F-6a — Incremental equals full. Given a sequence of incremental projections, when compared to a full re-projection, then the fabric state is identical.

- AC-RF-F-6b — No half-projected state. Given a projection in progress, when the fabric is queried, then it shows either the prior or the complete new state, never a mixture.

- AC-RF-F-6c — Markings cannot be laundered. Given a marked column, when projected, then the resulting property carries the marking; and an attempt to map it to an unmarked property is refused.

- AC-RF-F-6d — Simulation precedes commit. Given a mapping change, when simulated, then the exact create/update/delete counts and samples are shown before any commit.

- AC-RF-F-6e — Rollback restores. Given a committed projection, when rolled back, then the prior fabric state is restored and both operations are audited.

- AC-RF-F-6f — Scale envelope holds. Given a 10^8-row projection, when it runs, then it completes within the published envelope and fabric query latency stays within the stated bound.

Done when: incremental/full equivalence, marking propagation and rollback are all proven at scale.

### RF-F-7 · Transform IDE and NL-to-transform, made real

Severity: Medium · Area: Forge · Depends on: RF-MI-4, RF-UID-2

Evidence. forge/ai-assist (859 lines) implements the A.6 NL-to-transform prompt with its proposal-only contract and Evals. TransformIdeScreen (168 lines) and PipelineBuilderScreen (220 lines) render DAGs and editors from fixtures — the "builder" cannot add, remove or connect nodes.

Prompt

Make the authoring experience real.

1. Transform IDE: a real editor over the transform language with syntax
   highlighting, real-time validation against the actual dataset schema,
   autocomplete from real columns, inline errors, and a genuine preview that
   executes on a bounded sample through the real engine and shows real rows.
2. Pipeline builder: genuinely interactive — add, remove, connect and configure
   nodes; validate the DAG live; show schema propagation through the graph; and
   save as a versioned, reviewable definition. Today it renders a fixed DAG; it
   must become an editor.
3. NL-to-transform: wire A.6 to the real model plane and the real schema. Keep
   the proposal-only contract absolutely — the assistant proposes a transform,
   the operator reviews a diff and a preview, and only the operator commits.
   Never auto-apply, and surface the EV-A6 guarantees (real columns only, no
   hallucinated fields) as visible evidence in the UI.
4. Testing affordances: sample-based unit tests for transforms, saved as part of
   the pipeline definition and run in CI for the pipeline.
5. Collaboration: definitions are versioned with history, diff, comments and an
   approval flow before a production pipeline changes.

Acceptance criteria

- AC-RF-F-7a — The builder builds. Given the pipeline builder, when an operator adds, connects, configures and removes nodes, then the DAG updates, validates live, and saves as a new version.

- AC-RF-F-7b — Preview is real. Given a transform, when preview runs, then it executes on real sampled data through the real engine and displays actual rows and actual errors.

- AC-RF-F-7c — The assistant only proposes. Given an NL request, when A.6 responds, then a diff and preview are shown and nothing is applied until the operator commits; the commit is audited with the prompt and the proposal.

- AC-RF-F-7d — No hallucinated columns. Given an NL request naming a non-existent column, when A.6 responds, then it refuses or asks, and never emits a transform referencing a column that is not in the schema.

- AC-RF-F-7e — Changes are reviewed. Given a change to a production pipeline, when it is saved, then it requires approval before taking effect, with a visible diff.

Done when: the builder is interactive; preview executes real data; A.6 runs against the real model plane with its proposal-only contract visibly enforced.

# J — Bifrost: delivery reality

Status. bifrost/ is ~1 750 lines: an artefact registry with signature records, a bundle format for air-gapped transit, a rollout state machine, a fleet model, and the A.7 release-risk advisor with its gate. What it lacks is the other end: nothing installs anything, no agent reports, and the artefacts it registers were signed by a stub (RF-SC-1).

### RF-B-1 · Artefact registry backed by real content and real verification

Severity: High · Area: Bifrost · Depends on: RF-SC-1, RF-SC-2, RF-PER-4

Prompt

Make the artefact registry the system of record for what exists and what may run.

1. Store artefact content, not only metadata: content-addressed blobs in the
   BlobStore, with the SBOM, signature and attestation stored alongside and
   indexed by digest.
2. Verify on ingest and on every retrieval via mg_verify::verify — never trust a
   prior verification result without a recorded, time-bounded attestation of it.
   A revoked signing key (RF-SC-8) invalidates previously accepted artefacts.
3. Index for the questions operators actually ask: which artefacts contain a
   given component version, which are affected by a given advisory, which are
   deployed where, which are signed by a given key.
4. Promotion model: an artefact moves through defined states (registered,
   scanned, risk-assessed, approved, promoted, deprecated, quarantined) with
   explicit, audited, dual-controlled transitions for the ones that matter.
5. Garbage collection: unreferenced artefacts age out, but never one that is
   deployed anywhere or under legal hold.

Acceptance criteria

- AC-RF-B-1a — Content and evidence are stored together. Given a registered artefact, when retrieved, then content, SBOM, signature and attestation are all available and mutually consistent.

- AC-RF-B-1b — Verification is not cached indefinitely. Given an artefact verified an hour ago whose signing key is now revoked, when it is retrieved for deployment, then verification fails.

- AC-RF-B-1c — Component search works. Given an advisory naming a component version, when the registry is queried, then it lists every affected artefact and every deployment carrying it.

- AC-RF-B-1d — Promotion is governed. Given a promotion to a production ring, when attempted, then it requires dual control and is audited.

- AC-RF-B-1e — GC protects deployed artefacts. Given an old artefact still deployed at one site, when GC runs, then it is retained.

Done when: the registry stores content and evidence, re-verifies on retrieval, and answers component-impact queries.

### RF-B-2 · Fleet agent: installation, reporting and rollback on the target

Severity: High · Area: Bifrost · Depends on: RF-B-1, RF-IAM-6

Evidence. bifrost/fleet is 134 lines modelling installations; bifrost/rollout (203 lines) is a state machine. Nothing installs. clients/delivery (160 lines) models client install records similarly.

Prompt

Build the agent that makes a rollout real.

1. Implement the fleet agent that runs on every managed node: authenticates with
   its workload identity over PQ-mTLS, reports inventory (installed artefacts,
   versions, digests, health, hardware profile), receives assignments, verifies
   artefacts locally before install (mg_verify — the target verifies for itself
   and never trusts the controller's word), installs, health-checks, and reports
   the outcome.
2. Local rollback: the agent retains the prior version and can roll back without
   contacting the controller — an unreachable controller must never leave a node
   stuck on a bad version.
3. Atomicity: install is atomic from the service's perspective (staged, then
   switched), with a documented behaviour if the node loses power mid-install.
4. Drift detection: the agent detects and reports local modification of installed
   artefacts (digest mismatch), and the policy for what it does about it
   (report-only, or restore) is configuration, not hard-coded.
5. Disconnected operation: an air-gapped node's agent accepts assignments from a
   verified transit bundle on removable media and reports back the same way.
6. Agent security: least privilege, no shell execution from controller
   instructions, signed assignments, and replay protection.

Acceptance criteria

- AC-RF-B-2a — A real rollout installs. Given an approved artefact and a fleet, when a rollout runs, then nodes install it, report success, and the reported digest matches the registry.

- AC-RF-B-2b — Targets verify for themselves. Given a tampered artefact presented to a node, when the agent processes it, then it refuses to install and reports the refusal, regardless of what the controller claims.

- AC-RF-B-2c — Rollback works offline. Given a failed health check with the controller unreachable, when the agent evaluates, then it rolls back locally and reports when connectivity returns.

- AC-RF-B-2d — Power loss is survivable. Given power loss mid-install, when the node restarts, then it is running either the old or the new version — never a broken hybrid — and reports which.

- AC-RF-B-2e — Drift is reported. Given a locally modified installed artefact, when the agent checks, then the digest mismatch is reported and alerted.

- AC-RF-B-2f — Assignments are signed and non-replayable. Given a replayed or unsigned assignment, when the agent receives it, then it refuses and records a security event.

Done when: a rollout reaches real nodes, installs, health-checks and rolls back — including in a disconnected site.

### RF-B-3 · Ring orchestration, progressive delivery and automatic abort

Severity: High · Area: Bifrost · Depends on: RF-B-2, RF-OBS-1

Prompt

Make progressive delivery operational.

1. Rings as configuration: define ring membership (canary → early → broad →
   production) by node attributes, not a hard-coded list, with soak times and
   promotion criteria per ring.
2. Automatic promotion and abort driven by real signals: health checks, error
   rate, latency, and SLO burn from RF-OBS-1. A ring does not promote until its
   soak passes; a regression aborts and rolls back automatically, and the
   decision evidence is recorded.
3. Blast-radius controls: maximum concurrent nodes, maximum concurrent failures
   before halt, and a global kill switch that stops every in-flight rollout,
   requiring dual control to engage and to release.
4. Dependency-aware ordering: services with a required upgrade order are
   sequenced, and an incompatible version pairing is refused before it is
   attempted.
5. Scheduling: change windows, freeze periods (with a dual-controlled emergency
   override that is loudly audited), and maintenance-window awareness.
6. Reuse this mechanism for model version canaries (RF-MS-3) rather than building
   a second rollout system.

Acceptance criteria

- AC-RF-B-3a — Soak gates promotion. Given a ring whose soak has not elapsed or whose criteria are unmet, when promotion is attempted, then it is refused with the unmet criterion named.

- AC-RF-B-3b — Regression aborts automatically. Given an error-rate or SLO-burn regression in a canary, when it is detected, then the rollout aborts, affected nodes roll back, and the evidence is recorded and alerted.

- AC-RF-B-3c — Blast radius is bounded. Given a rollout with a concurrency limit, when it runs, then no more than that many nodes are ever in flight, and the failure threshold halts it.

- AC-RF-B-3d — Kill switch works. Given several in-flight rollouts, when the kill switch is engaged under dual control, then all halt, and release requires dual control.

- AC-RF-B-3e — Freeze is respected. Given an active freeze, when a rollout is attempted, then it is refused unless an emergency override is exercised, and the override is audited with its justification.

- AC-RF-B-3f — Ordering is enforced. Given services with a required order, when a rollout would violate it, then it is refused before any node is touched.

Done when: rings, soak, auto-abort, kill switch and freeze are implemented and exercised against a real fleet.

### RF-B-4 · Air-gapped bundle workflow, end to end

Severity: High · Area: Bifrost · Depends on: RF-B-1, RF-SC-8

Evidence. bifrost/bundle (228 lines) and tests/ac_b_3.rs implement and prove the bundle format and offline verification. deploy/README.md promises a deploy/air-gap-bundle/ directory that does not exist. The operational workflow — produce, transport, ingest, apply, report back — is undefined.

Prompt

Turn the bundle format into an operational workflow.

1. Produce: `mg-bundle create` assembles a signed bundle from a set of promoted
   artefacts plus their SBOMs, signatures, attestations, the current trust
   anchors, model artefacts, configuration changes and the bundle manifest. It
   supports differential bundles against a stated site baseline so a site with
   most content already present receives only the delta.
2. Transport: define and document the media format, chunking for size-limited
   media, integrity verification per chunk, and a resumable transfer for
   multi-media transfers.
3. Ingest: `mg-bundle apply` at the receiving site verifies the whole chain
   offline against the site's anchors, refuses on ANY failure, applies
   atomically, and produces a signed receipt.
4. Report back: the receipt returns by the same physical path and updates the
   controller's fleet view, so a disconnected site's state is knowable at the
   origin — with an explicit staleness indicator so nobody mistakes an old
   receipt for current truth.
5. Bidirectional: the same mechanism carries audit exports, telemetry and
   incident evidence outward from the disconnected site, subject to marking-based
   egress rules (RF-API-6).
6. Write the runbook and populate deploy/air-gap-bundle/ — or correct
   deploy/README.md (RF-DOC-1).

Acceptance criteria

- AC-RF-B-4a — Full round trip. Given a promoted artefact set, when a bundle is created, physically transported, verified, applied and receipted, then the receiving site runs the new versions and the origin sees the receipt.

- AC-RF-B-4b — Any tamper is refused. Given a bundle with any altered byte, when applied, then it is refused offline with the failure identified, and nothing is applied.

- AC-RF-B-4c — Differential bundles work. Given a site at a known baseline, when a differential bundle is produced, then it contains only the delta and applies to exactly the same result as a full bundle.

- AC-RF-B-4d — Staleness is explicit. Given a site whose last receipt is old, when the fleet view is shown, then the staleness is displayed and the state is not presented as current.

- AC-RF-B-4e — Outbound respects markings. Given an outbound evidence bundle containing content above the permitted marking, when it is produced, then that content is withheld and the withholding is recorded.

- AC-RF-B-4f — Chunked media works. Given a bundle larger than the media, when split and transported, then it reassembles, verifies and applies.

Done when: the round trip is demonstrated with physical media and documented as a runbook.

### RF-B-5 · Release-risk intelligence wired to real evidence

Severity: Medium · Area: Bifrost · Depends on: RF-SC-4, RF-MI-4

Evidence. bifrost/risk (780 lines) implements the A.7 release-risk prompt, the advisor and a gate. Its evidence today is supplied by the caller.

Prompt

Ground the release-risk analysis in real evidence.

1. Feed A.7 real inputs: the actual SBOM diff between the incumbent and the
   candidate, the actual scan findings from RF-SC-4, the actual change set
   (commits, touched subsystems), the actual test and Eval results, and the
   actual recent incident and rollback history for the affected services.
2. Enforce the EV-A7 contract: every risk claim must cite specific evidence; an
   uncited claim is rejected by the output guardrail rather than shown. The
   advisory-only nature is preserved — A.7 informs the gate, humans decide.
3. Make the gate policy explicit and configurable: which risk levels require
   which approvals, which are blocked outright, and how an override is recorded
   (who, why, what they were told).
4. Track calibration: record predicted risk against observed outcome (did it roll
   back? did it incident?) and report the advisor's accuracy over time. An
   uncalibrated risk score is worse than none because it manufactures confidence.
5. Surface it on the Release Console: the risk assessment, its evidence, the
   gate decision, and the calibration history.

Acceptance criteria

- AC-RF-B-5a — Evidence is real. Given a candidate release, when A.7 runs, then its inputs are the real SBOM diff, scan findings, change set and test results, verifiable from the record.

- AC-RF-B-5b — Uncited claims are rejected. Given an A.7 output containing a claim with no evidence citation, when the output guardrail runs, then the response is rejected, not displayed.

- AC-RF-B-5c — The gate is policy, not prose. Given a risk level, when the gate evaluates, then the required approvals follow the configured policy, and an override records who, why and what they were shown.

- AC-RF-B-5d — Calibration is reported. Given accumulated releases, when the Release Console is opened, then predicted-versus-observed risk accuracy is shown.

Done when: A.7 runs on real evidence with citation enforcement; the gate policy is configurable; calibration is tracked.

### RF-B-6 · Configuration and secret delivery

Severity: High · Area: Bifrost · Depends on: RF-B-2, RF-PER-4

Prompt

Deliver configuration and secrets with the same rigour as code.

1. Configuration as a versioned, signed, rollable artefact travelling the same
   rings, with the same verification and the same rollback. A configuration
   change is a release, not an out-of-band edit.
2. Validate before apply: schema validation and a dry-run on the target
   (RF-RT-1's --check-config) before the change takes effect; a node that cannot
   validate does not apply.
3. Secrets are never in configuration artefacts. Deliver references; the node
   resolves them from KMS under its workload identity. A secret value must never
   appear in a bundle, a manifest, a log or a UI.
4. Reload semantics: declare per setting whether it is hot-reloadable or requires
   a restart, and drive restarts through the rollout mechanism so a config change
   cannot cause an unplanned outage.
5. Drift: detect nodes whose effective configuration differs from the intended
   version and report it (feeds RF-RT-7's mg-posture).

Acceptance criteria

- AC-RF-B-6a — Config rolls and rolls back. Given a configuration change, when it is delivered through rings, then it applies progressively and rolls back on failure exactly as code does.

- AC-RF-B-6b — Invalid config never applies. Given a configuration failing validation on a node, when it is delivered, then the node keeps its current configuration and reports the failure.

- AC-RF-B-6c — No secrets in artefacts. Given any configuration artefact, bundle, log or UI surface, when inspected, then no secret value is present — only references.

- AC-RF-B-6d — Restarts are orchestrated. Given a change requiring restart, when applied, then restarts flow through the rollout mechanism with availability preserved.

- AC-RF-B-6e — Drift is detected. Given a node whose effective config differs from intent, when posture is checked, then the drift is reported with the differing keys.

Done when: configuration is a first-class rollable artefact; the secrets-never-in-artefacts check is automated.

# K — Heimdall: fusion reality

Status. heimdall/ is ~3 000 lines: the common operating picture with layers, feed gateway, entity fusion, classification, picture-sync, decision workflows and the A.8 option generator with its six Evals. The OperatingPictureScreen (314 lines) is the largest console screen in the tree. What is absent is any real feed, any real geospatial or temporal machinery, and any real-time transport.

### RF-H-1 · Real feed ingestion and normalisation

Severity: High · Area: Heimdall · Depends on: RF-API-6, RF-RT-2

Evidence. heimdall/feed-gateway is 234 lines; FeedsScreen (106 lines) renders fixtures.

Prompt

Ingest real operational feeds.

1. Implement adapters for the realistic feed classes: message streams, sensor
   telemetry, structured event feeds, geospatial position reports, and file-drop
   batches — each with schema normalisation to the internal track/entity model,
   and each declaring its delivery semantics.
2. Ingest robustness: backpressure, bounded buffering, out-of-order and
   late-arriving data with watermarks, duplicate suppression, and per-feed
   quality metrics (rate, gaps, latency, malformed count).
3. Feed authentication and integrity: every feed source is authenticated, and
   where the source supports it, per-message integrity is verified. An
   unauthenticated feed is a configuration choice that is loudly recorded, not a
   default.
4. Marking at the boundary: a feed declares the markings of the data it carries,
   and every derived track, entity and picture element inherits them. Test that
   a lower-clearance operator cannot see a picture element derived from a
   higher-marked feed.
5. Feed health as an operational surface: gap detection, staleness, and an alert
   when a feed the picture depends on stops — a silently dead feed is the most
   dangerous failure in a fusion system, because the picture looks fine.

Acceptance criteria

- AC-RF-H-1a — Real feeds ingest and normalise. Given each supported feed class, when connected to a real source, then messages normalise into tracks and entities with lineage to the source message.

- AC-RF-H-1b — Out-of-order data is handled. Given late and out-of-order reports, when ingested, then the resulting picture matches in-order ingestion of the same data.

- AC-RF-H-1c — Markings propagate to the picture. Given a high-marked feed, when a lower-clearance operator views the picture, then the derived elements are not visible and their absence does not leak their existence.

- AC-RF-H-1d — Dead feeds are loud. Given a feed that stops, when the staleness threshold passes, then an alert fires and the picture marks the affected area as degraded rather than showing stale data as current.

- AC-RF-H-1e — Duplicates are suppressed. Given duplicated messages, when ingested, then tracks are not duplicated.

Done when: each feed class ingests from a real source; the dead-feed alert and degraded-picture indication are demonstrated.

### RF-H-2 · Entity resolution, tracking and correlation at scale

Severity: High · Area: Heimdall · Depends on: RF-H-1, RF-PER-3

Evidence. heimdall/fusion (312 lines) and heimdall/classify (237 lines) implement correlation and classification.

Prompt

Make fusion algorithmically real and operationally honest.

1. Entity resolution: probabilistic matching across feeds with configurable
   thresholds, explicit confidence scores, and a human-adjudication path for
   ambiguous matches. Every merge and split is recorded and reversible — an
   incorrect merge in an operating picture is an operational hazard, so undo is
   not optional.
2. Tracking: state estimation over time (a Kalman-class filter or equivalent
   appropriate to the domain), track initiation, maintenance, coasting through
   gaps, and termination — with the uncertainty exposed, not hidden.
3. Confidence is visible everywhere: the picture must never render an inferred
   position or identity with the same visual weight as an observed one. Design
   this into the design system (RF-DOC-6) so it is consistent.
4. Provenance: every entity attribute traces to the source reports supporting it,
   and the UI can drill from a picture element to its evidence.
5. Scale: 10^5 concurrent tracks with sub-second update propagation; publish and
   gate the envelope.
6. Classification: derive and propagate classification from constituent sources
   using the aggregation rule — a fusion of unclassified sources may itself be
   classified, and the system must apply the rule rather than assume the maximum
   of the inputs.

Acceptance criteria

- AC-RF-H-2a — Merges are reversible and audited. Given an incorrect merge, when it is split, then the prior entities are restored and both operations are audited.

- AC-RF-H-2b — Uncertainty is visible. Given an inferred or coasted track, when rendered, then its uncertainty is visually distinct from an observed position, and the distinction is defined in the design system.

- AC-RF-H-2c — Evidence is reachable. Given any entity attribute, when an operator drills in, then the supporting source reports are listed with timestamps and feeds.

- AC-RF-H-2d — Aggregation classification is applied. Given a fusion whose aggregate classification exceeds its inputs', when it is produced, then the aggregate marking is applied and enforced.

- AC-RF-H-2e — Scale envelope holds. Given 10^5 concurrent tracks, when updates flow, then propagation latency stays within the published bound.

Done when: resolution, tracking and aggregation-classification are implemented; the uncertainty visual language is in the design system; scale is proven.

### RF-H-3 · Real-time picture synchronisation across sites and clients

Severity: High · Area: Heimdall · Depends on: RF-API-3, RF-PER-5

Evidence. heimdall/picture-sync (218 lines) implements sync; PictureSyncScreen (127 lines) renders fixtures.

Prompt

Make one picture, everywhere, provably.

1. Real-time transport: push picture deltas to every connected client and peer
   site with bounded latency, backpressure and reconnect-with-resume. Full-state
   resynchronisation is available and bounded, so a client can always recover.
2. Convergence: define and prove the consistency model. Two sites receiving the
   same events in different orders must converge to the same picture, and a test
   must demonstrate it under partition and reordering.
3. Degraded and disconnected operation: a site that loses its peer link continues
   with local feeds, marks the picture as degraded with the exact scope of what
   is stale, and reconciles deterministically on reconnection — with conflicts
   surfaced to a human where they are operationally significant, not
   auto-resolved.
4. Bandwidth adaptation: delta compression, per-client filtering by area of
   interest and clearance, and rate adaptation for constrained links. A client
   never receives elements above its clearance, and the filtering happens at the
   server.
5. Clock discipline: picture times use a monotonic, skew-aware model (RF-RT-4);
   a site with untrusted time marks its contributions accordingly.

Acceptance criteria

- AC-RF-H-3a — Convergence under reordering and partition. Given two sites receiving the same events in different orders, and a partition that heals, when they reconcile, then their pictures are identical.

- AC-RF-H-3b — Degradation is explicit and scoped. Given a lost peer link, when the picture is viewed, then it shows degraded status naming exactly which sources are stale, and continues serving local feeds.

- AC-RF-H-3c — Clearance filtering is server-side. Given a client below the clearance of some elements, when it syncs, then those elements are never transmitted, verified by inspecting the wire.

- AC-RF-H-3d — Resume is lossless. Given a client that disconnects and reconnects, when it resumes, then it receives exactly the missed deltas or a bounded full resync, with no gaps or duplicates.

- AC-RF-H-3e — Constrained links degrade gracefully. Given a low-bandwidth link, when sync runs, then it adapts rate and filters by area of interest while preserving correctness.

Done when: convergence under partition is proven by test; degraded scoping and server-side clearance filtering are demonstrated.

### RF-H-4 · Decision workflows and course-of-action support

Severity: High · Area: Heimdall · Depends on: RF-MI-4, RF-H-2

Evidence. heimdall/workflow (358 lines) and heimdall/decision-support (871 lines) implement workflows and the A.8 option generator with six Evals (EV-A8-cited/-grounded/-ranked/-neutral/-insuff/-advisory).

Prompt

Make decision support operational and provably advisory.

1. Workflow engine: definable multi-step workflows with roles, approvals,
   deadlines, escalation on timeout, delegation, parallel and conditional
   branches, and full audit. Workflows are versioned; a running instance
   completes on the version it started with.
2. A.8 on real grounding: options are generated from the real picture and real
   fabric evidence, with every option citing the evidence supporting it. Enforce
   EV-A8 in production, not only in tests: an uncited or ungrounded option is
   rejected by the output guardrail; ranking must be explained; the output must
   be neutral in presentation; insufficiency must produce an explicit
   "insufficient evidence" rather than a speculative option.
3. Advisory is structural: the system cannot execute a course of action. Options
   flow into a workflow where a human decides; the decision, the decider, the
   options shown and the evidence they were shown are all recorded. Add a test
   asserting no code path exists from option generation to execution.
4. Decision lineage: reconstruct any past decision completely — the picture state
   at the time, the options presented, the evidence, the model and prompt
   versions, who decided and when. This is what the Decision Lineage screen must
   show.
5. Time-critical operation: options generate within an operationally meaningful
   latency budget or explicitly report that they cannot, rather than arriving too
   late to matter.

Acceptance criteria

- AC-RF-H-4a — No execution path. Given the source tree, when traced from option generation, then no path reaches an executing action without an intervening recorded human decision.

- AC-RF-H-4b — Uncited options are rejected. Given generated options where one lacks evidence citations, when the guardrail runs, then the response is rejected rather than displayed.

- AC-RF-H-4c — Insufficiency is stated. Given insufficient grounding, when options are requested, then the system states insufficiency and offers no speculative option.

- AC-RF-H-4d — Decisions are reconstructible. Given a past decision, when its lineage is opened, then the picture state, options, evidence, model and prompt versions, decider and time are all shown.

- AC-RF-H-4e — Escalation works. Given a workflow step past its deadline, when the deadline passes, then it escalates per definition and the escalation is audited.

- AC-RF-H-4f — Latency budget is honoured or reported. Given the option-generation budget, when it cannot be met, then the system reports it rather than returning late.

Done when: the no-execution-path test is green; A.8 runs on real grounding with EV-A8 enforced in production; lineage reconstruction works.

### RF-H-5 · Geospatial and temporal capability

Severity: Medium · Area: Heimdall · Depends on: RF-H-2

Evidence. No geospatial machinery exists anywhere: no coordinate systems, no projections, no spatial indexing, no map rendering. OperatingPictureScreen draws an abstract layout.

Prompt

Add the geospatial and temporal capability a common operating picture requires.

1. Coordinate handling: geodetic and projected coordinate systems, datum
   transformations, and explicit precision and accuracy metadata. Never store or
   display a position without its reference frame.
2. Spatial indexing and query: bounding-box, radius, polygon containment and
   nearest-neighbour over 10^5+ entities with sub-second response.
3. Map rendering in the console: vector tiles served from within the enclosure
   (never an external tile provider — that would be both an egress violation and
   an intelligence leak about what is being viewed), with offline basemaps
   delivered by the Bifrost bundle path, layer control, and the design system's
   visual language for markings and confidence.
4. Temporal: time-slider replay of the picture, temporal queries ("what did we
   believe at 14:32"), and a clear distinction between event time and
   observation time throughout.
5. Accessibility: the picture must be operable without a mouse and
   comprehensible without colour alone — a map is where accessibility is most
   often abandoned, and where the operational cost of abandoning it is highest
   (RF-UI-3).

Acceptance criteria

- AC-RF-H-5a — No unreferenced positions. Given any stored or displayed position, when inspected, then it carries its coordinate reference system and accuracy.

- AC-RF-H-5b — Spatial queries scale. Given 10^5 entities, when bounding-box, radius, polygon and nearest-neighbour queries run, then each returns within the published bound.

- AC-RF-H-5c — No external tile requests. Given the console rendering a map, when network activity is inspected, then no request leaves the enclosure.

- AC-RF-H-5d — Time travel in the picture. Given a past instant, when selected on the time slider, then the picture shows what was believed at that instant, distinguishing event from observation time.

- AC-RF-H-5e — Map is accessible. Given keyboard-only operation and a screen reader, when the picture is used, then every layer, entity and control is reachable and announced, and no information is conveyed by colour alone.

Done when: in-enclosure map rendering works offline; spatial and temporal queries meet their envelopes; the accessibility audit passes.

### RF-H-6 · Alerting, watch conditions and operator attention management

Severity: Medium · Area: Heimdall · Depends on: RF-H-2, RF-OBS-4

Prompt

Manage operator attention as a first-class concern.

1. Watch conditions: operator-defined rules over the picture (entity enters
   area, track crosses threshold, feed goes stale, classification changes),
   evaluated continuously with bounded latency.
2. Alert presentation: prioritised, deduplicated, grouped, and acknowledgeable,
   with an explicit design that resists alert fatigue — the failure mode of every
   fusion system. Measure acknowledgement rates and time-to-acknowledge and treat
   a low rate as a defect in the alert, not the operator.
3. Handover: a shift handover surface summarising what changed, what is
   outstanding, what was acknowledged and by whom — recorded and auditable.
4. Suppression is time-boxed and audited, with automatic expiry and a visible
   indicator that something is suppressed.
5. Multi-operator awareness: who is viewing what, who has acknowledged what, and
   who has taken which decision — so two operators do not silently duplicate or
   contradict each other.

Acceptance criteria

- AC-RF-H-6a — Watch conditions fire promptly. Given a defined condition, when the picture satisfies it, then the alert fires within the stated latency.

- AC-RF-H-6b — Fatigue is measured. Given accumulated alerts, when the alert-quality report is opened, then acknowledgement rate and time-to-acknowledge are shown per alert type.

- AC-RF-H-6c — Suppression expires visibly. Given a suppressed alert, when suppressed, then an indicator is visible and the suppression expires automatically; both are audited.

- AC-RF-H-6d — Handover is complete and recorded. Given a shift change, when handover is produced, then it lists changes, outstanding items and acknowledgements, and is retained as an auditable record.

- AC-RF-H-6e — Concurrent operators see each other. Given two operators on the same area, when one acknowledges or decides, then the other sees it without refreshing.

Done when: watch conditions, fatigue measurement, handover and multi-operator awareness are implemented and exercised.

# L — Admin Control Panel depth

Status. The admin backend is the most complete product: 3 466 lines across eight crates covering role-separated identity with no super-admin, risk-tiered dual control, time-boxed grants, policy simulation using the real PDP, GitOps configuration, break-glass with alerting, a PQ-signed audit ledger, service identity, and the three admin AI prompts with their Evals. All 13 AC-AD-* pass. The gap is that the console is wired to AdminMock and the backend has no process, so none of it is reachable by a human.

### RF-AD-1 · Wire the Admin console to the real admin backend

Severity: High · Area: Admin · Depends on: RF-API-3, RF-IAM-3 · Blocks: RF-AD-2..7

Evidence. products/admin/ui/src/main.tsx:17 — const gateway: AdminGateway = new AdminMock();. sdk/ts/src/products/admin.ts is 623 lines of interface plus fixtures. The admin crates have no binary.

Prompt

Make the Admin console operate the real enclosure.

1. Stand up the admin backend as a service (RF-RT-1) exposing the AdminGateway
   surface over the RF-API-2 RPC layer and the RF-API-3 edge.
2. Replace AdminMock with the real client. Every one of the eight screens
   (Overview, IAM, Approvals, Registry, Config, Ledger, BreakGlass, Copilot)
   must read and write real state.
3. Enforce the admin panel's own constraint: it COMPOSES subsystem APIs and is
   bound by the same policy and audit — no privileged bypass. Add a test proving
   the admin service has no capability a suitably-roled operator could not
   exercise through the subsystem's own API.
4. Every mutating action from the console flows through the existing dual-control
   and simulation machinery — which already exists and is tested; it must now be
   reachable from the UI, not only from Rust tests.
5. Delete the admin fixtures once every screen is live.

Acceptance criteria

- AC-RF-AD-1a — Every screen is live. Given the running enclosure, when each admin screen is opened, then it displays real state and its actions affect real subsystems.

- AC-RF-AD-1b — No privileged bypass. Given the admin service, when its capabilities are compared with the subsystem APIs, then it holds none a suitably-roled operator lacks, proven by test.

- AC-RF-AD-1c — Dual control is reachable from the UI. Given a high-risk action initiated in the console, when it is submitted, then it enters the real dual-control flow and cannot complete without a second, distinct approver.

- AC-RF-AD-1d — Everything is audited. Given any console action — committed, denied or simulated — when the ledger is queried, then an entry exists (this is AC-AD-6, now exercised through the UI).

- AC-RF-AD-1e — Fixtures are gone. Given the admin console build, when inspected, then no fixture data is bundled.

Done when: all eight screens operate the real backend; the no-bypass test is green; fixtures are deleted.

### RF-AD-2 · Break-glass: end-to-end operational flow

Severity: High · Area: Admin · Depends on: RF-AD-1, RF-IAM-1, RF-OBS-4

Evidence. admin/breakglass (352 lines) implements windows and an in-memory alerter (alert.rs:33 — "A deterministic in-memory alerter (tests / dev)"). BreakGlassScreen is 186 lines of fixtures.

Prompt

Make break-glass a complete, exercised operational capability.

1. Replace the in-memory alerter with real alerting through RF-OBS-4: opening a
   window pages the security on-call immediately, by every configured channel,
   and in an air-gapped site by the local path. An alert that fails to deliver
   escalates; it must be impossible to open a window quietly.
2. Complete the flow in the UI: request with justification, second-approver
   authorisation, explicit scope selection (never blanket), the live countdown,
   the running list of actions taken within the window, voluntary early closure,
   automatic expiry, and the mandatory post-incident review that the window
   cannot be closed administratively without.
3. Constrain the window: actions within it are still policy-evaluated and still
   audited, marked as break-glass, and the scope limits what may be done. A
   break-glass window is elevated access, not unlimited access.
4. Survive restart with the original expiry (AC-RF-PER-4b).
5. Test the whole flow as an exercise, including the alert delivery, and make
   that exercise a scheduled operational drill with a recorded outcome.

Acceptance criteria

- AC-RF-AD-2a — Opening always alerts. Given a break-glass request, when the window opens, then alerts deliver on every configured channel, and a delivery failure escalates. No path opens a window without an alert attempt.

- AC-RF-AD-2b — Scope constrains. Given a window scoped to one subsystem, when an action outside the scope is attempted, then it is denied and audited.

- AC-RF-AD-2c — Expiry is automatic and honest. Given an open window, when its time elapses, then elevated access ends immediately and the expiry is audited; a restart does not extend it.

- AC-RF-AD-2d — Review is mandatory. Given a closed window, when the review is outstanding, then it is prominently outstanding in the console and cannot be dismissed without completion.

- AC-RF-AD-2e — Every action is marked. Given actions within a window, when the ledger is queried, then each is marked as break-glass with the window id.

- AC-RF-AD-2f — The drill runs. Given the scheduled drill, when it executes, then the full flow including alert delivery is exercised and the outcome recorded.

Done when: real alerting is wired; the complete UI flow works; the drill is scheduled and its first run recorded.

### RF-AD-3 · GitOps configuration: real repository integration and drift reconciliation

Severity: Medium · Area: Admin · Depends on: RF-AD-1, RF-B-6

Evidence. admin/config (372 lines) implements a config store with signing. ConfigScreen (166 lines) is fixtures. There is no repository integration.

Prompt

Complete the GitOps loop.

1. Repository integration: read desired configuration from a signed Git
   repository (commit signature verification mandatory — an unsigned commit is
   never applied), with a local mirror for air-gapped sites updated by bundle
   transit.
2. Reconciliation: continuously compare desired against actual, report drift,
   and reconcile per policy (auto-reconcile for declared-safe classes,
   propose-only for anything security-relevant).
3. Change flow: proposed change → automatic validation → policy simulation
   (using admin/sim, which already gives exact fidelity because it is the real
   PDP) → approval → signed commit → progressive rollout (RF-B-6) → verification.
   A configuration change must be as reviewable as a code change.
4. Rollback: revert to any prior configuration version with the same rigour, and
   record why.
5. Secrets: never in the repository. References only, resolved from KMS at the
   node (RF-B-6).

Acceptance criteria

- AC-RF-AD-3a — Unsigned commits never apply. Given an unsigned or invalidly-signed commit, when reconciliation runs, then it is refused and alerted.

- AC-RF-AD-3b — Drift is detected and classified. Given configuration drift, when detected, then it is reported with the differing keys and handled per the class's policy.

- AC-RF-AD-3c — Simulation precedes approval. Given a proposed change, when it reaches approval, then the approver is shown the exact simulated effect, and approval without a simulation result is impossible.

- AC-RF-AD-3d — Rollback works. Given any prior version, when rolled back to, then it applies through the same flow and the reason is recorded.

- AC-RF-AD-3e — Air-gapped sites reconcile. Given a disconnected site, when a configuration bundle transits, then its local mirror updates and reconciliation proceeds offline.

Done when: signed-commit enforcement, drift reconciliation and simulation-before-approval are live, including offline.

### RF-AD-4 · Approvals, delegation and the operator's work queue

Severity: High · Area: Admin · Depends on: RF-AD-1, RF-IAM-5

Evidence. admin/privilege implements risk tiers, dual control and time-boxed tokens. ApprovalsScreen (155 lines) renders fixtures.

Prompt

Build the approval experience the dual-control machinery deserves.

1. A unified work queue: everything awaiting this operator — approvals, break-
   glass reviews, recertification campaigns, drift items, security alerts,
   expiring grants — in one prioritised, filterable place. An operator should
   never have to visit eight screens to find out what needs them.
2. Approval context: the approver sees WHAT is being requested, WHO requested it,
   WHY (mandatory justification), the simulated effect, the risk tier and its
   basis, the requester's recent history, and what happens if they decline.
   Approving without seeing the simulated effect must be impossible.
3. Separation of duties enforced at approval time: the requester can never
   approve; conflicting-role holders cannot approve each other's requests; and
   an attempt is refused and audited.
4. Delegation with an audit trail: time-boxed, scoped, revocable, and the
   delegate's actions attributed to both delegate and delegator.
5. Expiry and escalation: requests expire; approaching expiry escalates;
   expired requests are recorded as expired, never silently dropped.
6. Notifications through RF-API-6 with an air-gapped local path.

Acceptance criteria

- AC-RF-AD-4a — One queue. Given an operator with pending items of every type, when they open the console, then all appear in one prioritised queue.

- AC-RF-AD-4b — Blind approval is impossible. Given an approval request, when the approver acts, then they have been shown the simulated effect; no path permits approval without it.

- AC-RF-AD-4c — Self-approval is refused. Given a requester attempting to approve their own request, when they try, then it is refused and audited.

- AC-RF-AD-4d — Delegation is attributed. Given a delegated approval, when the ledger is queried, then both delegate and delegator are recorded.

- AC-RF-AD-4e — Expiry is explicit. Given an unactioned request past its deadline, when it expires, then it is recorded as expired and the requester is notified.

Done when: the unified queue is live; blind approval is structurally impossible; delegation and expiry are exercised.

### RF-AD-5 · Governance surfaces: policy authoring, markings, purposes and retention

Severity: High · Area: Admin · Depends on: RF-AD-1, RF-PER-6

Evidence. crypto/policy implements the PDP; admin/sim simulates changes against it. PoliciesScreen (230 lines, Midgard console) and RegistryScreen (208 lines, Admin) render fixtures. There is no authoring experience.

Prompt

Give governance a first-class authoring and administration surface.

1. Policy authoring: create, edit, version, review and simulate policy rules with
   validation, conflict detection (rules that can never fire, rules that
   contradict), and a plain-language explanation of each rule's effect generated
   by A.AD2 — whose job is explanation, never authorisation.
2. Marking and clearance administration: define the marking lattice, the
   clearance levels, the dominance relations and the aggregation rules, with
   validation that the lattice is well-formed and simulation of any change.
3. Purpose administration: define lawful purposes, which roles may assert them,
   and which data classes each permits — feeding the session purpose binding
   from RF-IAM-3.
4. Retention and legal hold administration (RF-PER-6): define, simulate and
   commit retention policies; place and release holds; see what is held and why.
5. Everything here is dual-controlled, simulated before commit, and audited. A
   policy change is the highest-blast-radius action in the platform and must feel
   like it — the existing HIGH_BLAST_GRANTS threshold in admin/sim should surface
   prominently in the UI.

Acceptance criteria

- AC-RF-AD-5a — Authoring with conflict detection. Given a rule that can never fire or contradicts another, when it is authored, then the conflict is reported before commit.

- AC-RF-AD-5b — Blast radius is prominent. Given a change exceeding the high-blast threshold, when it is reviewed, then the console displays the scale prominently and requires explicit acknowledgement.

- AC-RF-AD-5c — Lattice changes are validated and simulated. Given a marking-lattice change, when proposed, then well-formedness is validated and the access effect is simulated before commit.

- AC-RF-AD-5d — A.AD2 explains, never decides. Given the explanation shown to an approver, when the code path is inspected, then the explainer has no influence on the authorisation decision, and its output is labelled as explanation.

- AC-RF-AD-5e — Retention is administrable. Given retention policies and holds, when administered through the console, then changes are simulated, dual-controlled and audited.

Done when: authoring, lattice, purpose and retention surfaces are live with simulation and dual control.

### RF-AD-6 · Operational overview: platform health, posture and integrity

Severity: High · Area: Admin · Depends on: RF-OBS-1, RF-OBS-5, RF-RT-7

Evidence. OverviewScreen (134 lines) renders fixtures.

Prompt

Make the Overview screen the enclosure's true operational picture.

1. Compose live signals: service health and versions (RF-OBS-5), SLO attainment
   and error budgets (RF-OBS-1), security posture deviations (RF-RT-7's
   mg-posture), audit chain verification status (RF-PER-2), storage capacity and
   scrub findings (RF-PER-8), certificate and key expiry horizons (RF-SC-8,
   RF-IAM-6), supply-chain verification failures, open break-glass windows,
   pending approvals, active incidents and reconciliation divergences.
2. Rank by what needs attention, not by category. The top of this screen is the
   most valuable real estate in the product; it must answer "is anything wrong,
   and what should I do first".
3. Every item drills through to the surface that resolves it, and carries its
   runbook link.
4. Time horizons: show what will break — expiring certificates, filling disks,
   exhausting budgets — with enough lead time to act.
5. Air-gapped sites show their own state plus the staleness of anything received
   by bundle transit, so nothing old is mistaken for current.

Acceptance criteria

- AC-RF-AD-6a — Every signal is live. Given the Overview screen, when opened, then every element derives from a live source and no fixture remains.

- AC-RF-AD-6b — Attention-ranked. Given multiple conditions of differing severity, when the screen renders, then the most urgent is first with its recommended action.

- AC-RF-AD-6c — Drill-through works. Given any item, when selected, then it navigates to the resolving surface with context preserved and its runbook linked.

- AC-RF-AD-6d — Lead time is given. Given a certificate expiring in 30 days or a disk filling in 14, when the screen renders, then both appear with their horizon.

- AC-RF-AD-6e — Staleness is explicit. Given an air-gapped site, when the screen renders, then every bundle-derived element shows its age.

Done when: the screen is fully live, attention-ranked, and drills through with runbooks.

### RF-AD-7 · Admin copilot and audit investigation, on real data

Severity: Medium · Area: Admin · Depends on: RF-AD-1, RF-MI-4, RF-PER-2

Evidence. admin/ai-assist (1 133 lines) implements A.AD1 (copilot), A.AD2 (simulation explainer) and A.AD3 (audit investigator) with their Evals; copilot.rs:18 notes "A deterministic copilot returning a fixed JSON response (the Mimir stand-in)". CopilotScreen (143 lines) and LedgerScreen (148 lines) render fixtures.

Prompt

Wire the three admin AI touchpoints to the real model plane and real data.

1. A.AD1 copilot: grounded in the real enclosure state, strictly advisory. It may
   draft a change; it may never apply one. It must refuse bypass requests
   ("disable dual control", "grant me admin") and must propose the least-
   privilege option — the EV-AD1 Evals for advisory, bypass, scope and
   least-privilege must run in production, not only in tests.
2. A.AD3 audit investigator: read-only over the real audit ledger, with every
   finding citing specific audit sequence numbers an investigator can verify
   independently. It surfaces patterns; it draws no conclusions about intent. Add
   a test that the investigator has no write capability of any kind.
3. Investigation UX: natural-language query over the ledger, results with
   citations, timeline reconstruction, actor and resource pivoting, and export of
   a signed evidence bundle (RF-PER-2) for external review.
4. The copilot's own actions are audited: every prompt, every response, every
   drafted change and whether the operator accepted it.
5. Governance: the copilot runs under the operator's own clearance and purpose —
   it can never see or surface anything the operator could not.

Acceptance criteria

- AC-RF-AD-7a — Bypass is refused. Given a request to disable a control or self-elevate, when the copilot responds, then it refuses, explains, and the attempt is audited.

- AC-RF-AD-7b — Advisory is structural. Given the source tree, when traced from copilot output, then no path reaches an applied change without an operator action.

- AC-RF-AD-7c — Findings are verifiable. Given an investigation finding, when its cited sequence numbers are checked directly against the ledger, then they support the finding.

- AC-RF-AD-7d — Investigator is read-only. Given the investigator's capability set, when inspected, then it holds no write capability; a test attempting a write fails.

- AC-RF-AD-7e — Clearance is inherited. Given an operator without clearance for some records, when they use the copilot or investigator, then those records are neither surfaced nor summarised.

- AC-RF-AD-7f — Evidence exports verify externally. Given an exported investigation bundle, when verified on an unrelated machine, then its signature and contents validate.

Done when: all three touchpoints run on the real model plane and real ledger with their Evals enforced in production.

# M — UI platform foundations

Status. The visual layer is strong: 28 design-system components with tokens, theme scopes, a shared ConsoleShell with responsive drawers, and 45 screens across six consoles totalling ~7 200 lines, each a faithful build of its design kit. What is missing is everything underneath the pixels. A scan of all products/*/ui/src plus ui/ finds 7 files containing any aria- attribute or role=, zero error boundaries, zero i18n, zero authentication surfaces, and zero tests of any kind. AC-C-11 declares WCAG 2.2 AA conformance for the shells; the consoles make no such claim and would not meet it.

### RF-UI-1 · Authentication, session and identity in the console shell

Severity: Critical · Area: UI · Depends on: RF-IAM-1, RF-IAM-2, RF-IAM-3 · Blocks: every other UI item

Evidence. No console has a login route, a session, a logout, or a token. products/*/ui/src/app/routes.tsx route straight into the console. ConsoleShell.tsx (262 lines) renders navigation with no identity concept.

Prompt

Add the authentication layer every console currently lacks.

1. Login: a designed sign-in surface using the design system — WebAuthn primary,
   the enclosure's own relying party, with a clear, honest failure state that
   never reveals whether an account exists. Include the classification banner and
   the enclosure identity so an operator knows which enclosure they are signing
   into.
2. Purpose selection at sign-in (RF-IAM-3): choose from the purposes this
   operator is entitled to; bind it to the session; display it persistently in
   the shell chrome; make changing it an explicit, audited act.
3. Session state in the shell: the operator's identity, roles, clearance and
   purpose visible at all times (this is governance chrome, not decoration);
   idle-timeout warning with the ability to extend; automatic sign-out on
   absolute expiry with unsaved-work protection.
4. Step-up: when an action requires it, present the step-up challenge inline —
   the operator must never lose their place or their form state to authenticate.
5. Route protection: unauthenticated access to any console route redirects to
   sign-in preserving the intended destination; insufficient authorisation shows
   a designed "not permitted" state that does not leak the resource's existence.
6. Sign-out: explicit, terminating the server-side session, clearing all client
   state including caches, and returning to sign-in.
7. Multi-console coherence: signing into one console gives a session usable
   across all six, without a second sign-in, and signing out ends it everywhere.

Acceptance criteria

- AC-RF-UI-1a — Sign-in works and reveals nothing. Given the console, when an operator signs in with a security key, then they reach the console; and when an unknown identity attempts sign-in, then the failure is indistinguishable from a wrong-credential failure in message and timing.

- AC-RF-UI-1b — Context is always visible. Given any screen, when rendered, then identity, clearance and purpose in force are visible in the chrome and match the server's view.

- AC-RF-UI-1c — Step-up preserves work. Given a half-completed form requiring step-up, when the operator authenticates, then the form state is intact and the action proceeds.

- AC-RF-UI-1d — Routes are protected. Given an unauthenticated visit to a deep route, when the operator signs in, then they arrive at the originally requested route.

- AC-RF-UI-1e — Idle warning and expiry. Given an idle session approaching timeout, when the threshold is reached, then a warning appears with an extend option, and on expiry the operator is signed out with unsaved work protected.

- AC-RF-UI-1f — Sign-out is complete. Given sign-out, when it completes, then the server session is gone, all client caches are cleared, and browser-back does not reveal previously loaded data.

- AC-RF-UI-1g — One session, six consoles. Given a session established in one console, when another is opened, then no second sign-in is required; and when sign-out occurs, then all consoles are signed out.

Done when: every console requires authentication; the shell shows governance context; step-up is inline and preserves state.

### RF-UI-2 · Error, loading, empty and degraded states across every screen

Severity: High · Area: UI · Depends on: RF-UI-1

Evidence. useAsync in ui/shared/src/DataProvider.tsx exposes {data, loading, error, reload}, but no ErrorBoundary exists anywhere in the tree, and screens render assuming data arrives.

Prompt

Give every screen a complete state model.

1. Error boundaries at the app, route and panel level, so one failing panel never
   blanks a console. Each boundary shows a designed error state with what failed,
   the correlation id (RF-RT-3) the operator can quote to support, a retry, and a
   path back to safety. Boundary trips are reported to telemetry.
2. Define and implement, for every screen and every data-bearing panel, the five
   states: loading (skeletons matching the final layout, not spinners),
   empty (with a designed explanation and, where applicable, the action that
   creates the first item), error (typed and actionable — distinguish "not
   permitted" from "not found" from "service unavailable" from "timed out"),
   partial (some panels loaded, some failed), and degraded (stale, truncated, or
   filtered-by-clearance data, clearly labelled).
3. Governance-specific states are first-class, because in this product they are
   common and meaningful: not-cleared (this data exists but you may not see it —
   or, where existence itself is protected, the indistinguishable not-found),
   human-gate-required (with the approval path), purpose-mismatch (with the
   purpose that would permit it), and redacted (showing that redaction occurred
   without revealing what was redacted).
4. Truncation and staleness are never silent: a result capped by a limit
   (RF-PER-3) or data older than a freshness threshold (RF-F-3) must say so
   inline.
5. Retry semantics in the UI must match the server's retryability flag — never
   offer retry for a permanent failure, and never auto-retry a mutation.
6. Write a state matrix in docs/dev/design/ui-states.md and audit all 45 screens
   against it.

Acceptance criteria

- AC-RF-UI-2a — A panel failure is contained. Given one panel whose data source fails, when the screen renders, then the rest of the screen works and the failed panel shows a designed error with a correlation id and retry.

- AC-RF-UI-2b — All five states exist everywhere. Given the state matrix, when all 45 screens are audited, then every data-bearing panel implements loading, empty, error, partial and degraded.

- AC-RF-UI-2c — Governance states are distinct and safe. Given a not-permitted resource, when it is requested, then the UI shows the correct governance state — and where existence is protected, it is indistinguishable from not-found.

- AC-RF-UI-2d — Truncation and staleness are labelled. Given a truncated result or stale data, when rendered, then the limitation is stated inline with the cause.

- AC-RF-UI-2e — Retry matches semantics. Given a permanent failure, when rendered, then no retry is offered; given a transient one, then retry is offered and works.

- AC-RF-UI-2f — Boundaries are reported. Given a boundary trip, when it occurs, then it appears in telemetry with the correlation id and component.

Done when: the state matrix exists and all 45 screens pass the audit; boundaries are in place at three levels.

### RF-UI-3 · Accessibility to WCAG 2.2 AA across all six consoles

Severity: High · Area: UI · Depends on: RF-UI-2 · Blocks: RF-CMP-6

Evidence. Across ~7 200 lines of console TSX and the shared packages, only 7 files contain any aria- attribute or role= — OperatingPictureScreen, IconButton, Tag, Switch, ConsoleShell, ModeToggle, responsive. Interactive elements are frequently <div onClick> (e.g. the pipeline builder's Node), which is neither focusable nor announced. The accessibility.toml files declare conformance for the shells; nothing declares or verifies it for the consoles.

Prompt

Make the consoles accessible, and keep them that way automatically.

1. Semantics first: every interactive element is a real control (button, link,
   input) or has a correct role, an accessible name, and keyboard operability.
   Replace every `<div onClick>` with an appropriate element. Landmarks
   (banner, navigation, main, complementary, contentinfo) on every page; one h1
   per screen and a correct heading hierarchy; lists as lists; tables with
   headers, captions, and scope; forms with associated labels, descriptions and
   error messages linked by aria-describedby.
2. Keyboard: complete operability with no traps, a visible focus indicator meeting
   contrast requirements, logical focus order, skip-to-content, focus management
   on route change, and correct focus return when a dialog or drawer closes.
3. Screen readers: announce dynamic changes with appropriately-scoped live
   regions — data refresh, validation errors, guardrail verdicts, approval state,
   sync status, alert arrival. Test with NVDA, JAWS and VoiceOver, not only with
   automated tooling.
4. Colour and contrast: verify all tokens in both light and dark modes at AA for
   text and non-text contrast. Critically, this product encodes meaning in colour
   throughout — status pills, markings, risk badges, confidence, sync state,
   secure/warn indicators. Every one of those must have a non-colour cue as well
   (shape, icon, text, pattern), and the design system must make the correct
   pattern the easy one.
5. Motion, zoom and reflow: respect prefers-reduced-motion; support 200% text
   scaling and 400% zoom with reflow and no loss of function; support text
   spacing overrides.
6. WCAG 2.2 additions specifically: focus not obscured, dragging alternatives
   (the pipeline builder and picture layers must be operable without dragging),
   target size minimums, consistent help, and redundant entry avoidance.
7. Automate: axe-core in the component and E2E suites failing CI on any
   violation, plus a per-release manual audit against the full AA checklist,
   recorded in an accessibility conformance report (RF-CMP-6).

Acceptance criteria

- AC-RF-UI-3a — Zero automated violations. Given every screen in both modes, when axe-core runs, then it reports no violations, enforced in CI.

- AC-RF-UI-3b — Keyboard-complete. Given keyboard-only operation, when every user flow from Workstream O is attempted, then each completes with no trap and a visible focus indicator throughout.

- AC-RF-UI-3c — Screen-reader usable. Given NVDA, JAWS and VoiceOver, when each flow is attempted, then it completes and every state change is announced.

- AC-RF-UI-3d — No colour-only meaning. Given the interface in greyscale, when every status, marking, risk, confidence and sync indicator is inspected, then each remains distinguishable.

- AC-RF-UI-3e — Zoom and reflow. Given 400% zoom and 200% text scaling, when every screen is viewed, then content reflows without horizontal scrolling and no function is lost.

- AC-RF-UI-3f — Dragging is optional. Given the pipeline builder and picture layer controls, when operated without dragging, then every operation is achievable.

- AC-RF-UI-3g — Conformance is reported. Given a release, when the accessibility conformance report is produced, then it covers every screen against AA with evidence.

Done when: axe-core gates CI at zero violations; the three screen-reader audits pass; the conformance report is published.

### RF-UI-4 · Internationalisation and localisation

Severity: Medium · Area: UI · Depends on: RF-UI-2

Evidence. Zero i18n infrastructure. Every string in all 45 screens is hard-coded English, including the ALL-CAPS mono labels the design system mandates.

Prompt

Externalise every string and support locale properly.

1. Extract all user-facing strings to a message catalogue with stable keys,
   contextual comments for translators, and pluralisation and gender support.
   Include the mono ALL-CAPS labels — uppercasing is a presentation concern and
   must be applied by CSS/locale rules, not baked into source strings, because
   several languages have no case and others uppercase differently.
2. Locale-aware formatting for dates, times, time zones, numbers, units,
   currencies and lists — never string concatenation.
3. Layout resilience: verify with a pseudo-locale that inflates string length by
   ~40% and with the longest real translation; verify RTL (Arabic, Hebrew) with
   correct mirroring of layout, icons and directional affordances.
4. Decide and document what is NOT translated: classification markings, security
   labels and provenance tags are terms of art whose translation could change
   legal meaning. Record the policy and enforce it.
5. Locale selection: per-operator preference persisted server-side, with a
   sensible default; the choice must not alter any security-relevant behaviour.
6. Ship at least one non-English locale end to end to prove the pipeline, and add
   a CI check that no hard-coded user-facing string remains.

Acceptance criteria

- AC-RF-UI-4a — No hard-coded strings. Given the console source, when the CI check runs, then no user-facing literal remains outside the catalogue.

- AC-RF-UI-4b — Pseudo-locale does not break layout. Given the 40%-inflation pseudo-locale, when every screen renders, then no text is clipped, overlapped or truncated without an accessible full value.

- AC-RF-UI-4c — RTL is correct. Given an RTL locale, when every screen renders, then layout, icons and directional controls mirror correctly.

- AC-RF-UI-4d — Formatting is locale-aware. Given a non-English locale, when dates, numbers and lists render, then they follow that locale's conventions.

- AC-RF-UI-4e — Markings are not translated. Given any locale, when classification markings render, then they appear in their canonical form per the documented policy.

- AC-RF-UI-4f — Locale does not change security. Given two locales, when the same operation is attempted, then authorisation outcomes are identical.

Done when: the catalogue is complete, one additional locale ships, and the pseudo-locale and RTL audits pass.

### RF-UI-5 · Navigation, information architecture and cross-console coherence

Severity: Medium · Area: UI · Depends on: RF-UI-1

Evidence. ui/shared/src/nav.ts defines the navigation model and each product has its own routes.tsx. Six consoles are separate Vite applications; there is no cross-console navigation, no unified search, no breadcrumbs, and no deep-linking convention.

Prompt

Make six consoles feel like one platform.

1. A product switcher in the shell for moving between consoles while preserving
   session, purpose and — where meaningful — context (an object selected in the
   fabric should be findable in Heimdall or Forge).
2. Deep linking: every meaningful state is addressable by URL — selected object,
   filter, time range, expanded panel, active tab. Sharing a URL with a colleague
   must reproduce their view, subject to that colleague's own authorisation.
3. Breadcrumbs and hierarchy: consistent location indication and predictable back
   behaviour, including after modal and drawer interactions.
4. Global search across the platform: objects, datasets, pipelines, artefacts,
   entities, policies, identities and audit records — scoped by clearance,
   ranked, with type-ahead and keyboard-first operation.
5. A command palette (keyboard-invoked) for navigation and actions, including
   the governed ones, which route into the same gates as their UI equivalents.
6. Consistent selection, filtering, sorting and pagination patterns across every
   table and list in all six consoles, defined once in the design system.

Acceptance criteria

- AC-RF-UI-5a — Switching preserves session and context. Given an operator working in one console, when they switch, then session and purpose persist and relevant context carries across.

- AC-RF-UI-5b — URLs reproduce state. Given any meaningful screen state, when its URL is opened by another authorised operator, then the same state is reproduced, filtered by that operator's authorisation.

- AC-RF-UI-5c — Search spans and respects clearance. Given global search, when a term is entered, then results span all entity types and exclude anything above the searcher's clearance — including from result counts.

- AC-RF-UI-5d — Command palette is governed. Given an action invoked from the palette, when it executes, then it passes the same gates and audit as the equivalent UI action.

- AC-RF-UI-5e — Patterns are consistent. Given any table across the six consoles, when compared, then selection, filtering, sorting and pagination behave identically.

Done when: the switcher, deep links, global search and command palette are live and consistent across all six.

### RF-UI-6 · Forms, validation and data entry

Severity: Medium · Area: UI · Depends on: RF-UI-2, RF-UI-3

Evidence. The design system has Input, Select and Switch. There is no form framework, no validation model, no dirty-state tracking and no unsaved-change protection — and several screens (Config, Policies, Pipeline Builder, Registry) are fundamentally editing surfaces.

Prompt

Build the form layer these editing surfaces need.

1. A validation model shared with the server contract (RF-API-1), so client
   validation is a fast preview of the server's rules and can never diverge —
   generate the client rules from the contract where possible.
2. Field-level and form-level errors, inline and summarised, associated
   accessibly, focus-managed to the first error on submit, and announced.
3. Dirty tracking, unsaved-change warnings on navigation, autosave for long forms
   where appropriate, and reliable draft recovery after a crash or session
   expiry.
4. Optimistic updates only where safe: never for a governed mutation. A gated
   action shows its pending state honestly until the server confirms, and the
   confirmation includes the audit sequence number.
5. Complex inputs the product actually needs: policy rule builder, marking
   selector honouring the lattice, schedule/cron editor with a plain-language
   preview, DAG editor (RF-F-7), query builder, time-range picker with
   time-zone clarity.
6. Destructive and irreversible actions: typed confirmation naming the target,
   a clear statement of consequence and reversibility, and — where the action is
   irreversible — explicit acknowledgement of that fact (mirroring INV-5 in the
   UI).
7. Missing components in the design system are added there, not invented per
   console (RF-DOC-6).

Acceptance criteria

- AC-RF-UI-6a — Client and server agree. Given an input the server would reject, when it is entered, then the client rejects it identically; and no input the client accepts is rejected by the server for a rule the client knows.

- AC-RF-UI-6b — Errors are accessible and focused. Given a submission with errors, when it fails, then errors are announced, associated with their fields, summarised, and focus moves to the first.

- AC-RF-UI-6c — Work is not lost. Given unsaved changes, when navigation or session expiry occurs, then the operator is warned and the draft is recoverable.

- AC-RF-UI-6d — No optimistic governed mutations. Given a gated action, when submitted, then the UI shows pending until the server confirms and displays the audit sequence on success.

- AC-RF-UI-6e — Irreversibility is acknowledged. Given an irreversible action, when confirmed, then the operator explicitly acknowledged its irreversibility, and that acknowledgement is part of the audited request.

Done when: the form layer is in the design system; all editing screens use it; contract-derived validation is in place.

### RF-UI-7 · Performance, bundle discipline and rendering at scale

Severity: Medium · Area: UI · Depends on: RF-UID-1

Evidence. No code splitting, no virtualisation, no memoisation strategy and no performance budget. Screens render full result sets from fixtures; against real data (10⁶ objects, 10⁵ tracks, long audit ledgers) they will not hold.

Prompt

Make the consoles fast with real data volumes.

1. Set and enforce budgets: initial bundle size, time to interactive, interaction
   latency (p95), and memory. Fail CI on regression.
2. Route-level code splitting and lazy loading; shared vendor chunking across the
   six consoles; tree-shake the design system so a console pays only for what it
   imports.
3. Virtualise every long list and table — audit ledger, object lists, fleet
   inventory, entity lists, trace lists — with keyboard and screen-reader support
   preserved through virtualisation (this is where naive virtualisation breaks
   accessibility).
4. Server-side pagination, filtering and sorting via RF-API-1's uniform list
   contract; never fetch-all-then-filter-in-the-browser.
5. Streaming surfaces (audit, feeds, agent output, build logs, rollout progress)
   must handle high event rates without unbounded memory: bounded buffers,
   coalescing, and an explicit "paused — N events buffered" state rather than
   silent dropping.
6. Rendering: memoisation where measured to help, avoidance of layout thrash, and
   requestAnimationFrame-driven updates for the operating picture.
7. Measure real user timing in the browser and report it (RF-OBS-1), so the
   budget is checked in production and not only in CI.

Acceptance criteria

- AC-RF-UI-7a — Budgets hold and gate. Given the performance budgets, when CI runs, then a regression beyond tolerance fails the build.

- AC-RF-UI-7b — Large lists stay responsive. Given a 10⁶-row result, when rendered, then scrolling and interaction remain within the latency budget and memory stays bounded.

- AC-RF-UI-7c — Virtualisation preserves accessibility. Given a virtualised table, when navigated by keyboard and screen reader, then every row is reachable and correctly announced with its position in the set.

- AC-RF-UI-7d — High-rate streams are bounded. Given a feed at high event rate, when it runs for an extended period, then memory is bounded and any pause or coalescing is visible to the operator.

- AC-RF-UI-7e — Real user timing is reported. Given production use, when metrics are queried, then real interaction latencies are visible.

Done when: budgets gate CI; virtualisation is in place with accessibility preserved; RUM is reported.

### RF-UI-8 · Styling architecture, CSP compatibility and theming discipline

Severity: Medium · Area: UI · Depends on: RF-API-3

Evidence. Screens are written with large inline style={{…}} objects (e.g. PipelineBuilderScreen's Node component). This blocks a strict CSP (style-src without unsafe-inline), makes the design system's tokens bypassable, and makes theming and high-contrast modes hard to guarantee.

Prompt

Fix the styling architecture before the CSP forces it.

1. Move presentation out of inline style objects into a token-driven approach
   compatible with a strict CSP — CSS modules, a compile-time CSS-in-JS with
   static extraction, or plain stylesheets with token variables. Inline styles
   remain acceptable only for genuinely dynamic values (a computed position),
   and those must be delivered via CSS custom properties rather than arbitrary
   declarations.
2. Enforce token usage: a lint rule rejecting raw colour, spacing, radius,
   shadow and font values in application code — everything comes from tokens, so
   the design system is genuinely the single source of truth.
3. Reconcile the two token copies. docs/design/tokens/*.css and
   ui/design-system/src/tokens/*.css are parallel files that have drifted (both
   appear in the current working-tree diff). Make one generated from the other,
   with a CI check that fails on divergence (RF-DOC-6).
4. Support the modes the platform needs: light, dark, high contrast, and forced-
   colors, all verified for contrast (RF-UI-3).
5. Verify under the deployed CSP with no relaxation; add a CI check that loads
   every screen under the production CSP and fails on any violation.

Acceptance criteria

- AC-RF-UI-8a — Strict CSP holds. Given the production CSP with no unsafe-inline, when every screen is loaded and exercised, then no violation occurs.

- AC-RF-UI-8b — No raw values. Given application source, when linted, then no raw colour, spacing, radius, shadow or font literal appears.

- AC-RF-UI-8c — Tokens do not drift. Given the two token sets, when CI runs, then divergence fails the build.

- AC-RF-UI-8d — All modes meet contrast. Given light, dark, high-contrast and forced-colors, when audited, then each meets AA for text and non-text contrast.

Done when: inline styles are eliminated from application code; the CSP check and token-drift check gate CI.

### RF-UI-9 · Offline, connectivity and resilience in the browser

Severity: Medium · Area: UI · Depends on: RF-API-3, RF-UI-2

Prompt

Make the consoles behave correctly on imperfect networks.

1. Connectivity awareness: detect online/offline and degraded connectivity;
   show it in the chrome; queue nothing security-relevant while offline —
   a governed mutation must not be optimistically queued in a browser.
2. Reconnection: exponential backoff with jitter for streaming surfaces,
   automatic resume from the last received sequence, and a visible indication of
   reconnecting versus disconnected.
3. Staleness: every screen shows the age of its data, and data past a freshness
   threshold is visually marked stale rather than presented as current.
4. Session survival: a network blip must not sign the operator out or lose their
   work.
5. Read-only offline: cached, clearance-appropriate read-only views may remain
   available offline where useful, clearly labelled with their age, and cleared
   on sign-out (AC-RF-UI-1f).

Acceptance criteria

- AC-RF-UI-9a — Offline is visible and safe. Given connectivity loss, when it occurs, then the chrome shows it and no governed mutation is queued or optimistically applied.

- AC-RF-UI-9b — Streams resume cleanly. Given a dropped stream, when connectivity returns, then it resumes from the last sequence with no gap or duplication, and the transition is visible.

- AC-RF-UI-9c — Staleness is shown. Given data past its freshness threshold, when rendered, then it is marked stale with its age.

- AC-RF-UI-9d — Blips do not sign out or lose work. Given a brief network interruption during form entry, when connectivity returns, then the session and the form state are intact.

- AC-RF-UI-9e — Caches clear on sign-out. Given offline read-only caches, when the operator signs out, then they are cleared and unreachable.

Done when: connectivity states, resume and staleness are implemented across all six consoles.

### RF-UI-10 · Frontend security hardening

Severity: High · Area: UI · Depends on: RF-UI-1, RF-API-3

Prompt

Harden the browser tier.

1. XSS: no dangerouslySetInnerHTML anywhere without a reviewed, sanitised
   exception; sanitise any rendered content that originates from data (object
   properties, audit payloads, agent output, feed content — all of which are
   attacker-influenceable in this product); enforce with a lint rule and a
   CI check.
2. Agent output specifically: model output rendered in the console is untrusted.
   Render it as text or through a strict, allow-listed renderer; never as raw
   HTML; never auto-execute links or embedded content.
3. CSRF: origin checking plus token binding for state-changing requests
   (RF-IAM-2).
4. Clickjacking: frame-ancestors none; verify no console can be framed.
5. Dependency hygiene: the JS/TS dependency graph goes through the same scan and
   licence gate as Rust (RF-SC-4), with lockfile integrity enforced and no
   post-install scripts permitted.
6. Supply chain: subresource integrity for anything not first-party; no CDN
   dependency in a shipped console (note the design-system docs currently load
   React and Babel from unpkg — that is acceptable for the static docs, but must
   never be true of a shipped console; verify).
7. Secrets: no token, key or credential in bundles, source maps, or browser
   storage; verify by scanning built artefacts in CI.
8. Source maps: not published to production, or published to an authenticated
   endpoint only.

Acceptance criteria

- AC-RF-UI-10a — No unsafe HTML. Given the console source, when scanned, then no unreviewed raw-HTML injection exists; agent, feed and object content renders as text or through the allow-listed renderer.

- AC-RF-UI-10b — Injected content is inert. Given an object property or agent output containing a script payload, when rendered, then it displays as text and does not execute.

- AC-RF-UI-10c — No framing. Given an attempt to frame any console, when made, then it is refused.

- AC-RF-UI-10d — JS dependencies are gated. Given the JS dependency graph, when the release scan runs, then advisories and licences are enforced exactly as for Rust.

- AC-RF-UI-10e — No CDN in shipped consoles. Given a built console, when its network requests are inspected, then every asset is first-party.

- AC-RF-UI-10f — No secrets in artefacts. Given built bundles and source maps, when scanned in CI, then no credential material is present.

Done when: the XSS lint and CI checks are green; the injected-content test passes; JS dependencies are gated with Rust.

# N — UI data wiring

Why separate from M. The foundations above are about how the UI behaves. This workstream is about what it shows. Five of six consoles currently show data that does not exist: AdminMock, ForgeMock, MimirMock, BifrostMock, HeimdallMock, ClientMock — 3 131 lines of fixtures in sdk/ts/src/products/. Only products/midgard/ui can be pointed at a real edge, via VITE_GATEWAY=http, and only for 15 endpoints.

### RF-UID-1 · Replace every mock gateway with a real client

Severity: High · Area: UI data · Depends on: RF-API-3, RF-IAM-3 · Blocks: RF-UID-2..7, RF-UX-*

Evidence. products/{admin,bifrost,clients,forge,heimdall,mimir}/ui/src/main.tsx each construct a *Mock. sdk/ts/src/index.ts:5 describes HttpGateway as "a stub" (it is in fact a real client, but only for the core surface — the comment is stale, see RF-DOC-1).

Prompt

Point every console at real data and remove the mocks from shipped builds.

1. Implement a real HTTP client for each product gateway interface against the
   RF-API-3 edge, generated from the proto contract where possible so the client
   cannot drift from the server.
2. Replace each main.tsx mock construction with the real client. Keep the mocks —
   they are valuable — but move them to a test-only package that no production
   build can import, and add a CI check on built bundles that fails if fixture
   data is present.
3. Handle real-world data properly at every call site: pagination, streaming,
   partial failure, authorisation filtering, truncation, and staleness — the
   mocks return complete, instant, fully-authorised results, so every screen
   currently assumes a world that does not exist.
4. Audit every screen against its real data source: fields the mock invents that
   no API provides must either be implemented server-side or removed from the
   UI. Produce a per-screen reconciliation list before starting, so nothing is
   quietly dropped.
5. Update each product README and each main.tsx comment, which currently describe
   the mock as the present state (RF-DOC-1).

Acceptance criteria

- AC-RF-UID-1a — No mocks in shipped builds. Given any production console bundle, when inspected, then no mock gateway or fixture is present, enforced in CI.

- AC-RF-UID-1b — Every screen shows real data. Given a running enclosure, when each of the 45 screens is opened, then every value derives from a real service.

- AC-RF-UID-1c — No invented fields. Given the per-screen reconciliation, when completed, then every field displayed has a real source, and any removed field is recorded with the reason.

- AC-RF-UID-1d — Real-world conditions are handled. Given paginated, partially-failing, authorisation-filtered and truncated responses, when each screen receives them, then it renders correctly per the RF-UI-2 state matrix.

- AC-RF-UID-1e — Mocks remain for tests. Given the test suite, when it runs, then the mocks are available and used, from a package production cannot import.

Done when: all six consoles run against the real edge; the fixture-in-bundle check is green; the reconciliation list is closed.

### RF-UID-2 · Forge console on real pipelines and data

Severity: High · Area: UI data · Depends on: RF-UID-1, RF-F-1..7

Prompt

Make the seven Forge screens operate the real Forge.

- Datasets: real datasets, versions, branches, schemas, column statistics,
  lineage, quality scorecards and storage footprint; version diff and time-travel
  reads; real preview of real rows under the operator's clearance.
- Connectors: real connector inventory, configuration (credentials via KMS
  references only), live health, test-connection that really connects, schema
  discovery and drift decisions.
- Pipelines / Transform IDE: real definitions, real editing (RF-F-7), real
  validation, real preview through the real engine, real run history with logs
  and metrics, and real cancel.
- Schedules: real schedule definitions, next-run and last-run, SLA and freshness
  state, backfill initiation with progress, pause/resume.
- Data Health: real expectations, real results, real profiling and drift, real
  quarantine inspection and re-processing.
- Projection: real mappings, real simulation before commit, real projection runs
  with progress, real rollback.
Every mutating action passes the real gates and shows its audit sequence.

Acceptance criteria

- AC-RF-UID-2a — Real end-to-end in the console. Given the Forge console, when an operator defines a connector, ingests data, builds a pipeline, runs it, inspects quality and projects to the fabric, then every step operates real services and the fabric shows the projected objects.

- AC-RF-UID-2b — Preview is genuinely computed. Given a transform preview, when shown, then the rows are produced by the real engine from real data under the operator's clearance.

- AC-RF-UID-2c — Runs are cancellable and honest. Given a running pipeline, when cancelled, then execution stops, resources are released, and the run shows as cancelled — never as failed or succeeded.

- AC-RF-UID-2d — Credentials never surface. Given connector configuration, when viewed or exported, then only references appear.

- AC-RF-UID-2e — Projection is simulated first. Given a projection commit, when attempted, then the operator was shown the simulated effect and the commit carries its audit sequence.

Done when: the full Forge journey completes in the console against real services.

### RF-UID-3 · Midgard core console on real platform state

Severity: High · Area: UI data · Depends on: RF-UID-1, RF-OBS-1, RF-OBS-5

Evidence. This console has 11 screens and is the only one with a real transport option, but services/http-gateway/src/data.rs serves seeded state and ObservabilityScreen/ResilienceScreen render SloMetric and RolloutState fixtures.

Prompt

Make all 11 Midgard screens live.

- Object Fabric / Search Around: real types, real instances, real link traversal
  with per-object authorisation and truncation markers, real actions with real
  human gates and real audit sequences, real EXPLAIN for slow queries.
- Audit: the real ledger, streaming, with filtering, chain-verification status
  visible, and evidence export.
- Policies: real rules with real simulation against the real PDP.
- Identity: real identities, roles, entitlements, sessions and recertification
  state.
- Keys / KMS: real key inventory, algorithms, rotation state and expiry horizons
  — never any key material.
- Compute: real jobs, real scheduling state, real resource usage.
- Observability: real metrics, real SLO attainment, real error budgets — remove
  the fixtures entirely.
- Resilience: real rollout state from Bifrost, real replica health from the
  scheduler, real backup and DR status (RF-RES-*).
- SDK: real reflection surface with governed try-it (RF-API-5).

Acceptance criteria

- AC-RF-UID-3a — All 11 screens are live. Given the console, when each screen is opened, then every value comes from a live service and no fixture remains.

- AC-RF-UID-3b — Gated actions really gate. Given an action requiring a human gate, when invoked from Object Fabric, then the real gate is raised and the action completes only after real approval, showing its audit sequence.

- AC-RF-UID-3c — Observability is measured. Given the Observability screen, when opened, then SLO attainment and error budgets are computed from real metrics.

- AC-RF-UID-3d — Chain status is visible. Given the Audit screen, when opened, then the current chain-verification status is shown, and a verification failure is prominent.

- AC-RF-UID-3e — No key material. Given the Keys screen, when inspected including network responses, then no key material is present.

Done when: data.rs seeding is removed and all 11 screens read live services.

### RF-UID-4 · Mimir console on the real model plane

Severity: High · Area: UI data · Depends on: RF-UID-1, RF-MI-1..7

Prompt

Make the seven Mimir screens operate the real AI plane.

- Agent Studio: real agents against real models with real streaming responses,
  real citations resolving to real fabric evidence, real tool proposals entering
  real gates, and real refusals shown with their reason code.
- Model Plane: real registered models, real serving state, real hardware
  placement and the reason for it, real measured latency and throughput (with any
  synthetic value labelled), real quantisation and VRAM accounting, real
  licence restrictions.
- Guardrails: real interception configuration, real recent blocks with category
  and evidence, real false-positive rate against budget, and a probe that runs
  the real guardrail chain.
- Evals: real per-family results with history and trend, and which promotions are
  currently blocked and why.
- Session Traces: real traces from RF-OBS-2 showing the actual assembled prompt
  layers, actual guardrail verdicts, actual gate decisions and actual model and
  prompt versions.
- Feedback: real distilled feedback with provenance, review and revocation.
- Logic Builder: real agent definitions with real tool scoping derived from
  policy, versioned and reviewable.

Acceptance criteria

- AC-RF-UID-4a — Real inference, streamed. Given Agent Studio, when a question is asked, then a real model answers with streamed tokens and citations that resolve to real evidence.

- AC-RF-UID-4b — Traces are real. Given a session trace, when opened, then it shows the actual eight assembled layers, the actual guardrail verdicts and the actual gate decisions for that run.

- AC-RF-UID-4c — Guardrail probe is real. Given the probe, when an injection payload is submitted, then the real chain runs and the real verdict with evidence is shown.

- AC-RF-UID-4d — Evals are real and gate visibly. Given the Evals screen, when opened, then real per-family results are shown along with any blocked promotion and its reason.

- AC-RF-UID-4e — Synthetic values are labelled. Given any figure originating from the reference engine rather than measurement, when displayed, then it is explicitly labelled as such.

Done when: every Mimir screen reflects the real plane, including traces and Evals.

### RF-UID-5 · Bifrost console on the real fleet

Severity: High · Area: UI data · Depends on: RF-UID-1, RF-B-1..6

Prompt

Make the six Bifrost screens operate the real delivery system.

- Artefacts: real registry with real SBOM, signature and attestation detail;
  real verification status; real component search and advisory impact.
- Release Console: real candidates, real A.7 risk assessment with real evidence,
  real gate decisions, real promotion under dual control.
- Channels / Rings: real ring definitions and membership, real soak state, real
  promotion criteria and their current values.
- Fleet: real node inventory from real agents, real installed versions and
  digests, real health, real drift.
- Rollback: real rollback plans, real execution, real per-node outcome.
- Bundles: real air-gap bundle creation, real manifests, real receipts with
  staleness.
Every promotion, rollback and kill-switch action passes real dual control.

Acceptance criteria

- AC-RF-UID-5a — Fleet reflects reality. Given the Fleet screen, when opened, then every node, version and digest matches what the agents actually report.

- AC-RF-UID-5b — Promotion is really gated. Given a promotion to a production ring, when attempted, then real dual control is required and the rollout really begins.

- AC-RF-UID-5c — Risk shows real evidence. Given the Release Console, when a candidate's risk is shown, then the evidence is the real SBOM diff and scan findings, each citable.

- AC-RF-UID-5d — Rollback really rolls back. Given a rollback executed from the console, when it completes, then nodes report the prior version and the outcome is shown per node.

- AC-RF-UID-5e — Bundle receipts and staleness. Given an air-gapped site, when its state is shown, then the last receipt and its age are displayed.

Done when: the console drives a real rollout and rollback against a real fleet.

### RF-UID-6 · Heimdall console on real feeds and the real picture

Severity: High · Area: UI data · Depends on: RF-UID-1, RF-H-1..6

Prompt

Make the six Heimdall screens operate the real fusion system.

- Operating Picture: real tracks and entities on a real in-enclosure map
  (RF-H-5), real-time updates, real confidence and uncertainty rendering, real
  clearance filtering, real layer control, real time-slider replay.
- Feeds: real feed inventory, real health, gap and staleness detection, real
  quality metrics, real markings.
- Entities: real resolved entities with real provenance drill-down, real merge
  and split with audit.
- Workflows: real workflow definitions and instances, real approvals, real
  escalation.
- Decision Lineage: real reconstruction of past decisions with the picture state,
  options, evidence and model/prompt versions.
- Picture Sync: real peer sites, real sync state, real degradation scope, real
  convergence status.

Acceptance criteria

- AC-RF-UID-6a — The picture is live. Given real feeds, when the Operating Picture is open, then it updates in real time within the stated latency and reflects real tracks.

- AC-RF-UID-6b — Clearance filters visibly and safely. Given two operators of differing clearance, when both view the same area, then each sees only what they may, and the lower-clearance view does not reveal that anything is hidden where existence itself is protected.

- AC-RF-UID-6c — Uncertainty is rendered. Given coasted or inferred tracks, when displayed, then their uncertainty is visually distinct.

- AC-RF-UID-6d — Lineage reconstructs. Given a past decision, when opened, then the picture as it was, the options, the evidence and the decider are all shown.

- AC-RF-UID-6e — Degradation is scoped. Given a lost peer link or dead feed, when the picture is viewed, then the degraded scope is explicit and stale data is not shown as current.

Done when: the picture runs live on real feeds with real clearance filtering and real degradation indication.

### RF-UID-7 · Clients console on the real client core

Severity: Medium · Area: UI data · Depends on: RF-UID-1, RF-CL-1

Evidence. products/clients/ui (1 074 lines) renders one ClientApp inside five device frames against ClientMock. It is a demonstration of the shared-core concept, not a client.

Prompt

Decide what this console is, then make it honest.

1. Clarify its purpose in products/clients/ui/README.md: it is either (a) the
   web shell itself — in which case it moves to clients/shells/web and binds the
   real client core via wasm (RF-CL-4) — or (b) a design and demonstration
   harness, in which case it must say so unmistakably in the UI and never be
   presented as a shipping client.
2. If (a): bind the real core over wasm-bindgen; real sync, real key custody,
   real tier selection, real offline behaviour; delete the device frames or move
   them to the design-system documentation.
3. If (b): label it clearly, keep the mock, and exclude it from release artefacts
   so it can never be mistaken for a product.
4. Either way, remove the ambiguity — a demo that looks like a product is a
   liability in a governed platform.

Acceptance criteria

- AC-RF-UID-7a — Purpose is unambiguous. Given the console, when opened, then its nature is unmistakable from the UI itself, not only from a README.

- AC-RF-UID-7b — If a product, it is real. Given the shipping web shell, when used, then it binds the real core, syncs real data, and enforces real key custody.

- AC-RF-UID-7c — If a demo, it cannot ship. Given the release manifest, when inspected, then the demo is absent from shipped artefacts.

Done when: the decision is recorded and implemented; ambiguity is removed.

# O — End-to-end user flows

Why this workstream exists. Workstreams A–N deliver capabilities. This one delivers journeys: the complete paths a real person takes, crossing services, consoles and governance gates, from the first moment to the audited outcome. Every screen in the repo can be individually correct while no journey completes — which is the current state. Each item below is a flow, and its acceptance criteria are written as the journey, not as a feature.

Common requirements for every flow. Each must: complete with keyboard only and with a screen reader (RF-UI-3); render correctly at 400% zoom and on a narrow viewport; show honest loading, empty, error, partial and degraded states throughout (RF-UI-2); be resumable after a network interruption without data loss; write PQ-signed audit lineage at every governed step, correlatable by a single id (RF-RT-3); and be documented as a runbook with screenshots in docs/dev/operations/flows/.

### RF-UX-1 · First-run: enclosure bootstrap and initial administrator

Severity: Critical · Area: User flows · Depends on: RF-DEP-1, RF-IAM-1, RF-AD-1

Evidence. There is no bootstrap path. An installed enclosure has no identities, no trust root, no policy, and no way to create the first one — and this is precisely the flow where a shortcut becomes a permanent backdoor.

Prompt

Design and implement the enclosure bootstrap flow, with no permanent privileged
back door.

1. Trust root ceremony: generate or import the root key material with documented
   custody, split control where policy requires, and produce a signed record of
   the ceremony including who participated.
2. First administrator: enrolled during bootstrap under dual custody (two people
   present), with a WebAuthn credential each, in a role that is scoped and
   auditable — never a super-admin, consistent with the platform's no-super-admin
   design. The bootstrap capability is single-use and is destroyed on completion.
3. Baseline policy: install the default marking lattice, clearance levels,
   purposes and the hardened baseline configuration (RF-RT-7), all recorded.
4. Verification: the flow ends by verifying the enclosure's own posture —
   services healthy, chain genesis written and verifiable, trust anchors loaded,
   posture matching baseline — and displaying it.
5. Everything about the ceremony is written to the audit ledger as its genesis
   entries, so the chain begins with the enclosure's own creation.
6. Design the UI for this: it is the first thing anyone sees, it is performed
   under pressure, and it must be impossible to complete insecurely.

Acceptance criteria

- AC-RF-UX-1a — A fresh enclosure becomes operable. Given a freshly installed enclosure, when two operators complete bootstrap, then both can sign in, the baseline policy is in force, and the posture check passes.

- AC-RF-UX-1b — No single-person bootstrap. Given one operator, when bootstrap is attempted alone, then it cannot be completed.

- AC-RF-UX-1c — The bootstrap path closes. Given a completed bootstrap, when the bootstrap capability is attempted again, then it is refused and the attempt is a security event.

- AC-RF-UX-1d — No super-admin exists. Given the first administrator, when their capabilities are inspected, then they hold a scoped role, and no identity in the system holds unrestricted authority.

- AC-RF-UX-1e — Genesis is auditable. Given the completed bootstrap, when the ledger is verified from genesis, then the ceremony entries are present and the chain verifies.

- AC-RF-UX-1f — Air-gapped bootstrap works. Given no network at any point, when bootstrap runs, then it completes.

Done when: a fresh install reaches an operable, verified state through the flow, twice — once connected, once air-gapped.

### RF-UX-2 · Operator onboarding: enrolment to first productive action

Severity: High · Area: User flows · Depends on: RF-UX-1, RF-IAM-1, RF-IAM-5

Prompt

Implement the flow from "this person should have access" to "this person did
something useful", entirely inside the platform.

1. Request: a manager or delegated administrator requests access for a person,
   specifying roles, clearance, purposes and duration, with a justification.
2. Approve: dual control where the risk tier requires it, with the approver shown
   the simulated effect of the grant (exactly what this person will be able to
   see and do) before approving.
3. Enrol: the person receives an enrolment invitation through a channel that does
   not itself grant access, registers a WebAuthn credential, and — where clearance
   requires it — completes any attestation the deployment mandates.
4. Orient: first sign-in presents what they can access, what their clearance and
   purposes mean in practice, where the governance chrome is, and what is audited.
   This is a security control as much as a courtesy: an operator who does not
   understand the marking model will mishandle data.
5. First action: the operator completes a real, governed action end to end and
   sees its audit entry — so the audit trail is understood from the outset as
   normal, not as surveillance.
6. Time-boxing: where the grant is time-boxed, expiry is visible from day one and
   renewal is a defined flow, not a scramble.

Acceptance criteria

- AC-RF-UX-2a — The journey completes. Given a new person, when the flow runs from request to first governed action, then it completes with every step audited under one correlation id.

- AC-RF-UX-2b — Approval is informed. Given the approver, when they approve, then they were shown the simulated access effect; approval without it is impossible.

- AC-RF-UX-2c — Enrolment does not grant access. Given an intercepted enrolment invitation, when used by anyone other than the intended person, then it does not yield access (bound to a second factor or an in-person step per the deployment's policy).

- AC-RF-UX-2d — Expiry is visible early. Given a time-boxed grant, when the operator signs in, then the expiry is visible, and renewal is reachable before it lapses.

- AC-RF-UX-2e — Comprehension is supported. Given first sign-in, when orientation is shown, then it explains clearance, purpose, markings and audit in the deployment's own terms.

Done when: the flow completes end to end for a new operator and is documented as a runbook.

### RF-UX-3 · Analyst journey: question to grounded, cited, audited answer

Severity: High · Area: User flows · Depends on: RF-UID-3, RF-UID-4, RF-MI-4

Prompt

Implement the flagship journey: an analyst asks a question and gets an answer
they can defend.

1. Ask in natural language in the Mimir console, or start from an object in the
   Midgard console and ask about it in context.
2. The system grounds the question in the object fabric under the analyst's own
   clearance and purpose, assembles the prompt through the eight layers, passes
   the input guardrail, and answers with citations.
3. Every citation resolves: clicking one navigates to the actual object, dataset
   row or audit record that supports the claim, and the analyst can verify it
   themselves. An answer whose citations do not resolve is never shown.
4. The analyst can follow up in a multi-turn session with context preserved
   (RF-MI-5), can search around from any cited object, and can pin findings into
   a working set.
5. Where the analyst asks for something requiring a mutation, the agent proposes;
   the gate is raised; the analyst approves or declines; the mutation executes or
   does not; and the audit shows the whole chain.
6. Export: the analyst produces a shareable, signed artefact containing the
   question, the answer, the citations, the model and prompt versions, and the
   audit references — so the answer is reproducible and defensible later.
7. Refusals are informative: when the model refuses (ungrounded, out of scope,
   policy-denied, guardrail-blocked), the analyst is told which and what they
   could do instead.

Acceptance criteria

- AC-RF-UX-3a — Grounded and cited. Given a question with supporting evidence in the fabric, when asked, then the answer cites specific evidence and every citation resolves to a record the analyst can open.

- AC-RF-UX-3b — Clearance governs the answer. Given evidence above the analyst's clearance, when the question is asked, then that evidence neither appears in the answer nor influences it, and the answer states that grounding was incomplete where that is true.

- AC-RF-UX-3c — Mutations are proposed, never taken. Given a question implying a change, when the agent responds, then it proposes and the change occurs only after an explicit human approval, with both audited.

- AC-RF-UX-3d — Refusals explain. Given each refusal class, when triggered, then the analyst sees which class and a constructive next step.

- AC-RF-UX-3e — Exports are verifiable. Given an exported finding, when verified independently, then its signature validates and its audit references resolve.

- AC-RF-UX-3f — Multi-turn context holds. Given a follow-up question, when asked, then prior turns inform it and the assembled context is visible in the session trace.

Done when: the journey completes against a real model and real fabric, with resolving citations and a verifiable export.

### RF-UX-4 · Data engineer journey: source to governed operational objects

Severity: High · Area: User flows · Depends on: RF-UID-2, RF-F-2, RF-F-6

Prompt

Implement the journey from a raw source to objects an analyst can act on.

1. Connect a source: choose a connector, configure it, supply credentials through
   KMS references, test the connection for real, and discover the schema.
2. Ingest: run the first load, watch real progress, see real row counts and real
   quarantined records with their reasons.
3. Understand: profile the data, see column statistics and inferred types, and
   define expectations — including ones suggested from the profile.
4. Transform: build the pipeline (or ask A.6 in natural language and review the
   proposal), preview on real sampled data, iterate, and commit a versioned
   definition through review.
5. Schedule: define the schedule, its freshness SLA, and its dependencies.
6. Project: map columns to object types, see the simulated effect (how many
   objects created, updated, removed, and samples of each), confirm marking
   propagation, and commit under approval.
7. Verify: see the objects in the Midgard console, confirm their markings, and
   confirm an analyst at the appropriate clearance can find and act on them.
8. Operate: watch the schedule run, see quality results, receive a freshness
   breach alert, and diagnose it from the run log and lineage.

Acceptance criteria

- AC-RF-UX-4a — The journey completes. Given a real source, when the engineer completes all eight steps, then real objects appear in the fabric with correct markings and an analyst can query them.

- AC-RF-UX-4b — Simulation precedes projection. Given the projection commit, when made, then the engineer saw exact counts and samples first.

- AC-RF-UX-4c — Markings propagate correctly. Given a marked source column, when projected, then the object property carries the marking and a lower-clearance analyst cannot see it.

- AC-RF-UX-4d — Failure is diagnosable. Given a failed or late run, when the engineer investigates, then the run log, the failing expectation, the quarantined records and the lineage together identify the cause.

- AC-RF-UX-4e — Nothing is lost silently. Given records failing validation, when the run completes, then they are in quarantine with reasons and the run reports partial success explicitly.

Done when: the full journey completes against a real source and produces governed objects.

### RF-UX-5 · Release journey: commit to production, with rollback

Severity: High · Area: User flows · Depends on: RF-SC-5, RF-UID-5, RF-B-3

Prompt

Implement the journey from a merged change to a verified production deployment —
and back out of it.

1. Build: the change is built reproducibly, SBOM'd, scanned, signed and verified
   by the gate, and the engineer can see each stage's result and evidence.
2. Register: the artefact appears in the Bifrost registry with its full evidence
   chain.
3. Assess: A.7 produces a risk assessment on real evidence; the release manager
   sees the risk, the evidence and the gate decision.
4. Promote: promotion to the canary ring under dual control; the release manager
   watches real nodes install, real health checks pass, and real soak elapse.
5. Progress: automatic promotion through rings on criteria, with the manager able
   to pause, resume or abort at any point.
6. Detect and roll back: a regression appears in the metrics; the rollout aborts
   automatically or the manager aborts it; nodes roll back; the manager confirms
   the fleet is back on the prior version.
7. Air-gapped variant: the same journey where the target is a disconnected site,
   via bundle creation, physical transport, offline verification, application and
   receipt.
8. Post-release: the manager can answer, from the console, exactly what is running
   where, signed by which key, containing which components.

Acceptance criteria

- AC-RF-UX-5a — The journey completes. Given a change, when the release journey runs, then it reaches production through rings with every gate enforced and every step audited.

- AC-RF-UX-5b — Rollback restores. Given a regression, when rollback occurs, then every affected node reports the prior version and the console confirms it.

- AC-RF-UX-5c — Unsigned never ships. Given an artefact that fails verification at any stage, when promotion is attempted, then it is refused and cannot be overridden without a dual-controlled, loudly-audited exception.

- AC-RF-UX-5d — The air-gapped variant completes. Given a disconnected site, when the bundle journey runs, then the site is updated and the receipt returns.

- AC-RF-UX-5e — Inventory answers. Given the question "what is running where, signed by whom, containing what", when asked in the console, then it is answered from real fleet and registry data.

Done when: both the connected and air-gapped release journeys complete, including a real rollback.

### RF-UX-6 · Governance journey: policy change from proposal to enforcement

Severity: High · Area: User flows · Depends on: RF-AD-5, RF-AD-3, RF-AD-4

Prompt

Implement the highest-blast-radius journey in the platform.

1. Propose: an administrator drafts a policy, marking-lattice or retention change
   in the console, optionally with A.AD1's assistance (advisory only).
2. Validate: syntax, conflicts and unreachable rules are surfaced immediately.
3. Simulate: the exact effect is computed against the real PDP over real probes —
   who gains access, who loses it, which data classes are affected, and whether
   the blast radius crosses the high threshold.
4. Explain: A.AD2 renders the simulated diff in plain language, leading with
   impact and flagging anything irreversible. It explains; it never authorises.
5. Review and approve: a second, distinct approver sees the draft, the simulation
   and the explanation, and approves or declines with a recorded reason.
6. Commit: the change is signed, versioned, committed to the configuration
   repository, and rolled out progressively.
7. Verify: the administrator confirms enforcement — a probe that was denied is now
   permitted (or vice versa) exactly as simulated.
8. Roll back: the change can be reverted through the same flow with the same
   rigour.

Acceptance criteria

- AC-RF-UX-6a — Simulation matches enforcement. Given a committed change, when the actual effect is measured, then it equals the simulated effect for every probe (this is AC-AD-5, now exercised through the whole journey).

- AC-RF-UX-6b — No unapproved commit. Given a proposed change, when commit is attempted without a distinct approver, then it is refused.

- AC-RF-UX-6c — Blast radius is confronted. Given a high-blast change, when it reaches approval, then the scale is prominent and requires explicit acknowledgement.

- AC-RF-UX-6d — Explanation has no authority. Given the code path, when traced, then A.AD2's output does not influence the decision, and the UI labels it as explanation.

- AC-RF-UX-6e — Revert is symmetric. Given a committed change, when reverted, then it goes through the same validation, simulation, approval and rollout.

Done when: the journey completes end to end with simulation-equals-enforcement verified.

### RF-UX-7 · Incident journey: alert to resolution to evidence

Severity: High · Area: User flows · Depends on: RF-OBS-4, RF-AD-2, RF-AD-7

Prompt

Implement the operational incident journey, including the break-glass branch.

1. Detect: an alert fires with severity, affected scope and a runbook link.
2. Triage: the responder opens the Overview, sees the incident in context
   alongside health, posture and recent changes, and can correlate by time.
3. Investigate: traces, logs and audit are reachable from the alert by
   correlation id; the audit investigator (A.AD3) can be asked questions over the
   ledger and answers with citations.
4. Act: the responder takes corrective action through normal governed paths where
   possible. Where normal paths are insufficient, the break-glass branch opens a
   scoped, time-boxed, alerting window (RF-AD-2), and every action within it is
   marked.
5. Communicate: incident status is visible to others; concurrent responders see
   each other's actions; a timeline accumulates automatically from the audit
   trail rather than from manual note-taking.
6. Resolve and review: the incident closes with a resolution; the break-glass
   review is mandatory; the timeline, evidence and decisions export as a signed
   bundle for the post-incident review.
7. Learn: actions from the review become tracked items, and any alert that proved
   unactionable is flagged for tuning (RF-OBS-4).

Acceptance criteria

- AC-RF-UX-7a — Alert to evidence in one path. Given an alert, when the responder follows it, then the runbook, the correlated traces, logs and audit entries are all reachable without manual correlation.

- AC-RF-UX-7b — Break-glass is scoped, loud and reviewed. Given the break-glass branch, when used, then alerts deliver, scope constrains, every action is marked, and the review is mandatory.

- AC-RF-UX-7c — Timeline is automatic. Given a resolved incident, when the timeline is produced, then it is derived from the audit trail and requires no manual reconstruction.

- AC-RF-UX-7d — Evidence exports verify. Given the incident bundle, when verified independently, then its signature and contents validate.

- AC-RF-UX-7e — Concurrent responders coordinate. Given two responders, when one acts, then the other sees it without refreshing.

Done when: a simulated incident is run as a drill, end to end, producing a verifiable evidence bundle.

### RF-UX-8 · Operator journey: monitor, decide, act on the operating picture

Severity: High · Area: User flows · Depends on: RF-UID-6, RF-H-4

Prompt

Implement the Heimdall operator journey.

1. Situational awareness: the operator opens the picture, orients by area of
   interest, sees feed health and any degradation, and configures watch
   conditions.
2. Detect: a watch condition fires; the alert is prioritised, deduplicated and
   acknowledgeable; the operator navigates directly to the triggering entity.
3. Understand: the operator drills from the picture element to its constituent
   source reports, sees confidence and its basis, and can adjudicate an ambiguous
   entity resolution.
4. Decide: the operator requests courses of action; A.8 generates cited, ranked,
   neutrally-presented options grounded in the real picture, or states
   insufficiency; the operator selects, with the options and evidence recorded.
5. Act: the decision enters a workflow with approvals and deadlines; the operator
   tracks it to completion; escalation happens automatically if it stalls.
6. Hand over: at shift end, the operator produces a handover covering what
   changed, what is outstanding and what was decided.
7. Review: any decision can be reconstructed later exactly as it was made.

Acceptance criteria

- AC-RF-UX-8a — The journey completes. Given real feeds, when the operator moves from awareness through detection, understanding, decision, action and handover, then every step works and is audited.

- AC-RF-UX-8b — Options are cited and neutral. Given generated options, when presented, then each cites evidence, ranking is explained, presentation is neutral, and insufficiency is stated rather than filled with speculation.

- AC-RF-UX-8c — Adjudication is reversible. Given an entity-resolution adjudication, when it proves wrong, then it can be reversed and both actions are audited.

- AC-RF-UX-8d — Stalled workflows escalate. Given a workflow step past its deadline, when it passes, then escalation occurs automatically and is visible.

- AC-RF-UX-8e — Handover is complete. Given shift end, when handover is produced, then it covers changes, outstanding items and decisions, and is retained.

Done when: the journey completes against real feeds with A.8 on real grounding.

### RF-UX-9 · Client journey: device enrolment, offline work, sync and revocation

Severity: High · Area: User flows · Depends on: RF-CL-1..6, RF-PER-5

Prompt

Implement the end-to-end client lifecycle as a user journey.

1. Install: the operator installs a signed client from its platform channel; the
   client verifies its own integrity before first run.
2. Enrol: the device is enrolled to the enclosure with the operator's identity
   and a device credential in the platform's key custody, showing the operator
   which custody floor their device provides (Secure Enclave, StrongBox, TPM,
   Secret Service, brokered) and what that means.
3. Work online: the operator sees the same governed data as on the console,
   filtered by clearance, with markings visible.
4. Work offline: connectivity drops; the operator continues; edits queue; the UI
   is explicit about what is local and unsynced.
5. Sync: connectivity returns; changes converge; conflicts — where they are
   operationally significant — are surfaced for human resolution rather than
   silently merged.
6. Use AI on device: the operator asks a question; the tier selector chooses
   on-device, hybrid or remote per privacy and policy, shows which tier and why,
   and refuses rather than egressing data that may not leave.
7. Lose the device: the operator or an administrator revokes it; the next contact
   wipes it; if it never contacts again, its sealed data remains inert; the
   revocation and the wipe are audited.

Acceptance criteria

- AC-RF-UX-9a — The journey completes on every supported platform. Given each shell, when the journey runs, then it completes, with the platform's key-custody floor correctly reported.

- AC-RF-UX-9b — Offline work is durable and honest. Given offline edits and a device restart, when connectivity returns, then everything syncs and the UI was explicit throughout about what was unsynced.

- AC-RF-UX-9c — Tier selection is privacy-first and visible. Given a question involving data that may not egress, when asked, then it is served on-device or refused, never egressed, and the tier and reason are shown.

- AC-RF-UX-9d — Revocation wipes or renders inert. Given a revoked device, when it next contacts, then it wipes; and if it never contacts, then its data remains cryptographically inert.

- AC-RF-UX-9e — Conflicts reach a human where they matter. Given an operationally significant conflict, when sync occurs, then it is surfaced for resolution rather than auto-merged.

Done when: the journey completes on all six shells and the revocation path is proven both ways.

### RF-UX-10 · Auditor journey: independent verification without operational access

Severity: High · Area: User flows · Depends on: RF-PER-2, RF-AD-7, RF-CMP-1

Prompt

Implement the journey for someone whose job is to check, not to operate.

1. Scoped access: an auditor role with read-only access to audit, policy history,
   configuration history and evidence — and no operational capability at all.
   Prove the separation with a test.
2. Investigate: search and filter the ledger; reconstruct a timeline for an actor,
   a resource or an incident; use A.AD3 with citations they can verify
   independently.
3. Verify independently: export a signed evidence bundle and verify it on a
   machine with no Midgard installation beyond mg-audit and the trust anchors —
   the whole point is that the auditor need not trust the system they are
   auditing.
4. Sample and test controls: pull a sample of dual-control approvals, break-glass
   windows, policy changes or AI decisions and confirm each followed its control.
5. Report: produce a findings artefact with citations, and record it — the audit
   of the audit.
6. Constrain: the auditor's own activity is audited, and the auditor cannot see
   content above their clearance, even in evidence.

Acceptance criteria

- AC-RF-UX-10a — Read-only is structural. Given the auditor role, when any mutation is attempted through any surface, then it is refused; no capability exists.

- AC-RF-UX-10b — Independent verification succeeds. Given an exported bundle, when verified on an unrelated machine with only mg-audit and the anchors, then it validates without contacting the enclosure.

- AC-RF-UX-10c — Control sampling works. Given a control and a period, when the auditor samples, then they receive a defensible sample with the evidence for each item.

- AC-RF-UX-10d — Clearance still applies. Given evidence above the auditor's clearance, when they investigate, then it is withheld and the withholding itself is visible and audited.

- AC-RF-UX-10e — The auditor is audited. Given auditor activity, when the ledger is queried, then every query and export is recorded.

Done when: the auditor role exists with proven read-only separation and offline independent verification.

### RF-UX-11 · Air-gapped site journey: install, operate, update, report

Severity: High · Area: User flows · Depends on: RF-DEP-5, RF-B-4

Prompt

Implement the complete life of a disconnected site as one documented journey.

1. Install: the site is installed from physical media alone, with every artefact
   verified offline before it runs, and bootstrap (RF-UX-1) completed locally.
2. Operate: every capability except federation and egress works — analyst
   journeys, data engineering, fusion, AI inference, admin, audit.
3. Update: a signed bundle arrives physically; it is verified offline; the
   operator sees exactly what it contains and what it will change; it applies
   through the normal ring mechanics; a receipt is produced.
4. Report outward: audit exports, telemetry and incident evidence leave by the
   same physical path, subject to marking-based egress rules, with the operator
   seeing exactly what is and is not included and why.
5. Recover: a failure is diagnosed and recovered locally, with no assumption of
   remote assistance, using the runbooks shipped in the bundle.
6. Prove: the whole journey is exercised under `--network none` and recorded.

Acceptance criteria

- AC-RF-UX-11a — Install from media alone. Given only physical media, when installation and bootstrap run with no network, then the site is operable.

- AC-RF-UX-11b — Full capability offline. Given the air-gapped site, when the analyst, data, fusion, AI and admin journeys are attempted, then each completes.

- AC-RF-UX-11c — Updates are transparent. Given an arriving bundle, when it is inspected, then the operator sees its contents and intended changes before applying, and any tamper is refused.

- AC-RF-UX-11d — Outbound respects markings. Given an outbound export, when produced, then the operator sees what was withheld and why.

- AC-RF-UX-11e — Local recovery works. Given an induced failure, when the operator follows the shipped runbook, then the site recovers without external assistance.

Done when: the whole journey runs under --network none and is documented as the definitive air-gap runbook.

### RF-UX-12 · Developer journey: build on the platform

Severity: Medium · Area: User flows · Depends on: RF-SDK-1..5, RF-API-5

Prompt

Implement the journey for someone extending the platform rather than operating it.

1. Get started: a local development enclosure stands up in one command with
   representative seeded data and clear instructions, offline.
2. Explore: browse the API reference, use the governed try-it (RF-API-5), and
   understand the governance envelope from the documentation before writing code.
3. Build: obtain an SDK for their language, authenticate as a workload or a user,
   make governed calls, handle typed errors and human gates correctly, and see
   their own audit entries.
4. Extend: write a Forge connector, an object action function, a Heimdall feed
   adapter, or an agent tool — each from a template that inherits every control
   by construction, so a third-party extension cannot bypass governance.
5. Test: run against the local enclosure with the mocks available and the real
   services available, and use the same acceptance tooling the platform uses.
6. Ship: package, sign and register their extension through the same supply-chain
   gate as first-party code.

Acceptance criteria

- AC-RF-UX-12a — One command, offline. Given a clean machine with the prerequisites, when the developer runs the documented command with no network, then a working enclosure with seeded data is available.

- AC-RF-UX-12b — Extensions inherit controls. Given an extension built from a template, when it runs, then policy, audit, marking and sandboxing apply automatically; a test attempting to bypass them fails.

- AC-RF-UX-12c — Errors and gates are handleable. Given the SDK, when a typed error or human-gate response is received, then the documented handling produces correct behaviour, proven by a compiled example.

- AC-RF-UX-12d — Extensions ship through the same gate. Given a third-party extension, when released, then it passes the same reproducibility, SBOM, scan, sign and verify stages.

Done when: the local enclosure is one command; extension templates exist for all four extension points; examples compile and run.

# P — Client platforms

Status. clients/ contains 3 119 lines of genuine shared core across eight crates — key custody with per-platform security floors, sealed local storage, CRDT sync, PQ-mTLS enclosure connection, tiered inference with the A.C1–A.C3 prompts, the extension broker, and delivery/install records. clients/shells/ contains twelve TOML files and a README. There is no Swift, Kotlin, GTK, Tauri, SvelteKit or extension code, no UniFFI binding, and no wasm build. verify-shells-accessibility.sh checks that each shell declares a complete affordance set — a conformance contract, not conformance.

### RF-CL-1 · Language bindings: UniFFI and wasm-bindgen for the shared core

Severity: High · Area: Clients · Depends on: RF-PER-5 · Blocks: RF-CL-2..6

Prompt

Expose the shared Rust core to every shell language.

1. Define the FFI surface deliberately: the smallest API that lets a shell be
   presentation-only (KDD-1) — session, sync state, object read/write, pending
   operations, key custody state and unlock, inference request with tier, policy
   context, and events. Nothing security-relevant crosses as raw data the shell
   could misuse.
2. Implement UniFFI bindings for Swift and Kotlin, and wasm-bindgen for web and
   the extension, from one definition so the surfaces cannot diverge.
3. Async and threading: define how long-running operations (sync, inference)
   surface to each platform's concurrency model without blocking a UI thread.
4. Errors: map the core's typed errors into idiomatic errors per language, losing
   no information, and never collapsing a fail-closed refusal into a generic
   failure the shell might retry blindly.
5. Memory and lifetime safety across the boundary, with tests for leaks and
   use-after-free.
6. Build integration: each binding builds reproducibly and is gated (RF-SC-5),
   and the generated surface is checked into review so a change to it is visible.

Acceptance criteria

- AC-RF-CL-1a — One core, five bindings. Given the FFI definition, when bindings are generated, then Swift, Kotlin, wasm and native surfaces all derive from it and expose equivalent capability.

- AC-RF-CL-1b — No security logic crosses. Given the FFI surface, when inspected, then no cryptographic operation, key material, or sync-merge decision is exposed for a shell to perform.

- AC-RF-CL-1c — Errors survive the boundary. Given each core error class, when it crosses, then the platform error preserves its class and retryability.

- AC-RF-CL-1d — No UI blocking. Given a long sync or inference, when it runs, then the UI thread is never blocked on any platform.

- AC-RF-CL-1e — No leaks. Given an extended run exercising the boundary, when memory is measured, then it is stable.

Done when: all bindings generate from one definition and are exercised by a smoke app per language.

### RF-CL-2 · Apple shell (iOS, macOS)

Severity: High · Area: Clients · Depends on: RF-CL-1

Prompt

Build the SwiftUI shell — presentation only, per KDD-1.

1. Navigation and screens matching the client journey (RF-UX-9), rendered with
   the Midgard design language adapted to Apple HIG, using the core for
   everything security- or data-related.
2. Key custody: Secure Enclave for the device key, biometric unlock via
   LocalAuthentication with the assertion verified by the core
   (midgard_client_keystore::auth) — never by the shell.
3. Platform integration: notifications, background sync within the platform's
   limits, share sheet, deep links, universal links, Handoff where sensible,
   and correct behaviour on lock, background and termination (no governed data
   visible in the app switcher snapshot).
4. Accessibility: VoiceOver, Dynamic Type, contrast, reduce motion, full
   keyboard access on macOS — verified with XCUITest, satisfying the
   accessibility.toml declaration rather than merely declaring it.
5. Distribution: signed builds for App Store and enterprise/MDM, reproducible
   where the platform permits, gated by RF-SC-5.
6. Offline: full offline operation with sealed local storage and honest
   unsynced-state indication.

Acceptance criteria

- AC-RF-CL-2a — The journey completes on iOS and macOS. Given each platform, when RF-UX-9 is performed, then it completes.

- AC-RF-CL-2b — Custody is Secure Enclave. Given the enrolled device, when custody is inspected, then the key is non-exportable in the Secure Enclave and the reported floor matches.

- AC-RF-CL-2c — Biometrics are verified by the core. Given a biometric unlock, when traced, then the assertion is verified in the core and no secret crosses into shell code.

- AC-RF-CL-2d — No data in the switcher. Given backgrounding, when the app switcher is shown, then no governed content is visible.

- AC-RF-CL-2e — Accessibility is verified. Given the XCUITest accessibility suite, when it runs, then every declared affordance is demonstrated.

Done when: signed iOS and macOS builds complete the journey and pass the on-device accessibility suite.

### RF-CL-3 · Android shell

Severity: High · Area: Clients · Depends on: RF-CL-1

Prompt

Build the Jetpack Compose shell — presentation only.

1. Screens and navigation per RF-UX-9, in the Midgard design language adapted to
   Material guidelines.
2. Key custody: StrongBox where available with a documented, reported fallback to
   the TEE-backed keystore; BiometricPrompt with the assertion verified by the
   core. Report the actual floor achieved, never the best case.
3. Platform integration: notifications with correct channel and privacy settings,
   WorkManager background sync, share targets, deep links, and correct handling
   of process death, configuration change and FLAG_SECURE for governed content.
4. Accessibility: TalkBack, font scaling, contrast, touch targets, switch access —
   verified with Espresso and the Accessibility Scanner.
5. Distribution: signed AAB for Play and a signed APK for sideload/MDM, gated by
   RF-SC-5.
6. Device diversity: verify across API levels, screen sizes and OEM keystore
   behaviours; a device failing the minimum custody floor is refused enrolment
   with a clear explanation, not silently downgraded.

Acceptance criteria

- AC-RF-CL-3a — The journey completes. Given Android, when RF-UX-9 is performed, then it completes across the supported API range.

- AC-RF-CL-3b — Custody floor is honest. Given a device without StrongBox, when enrolled, then the reported floor is the actual one and policy decides whether it is acceptable.

- AC-RF-CL-3c — Below-floor devices are refused. Given a device below the minimum floor, when enrolment is attempted, then it is refused with an explanation.

- AC-RF-CL-3d — Governed content is protected. Given governed content on screen, when a screenshot or recents snapshot is attempted, then it is blocked.

- AC-RF-CL-3e — Accessibility is verified. Given the Espresso accessibility suite and the Accessibility Scanner, when run, then every declared affordance is demonstrated with no violations.

Done when: signed Play and sideload builds complete the journey and pass the accessibility suite across the device matrix.

### RF-CL-4 · Web shell (SvelteKit + WASM)

Severity: High · Area: Clients · Depends on: RF-CL-1, RF-UI-3

Evidence. pnpm-workspace.yaml lists clients/shells/web as a workspace package; the directory contains two TOML files and no package.json, so pnpm -r silently skips it.

Prompt

Build the enclosure-hosted web client.

1. SvelteKit application binding the core via wasm-bindgen, with the same
   presentation-only discipline as the native shells.
2. Browser key custody: WebAuthn-backed, using the strongest available mechanism,
   with the actual floor reported. Persist sealed data in OPFS/IndexedDB
   (RF-PER-5) and clear it completely on sign-out.
3. Service worker for offline: application shell caching, offline operation, and
   an explicit update flow — never a silently-stale application version, which in
   a governed client is a security issue.
4. Meet every RF-UI-3 accessibility requirement and run under the strict CSP from
   RF-API-3, with wasm permitted explicitly and nothing else relaxed.
5. Resolve the overlap with products/clients/ui (RF-UID-7): this is the shipping
   web client; that is either this, or a demo.
6. Add the missing package.json so the workspace actually builds it, and gate its
   bundle through RF-SC-5.

Acceptance criteria

- AC-RF-CL-4a — The journey completes in a browser. Given the web shell, when RF-UX-9 is performed, then it completes including offline operation.

- AC-RF-CL-4b — Sealed and cleared. Given local storage after use, when inspected, then data is sealed; and after sign-out, then it is gone.

- AC-RF-CL-4c — Updates are not silent. Given a new application version, when it is available, then the operator is informed and the update is explicit.

- AC-RF-CL-4d — CSP and a11y hold. Given the strict CSP and the accessibility suite, when run, then no violation occurs.

- AC-RF-CL-4e — The workspace builds it. Given pnpm -r build, when run, then the web shell builds.

Done when: the web shell ships as a gated artefact and completes the journey offline.

### RF-CL-5 · Desktop shell (Tauri: Windows, macOS, Linux)

Severity: Medium · Area: Clients · Depends on: RF-CL-1

Prompt

Build the Tauri desktop shell.

1. Tauri 2.x application linking the core natively, with an IPC surface that is
   minimal and allow-listed — the webview must not be able to invoke arbitrary
   core functions.
2. Key custody per platform: TPM/Windows Hello, macOS Keychain/Secure Enclave,
   Linux Secret Service — with the actual floor reported and a documented minimum.
3. Desktop integration: system tray, native notifications, file associations,
   auto-start policy, multi-window, and platform-appropriate menus.
4. Update: signed, verified updates delivered through Bifrost (RF-B-2) rather
   than a third-party updater, with rollback.
5. Accessibility: platform screen readers (Narrator, VoiceOver, Orca), keyboard
   navigation and high contrast, verified with a Tauri test harness.
6. Distribution: MSI, DMG and Linux packages, all signed and gated.

Acceptance criteria

- AC-RF-CL-5a — The journey completes on three platforms. Given Windows, macOS and Linux, when RF-UX-9 is performed, then it completes on each.

- AC-RF-CL-5b — IPC is minimal. Given the IPC surface, when inspected, then only the allow-listed commands are reachable from the webview.

- AC-RF-CL-5c — Updates are verified and reversible. Given an update, when delivered, then it is signature-verified before install and can be rolled back.

- AC-RF-CL-5d — Custody floors are correct. Given each platform, when custody is reported, then it matches the actual mechanism in use.

- AC-RF-CL-5e — Accessibility is verified. Given each platform's screen reader, when the journey is attempted, then it completes.

Done when: signed installers for all three platforms complete the journey and pass accessibility verification.

### RF-CL-6 · Linux GTK shell (mobile and desktop)

Severity: Medium · Area: Clients · Depends on: RF-CL-1

Prompt

Build the GTK4 shell for Linux mobile and desktop.

1. GTK4/libadwaita application linking the core natively, with adaptive layout
   for phone and desktop form factors.
2. Key custody: TPM where present, Secret Service otherwise, with the floor
   reported; PAM/fprintd for biometric unlock with the assertion verified by the
   core.
3. Integration: desktop notifications, portals for file access, session lock
   handling, and correct behaviour under Wayland and X11.
4. Accessibility: Orca, AT-SPI correctness, keyboard navigation and high
   contrast, verified.
5. Distribution: Flatpak and distribution packages, signed and gated, with a
   documented sandbox permission set that is as narrow as the application allows.

Acceptance criteria

- AC-RF-CL-6a — The journey completes on both form factors. Given Linux mobile and desktop, when RF-UX-9 is performed, then it completes and the layout adapts.

- AC-RF-CL-6b — Custody floor is correct. Given TPM presence or absence, when reported, then it matches reality.

- AC-RF-CL-6c — Orca works. Given Orca, when the journey is attempted, then it completes with correct announcements.

- AC-RF-CL-6d — Sandbox is narrow. Given the Flatpak manifest, when reviewed, then permissions are the minimum the application requires and each is justified.

Done when: signed Flatpak and packages complete the journey with verified accessibility.

### RF-CL-7 · Browser extension (broker mode)

Severity: Medium · Area: Clients · Depends on: RF-CL-1, RF-CL-4

Evidence. clients/broker (348 lines) implements the broker and the A.C3 in-page assistant prompt; clients/keystore models BrokeredKeystore such that the type system forbids it backing a local seal (KDD-2). products/clients/ui/src/ExtensionPopup.tsx is 76 lines of demonstration. pnpm-workspace.yaml lists clients/shells/extension, which has no package.json.

Prompt

Build the extension, preserving KDD-2 structurally.

1. Manifest V3 extension for Chrome and Firefox, holding NO key material and
   NO sealed data. Every privileged operation is brokered to the web shell or
   the enclosure. The existing type-level prohibition must be preserved through
   the wasm boundary — a test must show the extension build cannot construct a
   sealing root.
2. In-page assistant per A.C3: it must not scrape the page, must not read
   credentials or form fields, and must operate only on content the user
   explicitly selects and submits. Enforce the EV-AC3 guarantees (no scrape, no
   secret) in the shipped extension, not only in tests.
3. Permissions: the narrowest possible set, with activeTab rather than broad host
   permissions, justified individually in the store listing and in the repo.
4. Isolation: content script and page context strictly separated; no injected
   content can reach the broker; message passing is origin-verified and typed.
5. Distribution: Chrome Web Store and AMO packages, signed and gated, with the
   review-facing justification documented.

Acceptance criteria

- AC-RF-CL-7a — No key material, structurally. Given the extension build, when inspected and when a sealing operation is attempted, then no key material exists and the operation is impossible by construction.

- AC-RF-CL-7b — No scraping, no secrets. Given a page containing credentials and unselected content, when the assistant is used, then only explicitly selected content is submitted, and no credential or form value is read.

- AC-RF-CL-7c — Permissions are minimal. Given the manifest, when reviewed, then it requests the narrowest set and each permission has a documented justification.

- AC-RF-CL-7d — Page cannot reach the broker. Given a hostile page attempting to message the broker, when it tries, then the message is rejected on origin.

- AC-RF-CL-7e — Brokered operations are audited. Given a brokered privileged operation, when performed, then it is audited in the enclosure with the extension's identity.

Done when: both store packages ship, gated, with the KDD-2 structural test and the EV-AC3 guarantees enforced in the shipped build.

### RF-CL-8 · Client delivery, update and integrity across all shells

Severity: High · Area: Clients · Depends on: RF-B-2, RF-CL-2..7

Evidence. clients/delivery (160 lines) models install records and verification; nothing delivers.

Prompt

Deliver and maintain clients as a first-class fleet.

1. Distribution per channel: App Store, Play, Chrome Web Store, AMO, Flatpak,
   MSI/DMG/deb/rpm, and direct enterprise/MDM — each with a signed artefact that
   the client verifies for itself at install and at every launch.
2. Update: enforce a minimum supported version (an out-of-date client with a
   known vulnerability must be refused by the enclosure, not merely warned), with
   a clear user path to update and a documented grace period.
3. Integrity at runtime: detect tampering and refuse to run; report the detection
   where the platform permits.
4. Air-gapped delivery: clients transit by Bifrost bundle to disconnected sites
   and install from local media with offline verification.
5. Fleet visibility: which clients are enrolled, on which versions, with which
   custody floors, last seen when — visible in the Admin console and actionable
   (revoke, require update).
6. Store compliance: privacy declarations, data-safety forms and review
   requirements per store, kept accurate — a store listing that misstates data
   handling is a compliance failure, not a marketing detail.

Acceptance criteria

- AC-RF-CL-8a — Clients verify themselves. Given a tampered client binary, when launched, then it refuses to run and reports where possible.

- AC-RF-CL-8b — Old clients are refused. Given a client below the minimum supported version, when it connects, then the enclosure refuses it with an actionable update instruction.

- AC-RF-CL-8c — Air-gapped install works. Given a disconnected site, when a client bundle is transported and installed, then it verifies offline and enrols locally.

- AC-RF-CL-8d — The client fleet is visible. Given the Admin console, when the client fleet is viewed, then every enrolled device shows version, custody floor and last-seen, and can be revoked or required to update.

- AC-RF-CL-8e — Store declarations are accurate. Given each store listing, when compared with actual data handling, then they agree, checked at each release.

Done when: every shell ships through its channel with self-verification, minimum-version enforcement and fleet visibility.

### RF-CL-9 · On-device inference and tier selection, made real

Severity: Medium · Area: Clients · Depends on: RF-MI-2, RF-CL-1

Evidence. clients/inference (1 205 lines) implements the A.C1 assistant, the A.C2 tier reasoner, the adapter, the model seam and the Evals including EV-AC-parity. There is no on-device runtime.

Prompt

Make on-device inference real, and make tier selection trustworthy.

1. On-device runtime per platform: a quantised small model executing locally
   (Core ML / NNAPI / GGUF-class CPU inference as appropriate), with the model
   delivered as a signed artefact through client delivery and verified before
   load.
2. Tier selection (A.C2) with real inputs: real device capability, real model
   availability, real network state, real data sensitivity, and real egress
   policy. Privacy-first: if the data may not leave the device, the answer is
   on-device or a refusal — never a remote call. Test the refusal path
   explicitly.
3. Transparency: the operator always sees which tier served their request and
   why, and can constrain it (force on-device) with the consequence explained.
4. Parity: enforce EV-AC-parity — governance behaviour (clearance filtering,
   citation requirements, refusal classes) must be identical whichever tier
   served the request. A weaker on-device model may give a less complete answer;
   it must never give a less governed one.
5. Resource discipline: bounded memory and battery impact, thermal awareness,
   and a documented behaviour when the device cannot sustain inference.

Acceptance criteria

- AC-RF-CL-9a — On-device inference works offline. Given an enrolled device with no connectivity, when a question is asked, then it is answered on-device with citations to local grounding.

- AC-RF-CL-9b — Sensitive data never egresses. Given data that may not leave the device, when a question requires more capability than is local, then the system refuses and explains — no remote call is made, verified at the network layer.

- AC-RF-CL-9c — Tier is visible and constrainable. Given any answer, when shown, then the serving tier and reason are visible; and when the operator forces on-device, then it is honoured.

- AC-RF-CL-9d — Governance parity holds. Given the same governed question on each tier, when answered, then clearance filtering, citation requirements and refusal classes are identical.

- AC-RF-CL-9e — Unverified models never load. Given an unsigned or tampered on-device model, when load is attempted, then it is refused.

Done when: on-device inference runs on at least one mobile and one desktop platform with parity and the egress-refusal path proven.

# Q — SDKs & developer experience

Status. sdk/ts is 4 013 lines: a domain model, a transport interface, one real HTTP client for the core surface, and six product mocks. sdk/README.md describes the SDK set; sdk/rust, sdk/python and sdk/go do not exist.

### RF-SDK-1 · Generate the TypeScript SDK from the contract and complete it

Severity: Medium · Area: SDK · Depends on: RF-API-1, RF-UID-1

Prompt

Make the TypeScript SDK generated, complete and trustworthy.

1. Generate the domain types and clients from the proto contract; retire the
   hand-written types in sdk/ts/src/types.ts or prove equivalence with a
   conformance test that fails on drift.
2. Complete the transport: authentication and session handling (RF-IAM-2),
   automatic token refresh, typed errors with retryability, human-gate handling
   as a first-class typed outcome, streaming subscriptions with resume,
   pagination helpers, cancellation, and deadline propagation.
3. Remove the client-supplied policy context (RF-IAM-3).
4. Package properly: versioned, changelog'd, ESM and CJS, tree-shakeable, typed
   exports, and a documented compatibility matrix against server versions.
5. Test: unit tests, contract tests against a real server, and a compiled example
   per method (RF-API-5).
6. Correct the stale documentation in sdk/ts/src/index.ts and client.ts, which
   currently describe HttpGateway as a stub and MockGateway as the only
   implementation (RF-DOC-1).

Acceptance criteria

- AC-RF-SDK-1a — Types are generated or proven equivalent. Given a proto change, when the SDK is built, then types update or the conformance test fails.

- AC-RF-SDK-1b — Auth is handled. Given an expiring token, when an SDK call is made, then it refreshes transparently, and a revoked session surfaces a typed authentication error.

- AC-RF-SDK-1c — Gates are first-class. Given a gated call without a token, when made, then the SDK surfaces a typed human-gate outcome carrying the approval requirements — not a generic error.

- AC-RF-SDK-1d — Streaming resumes. Given a dropped subscription, when it reconnects, then it resumes without gaps or duplicates.

- AC-RF-SDK-1e — Examples compile and run. Given the examples, when CI runs, then each compiles and executes against a test enclosure.

Done when: the SDK is generated, complete, versioned and documented, with no stale comments.

### RF-SDK-2 · Rust SDK

Severity: Medium · Area: SDK · Depends on: RF-API-2

Prompt

Publish a first-class Rust SDK — the natural client for services, tools and
extensions inside the enclosure.

Generate typed clients from the contract over the PQ-mTLS RPC layer, with
workload-identity authentication, deadline propagation, typed errors, streaming,
and idempotency-key support. Provide both a low-level generated client and an
ergonomic wrapper. Ship compiled examples, doc comments on every public item, and
a documented MSRV and compatibility matrix. Gate the crate through RF-SC-5.

Acceptance criteria

- AC-RF-SDK-2a — Typed and complete. Given the contract, when the SDK is generated, then every service and method is available with typed requests, responses and errors.

- AC-RF-SDK-2b — Identity is required. Given a client without a workload identity, when it calls, then it fails closed before any request is sent.

- AC-RF-SDK-2c — Examples compile. Given the examples, when CI runs, then all compile and run.

- AC-RF-SDK-2d — Documented surface. Given the crate, when docs are built, then every public item is documented and the build fails on a missing doc.

Done when: the Rust SDK ships gated, documented and exercised by examples.

### RF-SDK-3 · Python SDK

Severity: Medium · Area: SDK · Depends on: RF-API-3

Evidence. pyproject.toml declares a uv workspace whose members are mimir/* — which are Rust crates. just build-py runs uv sync --frozen against it. Either the Python workspace becomes real or the declaration is corrected (RF-DOC-1).

Prompt

Ship the Python SDK — the language analysts and data engineers will actually
reach for.

Generate a typed client (with type stubs and runtime validation) over the HTTP
edge, with session authentication, typed exceptions, streaming iterators,
pagination, and human-gate handling. Provide notebook-friendly ergonomics:
dataframe conversion for query results (respecting clearance filtering and
truncation markers — a truncated result must not silently become a complete-
looking dataframe), and a clear governance-context display so an analyst always
knows what clearance and purpose their session carries. Package for offline
installation from a vendored wheel set. Fix or remove the pyproject workspace
declaration.

Acceptance criteria

- AC-RF-SDK-3a — Typed and validated. Given the SDK, when used with a type checker, then it type-checks; and when a response violates the contract, then it raises rather than silently coercing.

- AC-RF-SDK-3b — Truncation is not hidden. Given a truncated query result, when converted to a dataframe, then the truncation is surfaced and cannot be mistaken for completeness.

- AC-RF-SDK-3c — Governance context is visible. Given a session, when displayed in a notebook, then subject, clearance and purpose are shown.

- AC-RF-SDK-3d — Offline install works. Given the vendored wheels and no network, when installed, then it works.

- AC-RF-SDK-3e — The workspace declaration is honest. Given pyproject.toml, when inspected, then its members are real Python packages or the declaration is removed.

Done when: the Python SDK installs offline, type-checks, and surfaces governance context and truncation honestly.

### RF-SDK-4 · Go SDK, or an honest removal

Severity: Low · Area: SDK · Depends on: RF-API-3

Evidence. go.work declares a Go workspace with no modules and a comment promising "compute-scheduler, Bifrost controller, admin backend"; products/README.md states the Bifrost and admin backends are Go. All of them are Rust. just build-go prints "no go modules yet".

Prompt

Resolve the Go question definitively.

Either (a) ship a Go SDK generated from the contract, with the same feature set
as the others, and keep go.work; or (b) remove go.work, remove the Go build
target from the justfile and CI, and correct products/README.md and every other
document asserting Go backends. Do not leave a workspace declaring intentions
the tree contradicts. Record the decision in an ADR.

Acceptance criteria

- AC-RF-SDK-4a — The tree and the documents agree. Given the repository, when Go is mentioned anywhere, then the claim is true.

- AC-RF-SDK-4b — If shipped, it is complete. Given a Go SDK, when compared with the TypeScript SDK's feature set, then it is equivalent and its examples compile.

- AC-RF-SDK-4c — If removed, nothing dangles. Given removal, when the build runs, then no Go target, workspace file or documentation reference remains.

Done when: the decision is recorded and the tree is consistent with it.

### RF-SDK-5 · Developer environment, samples and extension templates

Severity: Medium · Area: SDK · Depends on: RF-DEP-1, RF-UX-12

Prompt

Make it easy to build on Midgard, offline.

1. One-command local enclosure with representative seeded data, running every
   service, with documented reset and teardown — and it must work with no
   network.
2. Sample applications, one per SDK, demonstrating the governance model
   end to end: authenticate, select a purpose, query under clearance, handle a
   human gate, handle a refusal, read your own audit entries.
3. Extension templates for the four extension points — Forge connector, object
   action function, Heimdall feed adapter, agent tool — each inheriting policy,
   audit, marking and sandboxing by construction, each with tests and each
   shipping through the supply-chain gate.
4. A contributor guide covering the invariants an extension must not violate, the
   provenance-tag requirement, and how to run the acceptance suite locally.
5. Keep every sample compiled and run in CI so none can rot.

Acceptance criteria

- AC-RF-SDK-5a — One command, offline. Given a clean machine, when the documented command runs with no network, then a full enclosure with seeded data is available.

- AC-RF-SDK-5b — Samples demonstrate governance. Given each sample, when run, then it exercises authentication, purpose, clearance filtering, a human gate, a refusal and audit read-back.

- AC-RF-SDK-5c — Templates inherit controls. Given each template, when an attempt is made to bypass policy, audit or sandboxing, then it fails.

- AC-RF-SDK-5d — Nothing rots. Given CI, when it runs, then every sample and template compiles and passes its tests.

Done when: the local enclosure, samples and four templates exist and are CI-verified.

# R — Deployment & topology

Status. deploy/ contains an acceptance-toolchain Dockerfile, an air-gapped acceptance runner, eight verification scripts, and a README promising helm/ and air-gap-bundle/ directories that do not exist. There is no container image for any service, no orchestration manifest, no installer, and no documented topology.

### RF-DEP-1 · Container images for every service

Severity: Critical · Area: Deployment · Depends on: RF-RT-1 · Blocks: RF-DEP-2..7

Prompt

Build reproducible, minimal, signed images for every service.

1. One image per service binary: distroless or scratch base, non-root user, no
   shell, no package manager, read-only root filesystem, minimal capabilities,
   and a documented, minimal writable volume set.
2. Reproducible: fixed created-time, deterministic layer ordering, no build
   timestamps, pinned base digests. `mg-repro` must confirm image digests are
   identical across builds (RF-SC-3).
3. Multi-architecture: amd64 and arm64, both reproducible.
4. Gated: each image passes reproducible build, SBOM (including OS-level
   components, not only Rust crates), scan, ML-DSA signature and verification
   (RF-SC-5). The image SBOM must describe the whole image, not just the app.
5. Runtime provenance: each image records its build digest and signing key id and
   exposes them on its health surface (RF-OBS-5).
6. Local composition: a compose-style single-node topology for development and
   small deployments, using the same images as production.

Acceptance criteria

- AC-RF-DEP-1a — Every service has a gated image. Given the service set, when the release runs, then each has a reproducible, SBOM'd, scanned, signed and verified image for both architectures.

- AC-RF-DEP-1b — Images are minimal and non-root. Given any image, when inspected, then it has no shell or package manager, runs as non-root, and mounts its root filesystem read-only.

- AC-RF-DEP-1c — Digests are stable. Given two independent builds of the same revision, when compared, then the image digests are identical.

- AC-RF-DEP-1d — SBOM covers the image. Given an image SBOM, when inspected, then it lists OS-level components as well as application dependencies.

- AC-RF-DEP-1e — Single-node topology runs. Given the compose topology, when started, then the full enclosure is operable locally.

Done when: every service ships a gated, reproducible, minimal image and the single-node topology runs from them.

### RF-DEP-2 · Kubernetes deployment: charts, policies and the HA topology

Severity: Critical · Area: Deployment · Depends on: RF-DEP-1, RF-DEP-3

Prompt

Create the deployment artefacts deploy/README.md already promises.

1. Helm charts (or equivalent) for the full suite with values for the three
   documented topologies: single-node, HA cluster, and air-gapped. Charts are
   versioned, signed and gated like any other artefact.
2. Per-workload hardening: security contexts (non-root, read-only root,
   dropped capabilities, seccomp), resource requests and limits derived from the
   measured envelopes, pod disruption budgets, anti-affinity for HA, topology
   spread, priority classes, and liveness/readiness/startup probes wired to
   RF-OBS-5.
3. Zero-downtime upgrade: rolling strategies consistent with services/scheduler's
   min-available guarantee (AC-M-7), with the same behaviour proven in a real
   cluster, not only in the state machine's tests.
4. Storage: persistent volume claims sized from RF-PER-8's model, with storage
   class guidance and a documented backup interaction (RF-RES-1).
5. Secrets: no secret in a chart or a values file; integrate with the KMS-backed
   mechanism (RF-B-6).
6. Air-gapped variant: no image pulls from outside, no chart repository access,
   installable from a local bundle only.
7. Validate: lint, policy-test (a policy engine asserting the hardening rules),
   and a dry-run install in CI.

Acceptance criteria

- AC-RF-DEP-2a — Three topologies install. Given each topology's values, when installed on a cluster, then the enclosure becomes healthy and operable.

- AC-RF-DEP-2b — Hardening is enforced by policy. Given the policy tests, when run against the rendered manifests, then every workload satisfies the hardening rules; a violation fails CI.

- AC-RF-DEP-2c — Zero-downtime upgrade in a real cluster. Given a running deployment under load, when upgraded, then availability never drops below the configured minimum and no request fails.

- AC-RF-DEP-2d — No secrets in charts. Given the charts and values, when scanned, then no secret is present.

- AC-RF-DEP-2e — Air-gapped install works. Given a cluster with no external registry access, when installed from a local bundle, then it succeeds.

Done when: charts exist, are gated, install all three topologies, and pass the hardening policy tests.

### RF-DEP-3 · Network policy, service mesh interaction and default-deny

Severity: Critical · Area: Deployment · Depends on: RF-DEP-2, RF-API-2

Prompt

Enforce the zero-trust posture at the network layer, not only in the application.

1. Default-deny network policies: no pod may reach another except as explicitly
   allowed by the RF-API-2 allow-matrix, generated from it so the two cannot
   diverge. Egress is denied by default; the egress broker (RF-API-6) is the sole
   exception and its destination allow-list is explicit.
2. Ingress: only the gateway and the HTTP edge are reachable from outside, with
   everything else unreachable even from within the cluster's other namespaces.
3. PQ-mTLS interaction: the application performs its own mutual authentication;
   document precisely how that interacts with any service mesh present, and
   ensure a mesh cannot terminate or downgrade the PQ handshake. Where a mesh is
   present, it must be transparent to the PQ-mTLS layer or absent from those
   paths.
4. DNS and service discovery hardening, and protection against pod-to-pod
   spoofing.
5. Verify: automated tests in a real cluster asserting that every disallowed path
   is actually blocked, and that egress from any pod other than the broker fails.

Acceptance criteria

- AC-RF-DEP-3a — Disallowed paths are blocked. Given the deployed policies, when every service pair not in the allow-matrix is tested, then each connection fails.

- AC-RF-DEP-3b — Egress is denied except through the broker. Given any pod other than the broker, when it attempts an outbound connection, then it fails.

- AC-RF-DEP-3c — Policies derive from the matrix. Given a change to the allow-matrix, when manifests are rendered, then the network policies change correspondingly, with no hand-maintained duplicate.

- AC-RF-DEP-3d — PQ handshake is not downgraded. Given a mesh in the path, when a service-to-service call is made, then the PQ-mTLS handshake completes end to end and no intermediary terminates it.

Done when: generated default-deny policies are deployed and the blocked-path test suite is green in a real cluster.

### RF-DEP-4 · Installer and upgrade tooling

Severity: High · Area: Deployment · Depends on: RF-DEP-2, RF-SC-2

Prompt

Make installing and upgrading an enclosure a supported, verifiable procedure.

1. `mg-install`: preflight checks (platform, resources, storage, entropy, clock,
   connectivity expectations), signature verification of every artefact it is
   about to install, guided configuration, install, and post-install
   verification that reports the enclosure's posture.
2. `mg-upgrade`: version compatibility checking, a pre-upgrade backup
   (RF-RES-1), schema migration with progress and the ability to abort safely,
   staged upgrade using the ring mechanics, post-upgrade verification, and a
   documented, tested rollback.
3. `mg-uninstall`: complete, verifiable removal with an explicit decision about
   data — destroy or retain — and cryptographic assurance for the destroy path.
4. Idempotency: running install or upgrade twice is safe.
5. All three work offline, and all three refuse to proceed on any verification
   failure.

Acceptance criteria

- AC-RF-DEP-4a — Install from media is verified. Given signed artefacts and no network, when mg-install runs, then it verifies everything before installing and reports posture afterwards.

- AC-RF-DEP-4b — Unverified artefacts stop the install. Given any artefact failing verification, when install runs, then it aborts before changing anything.

- AC-RF-DEP-4c — Upgrade backs up and can roll back. Given an upgrade, when it runs, then a verified backup precedes it and rollback restores the prior version and data.

- AC-RF-DEP-4d — Idempotent. Given a second run of install or upgrade, when executed, then the outcome is unchanged and no error occurs.

- AC-RF-DEP-4e — Destroy is cryptographic. Given uninstall-with-destroy, when it completes, then data is unrecoverable by key destruction, evidenced.

Done when: install, upgrade and uninstall are implemented, offline-capable, and exercised including rollback.

### RF-DEP-5 · Air-gapped installation bundle

Severity: High · Area: Deployment · Depends on: RF-DEP-4, RF-B-4

Prompt

Produce the complete offline installation bundle deploy/README.md promises.

1. `deploy/air-gap-bundle/`: a specification and build for a bundle containing
   every image, chart, binary, model artefact, vendored dependency, advisory
   database snapshot, documentation set, runbook and trust anchor needed to
   install and operate an enclosure with no network, ever.
2. Completeness is verified, not asserted: an automated test installs from the
   bundle in a network-isolated environment and runs the full acceptance suite.
   Anything missing fails the bundle build.
3. Media handling: size reporting, chunking for constrained media, per-chunk
   integrity, and a documented transport procedure.
4. Verification before use: every component is signature-verified at the
   receiving site before installation.
5. Update bundles: differential against a stated installed baseline (RF-B-4).
6. Documentation inside the bundle: the operator at a disconnected site has no
   internet, so every runbook, reference and troubleshooting guide must be in the
   bundle and usable offline.

Acceptance criteria

- AC-RF-DEP-5a — Completeness is proven. Given a network-isolated environment, when an enclosure is installed from the bundle alone, then the full acceptance suite passes.

- AC-RF-DEP-5b — Missing components fail the build. Given a deliberately incomplete bundle, when the bundle test runs, then it fails and names what is missing.

- AC-RF-DEP-5c — Every component verifies. Given the bundle at the receiving site, when installation begins, then every component's signature is verified and any failure aborts.

- AC-RF-DEP-5d — Documentation is inside. Given the bundle, when opened offline, then the complete documentation and runbook set is present and usable.

- AC-RF-DEP-5e — Differential updates apply. Given an installed baseline, when a differential bundle is applied, then the result equals a full install of the target version.

Done when: the bundle exists, its completeness test passes in isolation, and it carries its own documentation.

### RF-DEP-6 · Environment strategy and configuration promotion

Severity: Medium · Area: Deployment · Depends on: RF-DEP-2, RF-AD-3

Prompt

Define how a change reaches production safely.

1. Environments: development, test, staging and production, with a documented
   purpose, data policy (production data never in lower environments without
   documented, audited de-identification) and access model for each.
2. Promotion: the same artefact digest moves between environments; only
   configuration differs. Rebuilding for an environment is prohibited and the
   prohibition is enforced by comparing digests.
3. Configuration promotion follows the RF-AD-3 GitOps flow with per-environment
   approval requirements that increase toward production.
4. Ephemeral environments for review, created and destroyed automatically, with
   synthetic data only and no access to production secrets.
5. Parity: document known differences between staging and production and keep the
   list short and reviewed — unknown differences are the cause of most
   deployment surprises.

Acceptance criteria

- AC-RF-DEP-6a — Same digest promotes. Given a promoted artefact, when its digest is compared across environments, then it is identical; a rebuild is detected and refused.

- AC-RF-DEP-6b — Production data stays put. Given a lower environment, when its data is inspected, then it contains no production data absent a documented, audited de-identification.

- AC-RF-DEP-6c — Approvals increase toward production. Given the promotion flow, when a change moves toward production, then the approval requirements strengthen as configured.

- AC-RF-DEP-6d — Ephemeral environments are safe and clean up. Given a review environment, when it is created and later destroyed, then it used only synthetic data and left nothing behind.

Done when: the environment strategy is documented and enforced, including the same-digest check.

### RF-DEP-7 · Capacity, sizing and deployment planning guidance

Severity: Medium · Area: Deployment · Depends on: RF-SCL-4, RF-OBS-1

Prompt

Tell operators what hardware they need.

1. Publish sizing guidance from measured envelopes: CPU, memory, storage, GPU and
   network per service, at several workload scales, for each topology.
2. Provide a sizing calculator taking workload parameters (objects, links, users,
   feeds, pipeline volume, inference rate) and producing a recommended topology.
3. Document scaling characteristics honestly: what scales horizontally, what does
   not, and where the known bottlenecks are. An honest bottleneck list is more
   valuable than an optimistic one.
4. Provide reference architectures for the realistic deployment shapes: small
   single-site, multi-site with sync, air-gapped tactical, and large central.
5. Keep it current: regenerate the guidance from benchmark results each release
   so it cannot drift from reality.

Acceptance criteria

- AC-RF-DEP-7a — Guidance is measured. Given the sizing guidance, when compared with benchmark results, then it derives from them and is regenerated each release.

- AC-RF-DEP-7b — The calculator is accurate. Given a workload deployed per the calculator's recommendation, when it runs at that workload, then it meets its SLOs.

- AC-RF-DEP-7c — Bottlenecks are documented. Given the scaling documentation, when read, then it names what does not scale horizontally and where the limits are.

- AC-RF-DEP-7d — Reference architectures are validated. Given each reference architecture, when deployed, then it passes the acceptance suite.

Done when: sizing guidance is generated from benchmarks and each reference architecture is validated.

# S — Resilience, backup & disaster recovery

Why Critical. With no persistence there is nothing to back up; with persistence (Workstream C) and no backup, a single failure is a total, unrecoverable loss of the audit ledger — which is the platform's primary evidentiary artefact.

### RF-RES-1 · Backup: complete, verified, restorable

Severity: Critical · Area: Resilience · Depends on: RF-PER-1

Prompt

Implement backup as a verified capability, not a scheduled hope.

1. Scope: every durable store — object fabric, audit ledger, registries,
   configuration, identities, datasets, model artefacts, and the key material
   needed to read them (handled with the custody its sensitivity demands).
2. Consistency: backups are point-in-time consistent across stores, or the
   inconsistency window is documented and bounded. A backup that cannot be
   reasoned about is not a backup.
3. Encryption and custody: backups are sealed such that possession of the backup
   alone yields nothing; the restore key path is documented, tested and
   dual-controlled.
4. Verification: every backup is automatically verified by a test restore into an
   isolated environment, with the result recorded. An unverified backup is
   reported as unverified, and the alert escalates the longer that persists.
5. Retention and offsite: retention per policy (RF-PER-6), with an offsite or
   off-media copy where the deployment permits, and an air-gapped variant using
   physical media.
6. Tooling: `mg-backup create|verify|restore|list` with clear progress, dry-run,
   and partial-restore (a single store, a time range) support.

Acceptance criteria

- AC-RF-RES-1a — Restore reproduces the enclosure. Given a backup, when restored into a clean environment, then the enclosure is functionally identical and the audit chain verifies from genesis.

- AC-RF-RES-1b — Every backup is verified automatically. Given a completed backup, when verification runs, then a test restore is performed and the result recorded; an unverified backup raises an escalating alert.

- AC-RF-RES-1c — Backups are inert alone. Given backup media without the restore key path, when inspected, then nothing is readable.

- AC-RF-RES-1d — Consistency is bounded. Given a backup taken under load, when restored, then cross-store consistency holds within the documented window and no store references data another lacks.

- AC-RF-RES-1e — Partial restore works. Given a request to restore one store or one time range, when executed, then it succeeds without disturbing the rest.

Done when: automated verified backups run on a schedule and a full restore has been demonstrated.

### RF-RES-2 · Disaster recovery: documented, exercised, measured

Severity: Critical · Area: Resilience · Depends on: RF-RES-1, RF-DEP-4

Prompt

Define and prove disaster recovery.

1. Define RPO and RTO per data class and per deployment topology, and justify
   each against what the deployment can tolerate — not against what is
   convenient to achieve.
2. Write DR runbooks for the real scenarios: total site loss, storage
   corruption, key-material loss (and what is unrecoverable if the root is lost —
   state this plainly), accidental destructive action, ransomware, and a
   compromised administrator.
3. Implement what the runbooks require: cross-site replication where the topology
   supports it, standby promotion, and the exact procedures with commands.
4. Exercise on a schedule: a real DR test where a site is lost and recovered,
   with measured RPO and RTO compared against target and the gap recorded. An
   unexercised DR plan is an assumption.
5. Communication plan: who is told, when, and how, including for an air-gapped
   site where the notification path is physical.

Acceptance criteria

- AC-RF-RES-2a — Targets are defined and justified. Given the DR documentation, when reviewed, then every data class has an RPO and RTO with justification.

- AC-RF-RES-2b — The exercise meets targets. Given a scheduled DR exercise, when a site is lost and recovered, then measured RPO and RTO are recorded and compared with target, and any gap has a remediation item.

- AC-RF-RES-2c — The chain survives DR. Given a recovered enclosure, when the audit chain is verified from genesis, then it verifies, and any gap caused by the disaster is explicitly recorded rather than silently absent.

- AC-RF-RES-2d — Unrecoverable cases are stated. Given the runbooks, when read, then they state plainly what is unrecoverable (e.g. root key loss) and what the mitigations are.

- AC-RF-RES-2e — Runbooks are executable. Given the runbooks, when followed by someone who did not write them, then recovery succeeds.

Done when: targets are defined, runbooks are written, and a full DR exercise has been completed and recorded.

### RF-RES-3 · High availability and graceful degradation

Severity: High · Area: Resilience · Depends on: RF-DEP-2, RF-RT-2

Prompt

Define what stays working when parts fail.

1. Availability model: for each service, the failure modes, the redundancy, the
   failover mechanism and time, and what degrades if it is unavailable. Publish
   as a dependency-and-degradation matrix.
2. Degradation must be graceful and explicit: if Mimir is down, the rest of the
   platform works and AI features report unavailable; if the PDP is down,
   everything fails CLOSED (never open); if audit is unavailable, mutations are
   refused (an unaudited mutation is not permitted, and this must be a deliberate,
   documented choice).
3. Implement the redundancy the model requires: leader election where needed,
   quorum semantics, split-brain prevention, and idempotent recovery.
4. Prove it with chaos testing (RF-TST-8): kill each component and assert the
   documented degradation, not a guessed one.
5. Surface current degradation in the UI so operators know what they cannot rely
   on right now.

Acceptance criteria

- AC-RF-RES-3a — Documented degradation is actual. Given the matrix, when each component is killed, then the observed behaviour matches the documented degradation exactly.

- AC-RF-RES-3b — PDP failure fails closed. Given an unavailable PDP, when any authorisation is required, then it is denied; no path permits an open failure.

- AC-RF-RES-3c — Unaudited mutations are refused. Given an unavailable audit ledger, when a mutation is attempted, then it is refused.

- AC-RF-RES-3d — No split brain. Given a network partition, when it occurs and heals, then no divergent authoritative state exists and recovery is deterministic.

- AC-RF-RES-3e — Degradation is visible. Given a degraded platform, when an operator uses it, then the affected capabilities are visibly marked unavailable.

Done when: the matrix exists, chaos tests confirm every row, and degradation is visible in the UI.

### RF-RES-4 · Data integrity assurance and corruption recovery

Severity: High · Area: Resilience · Depends on: RF-PER-2, RF-PER-8

Prompt

Detect corruption early and recover from it deliberately.

1. Continuous verification: scheduled audit-chain verification (full and
   incremental), storage scrubbing (RF-PER-8), index consistency checks, and
   cross-store referential checks. Results are recorded and alerted.
2. Corruption response runbooks per class: audit chain, object store, dataset,
   model artefact, configuration — each stating how to identify scope, what to
   restore, and how to record the event.
3. Repair where safe: rebuild derived data (indexes, projections, caches) from
   authoritative sources automatically; never "repair" authoritative data
   silently — that is a data-integrity incident requiring a human.
4. Report honestly: corruption and its remediation are audited and reported, not
   quietly fixed. In an evidentiary system, a silent repair is indistinguishable
   from tampering.

Acceptance criteria

- AC-RF-RES-4a — Corruption is detected promptly. Given induced corruption in each store class, when the scheduled checks run, then each is detected within its stated interval and alerted.

- AC-RF-RES-4b — Derived data rebuilds. Given a corrupted index or projection, when repair runs, then it rebuilds from the authoritative source and the rebuild is recorded.

- AC-RF-RES-4c — Authoritative corruption escalates. Given corruption in authoritative data, when detected, then it is escalated to a human and never silently repaired.

- AC-RF-RES-4d — Everything is recorded. Given any detection or remediation, when the ledger is queried, then it is present with scope and action.

Done when: continuous verification runs, runbooks exist per class, and the induced-corruption tests pass.

### RF-RES-5 · Business continuity for the air-gapped and degraded case

Severity: Medium · Area: Resilience · Depends on: RF-RES-2, RF-UX-11

Prompt

Plan for continuity where there is no remote help.

1. A site that loses its connection to every peer must continue operating on
   local data indefinitely, with a clear statement of what is degraded and what
   is stale.
2. Local recovery: everything needed to diagnose and recover — runbooks,
   documentation, tooling, spare artefacts — is present on site, because nobody
   is going to send it.
3. Reconciliation after a long disconnection: define and test what happens when a
   site rejoins after weeks, including divergent state, expired credentials,
   revoked keys and superseded configuration. Expired credentials at a rejoining
   site are a predictable operational trap; handle it deliberately.
4. Manual and physical fallbacks: where an automated path is impossible, document
   the manual one, and make sure it is exercised.

Acceptance criteria

- AC-RF-RES-5a — Indefinite local operation. Given total isolation, when the site operates for an extended period, then it continues functioning with degradation clearly stated.

- AC-RF-RES-5b — Long-disconnection rejoin works. Given a site rejoining after an extended disconnection with expired credentials and superseded configuration, when it reconnects, then reconciliation completes deterministically and every conflict is either resolved by rule or surfaced.

- AC-RF-RES-5c — Local recovery is self-sufficient. Given an isolated site with a failure, when the on-site operator follows on-site materials, then recovery succeeds with no external contact.

- AC-RF-RES-5d — Manual fallbacks are exercised. Given the documented manual procedures, when exercised in a drill, then they work and the drill is recorded.

Done when: extended-isolation and long-disconnection rejoin are both tested and documented.

# T — Security assurance

Status. The design is security-led and the primitives are real. What is absent is assurance: the threat models exist as diagrams (docs/dev/diagrams/*_threat_dfd.*) with no validating tests, there is no fuzzing, no penetration test, no static or dynamic analysis in CI beyond a secret scan, and no vulnerability disclosure process.

### RF-SEC-1 · Validate the threat models with tests

Severity: Critical · Area: Security · Depends on: RF-TST-3

Evidence. Seven STRIDE data-flow diagrams exist (midgard_threat_dfd, mimir_, forge_, bifrost_, heimdall_, admin_, client_). No test references a threat id.

Prompt

Turn the threat models from diagrams into a tested contract.

1. Write out each threat model as structured text alongside its diagram: for
   every element and data flow, the STRIDE threats, the mitigating control, and
   the test that proves the control works. Assign every threat a stable id.
2. Write the missing tests. Each threat's test attempts the attack and asserts it
   fails, in an integration environment rather than a unit test wherever the
   threat crosses a boundary.
3. Cite threat ids in the mitigating code, and add them to the traceability
   matrix (RF-SC-6) so an unmitigated or untested threat is a CI failure.
4. Review the models against the implementation as built — the diagrams predate
   the implementation and will have drifted. Any element or flow present in code
   and absent from the model is a gap in the model.
5. Re-review on every architectural change, enforced by requiring a threat-model
   review checkbox on PRs that add a service, a data flow or a trust boundary.

Acceptance criteria

- AC-RF-SEC-1a — Every threat has a control and a test. Given the threat models, when the traceability matrix is generated, then every threat id maps to a control in code and a test, and any gap fails CI.

- AC-RF-SEC-1b — Attacks actually fail. Given each threat's test, when it attempts the attack against a running environment, then the attack fails and the control's evidence (audit entry, denial, alert) is observed.

- AC-RF-SEC-1c — Models match the implementation. Given the implemented architecture, when compared with the models, then every service, data flow and trust boundary is represented.

- AC-RF-SEC-1d — Drift is prevented. Given a PR adding a trust boundary, when it is opened without a threat-model update, then the check fails.

Done when: every threat id has a mitigating control and a passing attack test, and the models match the built system.

### RF-SEC-2 · Fuzzing and property-based testing of every parser and boundary

Severity: High · Area: Security · Depends on: RF-TST-4

Evidence. The tree contains several hand-rolled parsers on trust boundaries: the HTTP/1.1 parser and JSON codec in services/http-gateway, the PQ-mTLS frame decoder in crypto/pq-mtls, the Cargo.lock parser in mg-sbom, and (once implemented) the signature envelope, DSSE, bundle, model-artefact and proto decoders. None is fuzzed.

Prompt

Fuzz everything that parses untrusted input.

1. Build coverage-guided fuzz targets for: the HTTP/1.1 parser, the JSON codec,
   the PQ-mTLS handshake and record decoder, the RPC frame decoder, the signature
   envelope and DSSE parser, the bundle manifest parser, the SBOM parser, the
   model artefact (GGUF/safetensors) header parser, the feed adapters, the
   connector input paths, and every proto decode boundary.
2. Run continuously in a nightly job with a persistent corpus; any crash, hang,
   OOM or assertion failure fails the job and files an issue with the reproducer.
   Minimise and check in every reproducer as a regression test.
3. Add property-based tests for the algorithmic cores where invariants are
   stated: CRDT convergence (idempotence, commutativity, associativity), the
   policy engine (deny-by-default holds for every generated request), the audit
   chain (any mutation is detected), the crypto agility layer (negotiation always
   selects a mutually-supported suite or fails), envelope encryption
   (seal/unseal round-trips, wrong root fails), and the fusion tracker.
4. Add differential testing where two implementations exist: the Forge reference
   engine versus the real backend (RF-F-1a), and the in-memory versus persistent
   stores.
5. Measure and report fuzz coverage; a parser below the coverage threshold is a
   gap.

Acceptance criteria

- AC-RF-SEC-2a — Every parser is fuzzed. Given the list of parsers, when the fuzz suite is inspected, then each has a target with a persistent corpus.

- AC-RF-SEC-2b — Campaigns are clean. Given a 24-hour campaign per target, when it completes, then no crash, hang, OOM or assertion failure occurs.

- AC-RF-SEC-2c — Reproducers become tests. Given any historical fuzz finding, when the regression suite runs, then its minimised reproducer is included.

- AC-RF-SEC-2d — Properties hold. Given the property suites, when run with a large case count, then every stated invariant holds; deny-by-default in particular holds for every generated request.

- AC-RF-SEC-2e — Differential agreement. Given the two Forge engines and the two store implementations, when differentially tested, then they agree on every generated case.

Done when: all targets exist, nightly campaigns are clean, and the property and differential suites are green.

### RF-SEC-3 · Static and dynamic analysis in CI

Severity: High · Area: Security · Depends on: RF-SC-4

Evidence. CI runs gitleaks and a placeholder provenance lint. There is no SAST, no dependency policy enforcement beyond what RF-SC-4 adds, no unsafe-code audit (though clients/keystore uses #![forbid(unsafe_code)] — a good pattern not applied workspace-wide), and no DAST.

Prompt

Add analysis depth to the pipeline.

1. Rust: clippy at deny level with a curated security-relevant lint set;
   `#![forbid(unsafe_code)]` in every crate that can have it, and for the few
   that cannot, a documented justification plus a review requirement on changes
   to unsafe blocks. Add cargo-geiger-style reporting of unsafe usage across the
   dependency graph.
2. TypeScript: strict compiler settings everywhere, a security-focused lint set,
   and a check that `any` does not appear on a trust boundary.
3. SAST across both languages with results triaged, and a policy that a new
   high-severity finding blocks merge while existing ones are tracked with owners
   and deadlines.
4. DAST against a running enclosure in CI: authenticated and unauthenticated
   scans of the HTTP edge, checking headers, CSP, injection, authorisation
   bypass, and information disclosure.
5. Secret scanning extended to history, not only the diff, plus a pre-commit
   hook.
6. Container and image scanning (RF-DEP-1) integrated with the same policy.
7. Report all findings to one dashboard with severity, owner and age, so security
   debt is visible rather than distributed across tool outputs.

Acceptance criteria

- AC-RF-SEC-3a — Unsafe is bounded and justified. Given the workspace, when inspected, then every crate either forbids unsafe or documents why it cannot, and unsafe blocks require review.

- AC-RF-SEC-3b — New high-severity findings block merge. Given a PR introducing one, when CI runs, then it fails.

- AC-RF-SEC-3c — DAST runs authenticated. Given the running enclosure, when DAST runs, then it exercises authenticated paths and reports no unaddressed high-severity finding.

- AC-RF-SEC-3d — History is clean. Given the full git history, when scanned, then no secret is present; any historical finding is remediated and the credential rotated.

- AC-RF-SEC-3e — Debt is visible. Given the dashboard, when opened, then every open finding has severity, owner and age.

Done when: the full analysis set runs in CI with merge-blocking policy and a single findings dashboard.

### RF-SEC-4 · Cryptographic assurance and validation evidence

Severity: High · Area: Security · Depends on: RF-RT-5

Evidence. pqc-agility uses ACVP-validated FIPS 203/204/205 implementations and has KAT tests (fips_backend, aead_kat, agility_fips), which is a strong base. What is missing is the assurance wrapper: no documented cryptographic inventory, no side-channel consideration, no formal review, and no statement of what "FIPS-validated" does and does not mean for this deployment.

Prompt

Document and evidence the cryptographic posture.

1. Cryptographic inventory: every algorithm, parameter set, key type, key
   lifetime, protocol and their purposes, in one document, with the standard each
   conforms to and the validation status of the implementation used.
2. Be precise about validation claims: using an ACVP-validated implementation is
   not the same as holding a FIPS 140-3 module certificate. State exactly what is
   claimed and what is not, so no deployment is misled.
3. Side channels: document the timing, cache and power considerations for each
   primitive as used here; ensure constant-time comparison everywhere it matters
   (the `ct_eq` helper exists — verify it is used at every comparison of secret
   material); and test for timing variation where feasible.
4. Key management: full lifecycle per key type — generation, storage, use,
   rotation, archival, destruction — with the custody requirement for each.
5. Independent review: commission a cryptographic review of the protocol
   constructions (the hybrid combiner, the PQ-mTLS handshake, the KEM-DEM
   envelope, the audit chain construction, the signature domain separation) and
   remediate findings. Protocol composition is where correct primitives most
   often go wrong.
6. Agility in practice: document and test the procedure for retiring an algorithm
   and adopting a successor without data migration — the crate is designed for
   it, so prove it end to end.

Acceptance criteria

- AC-RF-SEC-4a — Inventory is complete and accurate. Given the inventory, when compared with the code, then every algorithm and key type in use appears with its correct parameters.

- AC-RF-SEC-4b — Claims are precise. Given the validation statement, when read, then it distinguishes implementation validation from module certification and states exactly what is claimed.

- AC-RF-SEC-4c — Constant-time where it matters. Given every comparison of secret material, when audited, then each uses the constant-time helper; a test detects a variable-time comparison.

- AC-RF-SEC-4d — Independent review completed. Given the review report, when checked, then every finding is remediated or has an accepted, documented risk with an owner.

- AC-RF-SEC-4e — Agility is exercised. Given a retired algorithm, when the documented procedure is followed, then existing data remains readable and new operations use the successor, with no migration.

Done when: the inventory and precise claims are published, the review is complete, and an algorithm retirement has been exercised.

### RF-SEC-5 · Penetration testing and red teaming

Severity: High · Area: Security · Depends on: RF-SEC-1, RF-DEP-2

Prompt

Have the system attacked by people who want it to fail.

1. Scope an external penetration test covering: the browser edge and consoles,
   authentication and session, authorisation and clearance enforcement, the RPC
   layer and workload identity, the supply chain, the AI surfaces (prompt
   injection, indirect injection, tool abuse, exfiltration through model output),
   the client shells, and the physical/air-gap transit path.
2. Add an AI-specific red team: attempts to exfiltrate governed data through
   model output, to escalate via tool use, to poison memory or feedback, to
   bypass guardrails through obfuscation and multi-turn accumulation, and to
   cause harmful action through gated paths.
3. Remediate with tracked findings, owners and deadlines by severity; retest to
   confirm.
4. Convert every finding into a permanent regression test so it cannot recur.
5. Repeat per major release and after any significant architectural change.

Acceptance criteria

- AC-RF-SEC-5a — Full-scope test completed. Given the defined scope, when the test is performed, then every area is covered and reported.

- AC-RF-SEC-5b — Findings are remediated and retested. Given each finding, when remediation completes, then a retest confirms it and the finding closes.

- AC-RF-SEC-5c — Findings become tests. Given the regression suite, when run, then it contains a test for every historical finding.

- AC-RF-SEC-5d — AI red team covered. Given the AI-specific scope, when tested, then exfiltration, escalation, poisoning and guardrail-bypass attempts are all attempted and their outcomes reported.

Done when: a full-scope test and an AI red team have been completed, remediated, retested and converted to regression tests.

### RF-SEC-6 · Security monitoring, detection and response

Severity: High · Area: Security · Depends on: RF-OBS-1, RF-OBS-4

Prompt

Detect attacks, not only failures.

1. Define detections for the attacks that matter here: authentication anomalies,
   privilege escalation attempts, policy-context forgery, clearance-boundary
   probing, unusual data access volume or pattern, guardrail-block spikes, tool
   abuse in agent runs, signature verification failures, audit chain anomalies,
   revoked-key use, workload identity anomalies, and egress attempts outside the
   broker.
2. Baseline and anomaly detection where static rules are insufficient — per
   subject and per workload behavioural baselines with alerting on deviation.
3. Insider threat is a first-class concern in a platform whose whole purpose is
   governing access: detect and alert on patterns such as broad enumeration
   before departure, unusual after-hours access, repeated denied attempts, and
   break-glass use outside an incident.
4. Response: playbooks for each detection, with the containment action (revoke
   session, revoke identity, quarantine artefact, isolate node) available as a
   one-step, dual-controlled, audited action from the console.
5. Retain security telemetry for the compliance-required period, protected from
   modification by the same append-only guarantees as the audit ledger.

Acceptance criteria

- AC-RF-SEC-6a — Each detection fires. Given each defined attack pattern, when simulated, then the corresponding detection fires with the correct severity.

- AC-RF-SEC-6b — Containment is one step. Given a detection, when the responder acts, then revoke/quarantine/isolate is available as a single dual-controlled action from the console and is audited.

- AC-RF-SEC-6c — Insider patterns are detected. Given the insider-threat scenarios, when simulated, then each is detected and alerted.

- AC-RF-SEC-6d — Security telemetry is tamper-evident. Given security telemetry, when modification is attempted, then it is detectable by the same mechanism as the audit chain.

Done when: every detection is implemented and proven by simulation, with one-step containment available.

### RF-SEC-7 · Vulnerability management and disclosure

Severity: Medium · Area: Security · Depends on: RF-SC-4

Evidence. No SECURITY.md, no disclosure policy, no advisory process. LICENSE is present but untracked in git (it appears as ?? in status), which itself needs resolving (RF-DOC-2).

Prompt

Establish the vulnerability lifecycle for an open-source, sovereignty-focused
platform.

1. SECURITY.md: how to report, the contact and its key, the expected response
   times, the disclosure timeline, safe-harbour terms for good-faith research,
   and scope.
2. Internal handling: triage, severity assessment (CVSS plus a deployment-context
   adjustment, since an air-gapped site's exposure differs), remediation SLAs by
   severity, and a documented decision path for whether a fix is backported.
3. Advisory publication: issue advisories with affected versions, CVSS,
   mitigations and fixed versions, in a machine-readable format so the scan
   pipeline (RF-SC-4) of downstream deployments consumes them automatically.
4. Air-gapped notification: a site with no connectivity must still learn about
   advisories — define the physical or out-of-band path, since this is exactly
   the deployment least able to learn on its own.
5. Coordinated disclosure with dependency upstreams, and a process for handling a
   vulnerability in a vendored dependency including emergency re-vendoring.

Acceptance criteria

- AC-RF-SEC-7a — Reporting works. Given a good-faith researcher, when they follow SECURITY.md, then they reach a monitored channel and receive acknowledgement within the stated time.

- AC-RF-SEC-7b — SLAs are met and measured. Given accumulated reports, when metrics are reviewed, then time-to-triage and time-to-fix are measured against the SLA.

- AC-RF-SEC-7c — Advisories are machine-readable. Given a published advisory, when the scan pipeline runs at a downstream deployment, then it is consumed automatically.

- AC-RF-SEC-7d — Air-gapped sites are reachable. Given an advisory and a disconnected site, when the defined path is followed, then the site learns of it.

- AC-RF-SEC-7e — Vendored dependencies are handled. Given a vulnerability in a vendored crate, when the emergency process runs, then a re-vendored, gated release is produced within the SLA.

Done when: SECURITY.md is published, the process is documented and exercised once, and advisories are machine-readable.

### RF-SEC-8 · Physical and supply-chain security for air-gapped operations

Severity: Medium · Area: Security · Depends on: RF-B-4, RF-DEP-5

Prompt

Address the parts of the threat model that are not software.

1. Media handling: procedures for the removable media that carry bundles —
   sourcing, sanitisation, chain of custody, tamper-evident packaging,
   verification on receipt, and destruction. Media is the air-gapped site's
   entire attack surface for inbound content.
2. Hardware trust: what is assumed about the hardware, how the platform is
   verified (measured boot, TPM attestation where available), and what changes if
   the assumption fails.
3. Personnel: the dual-custody roles the platform depends on, and what the
   platform does when only one person is available (the answer must be "some
   things are impossible", not "there is an override").
4. Ceremony documentation: key generation, root custody, break-glass credential
   sealing, and the physical controls each requires.
5. Site security assumptions: what the platform assumes about the environment it
   is in, stated explicitly so a deployment can verify it holds.

Acceptance criteria

- AC-RF-SEC-8a — Media procedures exist and are exercised. Given a bundle transfer, when it is performed following the procedure, then chain of custody is recorded and verification on receipt is evidenced.

- AC-RF-SEC-8b — Attestation is used where available. Given hardware supporting measured boot and TPM attestation, when a node enrols, then attestation is verified (RF-IAM-6a).

- AC-RF-SEC-8c — No single-person override. Given a dual-custody operation with one person available, when attempted, then it cannot be completed by any path.

- AC-RF-SEC-8d — Assumptions are explicit. Given the documentation, when read by a deploying organisation, then every environmental assumption is stated and verifiable.

Done when: the physical procedures are documented, exercised once, and the no-override property is proven.

# U — Test strategy & coverage

Status. The Rust test suite is substantial and genuine: just test runs 45 explicit invocations across both crypto backends, and 72 acceptance criteria are exercised by dedicated tests and eight verification scripts. The gaps are: zero frontend tests of any kind (no vitest, no playwright, no storybook, no test script in any package.json), no integration testing across process boundaries (because there are no processes), no load, chaos, fuzz, accessibility or visual testing, and no coverage measurement.

### RF-TST-1 · Test strategy, taxonomy and coverage targets

Severity: Medium · Area: Testing · Depends on: —

Prompt

Write the test strategy the suite has grown past needing implicitly.

docs/dev/testing/strategy.md defining: the test levels (unit, property, fuzz,
contract, integration, end-to-end, acceptance, load, chaos, accessibility,
visual, security), what belongs at each, coverage targets per level and per
component (with higher targets for security-relevant code), the naming and
placement conventions, how flakiness is handled (quarantine with an owner and a
deadline, never a silent retry), how long each level may take, and which gate
each blocks. Include the rule that a bug fix lands with a regression test that
fails before the fix.

Then add coverage measurement to CI for Rust and TypeScript, report it per
component, and gate on a decrease rather than an absolute number — so coverage
can improve incrementally without an arbitrary cliff.

Acceptance criteria

- AC-RF-TST-1a — Strategy exists and is followed. Given the strategy, when the suite is audited against it, then every level exists and tests are placed per the conventions.

- AC-RF-TST-1b — Coverage is measured and does not regress. Given a PR reducing coverage in a component, when CI runs, then it fails.

- AC-RF-TST-1c — Flakes are quarantined, not retried. Given a flaky test, when it is identified, then it is quarantined with an owner and a deadline, and no silent retry masks it.

- AC-RF-TST-1d — Fixes carry regression tests. Given a bug-fix PR, when reviewed, then it includes a test that fails without the fix.

Done when: the strategy is published, coverage is measured and gated, and the flake process is in place.

### RF-TST-2 · Frontend testing from zero

Severity: High · Area: Testing · Depends on: RF-UI-2, RF-UID-1

Evidence. No *.test.*, *.spec.*, vitest*, playwright* or *.stories.* file exists anywhere. No package.json in the workspace defines a test script, so the root pnpm -r test runs nothing.

Prompt

Build the frontend test suite from nothing.

1. Component tests for all 28 design-system components: every variant, state,
   theme scope and mode; keyboard interaction; accessible name and role; and an
   axe-core assertion per component.
2. Screen tests for all 45 console screens: rendering under each of the five
   data states (RF-UI-2), interaction behaviour, and governance chrome
   correctness (markings, clearance, purpose).
3. Contract tests: the SDK client against a real server, asserting the client and
   server agree on every method, error and streaming behaviour.
4. End-to-end tests with Playwright covering every user flow in Workstream O,
   run against a real enclosure, in Chromium, Firefox and WebKit, at desktop and
   mobile viewports.
5. Accessibility tests: axe-core in component and E2E suites at zero-violation,
   plus keyboard-only traversal of every flow.
6. Visual regression for the design system and key screens, in light, dark and
   high-contrast modes, with a reviewed baseline.
7. Add a `test` script to every package so `pnpm -r test` actually runs
   something, and wire all of it into CI.

Acceptance criteria

- AC-RF-TST-2a — pnpm -r test runs the suite. Given the workspace, when the root test script runs, then every package's tests execute.

- AC-RF-TST-2b — Every component and screen is covered. Given the 28 components and 45 screens, when coverage is reported, then each has tests meeting the strategy's target.

- AC-RF-TST-2c — Every flow passes E2E. Given the Workstream O flows, when E2E runs against a real enclosure, then each completes in all three browsers at both viewports.

- AC-RF-TST-2d — Zero accessibility violations. Given the axe-core assertions, when CI runs, then no violation is reported.

- AC-RF-TST-2e — Visual changes are reviewed. Given a visual change, when CI runs, then it is flagged against the baseline and requires explicit approval.

Done when: component, screen, contract, E2E, accessibility and visual suites all exist and gate CI.

### RF-TST-3 · Integration testing across process boundaries

Severity: High · Area: Testing · Depends on: RF-RT-1, RF-API-2

Prompt

Test the system as a system, not as a set of libraries.

1. Provide a test harness that starts the real services as real processes with
   real PQ-mTLS between them, real storage, and real configuration — fast enough
   to run in CI and deterministic enough to be trusted.
2. Write integration tests for every cross-service operation: action apply,
   policy commit, privilege grant, model registration and load, artefact
   promotion, rollout step, pipeline run and projection, feed ingest to picture,
   agent run with tool execution, and every governed path's audit write.
3. Test the failure paths, not only the happy ones: dependency unavailable,
   timeout, partial failure, retry, idempotency, and each crash point from the
   consistency model (RF-PER-7).
4. Test upgrade and migration: run the previous version, upgrade to the current,
   assert data and behaviour are correct — every release.
5. Re-run the 72 existing acceptance criteria against the integrated, multi-
   process system, not only against in-process libraries. This is the single
   highest-value test change in this workstream: it converts the acceptance
   suite from a specification check into a system check.

Acceptance criteria

- AC-RF-TST-3a — Real multi-process harness. Given the harness, when started, then real services run in separate processes with real PQ-mTLS and real storage.

- AC-RF-TST-3b — All 72 ACs pass integrated. Given the acceptance suite, when run against the multi-process system, then all 72 pass — and any that do not are recorded as findings against this plan.

- AC-RF-TST-3c — Failure paths are covered. Given the failure matrix, when each scenario is injected, then the documented behaviour occurs.

- AC-RF-TST-3d — Upgrade is tested every release. Given the previous release, when upgraded to the current, then data and behaviour are correct.

Done when: the harness exists, the 72 ACs pass against it, and the failure and upgrade matrices are green.

### RF-TST-4 · Fuzzing infrastructure

Severity: High · Area: Testing · Depends on: RF-SEC-2

Prompt

Stand up the fuzzing infrastructure RF-SEC-2 requires: target scaffolding,
persistent corpora checked into the repo (minimised), a nightly CI job with a
per-target time budget, crash triage that files an issue with a minimised
reproducer, coverage reporting per target with a threshold, and a regression
suite that replays every historical finding on every build. Document how to add
a target so a new parser is fuzzed by default.

Acceptance criteria

- AC-RF-TST-4a — Nightly job runs and reports. Given the nightly job, when it completes, then every target ran for its budget and coverage is reported.

- AC-RF-TST-4b — Crashes are actionable. Given a crash, when triage runs, then an issue is filed with a minimised reproducer that fails deterministically.

- AC-RF-TST-4c — Regressions replay. Given every build, when the regression suite runs, then all historical reproducers pass.

- AC-RF-TST-4d — New parsers are fuzzed by default. Given a new parser added without a target, when CI runs, then the omission is detected.

Done when: nightly fuzzing runs with triage, coverage thresholds and a replaying regression suite.

### RF-TST-5 · Performance and load testing

Severity: High · Area: Testing · Depends on: RF-SCL-4, RF-TST-3

Prompt

Measure the system under realistic load.

1. Build representative workload models per product: analyst query mix, ingestion
   volume and pipeline throughput, fusion event rate and track count, inference
   request mix and concurrency, admin and audit activity, and client sync
   patterns — including the mixed workload where they run simultaneously, which
   is where contention actually appears.
2. Generate realistic data at scale: 10⁶–10⁸ objects, 10⁷–10⁹ links, 10⁵ tracks,
   large datasets and long audit ledgers, with realistic distributions rather
   than uniform synthetic data.
3. Run load, stress (find the breaking point), soak (24h+ for leaks and
   degradation) and spike tests, and record results per release.
4. Publish the performance envelope (RF-DEP-7) and gate regressions in CI at a
   stated tolerance.
5. Profile to find bottlenecks and record them honestly in the scaling
   documentation.

Acceptance criteria

- AC-RF-TST-5a — Realistic workloads run. Given the workload models including the mixed case, when executed against a deployed enclosure at scale, then results are recorded per release.

- AC-RF-TST-5b — Breaking point is known. Given the stress test, when run, then the breaking point is identified and the failure mode is graceful (shed load, not corruption).

- AC-RF-TST-5c — Soak is clean. Given a 24-hour soak, when it completes, then memory, descriptors and latency are stable within tolerance.

- AC-RF-TST-5d — Regressions gate. Given a change regressing performance beyond tolerance, when CI runs, then it fails.

Done when: the workload suite runs per release, the envelope is published, and regressions gate CI.

### RF-TST-6 · Long-running stability and resource testing

Severity: Medium · Area: Testing · Depends on: RF-RT-6

Prompt

Prove the system survives time, not only load.

Run multi-day continuous operation with representative activity, asserting: flat
memory and descriptor profiles; no unbounded structure growth (RF-RT-6); stable
latency; correct behaviour across log rotation, compaction, scrubbing, backup,
certificate renewal, key rotation and token expiry; and a verifiable audit chain
at the end. Include a clock-crossing test (daylight saving, leap second handling,
month and year boundaries) because time bugs surface only in long runs.

Acceptance criteria

- AC-RF-TST-6a — Multi-day run is stable. Given a 7-day run, when it completes, then memory, descriptors and latency are flat within tolerance and no restart occurred.

- AC-RF-TST-6b — Background operations do not disturb. Given rotation, compaction, scrubbing, backup, renewal and rotation events during the run, when each occurs, then service continues within its SLO.

- AC-RF-TST-6c — Chain verifies at the end. Given the run's audit ledger, when verified from genesis, then it verifies.

- AC-RF-TST-6d — Time boundaries are safe. Given the clock-crossing scenarios, when they occur, then no expiry, window or retention behaves incorrectly.

Done when: a 7-day run completes clean with a verifiable chain.

### RF-TST-7 · Regression, benchmark and golden-output suites

Severity: Medium · Area: Testing · Depends on: RF-TST-1

Prompt

Protect the behaviours that must not change.

1. Golden outputs with review-on-change for: assembled prompts per family
   (RF-MI-2), chat templates, tokenizer id sequences, SBOM output, DSSE
   attestation structure, audit record structure, and the wire protocol encoding.
   A change to any of these is meaningful and must be seen, not slipped through.
2. Benchmarks in CI with per-benchmark tolerances and trend reporting, so a slow
   drift is caught rather than only a sudden regression.
3. A dedicated governance regression suite: deny-by-default, clearance filtering,
   marking propagation, human gates, dual control, audit completeness and
   fail-closed behaviours — run on every PR, because these are the properties
   whose silent regression would be most damaging.
4. Backward-compatibility tests: the current server against the previous SDK, and
   the current SDK against the previous server, within the support window.

Acceptance criteria

- AC-RF-TST-7a — Golden changes are reviewed. Given a change to any golden output, when CI runs, then it fails until the new golden is explicitly reviewed and accepted.

- AC-RF-TST-7b — Governance regressions are caught on every PR. Given a change weakening any listed governance property, when CI runs, then it fails.

- AC-RF-TST-7c — Compatibility holds. Given the support window, when cross-version tests run, then each supported pairing works.

- AC-RF-TST-7d — Drift is visible. Given benchmark trends, when reviewed, then gradual degradation is detectable before it crosses the tolerance.

Done when: golden, benchmark, governance-regression and compatibility suites all run in CI.

### RF-TST-8 · Chaos and fault-injection testing

Severity: High · Area: Testing · Depends on: RF-RES-3, RF-TST-3

Prompt

Verify the failure behaviour the resilience model claims.

1. Fault injection: process kill (SIGKILL at every step boundary from the
   consistency model), network partition, packet loss and latency, disk full,
   disk slow, disk error, clock skew and jump, memory pressure, CPU starvation,
   dependency unavailability and dependency slowness.
2. Chaos experiments with an explicit hypothesis each time ("if the PDP is lost,
   all authorisation denies and the platform reports degraded"), executed against
   a real deployment, with the result recorded and any divergence from the
   documented behaviour treated as a defect in the system or the documentation.
3. Run continuously in a non-production environment, not as a one-off exercise.
4. Include security-relevant faults: an unavailable audit ledger, a revoked key
   mid-operation, a compromised workload identity, and expired credentials.
5. Record every experiment and outcome, and convert each discovered divergence
   into a permanent test.

Acceptance criteria

- AC-RF-TST-8a — Every fault class is exercised. Given the fault list, when the chaos suite runs, then each is injected and the behaviour recorded.

- AC-RF-TST-8b — Behaviour matches documentation. Given each experiment's hypothesis, when it runs, then the observed behaviour matches the degradation matrix; a divergence is a tracked defect.

- AC-RF-TST-8c — Data integrity survives. Given every fault, when the system recovers, then the audit chain verifies and no store is corrupted.

- AC-RF-TST-8d — Security faults fail closed. Given an unavailable ledger, a revoked key or expired credentials, when operations are attempted, then each fails closed.

Done when: the chaos suite runs continuously and every hypothesis is confirmed or the divergence is fixed.

# V — Compliance & assurance artefacts

Status. BUILD_PLAYBOOK.md Appendix D lists the governance standards the suite targets — arc42/TOGAF, NIST 800-53, OWASP ASVS, ISO 27001 — and individual [STD:*] tags appear in source. There is no control mapping, no evidence collection, and no compliance artefact anywhere in the repository. For a platform whose value proposition is sovereignty and governance, this is a substantive gap.

### RF-CMP-1 · Control framework mapping with automated evidence

Severity: High · Area: Compliance · Depends on: RF-OBS-1, RF-PER-2

Prompt

Map the platform's controls to the frameworks it claims, and collect the evidence
automatically.

1. Produce control mappings in docs/dev/compliance/: NIST SP 800-53 (moderate and
   high baselines), ISO/IEC 27001 Annex A, OWASP ASVS L2/L3, and SOC 2 Trust
   Services Criteria. For each control state: how the platform implements it,
   where in the code, which test proves it, and what the deploying organisation
   must do (because many controls are shared responsibility — say so explicitly
   rather than implying the platform covers them).
2. Automate evidence: generate a control-evidence report from CI results, test
   outcomes, audit ledger queries and configuration state, so an assessment is a
   report generation rather than a scramble. Regenerate per release.
3. Gap register: controls not implemented, partially implemented, or dependent on
   the deployment, each with an owner, a plan and a date. An honest gap register
   is worth more than an optimistic mapping — assessors find the gaps anyway.
4. Traceability: extend RF-SC-6's matrix so a control maps to requirements,
   implementation, tests and evidence in one generated view.
5. Keep it current: a control whose evidence-generating test disappears must fail
   the build.

Acceptance criteria

- AC-RF-CMP-1a — Mappings exist for all four frameworks. Given the compliance documentation, when reviewed, then each framework has a complete mapping with implementation, code location, test and shared-responsibility statement per control.

- AC-RF-CMP-1b — Evidence is generated, not assembled by hand. Given a release, when the evidence report is produced, then it derives from CI results, tests, audit queries and configuration state automatically.

- AC-RF-CMP-1c — Gaps are registered honestly. Given the gap register, when reviewed, then every unimplemented or partial control appears with an owner and a date.

- AC-RF-CMP-1d — Evidence cannot silently disappear. Given a removed evidence-generating test, when CI runs, then it fails and names the affected control.

Done when: all four mappings exist with generated evidence and an honest gap register.

### RF-CMP-2 · Software supply-chain attestation (SLSA) and SBOM distribution

Severity: High · Area: Compliance · Depends on: RF-SC-1..5

Prompt

Make the supply-chain claims externally assessable.

1. Target and evidence a specific SLSA build level: document what the pipeline
   provides against each requirement (hermetic, provenance, isolated,
   parameterless, reproducible) and where it falls short, honestly. Reproducible
   builds and vendored dependencies put a high level within reach — claim
   precisely what is achieved.
2. Publish provenance: DSSE/in-toto attestations (RF-SC-1) accompany every
   artefact and are verifiable by a third party using only public information and
   the trust anchors.
3. Distribute SBOMs: publish them alongside releases in CycloneDX, with VEX
   statements for advisories that do not apply, so downstream consumers are not
   forced to triage irrelevant findings.
4. Provide a consumer verification guide: exactly how a downstream organisation
   verifies an artefact, its SBOM and its provenance without trusting the
   publisher's word.
5. Third-party assessment: have the pipeline assessed against the claimed level
   and remediate findings.

Acceptance criteria

- AC-RF-CMP-2a — Level is claimed precisely. Given the SLSA documentation, when compared with the pipeline, then every requirement is addressed with an accurate met/not-met statement.

- AC-RF-CMP-2b — Third-party verification works. Given only the published artefacts, attestations and trust anchors, when an independent party follows the verification guide, then verification succeeds.

- AC-RF-CMP-2c — VEX accompanies SBOMs. Given an advisory that does not apply, when the release is published, then a VEX statement explains why.

- AC-RF-CMP-2d — Assessment completed. Given the third-party assessment, when it concludes, then findings are remediated or documented as accepted.

Done when: the level is claimed accurately, third-party verification is demonstrated, and VEX is published.

### RF-CMP-3 · Privacy: data protection by design and by default

Severity: High · Area: Compliance · Depends on: RF-PER-6

Prompt

Address privacy as a design property, not a policy document.

1. Data inventory and flow mapping: every category of personal data the platform
   may process, where it enters, where it is stored, who may access it, where it
   flows, and how long it is kept. Generated from the type registry and the
   marking model where possible so it stays current.
2. Data-protection impact assessment covering the high-risk processing this
   platform enables: fusion of personal data across sources, AI-assisted
   decisions affecting individuals, and audit of individual behaviour.
3. Data-subject rights: access, rectification, erasure (via crypto-shredding,
   RF-PER-6), restriction, portability and objection — each with a defined,
   implemented, audited workflow and a defensible response time.
4. Minimisation and purpose limitation enforced technically: the purpose bound to
   a session (RF-IAM-3) constrains which data classes are reachable, so purpose
   limitation is a runtime control rather than a promise.
5. Cross-border and residency: where data may be stored and processed, enforced
   by policy and by deployment topology, with transfers blocked rather than
   logged after the fact.
6. Retention defaults that are conservative, and a default that is never
   "indefinite".

Acceptance criteria

- AC-RF-CMP-3a — Inventory is current and generated. Given a new object type carrying personal data, when the inventory is regenerated, then it appears without manual editing.

- AC-RF-CMP-3b — Rights workflows work end to end. Given each data-subject right, when exercised, then the workflow completes within the defined time and is audited.

- AC-RF-CMP-3c — Purpose limitation is enforced at runtime. Given a session bound to one purpose, when data outside that purpose is requested, then it is denied.

- AC-RF-CMP-3d — Residency is enforced. Given a residency constraint, when a transfer would violate it, then the transfer is blocked, not merely recorded.

- AC-RF-CMP-3e — No indefinite default. Given any new data class, when created without an explicit retention setting, then a conservative default applies.

Done when: the inventory generates, rights workflows are implemented, and purpose and residency are runtime-enforced.

### RF-CMP-4 · Records management, retention and legal hold as a compliance function

Severity: Medium · Area: Compliance · Depends on: RF-PER-6, RF-PER-2

Prompt

Complete the records-management story around the append-only ledger.

1. Records schedule: classify every record type by its retention driver
   (regulatory, contractual, operational, evidentiary), with its period, disposal
   method and the authority for each.
2. Legal hold: apply, track, release and report holds by subject, matter or
   range, with dual control, full audit, and an override of every retention and
   erasure path (RF-PER-6d).
3. Defensible disposal: when data is disposed, produce a signed disposal
   certificate recording what, when, under what authority and by what method —
   so disposal is evidenced rather than merely done.
4. eDiscovery: search, preserve and export by subject or matter, producing a
   verifiable evidence package (RF-PER-2g) with a chain-of-custody record.
5. Reconcile with immutability: state clearly, in the compliance documentation,
   how an append-only ledger coexists with erasure obligations, and why
   crypto-shredding satisfies both. Assessors will ask; the answer should be
   written down before they do.

Acceptance criteria

- AC-RF-CMP-4a — Schedule covers everything. Given the records schedule, when compared with the data inventory, then every record type has a retention driver, period, disposal method and authority.

- AC-RF-CMP-4b — Holds override everything. Given an active hold, when retention, archival or erasure would act, then each is blocked and the block is recorded.

- AC-RF-CMP-4c — Disposal is certified. Given a disposal, when it completes, then a signed certificate exists and is independently verifiable.

- AC-RF-CMP-4d — eDiscovery produces defensible packages. Given a matter, when an export is produced, then it carries a chain-of-custody record and verifies independently.

Done when: the schedule, hold mechanism, disposal certificates and eDiscovery export all exist and are exercised.

### RF-CMP-5 · Export control, sanctions and jurisdictional constraints

Severity: Medium · Area: Compliance · Depends on: RF-MS-2, RF-API-6

Prompt

Address the constraints a sovereign, cryptography-heavy platform inevitably meets.

1. Export classification: classify the software (strong cryptography, and
   potentially dual-use given the operational-fusion capability) under the
   relevant regimes, and document the classification, the basis, and the
   obligations it creates for distribution.
2. Distribution controls: where required, restrict downloads, publish the
   notices, and record what was distributed to whom.
3. Model and data export: models and derived data may carry their own
   restrictions (RF-MS-2); enforce them at transit and at egress, including for
   air-gapped bundle transport across jurisdictions.
4. Sanctions screening for the deployment and distribution processes, where the
   distribution model requires it.
5. Document what a deploying organisation must do — much of this is their
   obligation, and the documentation must be clear about the boundary rather than
   implying the platform discharges it.

Acceptance criteria

- AC-RF-CMP-5a — Classification is documented. Given the export documentation, when reviewed, then the classification, its basis and the resulting obligations are stated.

- AC-RF-CMP-5b — Restricted transit is blocked. Given a model or dataset with a jurisdictional restriction, when transit across the boundary is attempted, then it is refused and audited.

- AC-RF-CMP-5c — Distribution is recorded. Given controlled distribution, when it occurs, then the record satisfies the regime's requirements.

- AC-RF-CMP-5d — The responsibility boundary is clear. Given the documentation, when read by a deploying organisation, then their obligations are unambiguous.

Done when: classification is documented, jurisdictional enforcement works at transit, and the responsibility boundary is published.

### RF-CMP-6 · Accessibility conformance reporting

Severity: Medium · Area: Compliance · Depends on: RF-UI-3, RF-CL-2..7

Evidence. clients/shells/*/accessibility.toml declares conformance for the six shells; verify-shells-accessibility.sh checks the declaration's completeness, not the behaviour. The six consoles have no accessibility claim, and would not currently support one.

Prompt

Produce real accessibility conformance evidence.

1. Publish a VPAT/ACR (Accessibility Conformance Report) covering the consoles
   and the six shells against WCAG 2.2 AA (and the relevant platform guidelines
   for native shells), with per-criterion conformance and honest "partially
   supports" entries where that is the truth.
2. Base it on evidence: automated results (axe-core), manual audit results,
   assistive-technology testing results, and the on-device platform suites
   (XCUITest, Espresso, Playwright, Tauri, Orca).
3. Replace declaration-checking with behaviour-checking: keep the
   accessibility.toml contracts, but make each declared affordance point at the
   test that demonstrates it, and fail the build when a declared affordance has
   no demonstrating test.
4. Publish a feedback and remediation path for accessibility issues, with
   response commitments.
5. Re-verify per release; a regression is a release blocker, not a backlog item.

Acceptance criteria

- AC-RF-CMP-6a — ACR is published and evidenced. Given the report, when reviewed, then every criterion has a conformance statement backed by named evidence.

- AC-RF-CMP-6b — Declarations are demonstrated. Given each accessibility.toml affordance, when the verification runs, then it points at a passing test; an undemonstrated declaration fails the build.

- AC-RF-CMP-6c — Consoles are covered. Given the six consoles, when the report is produced, then they are included, not only the shells.

- AC-RF-CMP-6d — Regressions block release. Given an accessibility regression, when detected, then the release is blocked.

Done when: an evidenced ACR covers consoles and shells, and declaration-checking is replaced by behaviour-checking.

# W — Multi-tenancy, scale & performance

Why. Nothing in the platform models a tenant. Every store, index, cache, queue and metric is single-scope. Retrofitting tenancy after a system is in production is one of the most expensive changes there is, so the decision belongs early even if the implementation does not.

### RF-SCL-1 · Decide and implement the tenancy model

Severity: High · Area: Scale · Depends on: RF-PER-1, RF-IAM-5 · Blocks: RF-SCL-2..5

Prompt

Decide tenancy before the storage layer sets in concrete.

1. Write an ADR at docs/dev/adr/0004-tenancy-model.md evaluating: single-tenant
   per enclosure (the simplest and arguably the most aligned with a sovereignty
   product), logical multi-tenancy with enforced isolation, and physical
   multi-tenancy. Consider the sovereignty positioning, the security review
   burden, the operational cost, and what customers will actually ask for.
2. If single-tenant is chosen, say so explicitly everywhere and ensure nothing in
   the API or data model half-implies tenancy — an ambiguous model is worse than
   either choice.
3. If multi-tenant, implement isolation at every layer: storage keyspace,
   indexes, caches, queues, metrics labels, logs, traces, audit ledgers, model
   memory and sessions, inference queues and rate limits. Add a
   cross-tenant-access test suite that attempts leakage at every one of those
   layers and asserts failure.
4. Per-tenant configuration, keys, quotas and retention, with a documented
   noisy-neighbour policy.
5. Tenant lifecycle: provisioning, suspension, migration between deployments, and
   deletion with cryptographic assurance and a verifiable certificate.

Acceptance criteria

- AC-RF-SCL-1a — The model is decided and unambiguous. Given the ADR and the implementation, when compared, then they agree and no API or data-model element implies a different model.

- AC-RF-SCL-1b — No cross-tenant leakage. Given the cross-tenant test suite, when it attempts leakage at every listed layer, then every attempt fails.

- AC-RF-SCL-1c — Isolation survives failure. Given faults injected during multi-tenant operation, when the system recovers, then no tenant's data appears in another's scope.

- AC-RF-SCL-1d — Deletion is verifiable. Given tenant deletion, when it completes, then the data is cryptographically unrecoverable and a certificate is issued.

Done when: the ADR is merged and either single-tenancy is explicit everywhere or the isolation suite is green.

### RF-SCL-2 · Horizontal scalability of the data plane

Severity: High · Area: Scale · Depends on: RF-PER-3, RF-SCL-1

Evidence. services/fabric describes a "horizontally-scalable ObjectStore" that is a single-process map.

Prompt

Make the claim true, or correct the claim.

1. Define the partitioning strategy for the object fabric (by object type, by
   hash, by tenant, or hybrid) with its consequences for cross-partition queries
   and search-around traversal — traversal across partitions is the hard case and
   must be designed, not discovered.
2. Implement distributed query: scatter-gather with per-object authorisation
   applied at the partition (never centrally after collection, which would move
   unauthorised data across the wire), bounded fan-out, and partial-failure
   semantics that are explicit in the result.
3. Rebalancing: add and remove nodes with online data movement, bounded impact
   and no correctness loss.
4. Consistency: state and implement the model for cross-partition reads and
   writes, and be honest about what is not linearisable.
5. Prove it: 10⁸ objects and 10⁹ links across a multi-node deployment, meeting
   the published latency envelope, with a node failure during the test.
6. Where a component genuinely does not scale horizontally, document it in the
   scaling guidance rather than implying otherwise (RF-DEP-7).

Acceptance criteria

- AC-RF-SCL-2a — Distributed scale is demonstrated. Given a multi-node deployment, when loaded with 10⁸ objects and 10⁹ links, then queries and traversals meet the published envelope.

- AC-RF-SCL-2b — Authorisation happens at the partition. Given a distributed query, when traced, then unauthorised objects never leave their partition.

- AC-RF-SCL-2c — Rebalancing is safe. Given a node added or removed under load, when rebalancing completes, then no data is lost or duplicated and latency stayed within tolerance.

- AC-RF-SCL-2d — Node failure is survivable. Given a node failure mid-query, when it occurs, then the query either completes or reports explicit partial failure — never silently incomplete results.

- AC-RF-SCL-2e — Claims match reality. Given the documentation, when compared with measured behaviour, then every scalability claim is supported.

Done when: multi-node scale is demonstrated at the stated volumes with node failure, or the claims are corrected.

### RF-SCL-3 · Caching strategy with governance correctness

Severity: Medium · Area: Scale · Depends on: RF-PER-3, RF-SCL-1

Prompt

Introduce caching without breaking the security model — the classic way a
governed platform leaks.

1. Identify what may be cached and at what layer: type registry, policy
   decisions, identity and session state, query results, projections, model
   outputs, and static assets.
2. Cache keys MUST include the full authorisation context — subject, roles,
   clearance, purpose, tenant — so a cached result can never be served to a
   principal who would not have been authorised to produce it. Add a test that
   attempts exactly this and fails.
3. Invalidation: a policy change, a role change, a clearance change, a marking
   change or a revocation invalidates every affected cache entry within a bounded
   and documented staleness — and that bound is a security parameter, reviewed as
   such.
4. Negative caching must not become an oracle: a cached denial must not reveal
   existence, and cache timing must not distinguish not-found from not-permitted.
5. Instrument hit rates, sizes and evictions (RF-OBS-1), and bound every cache
   (RF-RT-6).

Acceptance criteria

- AC-RF-SCL-3a — Cached results never cross principals. Given a result cached for one subject, when another requests the same resource, then they receive a result computed under their own authorisation; the leakage test fails to leak.

- AC-RF-SCL-3b — Revocation invalidates promptly. Given a clearance downgrade or a revocation, when the affected data is requested, then the new decision applies within the documented bound.

- AC-RF-SCL-3c — No timing oracle. Given a not-found and a not-permitted request, when timings are compared across cached and uncached paths, then they are indistinguishable.

- AC-RF-SCL-3d — Caches are bounded and observed. Given every cache, when inspected, then it has a bound, an eviction policy and metrics.

Done when: all caches are context-keyed, bounded and instrumented, and the leakage and oracle tests pass.

### RF-SCL-4 · Performance engineering and the published envelope

Severity: High · Area: Scale · Depends on: RF-TST-5

Prompt

Establish performance as an engineered property.

1. Define performance requirements per operation class from the user's
   perspective (interactive < 100 ms p95, query < 1 s p95, and so on), not from
   what the implementation happens to achieve.
2. Build a continuous benchmark suite covering every critical path: object query,
   search-around, action apply, policy decision, audit write and verify,
   inference time-to-first-token and throughput, pipeline throughput, projection,
   feed ingest, picture update, sync convergence, client startup and sync.
3. Profile and optimise the hot paths, recording each optimisation's measured
   effect so the work is evidence-driven.
4. Publish the envelope (RF-DEP-7) and gate regressions.
5. Set explicit non-goals: what the platform is not optimised for, so deployments
   are not surprised.

Acceptance criteria

- AC-RF-SCL-4a — Requirements are user-derived and met. Given the requirements, when the benchmark suite runs at the reference scale, then every operation class meets its target or the gap is a tracked item.

- AC-RF-SCL-4b — Benchmarks run continuously. Given CI, when it runs, then the critical-path benchmarks execute and report trends.

- AC-RF-SCL-4c — Regressions gate. Given a regression beyond tolerance, when CI runs, then it fails.

- AC-RF-SCL-4d — Non-goals are published. Given the performance documentation, when read, then it states what the platform is not optimised for.

Done when: requirements are defined and measured, benchmarks run continuously, and the envelope with non-goals is published.

### RF-SCL-5 · Cost model and resource efficiency

Severity: Low · Area: Scale · Depends on: RF-SCL-4, RF-MI-8

Prompt

Make the cost of running Midgard predictable.

Build a cost model per topology and workload covering compute, GPU, storage and
network; instrument actual resource consumption per tenant, product and feature
so cost is attributable; identify and address the largest inefficiencies with
measured before/after; and surface cost and efficiency in the Admin console
alongside capacity. Include the sustainability dimension — an enclosure running
GPU inference continuously has a real energy footprint, and operators will be
asked about it.

Acceptance criteria

- AC-RF-SCL-5a — Cost is predictable. Given a workload and topology, when the model is applied, then projected resource consumption is within a stated tolerance of the measured actual.

- AC-RF-SCL-5b — Cost is attributable. Given the Admin console, when cost is viewed, then it is broken down by tenant, product and feature.

- AC-RF-SCL-5c — Optimisations are evidenced. Given each efficiency change, when reviewed, then it carries before/after measurements.

- AC-RF-SCL-5d — Energy is reported. Given the operational reporting, when produced, then it includes an energy/efficiency figure for the inference plane.

Done when: the model predicts within tolerance and cost attribution is visible in the console.

# X — Documentation, design system & drift

Why this matters here more than usual. This repository's primary artefact is a specification-driven implementation. Its credibility rests on documents and code agreeing. Several places where they do not agree are listed below — each is small, and collectively they undermine the thing that makes the project distinctive.

### RF-DOC-1 · Reconcile every status claim with the tree

Severity: Medium · Area: Documentation · Depends on: — (do this first; it is cheap and it is load-bearing)

Evidence. Verified drift, each independently checked:

| Claim | Location | Reality |
| --- | --- | --- |
| "a 56-crate Rust workspace" | README.md:9, GETTING_STARTED.md:5 | Cargo.toml has 55 members |
| Forge backend "Rust (DataFusion)"; Bifrost and Admin backends "Go" | products/README.md | No DataFusion dependency; zero .go files in the tree |
| deploy/helm/ and deploy/air-gap-bundle/ described as directories | deploy/README.md | Neither exists |
| Python workspace members are mimir/* | pyproject.toml | Those are Rust crates; uv sync has no real members |
| Go workspace for "compute-scheduler, Bifrost controller, admin backend" | go.work | No modules; those components are Rust |
| HttpGateway is "a stub" and MockGateway the "only implementation" | sdk/ts/src/index.ts:5, sdk/ts/src/client.ts:25 | HttpGateway is a real 180-line client for the core surface |
| Consoles "bind to the gateway edge" | ui/README.md | Five of six bind to mocks; one is opt-in via VITE_GATEWAY=http |
| clients/shells/web and clients/shells/extension are pnpm workspace packages | pnpm-workspace.yaml | Neither has a package.json; both are silently skipped |
| mg-sign/mg-verify doc comments describe fail-closed behaviour | tools/mg-sign/src/main.rs, tools/mg-verify/src/main.rs | Both return ExitCode::SUCCESS unconditionally |
| "All 72 acceptance criteria pass" | README.md:11 | True for the in-process reference implementation; not yet demonstrated for a deployed, multi-process system (RF-TST-3b) |
| LICENSE | repository root | Present in the working tree but untracked in git |

Prompt

Reconcile every claim in the repository with the repository.

1. Fix each row of the table above: correct the number, correct or implement the
   technology claim, create or stop referencing the directories, make the
   workspace declarations honest, update the stale SDK comments, and describe the
   consoles' actual data source.
2. Add a status vocabulary and use it consistently everywhere: `spec` (designed,
   not built), `reference` (built as an in-process reference implementation),
   `operable` (runs as a deployed service), `production` (operable plus the
   assurance in Workstreams S/T/U/V). Label every component in every README with
   one of these. Most of the tree is currently `reference` and is described in
   language that reads as `production`.
3. Be precise about the acceptance criteria claim: state that all 72 pass against
   the reference implementation air-gapped, and state what remains to demonstrate
   them against a deployed system.
4. Track the LICENSE file, and confirm the licence headers and the Cargo
   `license` field agree with it.
5. Keep the brand tokens consistent, and make one token file
   generate the other (RF-DOC-6) so the same edit is never needed twice.
6. Add a CI check for the mechanical claims — crate count, referenced directories
   existing, workspace members resolving, no `.go` files while Go is claimed —
   so this class of drift cannot silently return.

Acceptance criteria

- AC-RF-DOC-1a — Every row is resolved. Given the drift table, when each row is rechecked, then the claim and the tree agree.

- AC-RF-DOC-1b — Status vocabulary is applied. Given any component README, when read, then it carries one of the four status labels and the label is accurate.

- AC-RF-DOC-1c — Mechanical drift is caught. Given a change that breaks a mechanical claim (crate count, referenced directory, workspace member), when CI runs, then it fails.

- AC-RF-DOC-1d — LICENSE is tracked and consistent. Given the repository, when inspected, then LICENSE is tracked and agrees with the Cargo license field and the source headers.

- AC-RF-DOC-1e — Rebrand is complete. Given the tree, when searched, then no stale brand reference remains.

Done when: every row is fixed, the status vocabulary is applied throughout, and the mechanical CI check is green.

### RF-DOC-2 · Operations documentation and runbooks

Severity: High · Area: Documentation · Depends on: RF-OBS-4, RF-RES-2

Evidence. docs/dev/ contains the SADs, diagrams and BUILD_ENV.md. There is no operations documentation of any kind: no runbooks, no troubleshooting, no procedures.

Prompt

Write the documentation an operator needs, in docs/dev/operations/.

1. Runbooks: one per alert (RF-OBS-4a enforces this), plus procedures for
   install, upgrade, rollback, backup, restore, DR, key rotation, certificate
   renewal, break-glass, incident response, capacity expansion, node replacement,
   air-gap transit, and tenant lifecycle. Each runbook: when to use it,
   prerequisites, exact commands, expected output, verification, rollback, and
   escalation.
2. Troubleshooting guides organised by symptom (what the operator sees) rather
   than by component (what the engineer knows), because the operator does not
   know which component is at fault.
3. Architecture-for-operators: the deployment view, the data flows, the
   dependencies, and the failure modes — distinct from the SADs, which are
   design documents.
4. Reference: every configuration option (generated from the schema, RF-RT-1),
   every metric, every alert, every error code, every CLI command.
5. Test the runbooks by having someone who did not write them execute them, and
   fix what they stumble on. An untested runbook is a hypothesis.
6. Ship it all in the air-gap bundle (RF-DEP-5d).

Acceptance criteria

- AC-RF-DOC-2a — Every alert and procedure has a runbook. Given the alert catalogue and the procedure list, when checked, then each has a runbook, enforced in CI.

- AC-RF-DOC-2b — Runbooks are executable by others. Given an operator who did not write it, when they follow a runbook, then they complete the procedure successfully.

- AC-RF-DOC-2c — Reference is generated. Given the configuration, metrics, alerts and error codes, when the reference is built, then it is generated from source and cannot drift.

- AC-RF-DOC-2d — Symptom-first troubleshooting exists. Given a symptom, when the operator searches, then they find a guide organised by what they observed.

- AC-RF-DOC-2e — Offline availability. Given the air-gap bundle, when opened, then the full operations set is present.

Done when: every alert and procedure has a tested runbook and the reference is generated.

### RF-DOC-3 · User documentation and in-product help

Severity: Medium · Area: Documentation · Depends on: RF-UX-*

Evidence. There is no user documentation. README.md and GETTING_STARTED.md address builders; docs/design/ addresses designers; the SADs address architects. Nobody has written for the analyst, the data engineer, the release manager, the operator or the auditor.

Prompt

Write for the people who will use this.

1. Role-based guides, one per persona in Workstream O: what this product does for
   you, how to do the things you need, and what the governance model means in
   your daily work. The governance concepts — clearance, markings, purpose,
   human gates, break-glass, audit — must be explained in operational terms,
   because misunderstanding them causes real mishandling.
2. Task guides mapping to the Workstream O flows, with screenshots kept current
   automatically (generated from the E2E suite so they cannot rot).
3. In-product help: contextual help on every screen, plain-language explanations
   of every governance state, and inline explanation of why an action was refused
   with what to do instead.
4. Onboarding and orientation content used in RF-UX-2.
5. A glossary covering every term of art, since this domain has many and they are
   not interchangeable.
6. Accessible, localisable (RF-UI-4), searchable, and available offline.

Acceptance criteria

- AC-RF-DOC-3a — Every persona is served. Given each persona, when they look for guidance, then a role guide covers their work.

- AC-RF-DOC-3b — Screenshots stay current. Given a UI change, when documentation is built, then screenshots regenerate from the E2E suite.

- AC-RF-DOC-3c — Refusals are explained in-product. Given any refusal, when it is shown, then the operator sees why and what they could do.

- AC-RF-DOC-3d — Offline and accessible. Given an air-gapped site and assistive technology, when documentation is used, then it is fully available and accessible.

Done when: role guides exist for all six personas, screenshots auto-generate, and in-product help covers every governance state.

### RF-DOC-4 · Architecture documentation currency and decision records

Severity: Medium · Area: Documentation · Depends on: —

Evidence. The eight SADs are the design source of truth and carry a single v1.0 version with no changelog. There are no ADRs; this document alone calls for at least four.

Prompt

Keep the architecture documents true as the system changes.

1. Establish an ADR practice: docs/dev/adr/ with a template and an index. Record
   every significant decision, including retrospectively for the ones already
   made (the no-async lean-std transport, the pure-Rust FIPS backend over
   liboqs, the in-memory reference posture, the no-external-dependency stance).
   These were good decisions with real reasoning that currently lives only in
   module comments and would be lost.
2. Reconcile the SADs with the implementation: identify where the built system
   diverges from the design and either update the SAD or record an ADR
   explaining the divergence. A design document that no longer describes the
   system is worse than none, because people trust it.
3. Regenerate the diagrams from the implemented architecture and add a check that
   a new service or data flow requires a diagram update.
4. Version the SADs alongside releases, with a changelog.
5. Add a documentation review step to any PR that changes architecture.

Acceptance criteria

- AC-RF-DOC-4a — ADRs exist for significant decisions. Given the ADR index, when reviewed, then every significant decision — past and present — is recorded with context, options, decision and consequences.

- AC-RF-DOC-4b — SADs match the implementation. Given each SAD, when compared with the built system, then they agree or the divergence is recorded in an ADR.

- AC-RF-DOC-4c — Diagrams stay current. Given a new service or data flow, when the PR is opened without a diagram update, then the check fails.

- AC-RF-DOC-4d — Versioned with a changelog. Given a release, when the SADs are inspected, then their version and changelog reflect the changes.

Done when: the ADR practice is established with retrospective entries, and SADs are reconciled with the implementation.

### RF-DOC-5 · Contribution, governance and project documentation

Severity: Low · Area: Documentation · Depends on: —

Prompt

Complete the project's own documentation.

Add: CONTRIBUTING.md (development setup, coding standards, the provenance-tag
requirement, test requirements, review process, commit conventions);
CODE_OF_CONDUCT.md; SECURITY.md (RF-SEC-7); GOVERNANCE.md (decision-making,
maintainership, release authority); MAINTAINERS.md; a CHANGELOG following a
recognised convention; issue and PR templates including the threat-model and
documentation checkboxes this plan requires; and a release-process document
covering versioning, branching, the support window and deprecation policy.

Acceptance criteria

- AC-RF-DOC-5a — Standard files exist. Given the repository root, when inspected, then every listed document is present and current.

- AC-RF-DOC-5b — Templates enforce the checks. Given a PR, when opened, then the template requires the provenance-tag, test, threat-model and documentation confirmations.

- AC-RF-DOC-5c — Changelog is maintained. Given a release, when the changelog is read, then it accurately describes the changes.

Done when: all listed documents exist and the PR template enforces the required checks.

### RF-DOC-6 · Design system: single source, coverage and governance patterns

Severity: Medium · Area: Design system · Depends on: RF-UI-3, RF-UI-6, RF-UI-8

Evidence. The design system exists twice: docs/design/ (the stated authority — tokens, 28 components as JSX with .prompt.md and .d.ts files, guidelines, UI kits, a marketing site) and ui/design-system/ (the TypeScript port consumed by the apps, with PORTING.md describing the mapping). The token files are duplicated and both copies were edited independently in the current working tree. Neither has tests or a component workshop.

Prompt

Make the design system one thing, complete and governed.

1. Single source: generate the app package from the authority (or vice versa),
   with a CI check failing on divergence. Tokens especially must exist once —
   the current duplication has already produced parallel edits.
2. Close the component gaps this plan creates demand for: date/time picker,
   combobox with async search, multi-select, tree, drawer, modal with correct
   focus management, toast/notification, tooltip and popover, breadcrumb,
   pagination, virtualised table, code editor, DAG canvas, map container, chart
   primitives, file upload, command palette, skeleton loaders, empty-state and
   error-state components. Build them in the design system so consoles stop
   inventing them locally.
3. Governance patterns as first-class components, since they are what makes this
   design system distinctive: classification banner and marking chip (exist),
   plus clearance indicator, purpose selector, human-gate dialog, dual-control
   approval card, break-glass banner with countdown, audit-reference chip,
   provenance/citation chip, confidence and uncertainty indicator, redaction
   indicator, and staleness indicator. Each with correct semantics, accessible
   naming and a non-colour cue.
4. Component workshop (Storybook or equivalent) with every variant and state,
   accessibility annotations, and usage guidance — usable offline and shipped in
   the bundle.
5. Test every component (RF-TST-2) and visual-regression every variant.
6. Document contribution: how a new component is proposed, reviewed and added,
   so the system grows deliberately rather than by accretion in consoles.

Acceptance criteria

- AC-RF-DOC-6a — One source of truth. Given the two copies, when CI runs, then one is generated from the other and divergence fails the build.

- AC-RF-DOC-6b — Gaps are closed. Given the console screens, when audited, then no console defines a component that belongs in the design system.

- AC-RF-DOC-6c — Governance patterns exist and are accessible. Given each governance component, when tested, then it has correct semantics, an accessible name, and a non-colour cue.

- AC-RF-DOC-6d — Workshop is complete and offline. Given the workshop, when opened offline, then every component appears with every variant and state.

- AC-RF-DOC-6e — Everything is tested. Given the 28+ components, when CI runs, then each has behaviour, accessibility and visual tests.

Done when: the duplication is resolved by generation, the gaps are closed, and the workshop ships offline.

### RF-DOC-7 · Public-facing site accuracy and brand consistency

Severity: Low · Area: Documentation · Depends on: RF-DOC-1

Evidence. docs/design/site/ contains a complete marketing site (index, architecture, four product pages, pricing, about, contact, legal, privacy, terms, github), all currently modified by the in-flight rebrand. README.md notes that no logos exist and ProductMark sets the name in plain type.

Prompt

Ensure the public-facing material is accurate and consistent.

1. Audit every claim on the site against the status vocabulary from RF-DOC-1. A
   marketing site describing capabilities at `reference` status as though they
   were `production` is the most consequential form of the drift this workstream
   addresses.
2. Complete the rebrand consistently across the site, the design tokens, the
   documentation and the source.
3. Legal pages: have privacy, terms and legal reviewed by counsel; ensure the
   privacy statement matches what the software actually does (RF-CMP-3).
4. Pricing: ensure it reflects a real, deliverable offering, or mark it clearly
   as indicative.
5. Accessibility: the site meets the same WCAG 2.2 AA bar as the product.
6. Add a CI check that the site builds, has no broken internal links, and
   contains no reference to a capability marked below `operable`.

Acceptance criteria

- AC-RF-DOC-7a — Claims match status. Given every site claim, when checked against the status vocabulary, then none overstates.

- AC-RF-DOC-7b — Brand is consistent. Given the site, tokens, documentation and source, when searched, then the brand is used consistently and no stale reference remains.

- AC-RF-DOC-7c — Legal pages are reviewed and accurate. Given the privacy statement, when compared with actual data handling, then they agree, and counsel has reviewed.

- AC-RF-DOC-7d — Site is accessible and builds clean. Given CI, when it runs, then the site builds, has no broken links, and passes the accessibility bar.

Done when: claims match status, the brand tokens are consistent, and the CI check is green.

# Y — Claim alignment & public release

Purpose. This workstream holds every statement Midgard makes about itself, in this repository and in the launch material, to what a reader gets by cloning the public repository. Two classes of problem are in scope: capabilities described as built that are absent, or present only as tested libraries that no running service uses; and headline numbers that disagree with each other or with the tree.

Scope. This workstream covers what this repository says about itself. Statements made elsewhere are managed separately and are out of scope; the claims ledger (RF-CA-1) and the numbers sheet (RF-CA-2) are what they should be drawn from.

Why this precedes everything else. Readers clone the repository and check. A claim the tree contradicts costs more than the capability it describes would have earned, and the truth-in-status rule in §2 already forbids it. Nothing in this workstream requires new capability to close: every capability item has an honest wording that is true today.

Two tracks.

- Truth track — RF-CA-1..7 and RF-CA-13. No new capability. Every statement becomes checkable from one signed, tagged commit. Target: the tagged public release.

- Capability track — RF-CA-8..12. Each takes a capability from reference (or absent) to operable, using the status vocabulary of RF-DOC-1. Each item states the wording that is true until it lands.

Status of each claim at the start of this workstream:

| Claim | Status | What exists | Item |
| --- | --- | --- | --- |
| Four model families hot-swapping | reference | Router, four family adapters and a hot-swap test on the deterministic engine. mimir-server serves one backend and does not use the router. One real model (Granite, CPU) has run. | RF-CA-8 |
| Zero-downtime upgrades | reference | Rolling and blue-green upgrade logic tested in-process. The chart deploys one replica per service; nothing drives the rollout orchestrator. | RF-CA-9 |
| Heimdall option generation | reference | Ranked, cited option generation with a Mimir bridge and AC-H-3. The running feed server does not depend on it. | RF-CA-10 |
| Admin console alerts | reference | Durable break-glass alerter as a library. The admin console renders a hard-coded list and runs on mock data. | RF-CA-11 |
| Multimodal ingest (georeferencing, captions, transcripts) | absent | No code and no requirement id. Forge reads CSV files, PostgreSQL, S3 and Kafka. | RF-CA-12 |
| Likan | external | A separate, proprietary tool for data-structure ontologies. Not in this repository, by design. The README and the claims ledger say so. | RF-CA-13 |
| OAG retriever | reference | mimir/oag-retriever (plan.rs:67, ground.rs:82), tests in tests/grounding.rs. Nothing routes requests to it. | cite as-is |
| Agent runtime | reference | mimir/agent-runtime, tests ac_mi_2.rs, ac_mi_3.rs. Nothing routes requests to it. | cite as-is |
| Ontology loading | operable | services/http-gateway/src/ontology_file.rs:114, enclosure.rs:727, registered at every gateway start. | cite as-is |
| Checked import | operable | tools/mg-admin/src/main.rs:376, services/http-gateway/src/import_file.rs, tests in tools/mg-admin/tests/import.rs. | cite as-is |

Recommended cut for the tag. RF-CA-1..7 and RF-CA-13 land in full. Of the capability track, RF-CA-10 and the read path of RF-CA-11 are the smallest (each wires an existing, tested library into an existing service) and are the only candidates for the tag. RF-CA-8, RF-CA-9 and RF-CA-12 are not in the tag; their claims take the fallback wording in each item and name a delivery sprint in the claims ledger (RF-CA-1). A capability item that is attempted for the tag and is not green by the freeze takes its fallback wording — it does not ship half-wired.

### RF-CA-1 · Claims ledger — one row per published claim, with status and evidence

Severity: Critical · Area: Claim alignment · Depends on: — · Blocks: RF-CA-6

Evidence. There is no single list of what has been claimed about the platform. The same capability is described differently in the README, GA_READINESS.md, the launch deck (docs/launch/pipeline/build-deck.js), and nothing ties a claim to the code or test that supports it. The status table at the head of this workstream had to be assembled by hand.

Prompt

Create the claims ledger and make it the only source for capability statements.

1. Add docs/compliance/CLAIMS.md, generated from a data file
   docs/compliance/claims.toml. One entry per capability the repository states:
   id, the claim as worded, status (spec | reference | operable | production —
   the RF-DOC-1 vocabulary), evidence (source paths with line anchors, and the
   named tests that exercise it), the acceptance criterion ids it maps to, and —
   for anything below `operable` — the delivery milestone and the fallback
   wording to use until then.
2. Seed it with every row of the Workstream Y status table, then sweep the
   README, GETTING_STARTED, GA_READINESS, CHANGELOG, the release notes, the
   launch deck source and the public site for further capability statements and
   add each.
3. Wording rule, enforced in review: a claim may use "built", "delivers",
   "supports" or the present tense only at `operable` or above. A `reference`
   capability reads "implemented and tested as a library (<test>); not yet in a
   running service". A `spec` capability reads "specified in <SAD>; not
   implemented".
4. Add tools/ci/claims.sh --check: every evidence path exists, every line anchor
   is inside the file, every named test exists as a #[test] function, and
   CLAIMS.md is exactly what claims.toml renders. A row at `operable` must name
   a test that drives a running service (a compose or kind smoke step), not only
   a library test.
5. Reword every document in the repository so that each capability statement
   matches its ledger row.

Acceptance criteria

- AC-RF-CA-1a — Every claim has a row. Given the swept documents, when each capability statement is looked up, then it has a ledger row with a status and evidence.

- AC-RF-CA-1b — Evidence resolves. Given tools/ci/claims.sh --check, when an evidence path, line anchor or test name does not exist, then the check fails and names the row.

- AC-RF-CA-1c — operable needs a service test. Given a row marked operable whose only evidence is a library test, when the check runs, then it fails.

- AC-RF-CA-1d — Wording follows status. Given any swept document, when a capability below operable is described, then it uses the fallback wording from its row.

Done when: the ledger covers every published claim, the check is green in CI, and no swept document states a capability above its ledger status.

As built: the README and site-page sweep.

- README, line by line. Every capability statement was looked up in the ledger. Reworded to their rows:

  - the tagline ("built and verified against a complete specification" is now "fully specified and partly implemented", with a pointer to the ledger);

  - the Admin Control Panel and Client Platforms bullets, now framed as what SAD_07 and SAD_06 specify, followed by their library and scaffold status;

  - a paragraph after the product table saying what runs today and which capabilities are libraries only;

  - the "Local AI native" principle, which said every product calls Mimir while the compose limits say nothing does;

  - "The engineering is done and tested", "There are five server binaries" (the sheet counts 18 binaries, 6 of them services) and "None of this is blocked on unsolved problems";

  - "The strongest evidence the platform meets the spec", now saying that most criteria are exercised against libraries;

  - "the shipping console UIs bind to the gateway edge" (only the Midgard console can), and "the code realises" the SADs (it implements them in part).

- A stale limit was removed: the status list still said a real enclosure had no Forge connectors, though forge-connectors is operable. The phase-gate comments now show AC-MS-3 under verify-bifrost.sh.

- One new row. The images' verify-before-run entrypoint was stated in the README, the release notes, GA_READINESS and the CHANGELOG with no row. verify-before-run is operable: its service test is the step of deploy/images/build.sh that starts each binary through the image's own entrypoint. Its limit records that this ran only in a rehearsal, with drill keys, and that compose and kind images start their binaries directly.

- Site pages. pricing.html and github.html were reworded to the ledger:

  - the Enterprise tier's HA, cross-site DR and N-of-M approvals are marked planned, with their status;

  - "every product core is usable" now names the five services and points to the ledger;

  - "every release builds reproducibly" now says no release is published yet;

  - "commercial modules live in private repos" now says HA and DR are specified, not implemented;

  - "closed development" is now pre-1.0, RC and NO-GO;

  - "two maintainer reviews" is now the code-owner review and CI checks the rules enforce, and "Sign your commits (DCO)" separates sign-off from signing.

- The three terminals on the GitHub page showed a tag (v0.9.2), a script (scripts/verify-release), make targets and outputs (an SBOM of 214 components at CycloneDX 1.6) that do not exist. They now show the real commands: check out v0.1.0-rc.1, tools/ci/verify-tag.sh, mg-verify, gate-run.sh and gate-record.sh --compare, with no invented output. about.html and contact.html state no technical capability above its row.

- Not ledgered, and left for the owner: commercial and process commitments are not capabilities, so the ledger has no status for them. The site states:

  - an Enterprise tier with 24/7 support and response SLAs;

  - a Sovereign tier with on-site commissioning, cleared-personnel support and custom evaluation suites;

  - that the commercial version is operated by Veldris Ltd;

  - replies within two working days;

  - a PGP key and safe-harbour policy at /.well-known/security.txt, which SECURITY.md says is also mirrored in the repository, where it is not;

  - placeholder company number, registered office and email addresses.

- Each is the owner's to confirm or remove before launch. The security-disclosure acknowledgement, one working day, matches SECURITY.md.

- Side effect. The gate record now ignores changes to docs/design/, docs/launch/ and docs/guides/, which the gate never reads. That edit is to gate-record.sh, which the gate does cover, so NUMBERS.md reads "not run at this commit" until the gate is recorded again.

Criteria: a holds for the README and the four site pages, by reading; d stays open until the decks, slide images and demo videos are rebuilt from the reworded sources.

Update, on the owner's instruction: the commercial and process commitments listed above are removed from the site:

- the Enterprise and Sovereign tiers, their prices, support and SLAs;

- the two-day reply promise and the procurement channel;

- the early-access signup, everywhere, now a pointer to the source;

- the placeholder company details;

- "open core" and "commercial modules" wording.

pricing.html is now a licence page (Apache-2.0). The security address, the contact form and the one-working-day security acknowledgement remain; the last matches SECURITY.md. Every site page was rendered in a browser after the change.

### RF-CA-2 · One numbers sheet, generated from the tag

Severity: Critical · Area: Claim alignment · Depends on: RF-CA-5 · Blocks: RF-CA-6

Evidence. Several sets of figures are in circulation. Measured on the public tree at the start of this workstream, excluding vendor/: 70 workspace crates, 97,041 raw Rust lines (about 75,100 excluding blank and comment lines) in 564 files, 771 #[test] functions, none ignored.

| Figure | Tree | Stated elsewhere |
| --- | --- | --- |
| Crates | 70 | 62 (README.md:9) · 56 (GETTING_STARTED.md:5, both copies) · 55 and 56 (this document, §1 and RF-DOC-1) · 44 (launch deck) |
| Rust lines | 97,041 raw | ~30,000 (this document, §1) |
| Tests | 771 functions | 248 passed (README.md:29) · 664 passed (GA_READINESS.md:44, launch deck) |
| Acceptance criteria | not re-run | 72 / 72 (README.md:28) |

A count of test functions and a count of tests passed in a run are different measures, and the documents do not say which they quote. The numbers sheet (below) removes the ambiguity.

Prompt

Generate every headline number from the tree, once, and use it everywhere.

1. Add tools/ci/numbers.sh. It prints, and with --write renders to
   docs/compliance/NUMBERS.md, for the commit it runs on:
     - workspace crates: members of the root Cargo.toml
     - Rust source: files, raw lines, and lines excluding blank and //-comment
       lines, over tracked *.rs outside vendor/
     - test functions: #[test] attributes outside vendor/, and how many are
       #[ignore]
     - tests executed and passed, and acceptance criteria passed: read from the
       recorded gate run for that commit (RF-CA-5), never typed by hand
     - server binaries and shipped binaries: from
       supply-chain/release-artefacts.txt
     - console packages, SAD documents and diagrams
   State the counting rule beside each figure, so a reader can reproduce it with
   one command.
2. NUMBERS.md names the commit and tag it was generated from. A figure with no
   recorded gate run prints "not run at this commit", never a stale value.
3. Add numbers.sh --check to CI: it scans README.md, both GETTING_STARTED.md
   copies, GA_READINESS.md, CHANGELOG.md, docs/releases/*, the launch deck
   source and this document for crate, line, test and criteria counts, and fails
   on any figure that differs from the sheet. Figures that are deliberately
   historical must be written with their commit ("at <commit>: …") to pass.
4. Replace every figure in those documents with the sheet's, and regenerate the
   launch deck from its pipeline.
5. Quote test functions and tests passed as two separately labelled figures
   wherever either appears. The sheet is the single source for any statement
   of these figures, inside or outside the repository.

Acceptance criteria

- AC-RF-CA-2a — The sheet reproduces. Given a clean checkout of the tag, when tools/ci/numbers.sh runs, then its output equals docs/compliance/NUMBERS.md byte for byte.

- AC-RF-CA-2b — Drift fails CI. Given a document edited to quote a different crate, line, test or criteria count, when numbers.sh --check runs, then it fails and names the file and line.

- AC-RF-CA-2c — No unlabelled run results. Given any figure for tests passed or criteria passed, when read, then it names the commit of the gate run it came from, and that commit is in public history.

- AC-RF-CA-2d — One figure everywhere. Given the swept documents at the tag, when searched for each headline figure, then every occurrence equals the sheet.

Done when: the sheet is generated from the tag, --check is green, and every swept document quotes it unchanged.

As built. Partial: the sheet and its check exist and pass; the launch deck binaries are not regenerated, and no run figure can be quoted until a gate record exists.

- Steps 1 and 2: tools/ci/numbers.sh prints the sheet and --write renders it to docs/compliance/NUMBERS.md: crates, Rust files and raw and code lines, test functions and ignored ones, criteria defined, shipped binaries, services, images, console bundles, npm packages, SAD documents and diagrams, each beside its counting rule and a one-line command that reproduces it. Run figures come only from gate-record.sh --figures, and only when the tree is the gated commit apart from the record and its generated prose; otherwise each reads "not run at this commit", with the last recorded run and its commit beside it. The sheet cannot hold the id of the commit that contains it, so it names the version and the gate run's commit instead; --check ties it to whichever checkout it runs on. docs/compliance/NUMBERS.md is checked out with LF line ends, so a clone on any platform reproduces it byte for byte.

- Step 3: numbers.sh --check runs in the hygiene job of both pipelines and in the release preflight. It fails when the sheet is not the tree's, and on any crate, Rust line, test-function, tests-passed or criteria figure in the swept documents that differs, naming the file and line. Swept: README.md, GETTING_STARTED.md (the only copy left), CHANGELOG.md, GA_READINESS.md, docs/releases/*, the deck source docs/launch/pipeline/build-deck.js, and §1 of this document. The rest of this document is not swept: its items quote superseded figures as the evidence for each fix. A figure of another tree passes when its line names that tree's commit, or, for the two figures in §1 from the tree audited before public history, carries <!-- numbers:historical -->. Bare "N tests" and "N passed" are judged from 100 up, so a log excerpt quoting "3 passed" is not a headline figure. Text between the gate-record markers is left to gate-record.sh, which generates and checks it.

- Step 4: the sweep found the README's "76 diagrams" (73 in the tree; corrected) and the deck's "870 tests passed" from a run named by date, not commit. The deck source now reads every count from NUMBERS.md at build time and words the proof slide by whether a gate run covers the tree. The .pptx files are rebuilt by the launch pipeline from the same sheet.

- Step 5: the sheet labels "Test functions" as functions written and the two run figures as tests that ran and passed, in separate rows; the claims rows that quoted "870 tests passed" without a commit were reworded.

- Tests: tools/ci/tests/numbers.test.sh (throwaway repositories): the counts, byte-for-byte reproduction from a clean clone, drift failing with file and line, the historical forms, the swept range, and run figures following the record.

Criteria: a and b met (tested); c met in that no swept document now quotes a run figure, and the check refuses one without a covering record; d open until the deck is rebuilt and a gate record exists at the tag.

### RF-CA-3 · Restore the hermetic build configuration to the public tree

Severity: Critical · Area: Claim alignment · Depends on: — · Blocks: RF-CA-5

Evidence. .cargo/config.toml is not in public main. README.md:119 says dependencies are vendored through "vendor/ + .cargo/config.toml", and deploy/acceptance/run-airgapped.sh:10 relies on it ("see .cargo/config.toml"). No other file in the tree replaces the crates-io source. .github/ is missing too (RF-CA-4), while dot-files at the root (.gitignore, .gitattributes, .gitleaks.toml) are present — consistent with the public export having dropped dot-directories. A fresh clone therefore may not build offline as documented; this was established by reading the tree, not by running the build.

Prompt

Make a fresh public clone build and test offline, exactly as the README says.

1. Add .cargo/config.toml replacing the crates-io source with the vendored
   directory, so cargo never contacts a registry.
2. Find why the public export dropped .cargo/ and .github/, fix the export so
   dot-directories are carried, and add a check to the export that diffs the
   exported file list against the source tree and fails on any unexplained
   omission.
3. Prove it from a fresh clone, in the pinned image, under --network none:
   `cargo build --workspace --release --offline` and `just test` both succeed
   with an empty cargo registry cache.
4. Add a CI job that performs exactly that from a fresh clone with no cache, so
   a missing vendored crate or missing configuration fails the build rather
   than being masked by a warm cache.
5. Verify vendor/ against Cargo.lock: every locked package is present at the
   locked version and checksum, and vendor/ contains nothing the lock does not
   name (RF-SC-7).

Acceptance criteria

- AC-RF-CA-3a — A fresh clone builds offline. Given a fresh clone of public main and an empty cargo cache, when the workspace is built under --network none, then it succeeds.

- AC-RF-CA-3b — A missing crate fails. Given one crate removed from vendor/, when the offline build runs, then it fails naming that crate; it does not fetch.

- AC-RF-CA-3c — The export is complete. Given the public export, when its file list is compared with the source tree, then every omission is listed in an explicit exclusions file with a reason.

Done when: the fresh-clone offline job is green on public main and the export check is in place.

### RF-CA-4 · Publish the CI and release workflows the documents cite

Severity: High · Area: Claim alignment · Depends on: RF-CA-3 · Blocks: RF-CA-6

Evidence. Public main has no .github/ directory. README.md:36 and :759 cite .github/workflows/release.yml; :644 says "CI fails if it is not exactly what the chart renders"; :823 says what CI does and does not cover. This document cites the same workflow as evidence in RF-SC-1 and RF-SC-5. A reader cannot see, run or verify any of it.

Prompt

Publish the workflows, or stop citing them.

1. Restore .github/workflows/ to the public tree: the CI workflow (build, both
   crypto-backend test invocations, the fresh-clone offline job from RF-CA-3,
   the rendered-chart check, numbers.sh --check, claims.sh --check) and the
   release workflow.
2. Remove anything that cannot be public — runner labels that disclose
   infrastructure, internal hostnames — by parameterising it, not by deleting
   the step.
3. Pin every third-party action by full commit digest and grant each job the
   minimum token permissions.
4. Make the workflows required status checks on `main`, alongside the existing
   branch protection.
5. Check every sentence in the README, GA_READINESS and this document that says
   what CI does against the published workflow; correct any that the workflow
   does not do.

Acceptance criteria

- AC-RF-CA-4a — Cited workflows exist. Given every workflow path cited in the repository's documents, when resolved on public main, then the file exists.

- AC-RF-CA-4b — CI claims are true. Given each documented statement of what CI checks, when compared with the published workflow, then a job performs that check.

- AC-RF-CA-4c — Checks gate main. Given a pull request that fails the build, the offline job, the numbers check or the claims check, when a merge to main is attempted, then it is blocked.

Done when: the workflows are public, green on main, and required.

As built.

- Step 4: the five pull-request jobs are required status checks on main, through the ruleset ci gates main: hygiene (which holds the claims, gate-record and numbers checks), format and lint, build and test, reproducible build, and the advisory and licence scan. They are bound to the GitHub Actions app. Not required: the acceptance suite, which runs on pushes and is skipped on a pull request, and the release dry run, which runs only when the release machinery changes.

- Step 5 (b): GA_READINESS and this document were re-read for statements about CI. Three findings in this document still said there was no CI configuration, and one prompt said buf breaking was wired into CI, which it is not; each now says what holds. GA_READINESS's CI statements hold. Every job the documents name exists.

- The release workflow ran in dry-run mode on a hosted runner : every binary gated, images built, bundle packed, with throwaway keys.

- The four GitHub actions are pinned to their first Node.js 24 releases (checkout and cache 5.1.0, upload-artifact 6.0.0, download-artifact 7.0.0), each by commit SHA. They need runner 2.327.1 or later, now a provisioning step for the signing runner.

Criteria: a holds on main; b holds by reading; c is enforced and will be shown by the first pull request into main that fails a check.

### RF-CA-5 · Re-run the acceptance gate at the release commit and record it

Severity: Critical · Area: Claim alignment · Depends on: RF-CA-3 · Blocks: RF-CA-2, RF-CA-6

Evidence. README.md:24 attributes "72 / 72 pass" and "248 passed · 0 failed · 0 ignored" to a commit that is not in the public history. GA_READINESS.md:44 reports 664 passed for just test at an unnamed commit. The tree now holds 771 test functions. No gate run is recorded for any commit a reader can check out, and nothing behind this document ran the suite.

Prompt

Produce one gate run a reader can reproduce, and derive every status line from it.

1. On the release candidate commit, run `bash deploy/acceptance/run-airgapped.sh`
   in the pinned image under --network none, and `just test` likewise. Capture
   the complete logs.
2. Add tools/ci/gate-record.sh: it parses the logs into
   docs/compliance/gate-runs/<commit>.md — commit, image digest, toolchain
   version, per-criterion PASS/FAIL for all 72 ids, tests executed / passed /
   failed / ignored per crate invocation and in total, both crypto backends, wall
   time, and the SHA-256 of each raw log. Keep the raw logs as release assets.
3. Fail the record, not just the run, if any criterion is missing from the log:
   72 ids in, 72 results out, or the record is refused.
4. Replace the README status table and the GA_READINESS sweep table with content
   generated from the record, naming its commit. Remove the reference to
   60091a9.
5. If any criterion fails at the release commit, the README says so, with the id.
   A failing criterion is fixed or reported; it is never omitted.

Acceptance criteria

- AC-RF-CA-5a — The cited commit exists. Given any gate result quoted in the repository, when its commit is looked up in public history, then it resolves.

- AC-RF-CA-5b — The record matches the log. Given the raw logs and the record, when compared, then every count and every per-criterion result agrees, and the log digests match.

- AC-RF-CA-5c — All 72 are accounted for. Given a log from which one criterion id is absent, when gate-record.sh runs, then it refuses to write a record.

- AC-RF-CA-5d — The run reproduces. Given the tag and the recorded image digest, when a third party runs the gate, then they obtain the same per-criterion results.

Done when: a gate record exists for the tag's commit and the README and GA_READINESS tables are generated from it.

As built. Partial: the tooling is in place and CI keeps the logs; no record is committed, because a record names a pushed commit and the commit that carries this tooling has not been pushed.

- Finding: the gate as it ran in CI on the first merge to main would have been refused. Of the 72 criteria, 58 had a verdict line of their own, 13 only a grouped one (AC-B-1/4, AC-B-5/6, AC-F-6/7, AC-MS-2/5/6/7, AC-MS-4/8/9), and AC-MS-3 none: it was a remark under AC-B-3. verify-bifrost.sh now gives AC-MS-3 a step of its own, running its one named test and requiring that exactly one test ran, since a filter that matches nothing exits 0. Grouped verdicts are kept: the record gives each criterion the step's result and shows the verdict line it came from.

- Step 1: tools/ci/gate-run.sh runs deploy/acceptance/run-airgapped.sh and just test in the pinned image under --network none, and keeps each log unedited with a .meta beside it: commit, whether the tree was clean, image, base-image digest, Dockerfile SHA-256, rustc and cargo versions, times, exit status, and the CI run. The acceptance and test CI jobs now go through it, and both pipelines keep target/gate as the gate-acceptance and gate-test artefacts.

- Steps 2 and 3: tools/ci/gate-record.sh writes docs/compliance/gate-runs/<commit>.md and keeps the logs and metadata under docs/compliance/gate-runs/<commit>/, committed and checked out byte for byte, so the digests stay checkable after CI artefacts expire; release-publish also attaches them to the release. The record is a function of the logs, the metadata, and Part C of the spec and the justfile's test recipe at the gated commit. It refuses, writing nothing, when a criterion has no verdict, a verdict names a criterion the spec does not define, the log is cut short or disagrees with its exit status, the tree was dirty, the parts differ in commit or toolchain, the run was not air-gapped, the invocations are not the recipe's, or the commit is not in the history. A failing run is recorded as failing. --check (the gate-record CI job) makes the record again from the committed logs and requires the same bytes; --compare DIR holds a fresh run to the record (AC-RF-CA-5d); --check --release (release preflight) also requires the tagged commit to differ from the gated one only in the record and the prose generated from it, since a record cannot be inside the commit it names.

- Steps 4 and 5: the README status table and the GA_READINESS sweep table are generated between gate-record markers and checked in CI. Until a record exists they say that no run is recorded; a failing record names each failing criterion. Neither cites a commit outside the public history.

- Tests: tools/ci/tests/gate-record.test.sh (throwaway repositories), including a log with one criterion removed (AC-RF-CA-5c), an edited record and a changed log failing --check (AC-RF-CA-5b), and --compare (AC-RF-CA-5d). Checked against the real CI logs of that merge: refused for AC-MS-3 alone.

Criteria: c met (tested). a, b and d need a record: push, let CI run, download the two artefacts, just gate-record, and commit the result on top of the gated commit (docs/dev/CI.md, "The gate record").

### RF-CA-6 · Signed, tagged public release

Severity: Critical · Area: Claim alignment · Depends on: RF-CA-1..5, RF-SC-8 · Blocks: —

Evidence. Public main has no tags and neither of its two commits is signed. The workspace version is 0.1.0-rc.1 (Cargo.toml:81) and README.md:22 reads "Release: not yet cut", because tagging "needs a key ceremony and a provisioned signing runner". The repository is configured to sign commits and tags, but the release signing key is not provisioned. Until a tag exists, no claim can be pinned to a commit.

Prompt

Cut v0.1.0-rc.1 as a signed tag that everything else points at.

1. Hold the key ceremony in docs/ops/PKI.md: generate the release signing key in
   its custodian, record the ceremony, and publish the verifying material in the
   repository (an allowed-signers file for git, the ML-DSA trust anchor for
   artefacts) together with its fingerprint through a second channel.
2. Require signed commits on `main` and `dev` in branch protection. From this
   point every commit on the release path verifies.
3. Freeze the release commit. On that exact commit: the gate record (RF-CA-5),
   the numbers sheet (RF-CA-2) and the claims ledger (RF-CA-1) are generated and
   committed, and CI (RF-CA-4) is green.
4. Create the annotated, signed tag v0.1.0-rc.1 on that commit and push it. Run
   the release workflow on the provisioned signing runner: gate every binary in
   supply-chain/release-artefacts.txt, build the verify-before-run images, pack
   the signed air-gap bundle, and publish a pre-release with the SBOMs,
   signatures, attestations, gate logs and NUMBERS.md attached.
5. State in the release notes what the tag is and is not: a release candidate,
   with GA_READINESS still NO-GO and each blocker named. Do not soften that to
   make the tag look like more than it is.
6. Protect the tag against deletion and rewriting.

Acceptance criteria

- AC-RF-CA-6a — The tag verifies. Given a fresh clone and the published allowed-signers file, when git tag -v v0.1.0-rc.1 runs, then the signature is good and names the release key.

- AC-RF-CA-6b — One commit, three records. Given the tag, when the gate record, the numbers sheet and the claims ledger are read, then each names the tag's commit.

- AC-RF-CA-6c — Artefacts verify offline. Given any released binary with its signature, SBOM and attestation, when mg-verify runs under --network none with the published trust anchor, then it accepts; with one byte changed, it refuses.

- AC-RF-CA-6d — Unsigned commits cannot land. Given an unsigned commit, when it is pushed toward main, then it is rejected.

- AC-RF-CA-6e — The tag is immutable. Given the published tag, when a delete or force-update is attempted, then it is refused.

Done when: v0.1.0-rc.1 is public, signed and verifiable, and every claim, number and gate result in circulation points at it.

As built. Partial: what the repository can do without the keys is done; the key ceremony, the repository rules, the signing runner and the tag itself are the owner's.

- Steps 1 and 4 (tooling): deploy/trust/allowed_signers is the git verifying material the ceremony publishes; docs/ops/PKI.md gains a "Git signing" section for it, and deploy/trust/README.md lists it. tools/ci/verify-tag.sh passes a tag only if it is annotated, signed by a key that file lists for the namespace git, and on the commit checked out; a missing or empty file, or one holding a private key, is a refusal. It runs as the release-tag job in the release preflight of both pipelines, beside gate-record --release and numbers, before anything is built or signed. tools/ci/tag-release.sh makes the signed annotated tag only when the tree is clean and is origin/main, the gate record covers the commit, the numbers sheet and the claims ledger check, the release notes exist and allowed_signers is published; it verifies the tag it made and does not push. release-publish attaches the gate record, its logs and NUMBERS.md.

- Step 5: docs/releases/v0.1.0-rc.1.md now says GA is NO-GO and names each blocker (the PARTIAL risk rows, GA_READINESS §4 A–E) under "What this candidate is not", and its tagging steps follow the order a record requires.

- Steps 2 and 6: docs/dev/CI.md, "Repository rules", gives the two GitHub rulesets (signed commits and no force pushes on main and dev; v* tags undeletable and unmovable) as gh api calls, and the GitLab equivalents. Not applied: they are repository settings. dev currently allows force pushes and must stop.

- Tests: tools/ci/tests/verify-tag.test.sh (throwaway keys): a listed key verifies and is named; an unlisted key, an unsigned or lightweight tag, a tag off the checkout, a missing, empty or private-key-bearing signers file, and a key listed for another namespace are refused.

Criteria: none met yet; each needs an owner action. a needs the ceremony's allowed_signers and the tag; b needs the gate record and sheet at the tag (the tools enforce it); c needs the ceremony's trust anchors and the runner; d and e need the rulesets.

As built, continued.

- Step 1: deploy/trust/ceremony.sh performs the ceremony's mechanical part:

  - it generates both keys into sealed keystores outside the checkout;

  - it writes the two .pub anchors and allowed_signers, and checks them as the release will;

  - it writes a ceremony record with every digest and fingerprint, and blank sign-off lines.

- It refuses a private key offered as a signer, an existing anchor, and a custody directory inside the checkout or not empty. It was run once with the real mg-sign into a throwaway root, and its output is in the form release-preflight.sh accepts. Tests: tools/ci/tests/ceremony.test.sh.

- Steps 2 and 6, on a GitLab mirror: tools/ci/gitlab-rules.sh applies the same rules through the API with a maintainer's token: protected main and dev with no force push, protected v* tags, and push rules rejecting unsigned commits and tag deletion. It was not run here, for want of a token.

### RF-CA-7 · History, classification and publication statements

Severity: High · Area: Claim alignment · Depends on: — · Blocks: RF-CA-6

Evidence.

| Statement | Location | Reality |
| --- | --- | --- |
| "its git history maps one commit per BUILD_PLAYBOOK.md prompt" | GETTING_STARTED.md:5 and readme/GETTING_STARTED.md:5 | Public history is two commits. README.md:11 on main was already reworded to say the public repository begins from a squashed import. |
| Classification line in the README footer and SAD headers | README.md, docs/dev/markdown/ | The SADs are published in a public repository and must carry the public marking. |
| dev and main | GitHub | dev must always descend from main, so the two can be compared and merged. |

Prompt

Make every statement about the repository itself true.

1. Reword the GETTING_STARTED history sentence to match the README: the working
   history maps one commit per playbook prompt; the public repository starts
   from a squashed import of that state.
2. Every published document carries the public marking in the README footer
   and in each SAD header. Do not leave a confidentiality marking on published
   material.
3. Keep one copy of GETTING_STARTED.md and BUILD_PLAYBOOK.md. Delete the other,
   or generate it, and repoint every link.
4. This plan states which tree it describes, and each item carries its current
   status and what remains (Appendix 4 step 8).
5. Branch hygiene: `dev` always descends from `main`; unrelated-history pushes
   are refused by a branch rule; the default branch and the branch evaluators
   are pointed at are the same.

Acceptance criteria

- AC-RF-CA-7a — History claims are true. Given each statement about git history in the repository, when compared with git log on public main, then it holds.

- AC-RF-CA-7b — No confidentiality marking on public material. Given the public tree, when searched for classification markings, then none marks a published file as restricted.

- AC-RF-CA-7c — No duplicated documents. Given the tree, when file contents are hashed, then no two tracked documents are identical unless one is declared generated and CI regenerates it.

- AC-RF-CA-7d — Branches merge. Given dev and main on GitHub, when compared, then they share an ancestor and a pull request can be opened.

Done when: every row above is resolved and this plan carries current status.

As built. The design-system pages were served from the repository root and opened in a browser: the overview, the seven console kits, and the marketing-site pages. Every page loaded the tokens from ui/design-system/src and all three fonts, with no failed request. The design-system docs carried an "INTERNAL" banner, a classification marking on published material (criterion b). It now reads "PUBLIC". The marking banners inside the console kits are sample data markings, part of the product being designed, and stay. Criteria a to d hold.

### RF-CA-8 · Multi-family routing and hot-swap in the running inference plane

Severity: High · Area: Claim alignment · Mimir · Depends on: RF-MI-2, RF-MS-1 · Extends: RF-MS-3, RF-MS-5

Evidence. The router and four family adapters exist: MistralAdapter, NemotronAdapter, GemmaAdapter, GraniteAdapter (mimir/model-server/src/adapter.rs:136), Router::serve (router.rs:248) and ModelRegistry::revoke (model_registry.rs:190). The hot-swap test, ac_ms_9_cross_family_swap_is_hot_swappable_without_contract_change (tests/router.rs:228), revokes one family in an in-memory registry and re-serves through LocalReference, the deterministic engine — no model is loaded or unloaded. The running service, mimir/mimir-server/src/main.rs:151, constructs a single SidecarBackend and uses neither Router nor ModelRegistry. README.md:569: "One real model, on CPU"; the vLLM GPU path "has not been run". The one real model run is Granite, which is a fourth family and not one of the three (artifact.rs:281 lists four; adapter.rs:136 registers three).

Until this lands, the claim reads: "Routing across model families and hot-swap between them are implemented and tested as a library against a deterministic engine (AC-MS-9). The running inference service serves one model; one real model, IBM Granite 3.3 2B on CPU, has been served end to end."

Prompt

Put the router and registry into mimir-server and swap real models at run time.

1. mimir-server owns a ModelRegistry and a Router. At start it loads every
   staged model directory under its models volume, verifying each through the
   existing load gate (signed manifest, digest, size, format, family, hardware,
   licence). A directory that fails verification is not registered; the service
   still starts if at least one model verifies and refuses otherwise.
2. One engine per loaded model: each has its own sidecar on its own loopback
   port, started and supervised by the service, with its own readiness. The
   Router selects by workload class, hardware and routing policy; the request
   and response types on the wire do not change.
3. Add a governed control surface over PQ-mTLS: ListModels, SetModelState
   (approve | deprecate | revoke) and ReloadModels. State changes need the
   Model-Steward role and dual control, are authorised by policy.json and are
   written to the service's ledger before they take effect.
4. Hot-swap semantics. Revoking a model: requests already being served by it
   complete; no new request is routed to it; its engine is stopped once idle or
   after a bounded drain. Approving a newly staged model: it is verified,
   its engine started, and it receives traffic only once ready. At no point does
   a request fail because a swap is in progress, and a swap never falls back to
   an unverified or unpermitted family — if no permitted family is eligible the
   request is refused (RouteError), as the library already does.
5. Every completion records the family and artefact id that served it in the
   response metadata and the audit entry, so a swap is visible per call.
6. Reconcile the family lists: one authoritative set used by the adapter set,
   the licence policy and the routing policy.
7. Extend mg-model with `list` and `set-state`, and add `just compose-swap-smoke`:
   stage two real models from two different families whose licences the licence
   policy admits, start the service, run a continuous stream of certified calls,
   revoke the serving family, and assert that every call succeeded, that calls
   after the swap were answered by the other family, and that re-approving
   restores it.
8. Claim discipline: the number of families described as "demonstrated" is the
   number that have served a real model in a recorded smoke run. A third family
   on GPU is demonstrated only once RC-40.4 passes on a GPU node.

Acceptance criteria

- AC-RF-CA-8a — The service routes. Given mimir-server with two verified models from different families, when certified calls of different workload classes arrive, then each is served by the family the routing policy selects, and the audit entry names it.

- AC-RF-CA-8b — A swap drops no request. Given a continuous stream of calls, when the serving family is revoked, then every call in the stream succeeds, and calls begun after the revocation are served by another permitted family.

- AC-RF-CA-8c — Swaps are governed. Given a SetModelState request without the Model-Steward role, or with the same administrator as requester and approver, when it is submitted, then it is refused and the refusal is audited.

- AC-RF-CA-8d — No unverified fallback. Given a revocation that leaves no permitted, verified family, when a call arrives, then it is refused; it is not answered by the deterministic engine or an unpermitted model.

- AC-RF-CA-8e — The contract is unchanged. Given a client built before this item, when it calls the swapped service, then it works without recompilation.

Done when: just compose-swap-smoke is green with two real families and is a step in the recorded gate run; the claims ledger row is operable and states how many families have been demonstrated.

### RF-CA-9 · Zero-downtime upgrade of a deployed service

Severity: High · Area: Claim alignment · Deployment · Depends on: RF-DEP-2, RF-PER-7 · Extends: RF-B-3, RF-RES-3

Evidence. Scheduler::rolling_upgrade and drive_rolling_upgrade (services/scheduler/src/lib.rs:175, :242) are tested by tests/rollout.rs (AC-M-7) and tests/rollout_real.rs:209, whose "real" fleet is replicas inside the test process. bifrost/rollout/src/orchestrator.rs implements blue-green ring promotion against a trait. Neither crate has a binary. The chart sets replicas: 1 (deploy/helm/midgard/templates/workload.yaml:47) for every service, and README.md:594 explains why: "Each service holds a single-writer, locked state directory, so a second replica would be refused". README.md:568: the fleet manager "reports drift but does not push upgrades: nothing drives the rollout orchestrator from it yet". Upgrading any deployed service today means stopping its only replica.

Until this lands, the claim reads: "Rolling and blue-green upgrade logic with health-gated rollback is implemented and tested as a library (AC-M-7, AC-B-2). Deployed services run one replica each and restart on their recovered state (RC-40.1); upgrading one interrupts it."

Prompt

Upgrade a deployed service under load without failing a request.

1. Write the replica-model ADR first. For each service state what is
   single-writer and why, and choose per service: (a) stateless replicas over
   shared state, (b) per-replica ledgers with a replica id that the verifier
   merges into one verifiable history, or (c) leader with warm standby and
   fenced failover. An unaudited or doubly-audited request is not an acceptable
   outcome of any choice.
2. Implement it for mimir-server first — the request path is closest to
   stateless — then http-gateway. Record services that stay single-replica, and
   exclude them by name from the zero-downtime claim.
3. Chart: replicas >= 2 for covered services, a PodDisruptionBudget, a rolling
   strategy with maxUnavailable 0, readiness that goes false before shutdown
   and a preStop drain, so in-flight requests finish. PQ-mTLS clients retry on
   another replica when a connection is refused during the roll.
4. Health-gated rollback: an upgrade to an image that never becomes ready, or
   that fails its post-roll probe, is rolled back automatically, and the old
   version served throughout.
5. Add `just kind-upgrade-smoke`: with a continuous stream of certified calls
   running, upgrade the service from version N to N+1, then attempt an upgrade
   to a deliberately broken image. Assert zero failed requests in both cases,
   that the broken upgrade rolled back, and that the service ledger verifies
   end to end afterwards with no gap and no duplicate sequence.
6. Drive it from Bifrost: bifrost-fleet invokes the rollout orchestrator to move
   a channel's desired version ring by ring, using the mechanism above for each
   installation (RF-B-3).
7. Add the smoke as a deployment-tier criterion alongside RC-40.1..4.

Acceptance criteria

- AC-RF-CA-9a — No request fails during an upgrade. Given a covered service under continuous certified load on kind, when it is upgraded from N to N+1, then every request succeeds.

- AC-RF-CA-9b — A bad upgrade rolls back. Given an upgrade to an image that never becomes ready, when it is applied, then it is rolled back automatically and no request fails.

- AC-RF-CA-9c — The audit history stays whole. Given the ledger after an upgrade under load, when it is verified, then every served request has exactly one entry and the chain verifies.

- AC-RF-CA-9d — Bifrost drives it. Given a channel whose desired version changes, when the fleet manager acts, then installations upgrade ring by ring and the fleet converges without a manual step.

- AC-RF-CA-9e — The claim names its scope. Given the claims ledger row, when read, then it lists the services covered and the services that remain single-replica.

Done when: just kind-upgrade-smoke is green for at least mimir-server and is recorded in a deployment-tier run; the ledger row is operable for the named services only.

### RF-CA-10 · Heimdall option generation in the running service

Severity: High · Area: Claim alignment · Heimdall · Depends on: RF-MI-1, RF-H-1 · Extends: RF-H-4

Evidence. request_options (heimdall/decision-support/src/adapter.rs:62) parses a ranked option set and grounds every citation against the picture; MimirOptionProvider (mimir_bridge.rs) is a live provider over PQ-mTLS; tests/ac_h_3.rs and the six EV-A8-* Evals (evals.rs) cover it. The tests use MockOptionProvider, which returns a fixed string. request_options returns an ungrounded option flagged as such; it does not reject the response, so the rejection in step 3 below is new behaviour, not existing behaviour to expose. heimdall/feed-server/Cargo.toml does not depend on heimdall-decision-support or heimdall-workflow. README.md:570: "Nothing calls Mimir yet… Only mimir-probe does"; :566: "no classifier is attached".

Until this lands, the claim reads: "Advisory option generation — ranked options, each cited and grounded against the operating picture — is implemented and tested as a library (AC-H-3, EV-A8). The running feed gateway fuses and serves the picture; it does not yet generate options."

Prompt

Serve advisory options from heimdall-feed, generated by the real inference plane.

1. heimdall-feed gains a RequestOptions call over PQ-mTLS. The caller needs a
   certificate from the enclosure's issuer and a policy grant for the
   `RequestOptions` action; the request names a decision point and a purpose.
   Permit and deny are both audited before anything else happens.
2. The service assembles the A.8 prompt from the current sealed picture — only
   entities the caller is cleared to read — and calls mimir-server through
   MimirOptionProvider using its own mesh identity. Grant heimdall-feed `Infer`
   in the compose and chart policy, and open exactly that one path in the
   network policy.
3. Enforce EV-A8 at run time, not only in tests: a response that does not parse,
   an option with no citation, or a citation that does not resolve to an entity
   in the picture the caller can read rejects the whole response. Insufficient
   grounding returns an explicit "insufficient evidence" result with no options.
4. Advisory is structural: the response type carries no executable action, and
   heimdall-feed gains no path from an option to a fabric mutation. Add the test
   that asserts this by construction (AC-RF-H-4a).
5. Fail closed: Mimir unreachable, the call denied, or the latency budget
   exceeded returns a typed "unavailable" result. Fusion, sealing and picture
   reads are unaffected.
6. Record lineage with each response: picture version, prompt id and version,
   model family and artefact id, the Mimir audit sequence, the caller and the
   time — in the Heimdall ledger, so a response can be reconstructed.
7. Add the client binary heimdall-options and a compose step, run against the
   Granite override: submit observations, request options, assert the options
   are grounded in those observations; stop mimir-server and assert a typed
   unavailable result while picture reads continue. Add it to
   compose-granite-smoke and kind-smoke.

Acceptance criteria

- AC-RF-CA-10a — Options come from the real plane. Given the compose enclosure serving a real model and a picture with fused entities, when a cleared analyst requests options, then ranked options are returned whose every citation resolves to an entity in that picture.

- AC-RF-CA-10b — Ungrounded output is rejected. Given a model response with an uncited option or a citation to an unknown entity, when the service evaluates it, then no option is returned and the rejection is audited.

- AC-RF-CA-10c — Unavailable is explicit. Given mimir-server stopped, when options are requested, then a typed unavailable result is returned and picture reads still succeed.

- AC-RF-CA-10d — Clearance bounds the prompt. Given a picture holding an entity above the caller's clearance, when options are requested, then that entity appears in neither the prompt sent to Mimir nor any citation.

- AC-RF-CA-10e — Responses are reconstructible. Given a past response, when its ledger entry is read, then picture version, prompt version, model artefact, caller and time are all present.

Done when: the compose and kind smokes include an options request answered by a real model, and the ledger row is operable.

### RF-CA-11 · Admin console alerts on a real backend

Severity: High · Area: Claim alignment · Admin · Depends on: RF-RT-1, RF-PER-4 · Extends: RF-AD-1, RF-AD-2, RF-OBS-4

Evidence. AlertBus, DurableAlerter and SecurityOfficerBus (admin/breakglass/src/alert.rs:73, :84, :168) implement at-least-once break-glass alert delivery, exercised by admin/audit/tests/ac_ad_6_10_12.rs with RecordingAlerter. No admin crate has a main.rs. The console's alert table is a constant: const ALERTS = [ at products/admin/ui/src/screens/BreakGlassScreen.tsx:33. README.md:254: the admin console runs "only against [its] in-browser MockGateway fixtures"; :421: "No administration console". The only alerting in the tree is break-glass; platform alerting (RF-OBS-4) does not exist.

Until this lands, the claim reads: "Break-glass alerting with durable, at-least-once delivery is implemented and tested as a library (AC-AD-8). The admin console is a design-complete interface running on fixture data; it is not connected to a backend."

Prompt

Show real alerts in the admin console, and nothing else under that name.

1. Stand up the admin service: a binary on services/runtime composing
   admin-breakglass, admin-audit and admin-privilege, with a sealed, durable
   alert store. An alert is persisted before the action that raised it takes
   effect; pending and delivered alerts survive restart.
2. Implement AlertBus against that store. Opening, extending, expiring and
   reviewing a break-glass window each raise an alert. A window cannot open if
   its alert cannot be persisted.
3. Expose two calls: ListAlerts (filter by kind, state, time) and
   AcknowledgeAlert. Both require the Security-Officer or Auditor role, are
   authorised by policy and audited. Acknowledgement records who and when and
   never deletes the alert.
4. Reach it from the browser through the gateway edge: GET /api/v1/admin/alerts
   for a logged-in user holding the role, with the same per-request policy and
   audit as every other route. Acknowledgement stays on mg-admin with a passkey
   until the console can produce passkey assertions (RF-UI-1); say so in the UI.
5. Console: in HTTP mode BreakGlassScreen reads ListAlerts and the ALERTS
   constant is deleted. Add loading, empty, error and stale states (RF-UI-2).
   The nav badge shows the real unacknowledged count. In mock mode the screen is
   labelled as demonstration data.
6. Add console-admin's origin to the gateway allowlist and a compose step: open
   a break-glass window with mg-admin, read the alert through the edge as a
   Security-Officer, restart the admin service, read it again.
7. Scope the claim: this is break-glass alerting. General platform alerting —
   service health, security detections, on-call routing — is RF-OBS-4 and is
   not implied by it.

Acceptance criteria

- AC-RF-CA-11a — A real event shows in the console. Given the compose enclosure, when a break-glass window is opened with mg-admin, then the admin console in HTTP mode lists that alert with its window id, requester and time.

- AC-RF-CA-11b — No window without an alert. Given an alert store that refuses writes, when a break-glass window is requested, then it does not open.

- AC-RF-CA-11c — Alerts survive restart. Given an unacknowledged alert, when the admin service restarts, then the alert is still listed and still unacknowledged.

- AC-RF-CA-11d — Reading is governed. Given a logged-in user without the Security-Officer or Auditor role, when the alerts route is requested, then it is denied and the denial is audited.

- AC-RF-CA-11e — No fixture in the shipped path. Given the admin console built for HTTP mode, when its bundle is searched, then the fixture alert list is absent.

Done when: the compose step is green and recorded, the fixture is gone from the HTTP build, and the ledger row is operable and scoped to break-glass alerts.

### RF-CA-12 · Multimodal ingest — georeferencing, captions, transcripts

Severity: High · Area: Claim alignment · Forge · Depends on: RF-F-2, RF-MI-1, RF-MS-1 · Extends: RF-H-5

Evidence. No file outside vendor/ matches multimodal, and none implements georeferencing, captioning or transcription. Forge's connectors are the CSV file reader, PostgreSQL, S3 and Kafka (forge/connector-sdk/src/connectors/), all producing rows of scalar values. The ontology's property types are text, int, float, bool and timestamp (README.md:316) — there is no geometry type and no media type. No FR-* id in the SADs requires any of this. It is new scope, not an unfinished item.

Until this lands, the claim reads: "Forge ingests tabular data from files, PostgreSQL, S3-compatible stores and Kafka. Ingest of imagery, audio and video — with georeferencing, captioning and transcription — is specified for delivery in ; it is not implemented."

Prompt

Specify multimodal ingest, then build it under the same rules as everything else.

Part 1 — specification, before any code.
1. Raise a design change request against SAD_01 (Forge) and SAD_02 (Mimir):
   requirement ids for media assets, georeferencing, captioning and
   transcription, with their security requirements, and acceptance criteria
   numbered to extend the 72. Until these ids exist nothing can cite them, and
   rule 2 of §0 cannot be met.

Part 2 — media as governed data.
2. dataset-store gains a media asset: a content-addressed, sealed blob plus a
   metadata record (media type detected from the bytes, never from the file name
   or a declared header; size; digest; source lineage). Blobs stream; they are
   never held whole in memory. Unknown or mismatched types are quarantined.
3. Derived artefacts — a location, a caption, a transcript — are separate
   records that carry lineage to the source blob's digest, the tool or model
   that produced them, and its version. They inherit the source's marking,
   compartments and purposes and can never be less restricted than it.

Part 3 — georeferencing.
4. Extract location from the asset itself: EXIF GPS tags, GeoTIFF tags, a
   sidecar world file, or GeoJSON. Normalise to WGS 84, validate ranges, record
   the original reference system and the stated accuracy. A missing or
   implausible location is recorded as absent, never guessed.
5. Add a `geopoint` (and `geoshape`) property type to the ontology file and the
   fabric, with validation at import and at SyncRecords, so a georeferenced
   asset projects onto objects Heimdall can place (RF-H-5).

Part 4 — captions and transcripts, generated locally.
6. Captions: a vision-capable model served by mimir-server through the governed
   inference path — verified manifest, policy check, audit. A caption is stored
   as model-generated, with the model's artefact id and digest, and is never
   presented as a fact about the source.
7. Transcripts: a local speech-recognition engine as a second sidecar type, its
   model staged through mg-model with the same signed manifest and load gate.
   Output carries segment timestamps, detected language and per-segment
   confidence.
8. Nothing leaves the enclosure: no hosted model, no network call. With no
   suitable model staged, the derived artefact is absent and the asset is still
   ingested.
9. Evals for both: a fixed, licence-clean sample set with reference captions and
   transcripts and a pass threshold, run in the Evals harness.

Part 5 — proof.
10. A compose job ingests a sample image with EXIF location, a GeoTIFF and an
    audio clip, and syncs the resulting objects. Assert the stored locations,
    that the caption and transcript exist with their lineage, and that a caller
    without clearance for the source can read none of the derived artefacts.

Acceptance criteria

- AC-RF-CA-12a — Requirements exist first. Given the SADs, when searched, then media, georeferencing, captioning and transcription each have requirement ids and acceptance criteria, and the implementation cites them.

- AC-RF-CA-12b — Location is extracted, not invented. Given an image with EXIF GPS, a GeoTIFF and an image with no location, when ingested, then the first two project with the correct WGS 84 coordinates and the third has no location.

- AC-RF-CA-12c — Derived artefacts are local and attributed. Given an ingest under --network none, when a caption and a transcript are produced, then each records the model artefact that produced it and is labelled model-generated.

- AC-RF-CA-12d — Markings propagate. Given a source asset with a marking and compartment, when a caller without that clearance queries, then neither the asset nor its location, caption or transcript is returned.

- AC-RF-CA-12e — Type is determined from content. Given a file whose name and declared type disagree with its bytes, when ingested, then it is quarantined.

- AC-RF-CA-12f — Absence degrades cleanly. Given no captioning or transcription model staged, when media is ingested, then the asset is stored and georeferenced and the derived artefacts are recorded as not produced.

Done when: the SAD change is accepted, the compose job is green under --network none, and the Evals meet their thresholds. Until then the ledger row is spec.

### RF-CA-13 · Likan — state the boundary with the proprietary tool, and prove the interchange

Severity: High · Area: Claim alignment · Depends on: — · Blocks: RF-CA-1

Evidence. Likan is a separate, proprietary tool for data-structure ontologies. It is not part of this repository and is not meant to be: the name does not occur anywhere in the public tree — not in source, the workspace manifest, the SADs, the playbook, the design system or the launch deck's build script. Nothing in the tree says that it exists, that it is separate, or how an ontology produced with it reaches an enclosure. Midgard's own ontology support is public and operable: the gateway parses and registers ontology.json at every start (services/http-gateway/src/ontology_file.rs:114, enclosure.rs:727) and mg-admin import checks every record against it. That file format is described only in prose in the README; it has no published schema, so there is no contract a separate tool can be shown to meet.

Until this lands, the wording is: "Likan is a separate, proprietary tool for data-structure ontologies. It is not part of the open-source Midgard repository and is not covered by its licence, its acceptance gate, its SBOMs or its published figures. Midgard loads ontologies from a documented file format and needs no other tool to do so."

Prompt

State where Midgard ends and Likan begins, and make the join testable.

1. Add a short "Related proprietary tools" note to the README: what Likan is in
   one sentence, that it is proprietary and separate, and that nothing in this
   repository's licence, gate, SBOMs, numbers sheet or claims covers it. No
   public document may describe a Likan capability as a Midgard capability.
2. Give it a row in the claims ledger (RF-CA-1) with the status `external`: a
   status for things that exist outside this repository and that this
   repository makes no verifiable claim about. Add `external` to the status
   vocabulary, with the rule that an `external` row carries no evidence paths
   and may never be counted among Midgard's capabilities or figures.
3. Publish the ontology file format as a contract: a versioned JSON Schema for
   ontology.json under contracts/, generated from or checked against the parser
   in services/http-gateway/src/ontology_file.rs so the two cannot drift, with
   the README section reduced to a pointer plus one example. Do the same for
   the JSON Lines import record.
4. Record, in the ledger row, whether Likan exports that format. If it does,
   add one export — cleared for publication — as a fixture, and a test that it
   validates against the schema, registers in the gateway and accepts an
   import. If it does not, say that the two are not integrated; do not imply a
   pipeline that has not been run.
5. Keep the core independent: an ontology can be written by hand against the
   schema, and the whole acceptance gate passes with no Likan artefact present.
   Add a check that nothing in the workspace depends on, downloads or requires
   a proprietary tool.

Acceptance criteria

- AC-RF-CA-13a — The boundary is stated. Given the README, when read, then it says Likan is a separate, proprietary tool that this repository does not contain or cover.

- AC-RF-CA-13b — Nothing is attributed across the boundary. Given every document in the repository, when searched, then no Likan capability is described as part of Midgard, and the ledger row is external with no evidence paths.

- AC-RF-CA-13c — The interchange is a tested contract. Given the published schema, when an ontology file violates it, then schema validation and the gateway both refuse it; and a change to the parser that the schema does not reflect fails CI.

- AC-RF-CA-13d — Midgard stands alone. Given a fresh clone with no proprietary artefact present, when the acceptance gate runs, then it passes, and the dependency check finds no proprietary requirement.

Done when: the README note and ledger row exist, the schema is published and checked against the parser, and the integration statement in step 4 is recorded either way.

As built. Step 3's remaining part is done: the README's ontology and import sections are one section, with a pointer, one example of each format and the rules that matter. docs/guides/IMPORT_YOUR_OWN_DATA.md carries the full reference. Criterion d holds on the recorded gate run, made on a clean clone in CI with no proprietary artefact present. Still open, and outside this repository's control: a Likan export as a fixture, once Likan can produce one.

# Appendix 1 — Complete item register (182)

Severity: Critical · High · Medium · Low.

| ID | Title | Sev | Depends on | Status | Criteria met |
| --- | --- | --- | --- | --- | --- |
| A — Supply chain & release integrity |  |  |  |  |  |
| RF-SC-1 | Implement mg-sign — ML-DSA signature + DSSE attestation | C | — | Done | 6/6 |
| RF-SC-2 | Implement mg-verify — fail-closed verification | C | SC-1 | Done | 5/5 |
| RF-SC-3 | Make the reproducibility check non-vacuous in CI | C | — | Partial | 3/5 |
| RF-SC-4 | Vulnerability scanning and licence allow-list over the SBOM | C | SC-2 | Partial | 2/6 |
| RF-SC-5 | Extend the release gate to every buildable artefact | H | SC-1..4 | Partial | 0/5 |
| RF-SC-6 | Implement the provenance-tag lint | M | — | Partial | 0/4 |
| RF-SC-7 | Vendored-dependency policy and integrity check | M | SC-4 | Open | 0/4 |
| RF-SC-8 | Release key rotation, revocation, trust distribution | H | SC-1, SC-2 | Partial | 1/5 |
| B — Runtime & process model |  |  |  |  |  |
| RF-RT-1 | Give every service a process: binary, config, lifecycle | C | — | Partial | 1/7 |
| RF-RT-2 | Concurrency and asynchrony model | H | RT-1 | Partial | 0/5 |
| RF-RT-3 | Structured, correlated, redacting logging | H | RT-1 | Partial | 0/5 |
| RF-RT-4 | Time, clocks and determinism | M | RT-1 | Open | 0/5 |
| RF-RT-5 | Randomness, entropy and nonce discipline | H | RT-1 | Partial | 0/5 |
| RF-RT-6 | Resource governance: memory, descriptors, CPU | M | RT-2 | Open | 0/4 |
| RF-RT-7 | Feature flags, safe defaults, hardening baseline | M | RT-1 | Open | 0/4 |
| C — Persistence & durability |  |  |  |  |  |
| RF-PER-1 | Choose and implement the storage substrate | C | RT-1 | Partial | 2/7 |
| RF-PER-2 | Durable, tamper-evident audit ledger | C | PER-1 | Partial | 1/7 |
| RF-PER-3 | Object fabric storage: indexes, scale, query performance | H | PER-1 | Partial | 1/6 |
| RF-PER-4 | Durable registries: models, artefacts, datasets, config | H | PER-1 | Partial | 1/6 |
| RF-PER-5 | Client-side persistence: store, keystore, sync queue | H | PER-1 | Open | 0/6 |
| RF-PER-6 | Data lifecycle: retention, archival, erasure | H | PER-1, PER-2 | Open | 0/5 |
| RF-PER-7 | Transactionality across service boundaries | H | PER-1, API-1 | Open | 0/4 |
| RF-PER-8 | Storage operations: capacity, compaction, scrubbing | M | PER-1 | Open | 0/4 |
| D — Transport & API surface |  |  |  |  |  |
| RF-API-1 | Complete the proto contract for every subsystem | H | RT-1 | Partial | 0/6 |
| RF-API-2 | Implement the inter-service RPC layer over PQ-mTLS | H | API-1, RT-1, RT-2 | Partial | 0/6 |
| RF-API-3 | Complete the browser edge for all six products | H | API-1, API-2, IAM-3 | Partial | 0/6 |
| RF-API-4 | API versioning, deprecation, compatibility | M | API-1 | Open | 0/3 |
| RF-API-5 | API documentation and an offline explorer | M | API-1 | Open | 0/4 |
| RF-API-6 | Webhooks, egress control, outbound integration policy | M | API-2, RT-7 | Partial | 0/5 |
| RF-API-7 | Rate limiting, quotas, abuse resistance | M | API-2, API-3 | Partial | 0/4 |
| E — Identity, authentication & session |  |  |  |  |  |
| RF-IAM-1 | Human authentication: credentials, MFA, enrolment | C | PER-4 | Partial | 0/6 |
| RF-IAM-2 | Session management, token lifecycle, revocation | C | IAM-1, PER-4 | Partial | 0/6 |
| RF-IAM-3 | Authorise the browser edge; server-owned policy context | C | IAM-2, API-3 | Partial | 0/4 |
| RF-IAM-4 | Optional federation: OIDC, SAML, SCIM | M | IAM-1, API-6 | Partial | 0/5 |
| RF-IAM-5 | Role model, least privilege, separation of duties | H | IAM-1 | Partial | 0/5 |
| RF-IAM-6 | Service and machine identity lifecycle | H | API-2 | Partial | 0/4 |
| F — Observability & operations telemetry |  |  |  |  |  |
| RF-OBS-1 | Metrics for every service and every governed decision | H | RT-1, RT-3 | Partial | 0/6 |
| RF-OBS-2 | Distributed tracing across services, agents and the UI | H | RT-3, API-2 | Partial | 0/5 |
| RF-OBS-3 | Log and telemetry pipeline, retention, governed access | M | RT-3, PER-6 | Open | 0/4 |
| RF-OBS-4 | Alerting, on-call and incident response integration | H | OBS-1, API-6 | Partial | 0/4 |
| RF-OBS-5 | Health, dependency and readiness surfaces | M | RT-1 | Partial | 1/4 |
| G — Mimir: real inference |  |  |  |  |  |
| RF-MI-1 | Launch and supervise the GPU serving sidecar | H | RT-1, DEP-1 | Partial | 2/6 |
| RF-MI-2 | Model loading, tokenizers, per-family adapters | H | MI-1, MS-1 | Partial | 1/6 |
| RF-MI-3 | Serving performance: batching, KV-cache, admission | M | MI-1, MI-2 | Partial | 0/5 |
| RF-MI-4 | Real tool execution in the governed loop | H | API-2, MI-1 | Partial | 2/6 |
| RF-MI-5 | Memory, sessions and multi-turn context | M | PER-1, MI-2 | Open | 0/5 |
| RF-MI-6 | Evals as a continuous, gating governance system | H | MI-2, OBS-1 | Open | 0/6 |
| RF-MI-7 | Guardrail depth and adversarial resistance | H | MI-6 | Partial | 0/6 |
| RF-MI-8 | Cost, quota and capacity governance for AI usage | M | MI-3, API-7 | Open | 0/4 |
| H — Model supply chain |  |  |  |  |  |
| RF-MS-1 | End-to-end intake of a real upstream model | H | SC-1, SC-2, PER-4 | Partial | 3/6 |
| RF-MS-2 | Licence, restriction and export-control enforcement | H | MS-1, CMP-5 | Open | 0/4 |
| RF-MS-3 | Model versioning, rollback and deprecation | M | MS-1, MI-6 | Open | 0/4 |
| RF-MS-4 | Fine-tuning, adapters and derived-model governance | M | MS-1, MS-2 | Open | 0/4 |
| RF-MS-5 | Multi-family routing policy and portability certification | M | MI-2, MI-6 | Open | 0/4 |
| I — Forge: execution depth |  |  |  |  |  |
| RF-F-1 | A real execution backend behind the codegen seam | H | PER-1, RT-2 | Partial | 2/5 |
| RF-F-2 | Real connectors and ingestion | H | F-1, API-6 | Partial | 1/6 |
| RF-F-3 | Pipeline orchestration, scheduling, dependencies | H | F-1, PER-4 | Partial | 0/6 |
| RF-F-4 | Data quality: expectations, profiling, quarantine | M | F-3 | Open | 0/4 |
| RF-F-5 | Dataset versioning, branching, time travel at scale | M | PER-1, F-1 | Partial | 0/4 |
| RF-F-6 | Projection: incremental, consistent, reversible | H | PER-3, F-3 | Partial | 0/6 |
| RF-F-7 | Transform IDE and NL-to-transform, made real | M | MI-4, UID-2 | Partial | 1/5 |
| J — Bifrost: delivery reality |  |  |  |  |  |
| RF-B-1 | Artefact registry with real content and verification | H | SC-1, SC-2, PER-4 | Partial | 0/5 |
| RF-B-2 | Fleet agent: install, report, roll back on the target | H | B-1, IAM-6 | Partial | 0/6 |
| RF-B-3 | Ring orchestration, progressive delivery, auto-abort | H | B-2, OBS-1 | Open | 0/6 |
| RF-B-4 | Air-gapped bundle workflow, end to end | H | B-1, SC-8 | Partial | 1/6 |
| RF-B-5 | Release-risk intelligence wired to real evidence | M | SC-4, MI-4 | Open | 0/4 |
| RF-B-6 | Configuration and secret delivery | H | B-2, PER-4 | Open | 0/5 |
| K — Heimdall: fusion reality |  |  |  |  |  |
| RF-H-1 | Real feed ingestion and normalisation | H | API-6, RT-2 | Partial | 0/5 |
| RF-H-2 | Entity resolution, tracking, correlation at scale | H | H-1, PER-3 | Open | 0/5 |
| RF-H-3 | Real-time picture synchronisation across sites | H | API-3, PER-5 | Partial | 0/5 |
| RF-H-4 | Decision workflows and course-of-action support | H | MI-4, H-2 | Partial | 0/6 |
| RF-H-5 | Geospatial and temporal capability | M | H-2 | Open | 0/5 |
| RF-H-6 | Alerting, watch conditions, attention management | M | H-2, OBS-4 | Open | 0/5 |
| L — Admin Control Panel depth |  |  |  |  |  |
| RF-AD-1 | Wire the Admin console to the real admin backend | H | API-3, IAM-3 | Partial | 0/5 |
| RF-AD-2 | Break-glass: end-to-end operational flow | H | AD-1, IAM-1, OBS-4 | Partial | 1/6 |
| RF-AD-3 | GitOps configuration and drift reconciliation | M | AD-1, B-6 | Partial | 0/5 |
| RF-AD-4 | Approvals, delegation and the operator work queue | H | AD-1, IAM-5 | Open | 0/5 |
| RF-AD-5 | Governance surfaces: policy, markings, purposes, retention | H | AD-1, PER-6 | Open | 0/5 |
| RF-AD-6 | Operational overview: health, posture, integrity | H | OBS-1, OBS-5, RT-7 | Open | 0/5 |
| RF-AD-7 | Admin copilot and audit investigation on real data | M | AD-1, MI-4, PER-2 | Partial | 1/6 |
| M — UI platform foundations |  |  |  |  |  |
| RF-UI-1 | Authentication, session and identity in the console shell | C | IAM-1..3 | Partial | 0/7 |
| RF-UI-2 | Error, loading, empty and degraded states | H | UI-1 | Open | 0/6 |
| RF-UI-3 | Accessibility to WCAG 2.2 AA across all six consoles | H | UI-2 | Open | 0/7 |
| RF-UI-4 | Internationalisation and localisation | M | UI-2 | Open | 0/6 |
| RF-UI-5 | Navigation, information architecture, cross-console coherence | M | UI-1 | Open | 0/5 |
| RF-UI-6 | Forms, validation and data entry | M | UI-2, UI-3 | Open | 0/5 |
| RF-UI-7 | Performance, bundle discipline, rendering at scale | M | UID-1 | Open | 0/5 |
| RF-UI-8 | Styling architecture, CSP compatibility, theming | M | API-3 | Open | 0/4 |
| RF-UI-9 | Offline, connectivity and resilience in the browser | M | API-3, UI-2 | Open | 0/5 |
| RF-UI-10 | Frontend security hardening | H | UI-1, API-3 | Partial | 0/6 |
| N — UI data wiring |  |  |  |  |  |
| RF-UID-1 | Replace every mock gateway with a real client | H | API-3, IAM-3 | Partial | 0/5 |
| RF-UID-2 | Forge console on real pipelines and data | H | UID-1, F-1..7 | Open | 0/5 |
| RF-UID-3 | Midgard core console on real platform state | H | UID-1, OBS-1, OBS-5 | Partial | 0/5 |
| RF-UID-4 | Mimir console on the real model plane | H | UID-1, MI-1..7 | Open | 0/5 |
| RF-UID-5 | Bifrost console on the real fleet | H | UID-1, B-1..6 | Open | 0/5 |
| RF-UID-6 | Heimdall console on real feeds and the real picture | H | UID-1, H-1..6 | Open | 0/5 |
| RF-UID-7 | Clients console on the real client core | M | UID-1, CL-1 | Open | 0/3 |
| O — End-to-end user flows |  |  |  |  |  |
| RF-UX-1 | First-run: enclosure bootstrap and initial administrator | C | DEP-1, IAM-1, AD-1 | Partial | 0/6 |
| RF-UX-2 | Operator onboarding: enrolment to first productive action | H | UX-1, IAM-1, IAM-5 | Partial | 0/5 |
| RF-UX-3 | Analyst: question to grounded, cited, audited answer | H | UID-3, UID-4, MI-4 | Open | 0/6 |
| RF-UX-4 | Data engineer: source to governed operational objects | H | UID-2, F-2, F-6 | Partial | 0/5 |
| RF-UX-5 | Release: commit to production, with rollback | H | SC-5, UID-5, B-3 | Partial | 0/5 |
| RF-UX-6 | Governance: policy change from proposal to enforcement | H | AD-5, AD-3, AD-4 | Partial | 0/5 |
| RF-UX-7 | Incident: alert to resolution to evidence | H | OBS-4, AD-2, AD-7 | Open | 0/5 |
| RF-UX-8 | Operator: monitor, decide, act on the operating picture | H | UID-6, H-4 | Partial | 0/5 |
| RF-UX-9 | Client: enrolment, offline work, sync, revocation | H | CL-1..6, PER-5 | Open | 0/5 |
| RF-UX-10 | Auditor: independent verification without operational access | H | PER-2, AD-7, CMP-1 | Partial | 0/5 |
| RF-UX-11 | Air-gapped site: install, operate, update, report | H | DEP-5, B-4 | Partial | 0/5 |
| RF-UX-12 | Developer: build on the platform | M | SDK-1..5, API-5 | Partial | 0/4 |
| P — Client platforms |  |  |  |  |  |
| RF-CL-1 | Language bindings: UniFFI and wasm-bindgen | H | PER-5 | Partial | 0/5 |
| RF-CL-2 | Apple shell (iOS, macOS) | H | CL-1 | Open | 0/5 |
| RF-CL-3 | Android shell | H | CL-1 | Open | 0/5 |
| RF-CL-4 | Web shell (SvelteKit + WASM) | H | CL-1, UI-3 | Open | 0/5 |
| RF-CL-5 | Desktop shell (Tauri) | M | CL-1 | Open | 0/5 |
| RF-CL-6 | Linux GTK shell (mobile and desktop) | M | CL-1 | Open | 0/4 |
| RF-CL-7 | Browser extension (broker mode) | M | CL-1, CL-4 | Open | 0/5 |
| RF-CL-8 | Client delivery, update and integrity | H | B-2, CL-2..7 | Open | 0/5 |
| RF-CL-9 | On-device inference and tier selection | M | MI-2, CL-1 | Partial | 1/5 |
| Q — SDKs & developer experience |  |  |  |  |  |
| RF-SDK-1 | Generate and complete the TypeScript SDK | M | API-1, UID-1 | Open | 0/5 |
| RF-SDK-2 | Rust SDK | M | API-2 | Open | 0/4 |
| RF-SDK-3 | Python SDK | M | API-3 | Partial | 1/5 |
| RF-SDK-4 | Go SDK, or an honest removal | L | API-3 | Partial | 0/3 |
| RF-SDK-5 | Developer environment, samples, extension templates | M | DEP-1, UX-12 | Partial | 0/4 |
| R — Deployment & topology |  |  |  |  |  |
| RF-DEP-1 | Container images for every service | C | RT-1 | Partial | 0/5 |
| RF-DEP-2 | Kubernetes deployment: charts, policies, HA topology | C | DEP-1, DEP-3 | Partial | 0/5 |
| RF-DEP-3 | Network policy, mesh interaction, default-deny | C | DEP-2, API-2 | Partial | 0/4 |
| RF-DEP-4 | Installer and upgrade tooling | H | DEP-2, SC-2 | Partial | 0/5 |
| RF-DEP-5 | Air-gapped installation bundle | H | DEP-4, B-4 | Partial | 0/5 |
| RF-DEP-6 | Environment strategy and configuration promotion | M | DEP-2, AD-3 | Open | 0/4 |
| RF-DEP-7 | Capacity, sizing and deployment planning guidance | M | SCL-4, OBS-1 | Open | 0/4 |
| S — Resilience, backup & DR |  |  |  |  |  |
| RF-RES-1 | Backup: complete, verified, restorable | C | PER-1 | Partial | 1/5 |
| RF-RES-2 | Disaster recovery: documented, exercised, measured | C | RES-1, DEP-4 | Partial | 1/5 |
| RF-RES-3 | High availability and graceful degradation | H | DEP-2, RT-2 | Partial | 0/5 |
| RF-RES-4 | Data integrity assurance and corruption recovery | H | PER-2, PER-8 | Partial | 0/4 |
| RF-RES-5 | Business continuity for the air-gapped case | M | RES-2, UX-11 | Partial | 0/4 |
| T — Security assurance |  |  |  |  |  |
| RF-SEC-1 | Validate the threat models with tests | C | TST-3 | Partial | 0/4 |
| RF-SEC-2 | Fuzzing and property-based testing of every boundary | H | TST-4 | Open | 0/5 |
| RF-SEC-3 | Static and dynamic analysis in CI | H | SC-4 | Partial | 0/5 |
| RF-SEC-4 | Cryptographic assurance and validation evidence | H | RT-5 | Partial | 1/5 |
| RF-SEC-5 | Penetration testing and red teaming | H | SEC-1, DEP-2 | Open | 0/4 |
| RF-SEC-6 | Security monitoring, detection and response | H | OBS-1, OBS-4 | Partial | 0/4 |
| RF-SEC-7 | Vulnerability management and disclosure | M | SC-4 | Partial | 0/5 |
| RF-SEC-8 | Physical and supply-chain security for air-gap | M | B-4, DEP-5 | Partial | 0/4 |
| U — Test strategy & coverage |  |  |  |  |  |
| RF-TST-1 | Test strategy, taxonomy and coverage targets | M | — | Open | 0/4 |
| RF-TST-2 | Frontend testing from zero | H | UI-2, UID-1 | Open | 0/5 |
| RF-TST-3 | Integration testing across process boundaries | H | RT-1, API-2 | Partial | 1/4 |
| RF-TST-4 | Fuzzing infrastructure | H | SEC-2 | Open | 0/4 |
| RF-TST-5 | Performance and load testing | H | SCL-4, TST-3 | Open | 0/4 |
| RF-TST-6 | Long-running stability and resource testing | M | RT-6 | Open | 0/4 |
| RF-TST-7 | Regression, benchmark and golden-output suites | M | TST-1 | Open | 0/4 |
| RF-TST-8 | Chaos and fault-injection testing | H | RES-3, TST-3 | Partial | 0/4 |
| V — Compliance & assurance artefacts |  |  |  |  |  |
| RF-CMP-1 | Control framework mapping with automated evidence | H | OBS-1, PER-2 | Partial | 0/4 |
| RF-CMP-2 | Supply-chain attestation (SLSA) and SBOM distribution | H | SC-1..5 | Partial | 0/4 |
| RF-CMP-3 | Privacy: data protection by design and by default | H | PER-6 | Partial | 1/5 |
| RF-CMP-4 | Records management, retention and legal hold | M | PER-6, PER-2 | Open | 0/4 |
| RF-CMP-5 | Export control, sanctions, jurisdictional constraints | M | MS-2, API-6 | Open | 0/4 |
| RF-CMP-6 | Accessibility conformance reporting | M | UI-3, CL-2..7 | Partial | 0/4 |
| W — Multi-tenancy, scale & performance |  |  |  |  |  |
| RF-SCL-1 | Decide and implement the tenancy model | H | PER-1, IAM-5 | Open | 0/4 |
| RF-SCL-2 | Horizontal scalability of the data plane | H | PER-3, SCL-1 | Partial | 0/5 |
| RF-SCL-3 | Caching strategy with governance correctness | M | PER-3, SCL-1 | Open | 0/4 |
| RF-SCL-4 | Performance engineering and the published envelope | H | TST-5 | Open | 0/4 |
| RF-SCL-5 | Cost model and resource efficiency | L | SCL-4, MI-8 | Open | 0/4 |
| X — Documentation, design system & drift |  |  |  |  |  |
| RF-DOC-1 | Reconcile every status claim with the tree | M | — | Partial | 0/5 |
| RF-DOC-2 | Operations documentation and runbooks | H | OBS-4, RES-2 | Partial | 0/5 |
| RF-DOC-3 | User documentation and in-product help | M | UX-* | Open | 0/4 |
| RF-DOC-4 | Architecture documentation currency and ADRs | M | — | Open | 0/4 |
| RF-DOC-5 | Contribution, governance and project documentation | L | — | Partial | 0/3 |
| RF-DOC-6 | Design system: single source, coverage, governance patterns | M | UI-3, UI-6, UI-8 | Open | 0/5 |
| RF-DOC-7 | Public-facing site accuracy and brand consistency | L | DOC-1 | Partial | 0/4 |
| Y — Claim alignment & public release |  |  |  |  |  |
| RF-CA-1 | Claims ledger: one row per published claim, with status and evidence | C | — | Partial | 2/4 |
| RF-CA-2 | One numbers sheet, generated from the tag | C | CA-5 | Partial | 0/4 |
| RF-CA-3 | Restore the hermetic build configuration to the public tree | C | — | Partial | 0/3 |
| RF-CA-4 | Publish the CI and release workflows the documents cite | H | CA-3 | Partial | 0/3 |
| RF-CA-5 | Re-run the acceptance gate at the release commit and record it | C | CA-3 | Open | 0/4 |
| RF-CA-6 | Signed, tagged public release | C | CA-1..5, SC-8 | Open | 0/5 |
| RF-CA-7 | History, classification and publication statements | H | — | Partial | 0/4 |
| RF-CA-8 | Multi-family routing and hot-swap in the running inference plane | H | MI-2, MS-1 | Open | 0/5 |
| RF-CA-9 | Zero-downtime upgrade of a deployed service | H | DEP-2, PER-7 | Open | 0/5 |
| RF-CA-10 | Heimdall option generation in the running service | H | MI-1, H-1 | Open | 0/5 |
| RF-CA-11 | Admin console alerts on a real backend | H | RT-1, PER-4 | Open | 0/5 |
| RF-CA-12 | Multimodal ingest: georeferencing, captions, transcripts | H | F-2, MI-1, MS-1 | Open | 0/6 |
| RF-CA-13 | Likan: state the boundary with the proprietary tool, prove the interchange | H | — | Partial | 3/4 |

Severity totals: Critical 23 · High 96 · Medium 59 · Low 4 — 182 items, 881 acceptance criteria.

# Appendix 2 — Suggested phasing

The dependency graph in §3 constrains order; this is a workable cut of it into shippable phases. Each phase ends with a gate that is a demonstrable capability, not a date.

### Phase R0 — Stop the bleeding (weeks 1–4)

The items where the repository currently asserts something that is not true. Cheap, high-leverage, and they restore the project's credibility before anything else is built on it.

RF-SC-1 · RF-SC-2 · RF-SC-3 · RF-SC-6 · RF-DOC-1 · RF-DOC-5 · RF-TST-1

Gate: just gate <artefact> fails on an unsigned, unverified or non-reproducible artefact; CI's reproducibility job actually builds; every status claim in the repository is true.

### Phase RY — Say only what is true

It runs ahead of, and independently of, the phases below.

RF-CA-1 · RF-CA-2 · RF-CA-3 · RF-CA-4 · RF-CA-5 · RF-CA-6 · RF-CA-7 · RF-CA-13

Suggested order: RF-CA-3 (nothing can be gated until a fresh clone builds) → RF-CA-4 and RF-CA-7 in parallel → RF-CA-1 and RF-CA-13 → freeze → RF-CA-5 → RF-CA-2 → RF-CA-6. The gate takes about two hours from cold; leave room to run it twice.

Optional for the tag, only if green before the freeze: RF-CA-10, and RF-CA-11 through its read path. Otherwise they take their fallback wording.

Gate: v0.1.0-rc.1 is a signed tag on public main; a fresh clone builds and passes the gate offline; the gate record, the numbers sheet and the claims ledger all name the tag's commit; no document in circulation states a capability above its ledger status or a figure that differs from the sheet.

After the tag, the capability track is delivered in the milestones the claims ledger names: RF-CA-10 and RF-CA-11 first (each wires an existing library into an existing service), then RF-CA-8, then RF-CA-9 (which needs the replica-model decision), then RF-CA-12 (which needs a SAD change first).

### Phase R1 — Make it run (months 2–5)

RF-RT-1..7 · RF-PER-1..4 · RF-DEP-1 · RF-OBS-1 · RF-OBS-3 · RF-OBS-5 · RF-SC-4 · RF-SC-7 · RF-SC-8 · RF-DOC-4

Gate: every service runs as a configured, observable, gracefully-terminating process; state and the audit chain survive restart and mg-audit verify proves it; a single-node enclosure starts from gated container images.

### Phase R2 — Make it reachable (months 5–9)

RF-API-1..3 · RF-API-7 · RF-IAM-1..3 · RF-IAM-6 · RF-UI-1 · RF-UI-2 · RF-UI-8 · RF-UI-10 · RF-UID-1 · RF-UID-3 · RF-TST-2 · RF-TST-3 · RF-DEP-2 · RF-DEP-3 · RF-RES-1

Gate: a human authenticates with a security key, works in the Midgard console against real services with server-owned policy context, and every action is audited; the 72 acceptance criteria pass against the multi-process system (AC-RF-TST-3b); backups verify by test restore.

### Phase R3 — Make it capable (months 9–15)

RF-MI-1..7 · RF-MS-1..3 · RF-MS-5 · RF-F-1..6 · RF-B-1..4 · RF-B-6 · RF-H-1..4 · RF-AD-1..6 · RF-UID-2 · RF-UID-4..6 · RF-PER-5..8 · RF-OBS-2 · RF-OBS-4

Gate: each of the six consoles operates its real subsystem; a signed model answers a grounded question on a GPU node offline; a pipeline projects 10⁸ rows to the fabric; a ring rollout reaches a real fleet and rolls back; live feeds fuse into one picture.

### Phase R4 — Make it usable and operable (months 12–20, overlapping R3)

RF-UI-3..7 · RF-UI-9 · RF-UX-1..8 · RF-UX-10..11 · RF-DEP-4..7 · RF-RES-2..5 · RF-AD-7 · RF-B-5 · RF-H-5 · RF-H-6 · RF-F-7 · RF-DOC-2 · RF-DOC-3 · RF-DOC-6 · RF-TST-5..8

Gate: every journey in Workstream O completes keyboard-only and with a screen reader; install, upgrade, backup and DR are one command each and have been exercised; the air-gapped journey runs under --network none.

### Phase R5 — Make it shippable to clients (months 15–24, overlapping)

RF-CL-1..9 · RF-UID-7 · RF-UX-9 · RF-SDK-1..5 · RF-UX-12 · RF-API-4..6 · RF-MS-4 · RF-MI-8

Gate: six shells build, ship through their channels, and complete the client journey with correct key custody; four SDKs are generated, documented and exercised.

### Phase R6 — Make it assurable (continuous from R1; completes months 20–28)

RF-SEC-1..8 · RF-CMP-1..6 · RF-SCL-1..5

Gate: every threat has a passing attack test; a full-scope penetration test and AI red team are remediated and retested; control mappings generate evidence from CI; the tenancy decision is implemented and its isolation suite is green.

Note on Workstream W. RF-SCL-1 (tenancy) is listed in R6 but its ADR must be written in R1, before RF-PER-1 sets the storage keyspace. Deciding tenancy late is the most expensive mistake available in this plan.

# Appendix 3 — Acceptance-criteria conventions

New criteria are numbered AC-RF-<AREA>-<n><letter>, e.g. AC-RF-PER-2b. They extend the 72 in BUILD_PLAYBOOK Appendix B and never renumber or supersede them.

Where an item re-exercises an existing criterion in a new context, this document says so explicitly rather than inventing a duplicate — for example AC-RF-UX-6a re-runs AC-AD-5 (simulation equals commit) through the whole governance journey, and AC-RF-TST-3b re-runs all 72 against a deployed multi-process system rather than in-process libraries.

Verification convention. Every AC-RF-* must be verified the same way the original 72 are: by a named, executable test, mapped in a deploy/acceptance/verify-*.sh script, runnable under docker run --network none. An acceptance criterion with no executing test is not satisfied, however convincing the implementation looks.

Extending the verification suite. Add deploy/acceptance/verify-completion.sh alongside the existing eight, structured identically (criterion → tests → PASS/FAIL with real output), and grow it per phase. At completion, bash deploy/acceptance/run-airgapped.sh should run the original 72 and the AC-RF-* set together.

# Appendix 4 — How to execute an item

- Read the evidence first. Every item cites the files that establish the gap. Open them. If the evidence no longer holds — the code changed, or the audit was wrong — say so and revise the item rather than building against a stale premise.

- Check the dependencies. An item built out of order usually has to be rebuilt. If a dependency is genuinely not needed, record why.

- Copy the prompt verbatim into the coding agent, adjusting only concrete identifiers. The prompts are written to be self-contained given the rules in §0.

- Write the tests from the acceptance criteria before the implementation. Each criterion is already in Given/When/Then form; it converts directly. A criterion that turns out to be untestable as written is a defect in this document — fix the criterion.

- Register the criteria in verify-completion.sh and confirm they run air-gapped.

- Update the traceability matrix (RF-SC-6) so the new implementation and tests are linked to their requirement ids.

- Update the status labels (RF-DOC-1) for anything the item moves between spec, reference, operable and production.

- Close the item here by marking it done with the commit range, so this document stays an accurate register rather than becoming another artefact that drifts from the tree.

# Appendix 5 — Task identifiers RT-nn and RC-nn

Source files, tests, operations documents and the compliance records cite task ids RT-nn with criteria RC-nn. Each task is carried by, or closed under, the RF items below; this table is where a reader resolves one. Closed means the task's own criterion is satisfied in the tree. Carried means work remains, and the listed RF item gives the current position.

| RT | Task | State | Carried by | What remains |
| --- | --- | --- | --- | --- |
| RT-01 | mg-sign signs nothing | Closed | RF-SC-1 | Nothing |
| RT-02 | mg-verify fails open | Closed | RF-SC-2 | Nothing |
| RT-03 | Release workflow cannot run its first stage | Carried | RF-SC-5, RF-CA-4 | The workflow has not run on a release runner |
| RT-04 | No flake.lock; hermetic build unpinned | Carried | RF-SC-3, RF-CA-3 | flake.nix is marked blocked and has no lock; the Docker path is the authoritative one and a fresh clone lacks its cargo configuration |
| RT-05 | CI reproducibility check is a no-op | Carried | RF-SC-3 | mg-repro workspace now builds twice and compares; the CI criteria are open |
| RT-06 | Release scan, provenance and bundle stages are echo TODO | Carried | RF-SC-4, RF-SC-6, RF-CMP-2 | Scan depth, enforced tag lint, SLSA distribution |
| RT-07 | Release matrix covers only the four tools | Carried | RF-SC-5 | Coverage check exists (RC-07); gate criteria for every artefact are open |
| RT-08 | No "real backend required" compile guard | Carried | RF-RT-5, RF-RT-7, RF-SEC-3 | Guards exist; the just check-backends gate a doc comment relies on does not |
| RT-09 | Durable audit ledger | Carried | RF-PER-2 | Named tests for the remaining ledger criteria |
| RT-10 | Durable, sealed object store | Carried | RF-PER-1, RF-PER-3 | Storage-substrate decision; indexes and query performance |
| RT-11 | Durable dataset and version store | Carried | RF-PER-4, RF-F-5 | Versioning at scale |
| RT-12 | Durable artefact registry and fleet state | Carried | RF-PER-4, RF-B-1, RF-B-2 | Registry content and verification criteria |
| RT-13 | Durable picture, feed and workflow store | Carried | RF-PER-1, RF-H-3 | Picture merge does not converge on equal last_seen |
| RT-14 | Durable admin governance stores | Carried | RF-PER-4, RF-PER-2, RF-AD-3 | Named tests per store |
| RT-15 | Real cluster rolling upgrade and auto-rollback | Carried | RF-CA-9, RF-DEP-2, RF-RES-3 | Services run one replica each; upgrading one interrupts it. Needs the replica-model decision |
| RT-16 | Bifrost rollout deploys, health-checks, rolls back | Carried | RF-B-3, RF-B-2 | Ring orchestration against a real fleet |
| RT-17 | Real fleet agents | Carried | RF-B-2 | Install and roll back on the target |
| RT-18 | Container images and Helm | Carried | RF-DEP-1, RF-DEP-2 | HA topology, policies |
| RT-19 | On-disk signed air-gap bundle | Carried | RF-B-4, RF-DEP-5 | End-to-end workflow criteria |
| RT-20 | Real model backend, weights, latency | Carried | RF-MI-1, RF-MI-2 | RC-20 is open: vLLM has not run on a GPU, so the 800 ms first-token objective is unvalidated (RC-40.4); no token streaming to the caller |
| RT-21 | Real upstream fetch and provenance verification | Carried | RF-MS-1 | No network fetcher (ReferenceFetcher is the only one) and no vendor-signature verifier; unchecked signatures correctly report Unverifiable |
| RT-22 | Real guardrail classifier and sanitiser | Carried | RF-MI-7 | Adversarial depth |
| RT-23 | Evals against each real model family | Carried | RF-MI-6, RF-MS-5 | Continuous, gating evals; three distinct families |
| RT-24 | Secure the HTTP/JSON edge | Carried | RF-IAM-3, RF-API-3, RF-UI-10 | The human gate accepts any non-empty token; edge covers the core surface only |
| RT-25 | Gateway sessions, resumption, routing, rate limiting | Carried | RF-API-2, RF-API-7 | Named tests; quotas |
| RT-26 | Real feed transport and cross-node picture sync | Carried | RF-H-1, RF-H-3 | Normalisation; convergence defect above |
| RT-27 | Real Forge connectors, compute backend, IR breadth | Carried | RF-F-1, RF-F-2 | Execution at scale |
| RT-28 | Hardware KMS trust root and key rotation | Carried | RF-SEC-8, RF-SC-8, RF-SEC-4 | HardwareTrustRoot is tested against a software stand-in; no run on a real HSM (RC-40.3) |
| RT-29 | Real IAM: credentials, MFA, OIDC, directory, federation | Carried | RF-IAM-1, RF-IAM-2, RF-IAM-4 | Second-factor decision; the federation bridge copies roles from the upstream assertion |
| RT-30 | Admin WebAuthn verification | Carried | RF-IAM-1, RF-AD-1, RF-UI-1 | Administrator passkeys are ML-DSA keystore files no browser can produce |
| RT-31 | Guarded-action orchestrator | Carried | RF-AD-4, RF-IAM-5 | Approvals queue, delegation |
| RT-32 | Break-glass alerts and enforced grants | Carried | RF-AD-2, RF-CA-11 | Operational flow; alerts on a real backend |
| RT-33 | Logging, metrics, tracing, health | Carried | RF-OBS-1, RF-OBS-2, RF-OBS-5, RF-RT-3 | /metrics is on the public port with the raw path as a label; the observability view returns literal SLO figures |
| RT-34 | Backup, restore, DR, runbooks, on-call | Carried | RF-RES-1, RF-RES-2, RF-DOC-2, RF-OBS-4 | The DR plan states a 60-second RPO that is not implemented |
| RT-35 | CA / PKI / certificate lifecycle | Carried | RF-IAM-6, RF-SC-8 | Mesh certificates issued by mg-admin never expire; no key ceremony has been held |
| RT-36 | Complete the contract surface | Carried | RF-API-1, RF-API-4 | Inter-service contract decision |
| RT-37 | Consoles on a real backend by default | Carried | RF-UID-1..7, RF-UI-1 | Six consoles have no backend route |
| RT-38 | Repository governance and legal hygiene | Carried | RF-DOC-5, RF-SEC-7, RF-SEC-1, RF-CMP-1 | LICENSE, NOTICE, SECURITY.md, CONTRIBUTING.md, CHANGELOG.md and a threat model exist; there is no CODEOWNERS, and threat-model tests and control evidence are open |
| RT-39 | Key-material zeroization | Closed | RF-SEC-3, RF-SEC-4 | Nothing: secret.rs uses zeroize and best-effort mlock |
| RT-40 | Deployment-tier acceptance | Carried | RF-TST-3, RF-MI-1, RF-SEC-8, RF-CA-9 | RC-40.1 and RC-40.2 passed on kind; RC-40.3 (HSM) and RC-40.4 (GPU) were skipped |
| RT-41 | SBOM component integrity data | Closed | RF-SC-4, RF-CMP-2 | Nothing: mg-sbom emits components[].hashes |
| RT-42 | Objects sealed at rest through KMS | Carried | RF-PER-1 | AC-RF-PER-1c |
| RT-43 | Scheduler quotas and priority | Carried | RF-RT-6, RF-MI-8, RF-SCL-1 | scheduler::admission exists as a library; resource governance in the running services is open |
| RT-44 | Heimdall workflow actuator | Carried | RF-H-4 | A non-consequential action executes from Proposed with no recorded human decision |
| RT-45 | Mimir bridges for product AI-assist | Carried | RF-F-7, RF-B-5, RF-H-4, RF-AD-7, RF-CA-10 | Bridges exist behind the advisory seams; Heimdall option generation is not in the running service (RF-CA-10) |
| RT-46 | Member-less go.work / pyproject.toml | Carried | RF-SDK-3, RF-SDK-4, RF-DOC-1 | Both files are gone; build recipes and documents still refer to Go and Python |
| RT-47 | BUILD_ENV and CI disagree (Nix vs Docker) | Carried | RF-CA-3, RF-DOC-1 | As RT-04 |
| RT-48 | Provenance-tag lint enforced in CI | Carried | RF-SC-6 | Enforcement criteria |
| RT-49 | On-device shell accessibility audits | Carried | RF-CMP-6, RF-CL-2..7 | The audit drivers fail closed: there is no shell app to audit |
| RT-50 | Fallible constructors on keygen and sign paths | Carried | RF-RT-1 | .expect("ml-dsa signing") remains in bifrost/artefact/src/signed.rs and bifrost/bundle/src/bundle.rs |
| RT-51 | OsRng Result variant | Closed | RF-RT-5 | Nothing: try_new and try_fill exist |
| RT-52 | http-gateway lock poisoning | Closed | RF-RT-1 | Nothing: no lock().unwrap() is left in the crate |
| RT-53 | Stale "Phase-1 seam" comments | Closed | RF-DOC-1 | Nothing: none is left in the Rust sources |
| RT-54 | Dead unreachable!() in the Forge engine | Closed | RF-F-1 | Nothing |
| RT-55 | Connector SandboxPolicy unused | Closed | RF-F-2, RF-API-6 | Nothing: the ingest funnel calls check_egress for every connector |
| RT-56 | .exe suffix in mg-repro | Carried | RF-SC-3 | mg-repro was rewritten around whole-workspace comparison; cross-platform behaviour was not re-checked |
| RT-57 | Client remote-inference bridge | Carried | RF-CL-9 | The bridge exists; there is no on-device runtime |
| RT-58 | Client shells are scaffolds | Carried | RF-CL-1..7 | No shell app and no UniFFI or wasm-bindgen bindings exist; RC-58 is unmet |
| RT-59 | Config-drift reconciler | Carried | RF-AD-3, RF-DEP-6 | Configuration-store decision; see RF-AD-3 |

Totals: 59 tasks: 9 closed, 50 carried. Every task has an item here.

Veldris Ltd. Companion to BUILD_PLAYBOOK.md: the playbook builds the specification; this document completes the product. Source of truth for requirements remains docs/dev/markdown/, chiefly SAD_05.